TABLE OF CONTENTS

1. Introduction and Objectives	3

1.1 Title of the Project	3

1.2 Introduction	3

1.3 Evolution of the Project since the Synopsis	4

1.4 Objectives of the Project	5

1.5 Project Category	6

1.6 Tools, Platform and Environment Used	6

1.7 Hardware Requirements	7

1.8 Software Requirements	7

2. System Analysis	9

2.1 Identification of Need	9

2.1.1 Problem Definition	9

2.1.2 The Existing System	9

2.1.3 The Proposed System	10

2.1.4 Feasibility Study	11

2.2 Project Planning and Project Scheduling	12

2.2.1 Project Plan	12

2.2.2 Activity Estimates and Critical Path (PERT Analysis)	13

2.2.3 PERT Chart	14

2.2.4 Gantt Chart	16

2.3 Software Requirement Specification (SRS)	18

1. Introduction	18

2. General Description	19

3. Specific Requirements	22

2.4 Software Engineering Paradigm Applied	26

2.5 Data Models and Analysis Diagrams	27

2.5.1 Data Flow Diagrams (DFD)	27

2.5.2 Control Flow Diagram	33

2.5.3 State Diagrams	34

2.5.4 Sequence Diagrams	39

2.5.5 Entity Relationship Model	41

2.5.6 Class Diagram	43

2.5.7 Use Case Diagram	45

2.5.8 Activity Diagrams	47

3. System Design	49

3.1 Architecture Overview	49

3.2 Modularization Details	51

Module descriptions	51

Source code organisation	54

3.3 Data Integrity and Constraints	55

3.4 Database Design	56

3.5 Procedural Design (Process Logic)	64

Object-Oriented Design	67

3.6 User Interface Design	67

3.7 Test Case Design	73

4. Coding	74

4.1 Complete Project Coding	74

4.1.1 Project Structure	74

4.1.2 Running the Project	76

4.1.3 Running and Deployment	83

4.1.4 Backend: Application and Core	89

4.1.5 Backend: Models	109

4.1.6 Backend: Schemas	123

4.1.7 Backend: Services	135

4.1.8 Backend: API Routes	190

4.1.9 Backend: Background Jobs	237

4.1.10 Frontend: Application Shell	242

4.1.11 Frontend: Layouts and Shared Components	254

4.1.12 Frontend: Project Components	280

4.1.13 Frontend: Pages	302

5. Standardization of the Coding	363

5.1 Naming and Layout Conventions	363

5.2 Code Efficiency	363

5.3 Error Handling	364

5.4 Parameters Calling and Passing	365

5.5 Validation Checks	366

6. Testing	367

6.1 Testing Techniques and Testing Strategies Used	367

6.1.1 Testing Techniques	367

6.1.2 Testing Strategies	368

6.2 Testing Plan Used	369

6.3 Test Reports	369

6.3.1 Unit Test Cases	369

6.3.2 System Test Cases	373

6.4 Debugging and Code Improvement	375

7. System Security Measures	377

7.1 Database and Data Security	377

7.2 Creation of User Profiles and Access Rights	379

8. Reports	381

8.1 Project Report (CSV Download)	381

8.2 Project Progress Document and Report Document	382

8.3 Task Progress Document	383

8.4 Gantt Chart	383

8.5 Dashboard Statistics	384

8.6 Notification E-mail	384

9. Output	385

10. Future Scope and Further Enhancement of the Project	420

10.1 Limitations of the Present System	420

10.2 Future Enhancements	420

11. Bibliography	422

Appendices	424

Appendix A — API Endpoint Reference	424

Appendix B — Installation and Running	425

Appendix C — Scheduled Jobs	427

Glossary	428

# 1. Introduction and Objectives

## 1.1 Title of the Project

TRACE — Task and Resource Attendance and Comprehensive Evaluation System

An AI-driven project and task management platform with GitHub integration.

## 1.2 Introduction

Every software project begins as a pile of requirement documents — a client brief, a feature list, meeting notes, a scope statement — and ends, if it succeeds, as a set of finished pieces of work that someone can point to. Between those two ends lies the part that usually goes wrong: turning the documents into a plan, splitting the plan into tasks, deciding who does what, keeping a schedule honest while work slips, and telling management how far along things really are. In most organisations this is done by hand, with spreadsheets, a chat group and a Gantt chart that stops being true the week after it is drawn.

TRACE is a web-based platform that automates that middle part. A Manager creates a project and uploads its raw requirement documents (PDF, Word, Markdown or plain text). With one action — Evaluate Project — an AI pipeline reads the documents, writes a structured project document, splits the work into task groups (modules) with duration estimates and dependencies, and draws the first version of a Gantt chart. From there the project is handed to people: the Manager appoints a Project Manager (with AI-ranked suggestions), the Project Manager creates tasks (each of which automatically becomes an issue in the project's own GitHub repository), assigns them to Members (again with AI-ranked suggestions), and the Members do the work and mark their tasks complete.

The system then keeps itself up to date. Every completion, every missed deadline and every change to the project document re-plans the Gantt chart as a new, auditable version. Every week the AI reads each task's progress document and rewrites the project's progress report for the Manager. Notifications reach the right people in real time over a WebSocket and by e-mail, and each task has its own discussion thread between the person doing it and the person who assigned it.

TRACE also keeps a complete workforce record set — employees, departments, designations, leaves, holidays, attendance and work shifts — owned and maintained by an Administrator, because planning and assignment need to know who exists and who is available. The Administrator additionally has a raw control panel over every table, a live service monitor and a configuration screen for GitHub and mail settings.

The platform is built with a React single-page frontend, a FastAPI (Python) backend on PostgreSQL, Celery workers on Redis for background and AI jobs, MinIO object storage for uploaded files, GitHub for issues and generated documents, and an OpenAI-compatible large language model for the AI steps.

## 1.3 Evolution of the Project since the Synopsis

The approved synopsis described TRACE as an AI-powered attendance and productivity system centred on face recognition, GPS geo-fencing, IP tracking and a weighted productivity score. During analysis and the first build iterations it became clear that the part of the problem worth automating was not attendance but project delivery: attendance data is easy to record and hard to act on, while the path from requirement documents to a tracked, scheduled set of tasks is where teams lose the most time. The scope was therefore re-specified as follows, keeping the name and the underlying technology stack of the synopsis:

Table 1: Synopsis scope versus delivered scope

| Area | In the synopsis | As delivered |
| --- | --- | --- |
| Core feature | Attendance with face recognition and geo-fencing | AI-driven project evaluation, task planning and Gantt scheduling |
| Attendance | Employee clock-in / clock-out with GPS validation | Retained as Admin-maintained records (bulk upload); no self-service capture |
| Tasks | Task CRUD with in-browser timer | Project → Task Group → Task hierarchy; every task is a GitHub issue |
| AI | Weighted productivity score, anomaly flags | LLM pipeline: project document, task groups, Gantt, people ranking, task plans, weekly progress reports |
| Productivity score | Attendance + tasks + active time | Re-based on task signals only (throughput and on-time rate); used as an input to AI ranking |
| Reporting | Weekly e-mailed PDF report | AI-written progress and report documents; CSV report download for a date range |
| Real time | WebSocket live attendance | WebSocket notifications and task discussions |
| Roles | Admin, Manager, Employee | Same three platform roles, plus per-project roles (Project Manager, Member) |

The technology choices of the synopsis — React, FastAPI, PostgreSQL, SQLAlchemy with Alembic, JWT, Celery with Redis, WebSockets, SMTP mail, Git/GitHub and Docker Compose — were all kept.

## 1.4 Objectives of the Project

The objectives of TRACE are:

- Automate project planning from raw documents. Convert uploaded requirement files into a structured project document, a set of task groups with realistic durations and dependencies, and a first Gantt chart — without manual data entry.

- Keep the schedule honest automatically. Regenerate the Gantt chart as a new version whenever a task is completed, becomes overdue or the project document changes, recording the reason for every change.

- Make every task a real work item where the code lives. Create one GitHub repository per project and one GitHub issue per task, and keep the task and the issue in step (assignment, completion, cancellation, deletion).

- Assist people decisions without taking them. Rank candidate Project Managers and task assignees with AI, using live performance signals, but always leave the decision to a human.

- Put completion in the hands of the person doing the work. Let the assignee mark their own task complete, let the Project Manager set any status, and enforce this rule on the server.

- Report progress without meetings. Maintain per-task progress documents and a weekly AI-written project progress report, and allow a CSV report of the project tree to be downloaded for any date range.

- Deliver the right information to the right person in real time, through in-app notifications, e-mail and per-task discussion threads.

- Separate the three audiences cleanly — Administrator, Manager, Employee — each with its own panel, with authorisation enforced at two layers on the server.

- Retain a complete, Admin-owned workforce record set with CRUD and bulk upload, as the basis for planning and availability.

- Be secure, testable and maintainable: hashed passwords, JWT authentication, encrypted secrets, schema-validated AI output, database migrations as the only schema owner, and an automated test suite over every route.

## 1.5 Project Category

TRACE belongs to the following categories:

- Web Technology / Cloud Computing (SaaS) — a browser-based single-page application backed by a REST API and WebSockets, deployable to a cloud server and published through a secure tunnel.

- Artificial Intelligence — it uses a large language model (LLM) for requirement analysis, planning, ranking and report writing, with strict schema validation of every AI response.

- RDBMS — all business data lives in a normalised PostgreSQL database with primary keys, foreign keys, unique and not-null constraints, managed through versioned migrations.

- Object-Oriented Programming — the backend is built from Python classes (ORM models, service classes, access-control objects, Pydantic schemas) and the frontend from reusable React components.

## 1.6 Tools, Platform and Environment Used

Table 2: Software stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Frontend | React 19 (JSX) with Vite | Single-page user interface for the three panels |
| UI library | shadcn/ui, Tailwind CSS v4, lucide-react icons | Consistent components, light and dark themes |
| Graph / chart | @xyflow/react (tree graph), hand-built SVG Gantt | Project tree and Gantt visualisation |
| Backend framework | FastAPI (Python 3) | REST API, validation, dependency injection |
| ASGI server | Uvicorn | Serves the FastAPI application |
| Database | PostgreSQL | Relational data storage |
| ORM and migrations | SQLAlchemy 2.0 (async) + Alembic | Models, queries and versioned schema changes |
| Validation | Pydantic V2 | Request, response and AI-output schemas |
| Authentication | JWT (PyJWT) + bcrypt | Stateless tokens and password hashing |
| Secret encryption | Fernet (cryptography) | Encrypts stored tokens and passwords at rest |
| Background jobs | Celery 5 (worker + beat) on Redis | AI jobs, scheduled sweeps, e-mail |
| Real time | WebSocket + Redis publish/subscribe | Live notification and discussion events |
| Object storage | MinIO (S3 compatible) | Uploaded project source files |
| Document storage | GitHub repository files | Generated Markdown documents with history |
| Issue tracking | GitHub REST API | One issue per task |
| AI | OpenAI SDK (any OpenAI-compatible model) | Evaluation, planning, ranking, reports |
| Text extraction | pypdf, python-docx | Reading uploaded PDF and Word files |
| Mail | SMTP (Mailpit in development) | Notification e-mails |
| Containers | Docker Compose | PostgreSQL, Redis, MinIO, Mailpit, pgAdmin |
| Testing | pytest, pytest-asyncio | Automated backend tests |
| Version control | Git + GitHub | Source control |
| Editor / tools | VS Code, pgAdmin, browser developer tools | Development and inspection |

## 1.7 Hardware Requirements

Table 3: Hardware requirements

| Requirement | Specification |
| --- | --- |
| Developer machine | Intel Core i5 (8th generation) or equivalent, 8 GB RAM (16 GB recommended), 20 GB free disk space |
| Server (deployment) | 2 vCPU, 4 GB RAM, 40 GB SSD (for example a cloud virtual machine) |
| Client machine | Any computer able to run a current web browser; 4 GB RAM |
| Display | 1366 × 768 or higher (the interface is designed for desktop screens) |
| Network | Broadband Internet connection (needed for GitHub and the AI model) |

## 1.8 Software Requirements

Table 4: Software requirements

| Requirement | Specification |
| --- | --- |
| Operating system (server) | Linux (Ubuntu 22.04 or later) or any OS that runs Docker |
| Operating system (client) | Platform independent — Windows, Linux or macOS |
| Runtime | Python 3.11 or later, Node.js 20 or later |
| Containers | Docker Engine with Docker Compose |
| Browser | Google Chrome, Mozilla Firefox, Microsoft Edge (current versions) |
| External accounts | A GitHub Organization with a fine-grained access token; an OpenAI-compatible API key |

# 2. System Analysis

System analysis is the study of the problem the software must solve, the environment it will work in and the requirements it must meet, before any design decision is taken. This chapter identifies the need for TRACE, lays out the project plan and schedule, specifies the requirements in the IEEE 830 format, names the software engineering paradigm followed, and presents the analysis models of the system.

## 2.1 Identification of Need

### 2.1.1 Problem Definition

A study of how small and medium software teams plan and track their projects showed the following recurring problems:

- Requirements are read, not processed. Requirement documents arrive as PDFs, Word files and notes. Someone has to read all of them and re-type the scope into a plan. The effort is large, and the result depends on who did it.

- Plans go stale immediately. A Gantt chart drawn at kick-off is not updated when tasks finish early, slip or are added. Within weeks it describes a project that no longer exists, and nobody can say why a date moved.

- Task trackers and code live apart. Tasks are kept in a spreadsheet or a separate tool while the code and its issues live on GitHub. The two drift apart: a task closed in one place stays open in the other.

- Assignment is guesswork. Choosing a Project Manager or an assignee depends on memory and impressions rather than on the person's actual delivery record.

- Completion is unclear. It is often not recorded who declared a task done, and when, and the rules for who may do so are enforced only socially.

- Progress reporting is manual. Managers receive progress by asking in meetings or reading long chat histories; weekly status reports take hours to compile.

- Communication is scattered. Discussion about one task is buried in a project-wide chat, and people learn about assignments or deadlines late.

- Workforce data is disconnected from planning. Employee records, leaves, holidays and shifts are kept in HR spreadsheets that the planning process never sees.

### 2.1.2 The Existing System

In the organisations studied, project delivery was managed with a combination of general-purpose tools:

- requirement documents in shared folders;

- a spreadsheet or a generic board tool for the task list;

- a manually drawn Gantt chart in a spreadsheet or presentation;

- GitHub (or a similar service) for the code and, sometimes, issues;

- a group chat for all communication;

- HR records in separate spreadsheets.

Limitations of the existing system

- No single source of truth: the same task exists in two or three places.

- High manual effort to create and maintain the plan; no automation at all.

- No history of schedule changes and no reason recorded for them.

- No enforcement of who may change a task's status.

- No objective basis for choosing people.

- Reports must be written by hand and are out of date when read.

- Security depends on each tool separately; there is no role-based view of the project.

### 2.1.3 The Proposed System

TRACE replaces the collection of tools with one platform built around the project:

- The Manager uploads the raw requirement documents; the AI turns them into a project document, task groups and a Gantt chart.

- Every task is a GitHub issue in a repository TRACE creates for the project, so the task list and the code's issue list cannot drift apart.

- The Gantt chart is regenerated as a new version whenever something changes, with the reason recorded.

- AI ranks candidates for Project Manager and for each task from live delivery data; a human decides.

- Status authority is enforced by the server: the assignee sets their own task's status, including Completed; the Project Manager may set any status; nobody else can.

- The AI writes the weekly progress report, and any user can download a CSV report of the project tree for a date range.

- Notifications and per-task discussions keep communication attached to the work it is about.

- The Administrator maintains the workforce record set in the same system, with bulk upload.

Advantages of the proposed system

- Large reduction of manual planning effort; a plan exists minutes after the documents are uploaded.

- One source of truth for tasks, shared with the code repository.

- An auditable schedule history.

- Clear, enforced accountability for task completion.

- Fair, data-based suggestions for people decisions.

- Up-to-date reporting with no meetings needed.

- Clean separation of Administrator, Manager and Employee concerns.

### 2.1.4 Feasibility Study

A feasibility study checks whether the proposed system can be built and used with the available resources. TRACE was examined from five angles.

Technical feasibility

All components of TRACE are mature, well-documented open-source technologies: React, FastAPI, PostgreSQL, Redis, Celery, MinIO and Docker. GitHub provides a stable REST API for repositories, issues, collaborators and file commits. Large language models are available through a standard, OpenAI-compatible API that returns JSON on request. The main technical risk — that an AI model returns malformed or invalid output — is controlled by validating every response against a declared schema and retrying with the validation errors. The system is therefore technically feasible.

Economic feasibility

All software used is free and open source. GitHub Organizations with public repositories are free. The only running costs are a small cloud server (or an existing machine) and the AI model's usage charges, which are incurred only when an AI action runs (evaluation, suggestions, task plans, weekly reports) and not on every page view. Compared with the hours of manual planning and reporting it saves, the system is economically feasible.

Operational feasibility

Users work in a web browser and need no installation. Each role sees only its own panel with a small number of clear actions: a Manager creates a project and presses Evaluate Project; a Project Manager creates and assigns tasks; a Member updates the status of their own tasks. Developers keep working on GitHub, where their tasks already appear as issues. The system fits the way teams already work and is operationally feasible.

Schedule feasibility

The work was divided into eleven activities with a critical path of 84 days (Section 2.2), within the time available for the MCA project. The phased build allowed each part to be finished and tested before the next depended on it. The project is feasible within schedule.

Legal and ethical feasibility

All libraries are used under their open-source licences. Repositories created by TRACE are public by design (an educational choice), and the interface states this clearly where requirement documents are uploaded; uploaded source files themselves stay private in MinIO. The AI only suggests people and never assigns them, so accountability for people decisions stays with a human. Attendance data is recorded but deliberately not used to rank people.

## 2.2 Project Planning and Project Scheduling

### 2.2.1 Project Plan

Project planning divides the work into activities, estimates each one, and orders them by their dependencies. TRACE was planned as a sequence of build phases, each ending in something that can be demonstrated and tested, grouped into the activities below.

Table 5: Work breakdown of the project

| Id | Activity | Work included |
| --- | --- | --- |
| A | Requirement analysis and feasibility study | Study of the problem, existing tools, user roles; feasibility study |
| B | Synopsis and SRS | Project synopsis, Software Requirement Specification (IEEE 830) |
| C | System design | Database schema, architecture, API surface, UI wireframes, AI pipeline design |
| D | Foundation (build phases 0–2) | Clean-up, schema and migrations, JWT authentication, three roles, three panels, route guards, landing page |
| E | Projects, tasks and GitHub (phases 3, 3a) | Projects, source files, text extraction, task groups, tasks as GitHub issues, status authority, repository creation, collaborator invitations, encrypted settings |
| F | Visualisation (phase 4) | Project tree graph, Gantt chart data schema, Gantt renderer, version history |
| G | AI pipeline (phase 5) | AI service layer, Evaluate Project, suggestions, task progress documents, Gantt re-planning, weekly progress report, re-based scoring |
| H | Notifications and discussion (phase 7) | Notification centre, e-mail, WebSocket live events, per-task discussions, due and overdue reminders |
| I | Administration (phase 8) | Mail configuration, Workforce with bulk upload, Control Panel, Monitor, report download |
| J | Testing and debugging | Unit, integration and system testing; role matrix; migration tests; fixes |
| K | Documentation and deployment | Project report, README, production configuration, secure tunnel deployment |

### 2.2.2 Activity Estimates and Critical Path (PERT Analysis)

The Programme Evaluation and Review Technique (PERT) models the project as a network of activities. For each activity the earliest start (ES), earliest finish (EF), latest start (LS) and latest finish (LF) are computed by a forward and a backward pass; the difference LS − ES is the slack. Activities with zero slack form the critical path — any delay on them delays the whole project.

In the table, t is the expected duration and Pred. the predecessor activities. The durations are expected times t = (o + 4m + p) / 6 computed from optimistic (o), most likely (m) and pessimistic (p) estimates, rounded to whole days.

Table 6: Activity estimates, predecessors and PERT times (days)

| Id | Activity | o | m | p | t | Pred. | ES | EF | LS | LF | Slack |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | Requirement analysis and feasibility | 5 | 7 | 9 | 7 | — | 0 | 7 | 0 | 7 | 0 |
| B | Synopsis and SRS | 5 | 7 | 9 | 7 | A | 7 | 14 | 7 | 14 | 0 |
| C | System design | 7 | 10 | 13 | 10 | B | 14 | 24 | 14 | 24 | 0 |
| D | Foundation (phases 0–2) | 7 | 10 | 13 | 10 | C | 24 | 34 | 24 | 34 | 0 |
| E | Projects, tasks and GitHub (3, 3a) | 10 | 14 | 18 | 14 | D | 34 | 48 | 34 | 48 | 0 |
| F | Visualisation (phase 4) | 5 | 7 | 9 | 7 | E | 48 | 55 | 55 | 62 | 7 |
| G | AI pipeline (phase 5) | 10 | 14 | 18 | 14 | E | 48 | 62 | 48 | 62 | 0 |
| H | Notifications and discussion (phase 7) | 5 | 7 | 9 | 7 | F, G | 62 | 69 | 62 | 69 | 0 |
| I | Administration (phase 8) | 7 | 10 | 13 | 10 | D | 34 | 44 | 59 | 69 | 25 |
| J | Testing and debugging | 7 | 10 | 13 | 10 | H, I | 69 | 79 | 69 | 79 | 0 |
| K | Documentation and deployment | 3 | 5 | 7 | 5 | J | 79 | 84 | 79 | 84 | 0 |

Critical path: A → B → C → D → E → G → H → J → K, with a total expected duration of 84 days. Visualisation (F) has 7 days of slack because it runs in parallel with the longer AI pipeline (G); Administration (I) has 25 days of slack because it depends only on the foundation and can proceed alongside the core work.

### 2.2.3 PERT Chart

In the PERT chart each node is an event, numbered in order, and each arrow is an activity labelled with its id and expected duration. Dashed arrows are dummy activities that carry a dependency but take no time. The critical path is drawn in bold.

Figure 1: PERT chart of the TRACE project (critical path in bold)

### 2.2.4 Gantt Chart

The Gantt chart places each activity on a calendar. The project was scheduled to start on 5 July 2026 and, following the critical path, to finish on 26 September 2026.

Table 7: Project schedule (calendar dates)

| Id | Activity | Start | Finish | Duration |
| --- | --- | --- | --- | --- |
| A | Requirement analysis and feasibility | 05 Jul 2026 | 11 Jul 2026 | 7 days |
| B | Synopsis and SRS | 12 Jul 2026 | 18 Jul 2026 | 7 days |
| C | System design | 19 Jul 2026 | 28 Jul 2026 | 10 days |
| D | Foundation (phases 0–2) | 29 Jul 2026 | 07 Aug 2026 | 10 days |
| E | Projects, tasks and GitHub (3, 3a) | 08 Aug 2026 | 21 Aug 2026 | 14 days |
| F | Visualisation (phase 4) | 22 Aug 2026 | 28 Aug 2026 | 7 days |
| G | AI pipeline (phase 5) | 22 Aug 2026 | 04 Sep 2026 | 14 days |
| H | Notifications and discussion (phase 7) | 05 Sep 2026 | 11 Sep 2026 | 7 days |
| I | Administration (phase 8) | 08 Aug 2026 | 17 Aug 2026 | 10 days |
| J | Testing and debugging | 12 Sep 2026 | 21 Sep 2026 | 10 days |
| K | Documentation and deployment | 22 Sep 2026 | 26 Sep 2026 | 5 days |
|  | Total (critical path) | 05 Jul 2026 | 26 Sep 2026 | 84 days |

Figure 2: Gantt chart of the TRACE project

## 2.3 Software Requirement Specification (SRS)

The Software Requirement Specification below follows the structure of IEEE Standard 830-1998, IEEE Recommended Practice for Software Requirements Specifications.

### 1. Introduction

1.1 Purpose of the Software Requirement Specification

This document describes the features, behaviour and constraints of TRACE. It serves as a guide for the developers on one hand and as a validation reference for the users and evaluators on the other. It covers what the system must do for each of its three kinds of user — Administrator, Manager and Employee — how the AI pipeline behaves, and the quality attributes the system must have.

1.2 Scope of the Product

TRACE is a web application that takes a software project from its raw requirement documents to a delivered, tracked set of GitHub issues, with automatically maintained documentation, a self-updating Gantt chart and progress reports. In scope:

- projects, their uploaded source documents and their AI-generated living documentation;

- task groups (Gantt modules) and tasks, where each task is a GitHub issue;

- AI automation: project evaluation, task suggestion, assignee and Project Manager suggestion, Gantt generation and re-planning, task progress documents and weekly progress reports;

- manual task completion by the assignee, with server-enforced status authority;

- per-task discussion, notifications, progress and completion reporting;

- an Admin-owned workforce record set (employees, departments, designations, leaves, holidays, attendance, work shifts).

Out of scope: payroll, recruitment, performance appraisal as an HR process, and employee self-service HR workflows such as clock-in/out or leave application.

1.3 Definitions, Acronyms and Abbreviations

Table 8: Definitions and acronyms

| Term | Meaning |
| --- | --- |
| TRACE | Task and Resource Attendance and Comprehensive Evaluation System |
| SRS | Software Requirement Specification |
| AI / LLM | Artificial Intelligence / Large Language Model |
| API / REST | Application Programming Interface / Representational State Transfer |
| JWT | JSON Web Token — a signed token that proves the user's identity |
| ORM | Object-Relational Mapping (SQLAlchemy) |
| Task Group | A module of work within a project; one bar of the Gantt chart |
| Project Manager (PM) | An Employee appointed to run one project |
| Member | An Employee assigned at least one task in a project |
| Gantt version | One stored, immutable snapshot of a project's Gantt chart |
| Evaluate Project | The AI action that turns source documents into a plan |
| MinIO | S3-compatible object store holding uploaded files |
| Celery | Background job queue used for AI and scheduled work |
| DFD / ERD | Data Flow Diagram / Entity Relationship Diagram |

1.4 References

- IEEE Std 830-1998, IEEE Recommended Practice for Software Requirements Specifications.

- The approved project synopsis of TRACE.

- Official documentation of FastAPI, SQLAlchemy, PostgreSQL, Celery, React and the GitHub REST API (see the Bibliography).

1.5 Overview of the Rest of the SRS

Section 2 gives a general description of the product — its perspective, interfaces, functions, users, constraints and assumptions. Section 3 lists the specific requirements — external interfaces, functional requirements, performance requirements, design constraints, logical database requirements and software system attributes.

### 2. General Description

2.1 Product Perspective

TRACE is a new, self-contained system. It depends on three external services: GitHub (repositories, issues, collaborators and document files), an OpenAI-compatible AI model (planning and writing), and an SMTP mail server (notification e-mail). Internally it consists of a browser client, an API server, background workers, a relational database, a message broker and an object store.

2.1.1 System Interface. The system is accessed through a web browser on any device with an Internet connection. The browser talks to the API over HTTPS using JSON, and holds one WebSocket connection for live events.

2.1.2 User Interface. The interface is divided into three panels:

- Landing and Login pages — a public landing page describing the product, and a login page accepting e-mail and password.

- Admin panel (sidebar layout) — Control Panel (CRUD over every table), Workforce (employees, managers, leaves, holidays, attendance, shifts, departments, designations, each with bulk upload), Monitor (service health and recent jobs), Configuration (GitHub and mail settings, each with a connection test).

- Manager panel (top bar with a project selector) — a combined dashboard of all the Manager's projects, a create-project wizard, and a project page with tabs Overview, Tree, Gantt, Progress Report and Team.

- Employee panel (top bar with a project selector) — a combined dashboard with the Employee's tasks, a project page whose tabs depend on the project role (Project Manager: Overview, Tree, Gantt, Tasks, Project Doc, Team; Member: Overview, Tree, Gantt, My Tasks) and a task page with the progress document and the discussion.

- Notification bell on every panel, with the unread count and deep links.

2.1.3 Hardware Interface. Any computer able to run a modern browser; the server needs 2 vCPU, 4 GB RAM and 40 GB disk (Section 1.7).

2.1.4 Software Interface. PostgreSQL (via SQLAlchemy/asyncpg), Redis (Celery broker and publish/subscribe), MinIO (S3 API), GitHub REST API (HTTPS, token authentication), the AI model (OpenAI chat-completions API in JSON mode) and SMTP.

2.1.5 Communication Interface. HTTPS for all client–server traffic, WebSocket (/api/v1/ws) for live events, HTTPS to GitHub and the AI provider, SMTP for mail. In production the application is published through a Cloudflare tunnel, so the server opens no inbound port.

2.2 Product Functions

- Authentication and roles — login, token refresh, three fixed platform roles and per-project roles.

- Project management — create a project (and its GitHub repository), upload source files, appoint and remove Project Managers, edit and delete projects.

- AI evaluation — generate the project document, task groups and the first Gantt chart.

- Task management — create, edit, assign, re-assign and delete tasks, each mirrored as a GitHub issue; set status under the status-authority rule.

- AI assistance — suggest Project Managers, assignees and tasks; write task progress documents; revise the plan when the project document changes; write the weekly progress report.

- Visualisation — project tree graph and versioned Gantt chart.

- Communication — notifications (in-app, live and e-mail) and per-task discussions.

- Reporting — AI progress and report documents; CSV report download for a date range.

- Administration — table CRUD, workforce records with bulk upload, service monitoring, GitHub and mail configuration.

2.3 User Characteristics

Table 9: User classes

| User | Characteristics |
| --- | --- |
| Administrator | Operates the platform. Technically skilled; maintains data, configuration and the workforce records; does not take part in project delivery. |
| Manager | Brings projects in. Needs no technical skill beyond uploading documents and reading reports; creates projects, appoints Project Managers and watches progress. |
| Employee as Project Manager | Plans and runs a project: edits the project document, creates and assigns tasks, sets any task's status. Familiar with software delivery. |
| Employee as Member | Does the work: sees the project, works on their own tasks on GitHub, discusses them and keeps their status current, including marking them complete. |

2.4 General Constraints

- The system runs in current versions of Chrome, Firefox and Edge; it is designed for desktop screens.

- A GitHub Organization and a fine-grained token are required before any project can be created (a project's repository is created with it).

- AI features require an API key configured on the server; without it, AI actions are refused with a clear message and the rest of the system keeps working.

- Every AI call must run in the background; no web request may wait for the model.

- Repositories created by TRACE are public; confidential material must not be placed in requirement documents.

2.5 Assumptions and Dependencies

- GitHub, the AI provider and the mail server are reachable from the server.

- Each Employee who works on tasks has a GitHub account and records its username in their profile, and accepts the repository invitation GitHub e-mails them.

- The Celery worker and beat processes are running; otherwise background work waits in the queue.

- The AI model can return JSON output on request (OpenAI-compatible "JSON mode").

### 3. Specific Requirements

3.1 External Interface Requirements

The system provides a consistent graphical interface built from one component library, in light and dark themes. All data exchange with the server uses JSON over HTTPS; uploads use multipart form data; the report download is a CSV file. The REST API is versioned under /api/v1 and documented automatically (OpenAPI) at /docs.

3.2 Functional Requirements

Table 10: Functional requirements

| Id | Requirement | Actor |
| --- | --- | --- |
| FR-01 | The system shall authenticate users by e-mail and password and issue a JWT access token and a refresh token. | All users |
| FR-02 | The system shall support exactly three platform roles — Admin, Manager, Employee — and route each to its own panel; a user opening another role's panel shall see a 403 page. | System |
| FR-03 | Public self-registration shall only create Employee accounts; Admin and Manager accounts shall be created by an Admin. | System / Admin |
| FR-04 | A Manager shall create a project with a name and description; the system shall create the project's public GitHub repository under the configured Organization in the same operation, and refuse the project if the repository cannot be created. | Manager |
| FR-05 | A Manager shall upload one or more source files (PDF, DOCX, MD, TXT, up to 20 MB each) to a project; the system shall store them in MinIO, extract their text and report rejected files. | Manager |
| FR-06 | A Manager shall press Evaluate Project; the system shall, in the background, write the project document to the repository (twice: initial and living copy), create task groups with durations and dependencies, and save Gantt version 1. | Manager / AI |
| FR-07 | Evaluation shall be refused while running, without extracted text, or once the project has tasks; a failed evaluation shall be shown with the step that failed and shall keep no partial data. | System |
| FR-08 | A Manager shall appoint and remove Project Managers from the active Employees, optionally from an AI-ranked list with score and reasoning; the appointee shall be invited to the repository. | Manager / AI |
| FR-09 | A Project Manager shall create, edit and delete task groups; a group holding tasks shall not be deleted. | Project Manager |
| FR-10 | A Project Manager shall create a task in a group; the system shall create the matching GitHub issue in the same request and roll the task back if the issue cannot be created. | Project Manager |
| FR-11 | A Project Manager shall assign or re-assign a task to an Employee; the system shall make them a Member, invite them to the repository, assign the GitHub issue and notify them. | Project Manager |
| FR-12 | The system shall suggest tasks for a task group and rank assignees for a draft task using AI; suggestions shall only fill the form, never create or assign. | Project Manager / AI |
| FR-13 | After a task is created, the system shall write its step-by-step plan and checklist (task progress document) to the repository in the background. | AI |
| FR-14 | The assignee shall set their own task's status to Pending, In Progress, In Review, Blocked or Completed; the Project Manager shall set any status except Overdue; everyone else shall be refused. | Member / Project Manager |
| FR-15 | Completing or cancelling a task shall close its GitHub issue; re-opening shall re-open it; deleting shall close it as "not planned". | System |
| FR-16 | Each task group's completion percentage and status shall be recomputed from its tasks on every change. | System |
| FR-17 | The system shall regenerate the Gantt chart as a new version when a task is completed or re-opened, when tasks become overdue, when the project document changes, and on the Project Manager's request; bursts of triggers shall produce one version. | System / AI |
| FR-18 | A Project Manager shall edit the living project document; a changed document shall trigger a re-plan in which the AI may revise durations and add groups. | Project Manager / AI |
| FR-19 | The system shall show a project tree graph (Project → Task Groups → Tasks → assignees) and a Gantt chart with version history to everyone who can see the project. | All project users |
| FR-20 | Every Monday the system shall rewrite each active project's progress document and report document with AI; the owner or a Project Manager may request it at any time. | AI / Manager / PM |
| FR-21 | A nightly job shall mark open past-due tasks Overdue and notify; a daily job shall remind about tasks due tomorrow. | System |
| FR-22 | The system shall notify the assignee on assignment; the Project Managers on completion (and the assignee if someone else completed it); the owner when evaluation finishes or fails — in-app, live and by e-mail. | System |
| FR-23 | Each task shall have a discussion thread visible to its assignee, its assigner, the project's Project Managers and the owning Manager, with one level of replies. | Project users |
| FR-24 | Managers and Employees shall download a CSV report of the project → task group → task tree for a date range. | Manager / Employee |
| FR-25 | The Admin shall perform CRUD on every table except the secret settings table through the Control Panel. | Admin |
| FR-26 | The Admin shall maintain employees, managers, leaves, holidays, attendance, shifts, departments and designations, each with CSV bulk upload that adds good rows and reports rejected ones. | Admin |
| FR-27 | The Admin shall configure the GitHub Organization, token and committer, and the mail server, and test each connection; secrets shall be write-only. | Admin |
| FR-28 | The Admin shall monitor the health of the API, database, Redis, Celery worker and beat, MinIO, mail, WebSocket and AI, and see recent job outcomes. | Admin |
| FR-29 | Deleting a project shall be refused while it has open tasks and shall archive its repository first. | Manager |
| FR-30 | Every project and task endpoint shall check the caller's project role in addition to the platform role. | System |

3.3 Performance Requirements

- Standard API requests shall respond within 2 seconds; AI actions return a job id immediately and never block a request.

- Dashboard pages shall load within 4 seconds on a broadband connection.

- A burst of status changes shall produce a single Gantt re-plan (30-second debounce).

- Live notifications shall reach an open browser within a few seconds of the event.

- The system shall support at least 200 concurrent users on the recommended server.

3.4 Design Constraints

- The frontend uses React with the shadcn/ui component library, Tailwind design tokens and lucide-react icons only.

- The backend uses FastAPI with asynchronous SQLAlchemy; the database schema is created and changed only by Alembic migrations.

- Every AI call runs in a Celery job and every AI response is validated against a declared JSON schema.

- All GitHub calls go through one service module; all credentials are resolved through one settings function.

- One configuration file (.env) holds all environment settings.

3.5 Logical Database Requirements

The data is stored in a relational PostgreSQL database. Every table has a surrogate BIGINT primary key, created_at / updated_at timestamps and a deleted_at column for soft deletion. Foreign keys enforce every relationship; unique constraints protect e-mails, usernames, role names, (project, user) assignments and (category, key) settings. Generated documents are stored as GitHub file URLs, never as text in the database. The database design is given in Chapter 3.

3.6 Software System Attributes

3.6.1 Reliability. A task and its GitHub issue are created together or not at all; a failed AI job leaves a visible error and no partial data; every Gantt version is validated before it is saved. The system produces correct output for valid input and meaningful error messages for invalid input.

3.6.2 Availability. The system is designed to be available around the clock. Background work is queued in Redis, so a restarted worker continues where it stopped. Health checks for every service are visible on the Admin Monitor page.

3.6.3 Security.

- Passwords are hashed with bcrypt (12 rounds); plain passwords are never stored.

- Every request is authenticated with a signed JWT; every route declares a role guard, and every project route also checks the project role.

- Stored secrets (GitHub token, SMTP password) are encrypted with Fernet and are never returned by any API.

- All input is validated server-side with Pydantic schemas; SQL is issued only through the ORM with bound parameters.

- Production refuses to start with default passwords, weak JWT secrets or a missing encryption key.

3.6.4 Maintainability. The code follows fixed conventions (one service per concern, one way to call the AI, one way to call GitHub). Every change ships with automated tests, including an audit that fails if any route lacks an authorisation guard and a test that builds the whole schema from migrations. The design, decisions and status of every feature are documented alongside the code.

3.6.5 Portability. The client runs in any modern browser on any operating system. The supporting services run in Docker containers, and the application runs on any system with Python and Node.js.

## 2.4 Software Engineering Paradigm Applied

TRACE was developed using the Iterative and Incremental model, organised as a sequence of numbered build phases, each of which delivers a working, tested increment.

Why this paradigm. A pure Waterfall model was unsuitable because the requirements changed materially during development: after the first increments the core of the product moved from attendance to AI-driven project delivery, and later decisions (for example making task completion manual instead of CI/CD-driven, or fixing the AI configuration in the environment file) changed parts of the design. A prototyping model alone would not have produced a maintainable system. The iterative and incremental model allowed the requirements to be revised between increments while every increment was still specified, built, tested and documented properly.

How it was applied.

- Analysis and design produced the specification (roles, panels, schema, AI pipeline) and a dependency graph of build phases.

- Each increment (phase) had written steps and a "done when" condition — for example, "a Manager can create a project and assign a Project Manager, and that Project Manager can create tasks that appear as GitHub issues, with no AI involved at all."

- Each increment was tested with automated tests before the next began; the test suite grew with every phase and was always run in full.

- After each increment the documentation was updated in the same change, and any decision that was not obvious was recorded with its reason.

- When requirements changed, the specification was changed first, then the code.

Table 11: Build increments

| Phase | Increment | Delivered |
| --- | --- | --- |
| 0 | Clear the ground | Removal of retired features (clock-in, geo-fencing, dynamic roles, group chat) |
| 1 | Schema | New project tables, backfill migrations, three roles |
| 2 | Panels | Three panel layouts, route guards, landing page, 403 page |
| 3 | Projects without AI | Projects, source files, task groups, tasks as GitHub issues, status authority |
| 3a | GitHub owner model | Repository creation, collaborator invitations, encrypted settings |
| 4 | Visualisation | Tree graph and versioned Gantt chart |
| 5 | AI pipeline | Evaluation, suggestions, task documents, re-planning, weekly reports |
| 7 | Notifications and discussion | Notification centre, e-mail, live events, discussions |
| 8 | Administration | Mail configuration, Workforce, Monitor, report download |
| 9 | Polish | Pagination, search, empty and error states, revision sweep |

(Phase 6, a CI/CD-driven automatic completion feature, was removed from the design before it was built; the phase numbers were kept so that existing references stayed valid.)

## 2.5 Data Models and Analysis Diagrams

### 2.5.1 Data Flow Diagrams (DFD)

A Data Flow Diagram shows how data moves between external entities, processes and data stores. The context diagram (Level 0) shows TRACE as a single process; Level 1 breaks it into its main processes; Level 2 refines the two most important processes — project evaluation and task management.

Notation: rectangles are external entities, circles (rounded boxes) are processes, open-ended boxes are data stores, and arrows are data flows.

Level 0 DFD (Context Diagram)

The external entities are the three users (Admin, Manager, Employee) and the three external systems (GitHub, the AI model and the mail server).

Figure 3: Level 0 DFD — context diagram

Level 1 DFD

Table 12: Level 1 DFD processes

| No. | Process | Description |
| --- | --- | --- |
| 1.0 | Authenticate user | Checks credentials, issues tokens, resolves the platform role |
| 2.0 | Manage projects | Creates projects and repositories, stores source files, manages the Project Manager roster |
| 3.0 | Evaluate project | Runs the AI pipeline: project document, task groups, first Gantt version |
| 4.0 | Manage tasks | Task groups, tasks, GitHub issues, assignment, status, progress documents |
| 5.0 | Plan and report | Gantt re-planning, weekly progress and report documents, CSV report |
| 6.0 | Notify and discuss | Notifications, e-mail, live events, task discussions |
| 7.0 | Administer | Workforce records, table CRUD, configuration, monitoring |

Figure 4: Level 1 DFD

Level 2 DFD — Process 3.0 Evaluate Project

Figure 5: Level 2 DFD — Evaluate Project (process 3.0)

Level 2 DFD — Process 4.0 Manage Tasks

Figure 6: Level 2 DFD — Manage Tasks (process 4.0)

### 2.5.2 Control Flow Diagram

The control flow diagram shows how control passes through the layers of the system for every request: the browser sends a request with its token; the API authenticates it, checks the platform role on the route and the project role in the service; the service validates the input, performs the change and, where needed, calls GitHub before committing; after the commit, background jobs are queued and live events published. AI work never runs inside the request — the route returns a job id, and the browser polls for the result.

Figure 7: Control flow of a request through TRACE

### 2.5.3 State Diagrams

State diagrams show the states an object can be in and the events that move it between them.

Task

A task starts Pending. The assignee moves it through In Progress, In Review and Blocked and marks it Completed; the Project Manager can set any of these and can also Cancel it. The nightly sweep moves open past-due tasks to Overdue. Completing or cancelling closes the GitHub issue; any move back to an open state re-opens it.

Figure 8: State diagram — Task

Project

A project is created as Draft. Pressing Evaluate Project moves it to Evaluating; success makes it Active; failure returns it to Draft (or Active if it had been evaluated before). An active project can be marked Completed or Archived by its owner.

Figure 9: State diagram — Project

Task Group

A task group's status is rolled up from its (non-cancelled) tasks after every change. It is Pending while no task has started; it becomes In Progress as soon as any task is In Progress, In Review or Completed (the actual start date is stamped the first time); it becomes Completed when every task is completed (the actual end date is stamped) and returns to In Progress if one is re-opened; it shows Blocked when every task in it is blocked.

Figure 10: State diagram — Task Group

### 2.5.4 Sequence Diagrams

Evaluate Project

Figure 11: Sequence diagram — Evaluate Project

Create and complete a task

Figure 12: Sequence diagram — creating and completing a task

### 2.5.5 Entity Relationship Model

The ER model shows the main entities of TRACE and the relationships between them. Attributes are listed in full in the database design (Section 3.4).

Table 13: Relationships between the main entities

| Entity | Entity | Cardinality | Relationship |
| --- | --- | --- | --- |
| User | Role | M : N (through user_roles) | holds |
| User | Employee | 1 : 1 | is recorded as |
| User (Manager) | Project | 1 : N | owns |
| Project | Project Source File | 1 : N | has |
| Project | User | M : N (through project_assignments) | staffs |
| Project | Task Group | 1 : N | is divided into |
| Task Group | Task | 1 : N | contains |
| Task Group | Task Group | M : N (depends_on) | waits for |
| User | Task | 1 : N | is assigned |
| Task | Task Discussion | 1 : N | is discussed in |
| Task Discussion | Task Discussion | 1 : N | is replied to by |
| Project | Gantt Chart | 1 : N (versions) | is scheduled by |
| User | Notification | 1 : N | receives |
| Employee | Productivity Score | 1 : N | is scored by |

Figure 13: Entity Relationship Diagram

### 2.5.6 Class Diagram

The class diagram shows the main classes of the backend: the ORM entity classes with their attributes and relationships, and the service and access-control classes that operate on them.

Figure 14: Class diagram

### 2.5.7 Use Case Diagram

Figure 15: Use case diagram

Table 14: Principal use cases

| Id | Use case | Actor | Summary |
| --- | --- | --- | --- |
| UC-01 | Log in | All | Enter e-mail and password; land on the role's panel |
| UC-02 | Create project | Manager | Name, description, source files; repository created |
| UC-03 | Evaluate project | Manager | AI writes the project document, task groups, Gantt v1 |
| UC-04 | Appoint Project Manager | Manager | Pick an Employee, optionally from AI suggestions |
| UC-05 | View progress report | Manager | Read the AI-written progress and report documents |
| UC-06 | Edit project document | Project Manager | Save the living document; the Gantt re-plans |
| UC-07 | Create task | Project Manager | Task and GitHub issue created; AI may suggest content and assignee |
| UC-08 | Assign task | Project Manager | Member invited and notified; issue assigned |
| UC-09 | Update task status | Member / PM | Server enforces who may set what; completion closes the issue |
| UC-10 | Discuss task | Assignee, assigner, PMs, Manager | Post and reply in the task's thread |
| UC-11 | View tree and Gantt | All project users | Graph of the project; Gantt with version history |
| UC-12 | Download report | Manager / Employee | CSV of the project tree for a date range |
| UC-13 | Manage workforce | Admin | CRUD and bulk upload of workforce records |
| UC-14 | Configure GitHub and mail | Admin | Save settings; test the connection |
| UC-15 | Monitor services | Admin | Health of every service and recent jobs |

### 2.5.8 Activity Diagrams

Evaluate Project

Figure 16: Activity diagram — Evaluate Project

Task life cycle

Figure 17: Activity diagram — task life cycle from creation to completion

# 3. System Design

System design turns the requirements of Chapter 2 into a blueprint for the software: how it is split into modules, how data is stored and kept consistent, how each process works step by step, what the user sees, and how the result will be tested.

## 3.1 Architecture Overview

TRACE follows a three-tier architecture with a separate background tier:

Table 15: Tiers of the system

| Tier | Components | Role |
| --- | --- | --- |
| Presentation | React single-page application (Vite build) in the browser | Three role panels, landing page, live updates over one WebSocket |
| Application | FastAPI on Uvicorn (ASGI) | REST API under /api/v1, authentication, two-layer authorisation, validation, GitHub calls, WebSocket relay |
| Background | Celery worker and Celery beat on Redis | AI jobs, Gantt re-planning, scheduled sweeps and reports, e-mail |
| Data | PostgreSQL, MinIO, GitHub repository files | Relational data, uploaded source files, generated Markdown documents |
| External | GitHub REST API, OpenAI-compatible model, SMTP server | Issues and repositories, AI, e-mail |

Figure 18: System architecture of TRACE

## 3.2 Modularization Details

The system is divided into the following modules. Each backend module is a FastAPI router (the API surface) backed by one or more service modules (the rules); the frontend mirrors them with one API client module per router and one page or component per screen.

Table 16: Modules of TRACE

| No. | Module | Responsibility |
| --- | --- | --- |
| M1 | Authentication and Users | Login, token refresh, registration (Employee only for the public), password hashing, profile and GitHub username |
| M2 | Access Control | Platform-role guards on every route; project-role resolution (ProjectAccess) for every project and task operation; status authority |
| M3 | Project Management | Projects and their GitHub repositories, source-file upload and text extraction, Project Manager roster, candidates, project deletion with repository archiving |
| M4 | Task Management | Task groups, tasks as GitHub issues, assignment with repository invitation, status changes with issue open/close, task-group roll-up |
| M5 | AI Pipeline | The AI service layer (schema-validated calls with retry), Evaluate Project, people and task suggestions, task progress documents, project-document revision, weekly progress report |
| M6 | Planning and Visualisation | Gantt scheduling rule, chart data builder and validator, version history, debounced re-evaluation, project tree graph |
| M7 | Notifications and Discussion | Notification rows, live events through Redis publish/subscribe and the WebSocket, e-mail, per-task discussion threads |
| M8 | Reporting | AI progress and report documents; CSV report of the project tree for a date range; performance scores used by AI ranking |
| M9 | Administration | Control Panel (generic CRUD), Workforce with bulk upload, Configuration (GitHub, mail) with encrypted secrets, Monitor (service health, recent jobs) |
| M10 | Scheduler | Celery beat: nightly overdue sweep, daily due reminders, weekly progress reports, weekly performance scores |

### Module descriptions

M1 — Authentication and Users

The user signs in with e-mail and password. The password is compared against its bcrypt hash; on success the API returns a short-lived access token and a longer-lived refresh token, both signed JWTs, together with the user's roles. Every later request carries the access token in the Authorization header. Anyone may register publicly, but a public registration always creates an Employee; only an Admin can create Admin or Manager accounts. Users edit their own profile, including their GitHub username, which TRACE needs to invite them to repositories and assign issues to them.

M2 — Access Control

Authorisation happens in two layers. The first layer is the platform role on the route: every route declares a guard (require_admin, require_roles(...) or require_any_role), and an automated test fails the build if any route lacks one. The second layer is the project role: every project and task operation resolves a ProjectAccess object, which answers who is the caller in this project? — Admin (reads everything, changes nothing), owning Manager, Project Manager, Member or nobody (403). The same object decides status authority and discussion visibility, and the API responses carry can_edit, can_discuss and allowed_statuses derived from it, so the interface never has to guess.

M3 — Project Management

A Manager creates a project; TRACE derives a repository name (slug) from the project name and creates a public repository under the company's GitHub Organization before saving the project, so that no project exists without its repository. Source files are uploaded to MinIO and their text is extracted immediately (PDF, DOCX, Markdown, text) so the AI never has to parse them again. The Manager appoints Project Managers from the active Employees; each appointee is invited to the repository with write access. A project can be deleted only when it has no open tasks, and its repository is archived first.

M4 — Task Management

A Project Manager creates task groups and tasks. Task creation is issue creation: the task row and the GitHub issue are created in one request, and if GitHub refuses, the task is rolled back. Assigning a task makes the assignee a Member of the project, invites them to the repository and assigns the issue to them (or, while their invitation is still pending, leaves the issue unassigned with a warning). Status changes go through a single endpoint that enforces status authority and keeps the issue in step: completing or cancelling closes it, re-opening re-opens it. After every change the task group's completion percentage and status are recomputed.

M5 — AI Pipeline

Every AI call goes through one function, complete(ai, Schema, system, user, context), which sends the prompt in JSON mode, validates the reply against a Pydantic schema, and on failure hands the validation errors back to the model and asks again (up to two retries). The jobs built on it are: Evaluate Project (project document, task groups with dependencies, Gantt version 1), suggestions (Project Managers, assignees, tasks — returned as the job result and never stored), task progress document (steps and acceptance checklist, committed to the repository), project-document revision (revised durations and new groups when the living document changes) and the weekly progress report. Every job that writes something records its failure where users will see it.

M6 — Planning and Visualisation

The Gantt chart is never edited; it is regenerated as a new, validated version. A deterministic scheduling rule lays the task groups out by sequence and dependencies, keeps finished groups at their actual end date, and stretches unfinished groups whose end has passed up to today so that a slip pushes everything that depends on it. Triggers (completion, overdue sweep, document change, manual button) call one function that enqueues the re-plan with a 30-second delay; a job that finds a newer version already exists does nothing, so a burst of triggers produces one version. The project tree graph is a live read of Project → Task Groups → Tasks → assignees.

M7 — Notifications and Discussion

Notifications are written through one function that never notifies the person who acted. After the database commit, a live event is published on a Redis channel and every API process relays it to that user's open WebSocket; the event only says "refetch", so the browser reloads the data through the normal authorised REST routes. E-mails are queued as background jobs. Each task has a discussion thread visible to its assignee, its assigner, the project's Project Managers and the owning Manager.

M8 — Reporting

Every Monday the AI reads each task's progress document and the current task statuses of every active project and rewrites the project's progress document and report document in its repository. Managers and Employees can also download a CSV report of the project → task group → task tree for any date range. Weekly performance scores (completed ÷ assigned tasks due that week, and on-time rate) are computed for use as evidence in AI ranking.

M9 — Administration

The Admin has a Control Panel with generic create/read/update/delete over every table except the secret settings table; Workforce, a curated interface over employees, managers, leaves, holidays, attendance, shifts, departments and designations with CSV bulk upload that reports rejected rows; Configuration for the GitHub Organization, token and committer identity and for the mail server, each with a connection test and write-only secrets; and Monitor, showing the health of every service and the outcome of recent background jobs.

M10 — Scheduler

Celery beat runs four scheduled jobs: the overdue sweep every night at 23:00, due-tomorrow reminders every day at 08:00, the progress-report roll-up every Monday at 07:00 and the performance scores every Sunday at 23:30.

### Source code organisation

Table 17: Backend package layout

| Path | Contents |
| --- | --- |
| app/main.py | Application factory, middleware, router registration, WebSocket endpoint |
| app/config.py | Settings loaded from the single .env file; production pre-flight checks |
| app/models/ | SQLAlchemy ORM classes (users, employees, projects, tasks, workforce) |
| app/schemas/ | Pydantic request/response schemas, AI output schemas, Gantt chart schema |
| app/api/v1/ | Routers: auth, users, employees, projects, tasks, notifications, settings, workforce, admin, services, attendance, hrms |
| app/core/ | Security (JWT, bcrypt), platform-role guards, project access |
| app/services/ | Business rules: project, GitHub, AI, AI jobs, Gantt, notifications, realtime, storage, extraction, scoring, reports, settings |
| app/tasks.py, app/celery_app.py | Celery task wrappers and the beat schedule |
| alembic/versions/ | Database migrations — the only thing that creates tables |
| tests/ | Automated tests with fake GitHub, fake AI and fake storage |

Table 18: Frontend layout

| Path | Contents |
| --- | --- |
| src/App.jsx | Route table with guest-only and role guards |
| src/layouts/ | AdminLayout (sidebar), ManagerLayout and EmployeeLayout (top bar with project selector) |
| src/pages/ | Landing, login, 403; admin, manager and employee pages |
| src/components/project/ | Project overview, evaluation card, task board, team panel, suggestions, progress report, document editor, task discussion |
| src/components/ | Gantt chart, project tree graph, notification bell, service monitor, Markdown renderer |
| src/contexts/ | Authentication, theme, live-event (WebSocket) contexts |
| src/api/ | One API client module per backend router |
| src/lib/ | Shared helpers — error messages, dates, status colours, job polling |

## 3.3 Data Integrity and Constraints

Data integrity means the data stays correct and consistent however the system is used. TRACE enforces it at three levels — the database, the API schemas and the business rules.

Database-level constraints

- Entity integrity — every table has a surrogate primary key id BIGSERIAL.

- Referential integrity — every relationship is a FOREIGN KEY; a task cannot point to a project, group or user that does not exist.

- Uniqueness — users.email, users.username, roles.role_name, employees.employee_code; the pairs (user_id, role_id) in user_roles, (project_id, user_id) in project_assignments and (category, key) in system_settings.

- NOT NULL — every mandatory column (names, titles, statuses, foreign keys that must exist, created_at).

- Defaults — status columns default to their starting state (Draft, Pending, Active), completion_percentage to 0, is_read to false, created_at to the current time.

- Soft delete — rows are marked with deleted_at instead of being removed, so history and references survive; every query filters out deleted rows.

Domain constraints (API level)

Every request body is validated by a Pydantic schema before any code runs:

- statuses are restricted to fixed sets — task: Pending, In Progress, In Review, Completed, Blocked, Overdue, Cancelled; editable project status: Draft, Active, Completed, Archived; priority: Low, Medium, High, Critical;

- lengths and ranges — project and group names 2–255 / 1–255 characters, task titles 2–255, estimated hours 0–999, group durations at least 1 day, discussion messages 1–5000 characters;

- uploads — only PDF, DOCX, MD and TXT files, at most 20 MB each;

- every AI response is validated against its schema, including rules that need data (for example, a suggested user id must be one of the candidates, a task group may only depend on an earlier group, 1–20 groups with unique names and 1–365 days each);

- every Gantt version is validated against the GanttChartData schema (dates in range, bars ordered, dependencies between existing bars, completion 0–100).

Business-rule constraints

- Status authority — only the assignee (Pending, In Progress, In Review, Blocked, Completed) or the Project Manager (any status except Overdue) may change a task's status; Overdue is set only by the system.

- All-or-nothing records — a project is not saved without its repository; a task is not saved without its GitHub issue.

- Write-once document — the initial project document is never rewritten after evaluation; only the living project document is edited.

- Append-only Gantt — Gantt versions are only ever added, never updated.

- Safe deletion — a task group holding tasks cannot be deleted; a project with open tasks cannot be deleted.

- Evaluation guard — evaluation is refused while one is running, without extracted text, or once tasks exist.

- Transactions — each request runs in one database transaction; failures roll back explicitly.

## 3.4 Database Design

The database is PostgreSQL. It contains the main tables described below and a set of supporting (auxiliary) tables that are not detailed here: profiles, employee_details, departments, designations, work_schedules, leaves, holidays, attendance, time_zones, task_types, task_details, task_comments and task_time_logs.

Common columns. Every table inherits four columns from a common base class: id BIGSERIAL PRIMARY KEY, created_at TIMESTAMPTZ NOT NULL DEFAULT now(), updated_at TIMESTAMPTZ and deleted_at TIMESTAMPTZ (soft delete). They are listed once in each table below for completeness. Defaults such as status = 'Draft' or completion_percentage = 0 are applied by the application (ORM) when a row is inserted; created_at is a database default.

Table 19: List of main tables

| No. | Table | Purpose |
| --- | --- | --- |
| 1 | users | Every person who can log in |
| 2 | roles | The three platform roles |
| 3 | user_roles | Which user holds which role |
| 4 | employees | Workforce record linking a user to the organisation |
| 5 | projects | The core project entity |
| 6 | project_source_files | Uploaded requirement documents and their extracted text |
| 7 | project_assignments | Who is on a project and in which project role |
| 8 | task_groups | Modules of work — one Gantt bar each |
| 9 | tasks | Units of work — one GitHub issue each |
| 10 | gantt_charts | Versioned Gantt chart snapshots |
| 11 | task_discussions | Per-task discussion messages |
| 12 | notifications | In-app notifications |
| 13 | system_settings | Runtime configuration, secrets encrypted |
| 14 | productivity_scores | Weekly task-based performance scores |

Table 20: Data dictionary — users

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Unique user id |
| name | VARCHAR(150) | NOT NULL | Full name |
| username | VARCHAR(100) | UNIQUE, NOT NULL | Login name |
| email | VARCHAR(255) | UNIQUE, NOT NULL | Login e-mail |
| password | TEXT | NOT NULL | bcrypt hash — never plain text |
| phone | VARCHAR(20) |  | Phone number |
| gender | VARCHAR(20) |  | Gender |
| dob | DATE |  | Date of birth |
| profile_id | BIGINT | FK → profiles.id | Extended profile |
| is_verified | BOOLEAN | NOT NULL, DEFAULT FALSE | E-mail verified |
| status | VARCHAR(20) | NOT NULL, DEFAULT 'Active' | Active, Inactive, Blocked, Password Changed |
| github_username | VARCHAR(100) |  | Used for repository invitations and issue assignment |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT now() | Creation time |
| updated_at | TIMESTAMPTZ |  | Last update |
| deleted_at | TIMESTAMPTZ |  | Soft-delete time |

Table 21: Data dictionary — roles

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Role id |
| role_name | VARCHAR(50) | UNIQUE, NOT NULL | Admin, Manager or Employee |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 22: Data dictionary — user_roles

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Row id |
| user_id | BIGINT | FK → users.id, NOT NULL | The user |
| role_id | BIGINT | FK → roles.id, NOT NULL | The role held |
| — | — | UNIQUE (user_id, role_id) | A role is held once |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 23: Data dictionary — employees

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Employee id |
| user_id | BIGINT | FK → users.id, NOT NULL | Login account |
| employee_code | VARCHAR(50) | UNIQUE, NOT NULL | Organisation's employee code |
| manager_id | BIGINT | FK → employees.id | Reporting manager (self reference) |
| department_id | BIGINT | FK → departments.id | Department |
| designation_id | BIGINT | FK → designations.id | Designation |
| work_schedule_id | BIGINT | FK → work_schedules.id | Shift |
| employee_details_id | BIGINT | FK → employee_details.id | Personal details |
| joining_date | DATE |  | Date of joining |
| status | VARCHAR(20) | NOT NULL, DEFAULT 'Active' | Active, Inactive, Blocked |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 24: Data dictionary — projects

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Project id |
| name | VARCHAR(255) | NOT NULL | Project name |
| description | TEXT |  | Short description |
| created_by_user_id | BIGINT | FK → users.id, NOT NULL | Owning Manager |
| github_repo | VARCHAR(255) |  | organization/repository, created by TRACE |
| github_default_branch | VARCHAR(100) | NOT NULL, DEFAULT 'main' | Branch for documents |
| status | VARCHAR(20) | NOT NULL, DEFAULT 'Draft' | Draft, Evaluating, Active, Completed, Archived |
| start_date | DATE |  | Planned start |
| end_date | DATE |  | Planned end |
| project_initial_doc | VARCHAR(500) |  | URL — AI project document, written once |
| project_doc | VARCHAR(500) |  | URL — living project document |
| project_progress_doc | VARCHAR(500) |  | URL — weekly AI progress document |
| project_report_doc | VARCHAR(500) |  | URL — weekly AI report |
| last_evaluated_at | TIMESTAMPTZ |  | Last successful evaluation |
| ai_errors | JSONB |  | {job: {message, at}} — last failure of each AI job |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 25: Data dictionary — project_source_files

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | File id |
| project_id | BIGINT | FK → projects.id, NOT NULL | Owning project |
| file_name | VARCHAR(255) | NOT NULL | Original file name |
| storage_key | VARCHAR(500) | NOT NULL | Object key in MinIO |
| content_type | VARCHAR(100) |  | MIME type |
| size_bytes | BIGINT |  | File size |
| extracted_text | TEXT |  | Text extracted at upload, read by the AI |
| uploaded_by_user_id | BIGINT | FK → users.id | Uploader |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 26: Data dictionary — project_assignments

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Row id |
| project_id | BIGINT | FK → projects.id, NOT NULL | Project |
| user_id | BIGINT | FK → users.id, NOT NULL | Employee |
| project_role | VARCHAR(30) | NOT NULL | Project Manager or Member |
| assigned_by_user_id | BIGINT | FK → users.id | Who appointed / assigned |
| — | — | UNIQUE (project_id, user_id) | One role per person per project |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 27: Data dictionary — task_groups

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Group id |
| project_id | BIGINT | FK → projects.id, NOT NULL | Project |
| name | VARCHAR(255) | NOT NULL | Module name |
| description | TEXT |  | What the module delivers |
| sequence | INTEGER | NOT NULL, DEFAULT 0 | Order in the plan |
| estimated_duration_days | INTEGER |  | AI estimate |
| planned_start_date | DATE |  | Gantt bar start (current forecast) |
| planned_end_date | DATE |  | Gantt bar end (current forecast) |
| actual_start_date | DATE |  | Stamped when work starts |
| actual_end_date | DATE |  | Stamped when completed |
| completion_percentage | NUMERIC(5,2) | NOT NULL, DEFAULT 0 | Rolled up from tasks |
| status | VARCHAR(20) | NOT NULL, DEFAULT 'Pending' | Pending, In Progress, Completed, Blocked |
| created_by | VARCHAR(20) | NOT NULL, DEFAULT 'Human' | AI or Human |
| depends_on | JSONB |  | Ids of the groups this one waits for |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 28: Data dictionary — tasks

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Task id |
| project_id | BIGINT | FK → projects.id | Project |
| task_group_id | BIGINT | FK → task_groups.id | Task group |
| title | VARCHAR(255) | NOT NULL | Title (also the issue title) |
| description | TEXT |  | Details |
| type_id | BIGINT | FK → task_types.id | Task type |
| priority | VARCHAR(20) | NOT NULL, DEFAULT 'Medium' | Low, Medium, High, Critical |
| impact_type | VARCHAR(50) |  | Impact category |
| estimated_hours | NUMERIC(5,2) |  | Estimate |
| due_date | DATE |  | Deadline |
| status | VARCHAR(20) | NOT NULL, DEFAULT 'Pending' | Pending, In Progress, In Review, Completed, Blocked, Overdue, Cancelled |
| assigned_to_user_id | BIGINT | FK → users.id | Assignee (a Member) |
| assigned_by_user_id | BIGINT | FK → users.id | Assigning Project Manager |
| completed_by | VARCHAR(20) |  | Assignee or Project Manager |
| completed_at | TIMESTAMPTZ |  | Completion time |
| github_issue_id | VARCHAR(100) |  | Issue number |
| github_issue_url | VARCHAR(255) |  | Issue link |
| task_progress_doc | VARCHAR(500) |  | URL — AI step plan and checklist |
| progress_doc_error | TEXT |  | Why the AI could not write it |
| health_score | VARCHAR(20) | NOT NULL, DEFAULT 'Green' | Green, Yellow, Red |
| health_reason | TEXT |  | Explanation of the health score |
| last_health_check | TIMESTAMPTZ |  | Last health computation |
| commit_hash, commit_verified, llm_verification_notes | VARCHAR(100), BOOLEAN, TEXT | commit_verified NOT NULL DEFAULT FALSE | Retained legacy values, no longer written |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 29: Data dictionary — gantt_charts

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Row id |
| project_id | BIGINT | FK → projects.id, NOT NULL | Project |
| version | INTEGER | NOT NULL, DEFAULT 1 | Incremented per regeneration |
| chart_data | JSONB |  | Validated render payload: range, bars, tasks, dependencies, milestones |
| generated_reason | VARCHAR(100) |  | initial, task_status_change, project_doc_updated, manual |
| generated_at | TIMESTAMPTZ |  | Generation time |
| generated_by_job | VARCHAR(64) |  | Background job id that wrote it |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 30: Data dictionary — task_discussions

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Message id |
| task_id | BIGINT | FK → tasks.id, NOT NULL | Task discussed |
| user_id | BIGINT | FK → users.id, NOT NULL | Author |
| parent_id | BIGINT | FK → task_discussions.id | Thread root (self reference) |
| message | TEXT | NOT NULL | Message text |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 31: Data dictionary — notifications

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Notification id |
| user_id | BIGINT | FK → users.id, NOT NULL | Recipient |
| type | VARCHAR(50) | NOT NULL | task_assigned, task_due, task_completed, discussion_reply, project_evaluated |
| title | VARCHAR(255) | NOT NULL | Headline |
| body | TEXT |  | Detail |
| link | VARCHAR(500) |  | Deep link into the recipient's panel |
| is_read | BOOLEAN | NOT NULL, DEFAULT FALSE | Read flag |
| related_task_id | BIGINT | FK → tasks.id | Related task |
| related_project_id | BIGINT | FK → projects.id | Related project |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 32: Data dictionary — system_settings

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Row id |
| category | VARCHAR(50) | NOT NULL | github or mail |
| key | VARCHAR(100) | NOT NULL | Setting name, e.g. token, owner, host |
| value | TEXT |  | Plain value, or a Fernet-encrypted token for secrets |
| is_secret | BOOLEAN | NOT NULL, DEFAULT FALSE | Secret values are never returned by any API |
| — | — | UNIQUE (category, key) | One value per setting |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Table 33: Data dictionary — productivity_scores

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PRIMARY KEY | Row id |
| employee_id | BIGINT | FK → employees.id, NOT NULL | Employee scored |
| week_start | DATE | NOT NULL | Monday of the week |
| task_score | NUMERIC(5,2) |  | Completed ÷ assigned tasks due that week × 100 |
| deadline_score | NUMERIC(5,2) |  | Completed on time ÷ completed × 100 |
| final_score | NUMERIC(5,2) |  | Mean of the two scores |
| rating | VARCHAR(15) |  | Excellent, Good, Average, Risk |
| att_score, active_time_score | NUMERIC(5,2) |  | Retained, left empty — attendance is not a scoring input |
| anomaly_flags | JSONB |  | Flags raised for the week |
| generated_at | TIMESTAMPTZ |  | Computation time |
| created_at / updated_at / deleted_at | TIMESTAMPTZ | as common columns | Audit and soft delete |

Relationships Table

Table 34: Relationships between tables

| Parent table | Child table | Relationship | Through column |
| --- | --- | --- | --- |
| users | user_roles | One-to-Many | user_roles.user_id |
| roles | user_roles | One-to-Many | user_roles.role_id |
| users | employees | One-to-One | employees.user_id |
| employees | employees | One-to-Many (self join) | employees.manager_id |
| users | projects | One-to-Many | projects.created_by_user_id |
| projects | project_source_files | One-to-Many | project_id |
| projects | project_assignments | One-to-Many | project_id |
| users | project_assignments | One-to-Many | user_id |
| projects | task_groups | One-to-Many | project_id |
| task_groups | tasks | One-to-Many | task_group_id |
| projects | tasks | One-to-Many | project_id |
| users | tasks | One-to-Many | assigned_to_user_id, assigned_by_user_id |
| projects | gantt_charts | One-to-Many | project_id |
| tasks | task_discussions | One-to-Many | task_id |
| task_discussions | task_discussions | One-to-Many (self join) | parent_id |
| users | notifications | One-to-Many | user_id |
| employees | productivity_scores | One-to-Many | employee_id |

## 3.5 Procedural Design (Process Logic)

The process logic of the main operations is given below as numbered steps.

Login

- The user enters e-mail and password on the login page and presses Sign in.

- The API finds the active user with that e-mail; if none exists, it answers "Invalid credentials".

- The password is checked against the stored bcrypt hash; on mismatch, "Invalid credentials".

- The API issues an access token and a refresh token (JWT, signed with the server secret) and returns them with the user's roles.

- The browser stores the token and routes the user to /admin, /manager or /employee by role.

Create project

- The Manager enters the name and description, adds source files and reviews the repository name shown.

- The API resolves the GitHub Organization and token from Configuration (database value, else .env); if either is missing, it answers 503.

- The name is turned into a slug (lower-case, other characters to -, at most 100 characters).

- The API creates the public repository under the Organization. A name clash answers 409; any other GitHub failure answers 502 and nothing is saved.

- The project row is saved with status = Draft and the repository name.

- Each source file is stored in MinIO and its text is extracted and saved; unsupported or oversized files are reported back.

Evaluate project

- The owner presses Evaluate Project. The API refuses (409) if the project is already evaluating, has no extracted text or already has tasks, and (503) if the AI or GitHub is not configured.

- The project is set to Evaluating, committed, and the evaluate_project job is queued; the API returns the job id.

- The job reads the extracted text of all source files (at most 60,000 characters).

- The AI writes the project document; it is committed to docs/project_initial_doc.md and docs/project_doc.md.

- The AI plans the task groups (name, description, duration, dependencies); the plan is validated.

- Old groups are soft-deleted and the new groups saved; the scheduling rule assigns dates; Gantt version 1 is saved with reason initial.

- The project becomes Active, the owner is notified; on any failure the transaction is rolled back, the project returns to its previous state and the failed step is recorded in ai_errors.

Create task

- The Project Manager fills in the task (optionally using Suggest tasks and Suggest assignees) and saves.

- The API checks the caller is a Project Manager of the project and that the group belongs to it.

- The task row is flushed. If an assignee is chosen, they become a Member and are invited to the repository.

- The GitHub issue is created (assigned to the assignee's GitHub account if possible). If GitHub fails, the transaction is rolled back and nothing is kept.

- The issue number and URL are stored, the assignee is notified, the group is rolled up and the transaction committed.

- The generate_task_progress_doc job is queued to write the task's plan and checklist.

Update task status

- The user chooses a new status (the buttons shown are exactly the server's allowed_statuses).

- The API checks status authority; a caller without it receives 403.

- If the task moves between open and closed, the GitHub issue is closed (completed / not planned) or re-opened.

- On Completed, completed_by and completed_at are set and the Project Managers (and the assignee, if someone else completed it) are notified; otherwise they are cleared.

- The group is rolled up and the transaction committed; if completion changed, a Gantt re-plan is requested.

Gantt re-plan

- A trigger calls request_reevaluation(project, reason), which queues the job with a 30-second delay (none for the manual button).

- When it runs, the job exits if a version newer than its request time already exists.

- For project_doc_updated, the AI proposes revised durations for unfinished groups and new groups for uncovered features.

- The scheduling rule re-computes every group's planned dates.

- A new chart is built, validated and saved as the next version with its reason and job id.

Weekly progress report

- Every Monday at 07:00, one job is queued per active project.

- The job reads every task's progress document from the repository and the current task statuses.

- The AI writes the progress document and the report document.

- Both are committed to the repository and their URLs stored on the project.

### Object-Oriented Design

The backend is object-oriented. The main classes and their responsibilities are:

Table 35: Main classes and responsibilities

| Class | Responsibility |
| --- | --- |
| BaseModelMixin | Common id, timestamps and soft-delete columns for every entity |
| User, Role, UserRole | Identity and platform roles |
| Employee | Workforce record of a user |
| Project, ProjectSourceFile, ProjectAssignment | Project, its documents and its team |
| TaskGroup, Task | Modules and units of work |
| GanttChart | One immutable version of a project's chart |
| TaskDiscussion, Notification | Communication records |
| SystemSetting | A configuration value, encrypted when secret |
| ProjectAccess | The caller's rights in one project: owner, Project Manager, assignee; may_set_status, allowed_statuses, may_discuss |
| GitHubClient | Every GitHub call: repositories, collaborators, issues, files |
| AIClient | The model connection in JSON mode |
| GanttChartData | Schema and validator of a Gantt version |
| Outbox | Notifications collected in a transaction, delivered after the commit |
| Settings | Configuration from .env, with production checks |

## 3.6 User Interface Design

The user interface was designed around the following principles:

- One audience per panel. Admin, Manager and Employee each have their own layout and base route; nothing a role cannot use is shown to it.

- The project is the unit of navigation. Manager and Employee panels have a project selector in the top bar, defaulting to "All" (a combined dashboard); the URL always identifies the selected project.

- The server decides what the user may do. Buttons such as status changes and Edit are rendered from the permissions in the API response.

- Long work never blocks the screen. AI actions show a running state, poll for the result and report failures with their reason.

- Consistency. One component library, design tokens for every colour, one icon set, the same page shell everywhere, and light and dark themes.

- Feedback. Every action ends in a toast message; lists and AI surfaces have empty and error states.

Table 36: Screens of the system

| Screen | Panel | Purpose |
| --- | --- | --- |
| Landing page | Public | Product overview, how it works, features, sign-in link |
| Login | Public | E-mail and password sign-in |
| 403 page | All | Shown when a user opens another role's panel |
| Control Panel | Admin | Table picker and generic data grid with create, edit, delete |
| Workforce | Admin | Tabs for employees, managers, leaves, holidays, attendance, shifts, departments, designations; bulk upload |
| Monitor | Admin | Health cards for every service; recent job outcomes |
| Configuration | Admin | GitHub and mail settings with connection tests |
| Manager dashboard | Manager | Project counts, progress, at-risk projects, activity, report download, New Project |
| Create project wizard | Manager | Details → source files → review → create |
| Project page | Manager | Overview (evaluation card, documents, files), Tree, Gantt, Progress Report, Team |
| Employee dashboard | Employee | Progress across projects, my tasks by due state, overdue callout, report download |
| Project page (PM) | Employee | Overview, Tree, Gantt, Tasks (board with Create Task), Project Doc editor, Team |
| Project page (Member) | Employee | Overview, Tree, Gantt, My Tasks |
| Task detail | Employee / Manager | Description, GitHub issue, progress document with checklist, status buttons, discussion |
| Notification bell | All | Unread count, latest notifications, deep links, mark all read |
| Settings | All | Own profile, GitHub username, password |

The main screen of each type of user follows, one to a page and turned to fit it. The other screens are shown in Chapter 9 (Output).

Figure 19: Visitor — Landing Page
The public page: what TRACE does — from requirement documents to delivered tasks — and the way to sign in.

Figure 20: Admin — Control Panel
Direct create, read, update and delete access to every table of the database, grouped by area.

Figure 21: Manager — Dashboard
All the Manager's projects at a glance: counts, completion, projects at risk and the latest task activity.

Figure 22: Employee — Dashboard
The employee's open tasks and the projects they work on, with their role and progress in each.

## 3.7 Test Case Design

Test cases were designed before and during implementation, at two levels.

Unit test cases exercise one function or endpoint in isolation, with the external services (GitHub, the AI model, MinIO, Redis) replaced by fakes that behave like the real services. They cover each module's rules — validation, authorisation, the task–issue rule, the scheduling rule, schema validation of AI output.

System test cases exercise complete user flows through the API across modules — for example, a Manager creates a project, appoints a Project Manager, who creates a task that becomes a GitHub issue, or an evaluation writes documents, task groups and Gantt version 1.

Techniques used in designing them:

- Equivalence partitioning — valid and invalid classes of input (supported and unsupported file types; statuses the caller may and may not set).

- Boundary value analysis — limits such as 20 MB uploads, 1–20 task groups, 1–365 days, title lengths, the 60,000-character source limit.

- Decision tables — who may do what: every role (owner Manager, other Manager, Admin, Project Manager, Member, outsider, anonymous) against every project route.

- State transition testing — task and project status changes, including re-opening.

- Error guessing — GitHub refusing an invitation, a pending invitee, an AI that keeps returning invalid JSON, a changed encryption key.

The designed test cases and their results are reported in Chapter 6.

# 4. Coding

## 4.1 Complete Project Coding

### 4.1.1 Project Structure

trace/

├── backend/

│   ├── alembic/

│   │   ├── versions/  (9 files: Alembic revisions)

│   │   ├── env.py

│   │   └── script.py.mako

│   ├── app/

│   │   ├── api/

│   │   │   └── v1/

│   │   │       ├── admin.py

│   │   │       ├── attendance.py

│   │   │       ├── auth.py

│   │   │       ├── employees.py

│   │   │       ├── hrms.py

│   │   │       ├── notifications.py

│   │   │       ├── productivity.py

│   │   │       ├── projects.py

│   │   │       ├── router.py

│   │   │       ├── services.py

│   │   │       ├── settings.py

│   │   │       ├── tasks.py

│   │   │       ├── users.py

│   │   │       └── workforce.py

│   │   ├── core/

│   │   │   ├── permissions.py

│   │   │   ├── project_access.py

│   │   │   └── security.py

│   │   ├── models/

│   │   │   ├── attendance.py

│   │   │   ├── base.py

│   │   │   ├── employee.py

│   │   │   ├── hrms.py

│   │   │   ├── productivity.py

│   │   │   ├── project.py

│   │   │   ├── task.py

│   │   │   └── user.py

│   │   ├── schemas/

│   │   │   ├── ai.py

│   │   │   ├── attendance.py

│   │   │   ├── auth.py

│   │   │   ├── employee.py

│   │   │   ├── gantt.py

│   │   │   ├── productivity.py

│   │   │   ├── project.py

│   │   │   └── user.py

│   │   ├── services/

│   │   │   ├── ai_jobs.py

│   │   │   ├── ai_service.py

│   │   │   ├── auth_service.py

│   │   │   ├── employee_service.py

│   │   │   ├── extraction.py

│   │   │   ├── gantt_service.py

│   │   │   ├── github_service.py

│   │   │   ├── jobs.py

│   │   │   ├── mail_service.py

│   │   │   ├── notification_service.py

│   │   │   ├── project_report.py

│   │   │   ├── project_service.py

│   │   │   ├── realtime.py

│   │   │   ├── report_service.py

│   │   │   ├── scoring_service.py

│   │   │   ├── storage.py

│   │   │   ├── system_settings.py

│   │   │   ├── user_service.py

│   │   │   └── workforce.py

│   │   ├── utils/

│   │   │   └── helpers.py

│   │   ├── celery_app.py

│   │   ├── cli.py

│   │   ├── config.py

│   │   ├── database.py

│   │   ├── dependencies.py

│   │   ├── exceptions.py

│   │   ├── main.py

│   │   ├── middleware.py

│   │   ├── seeds.py

│   │   └── tasks.py

│   ├── .gitignore

│   ├── alembic.ini

│   ├── Dockerfile

│   ├── main.py

│   ├── requirements.txt

│   ├── schema.py

│   └── setup.cfg

├── frontend/

│   ├── public/  (2 files: icons)

│   ├── src/

│   │   ├── api/

│   │   │   ├── admin.js

│   │   │   ├── auth.js

│   │   │   ├── client.js

│   │   │   ├── index.js

│   │   │   ├── notifications.js

│   │   │   ├── projects.js

│   │   │   ├── services.js

│   │   │   ├── settings.js

│   │   │   ├── tasks.js

│   │   │   └── workforce.js

│   │   ├── app/

│   │   │   └── dashboard/

│   │   │       └── data.json

│   │   ├── assets/  (3 files: images)

│   │   ├── components/

│   │   │   ├── project/

│   │   │   │   ├── EvaluationCard.jsx

│   │   │   │   ├── NotYetAvailable.jsx

│   │   │   │   ├── PeopleSuggestions.jsx

│   │   │   │   ├── ProgressReport.jsx

│   │   │   │   ├── ProjectDocEditor.jsx

│   │   │   │   ├── ProjectOverview.jsx

│   │   │   │   ├── ReportDownload.jsx

│   │   │   │   ├── status.jsx

│   │   │   │   ├── TaskBoard.jsx

│   │   │   │   ├── TaskDiscussion.jsx

│   │   │   │   └── TeamPanel.jsx

│   │   │   ├── ui/  (62 files: shadcn/ui components, installed by its CLI)

│   │   │   ├── GanttChart.jsx

│   │   │   ├── GuestOnlyRoute.jsx

│   │   │   ├── Markdown.jsx

│   │   │   ├── NotificationBell.jsx

│   │   │   ├── ProjectSelector.jsx

│   │   │   ├── ProjectTreeGraph.jsx

│   │   │   ├── ProtectedRoute.jsx

│   │   │   ├── RoleRoute.jsx

│   │   │   └── ServiceMonitor.jsx

│   │   ├── contexts/

│   │   │   ├── AuthContext.jsx

│   │   │   ├── LiveContext.jsx

│   │   │   └── ThemeContext.jsx

│   │   ├── hooks/

│   │   │   └── use-mobile.js

│   │   ├── layouts/

│   │   │   ├── AdminHeader.jsx

│   │   │   ├── AdminLayout.jsx

│   │   │   ├── EmployeeHeader.jsx

│   │   │   ├── EmployeeLayout.jsx

│   │   │   ├── ManagerHeader.jsx

│   │   │   ├── ManagerLayout.jsx

│   │   │   └── Sidebar.jsx

│   │   ├── lib/

│   │   │   ├── jobs.js

│   │   │   ├── project.js

│   │   │   └── utils.js

│   │   ├── pages/

│   │   │   ├── admin/

│   │   │   │   ├── AdminSettingsPage.jsx

│   │   │   │   ├── ConfigurationPage.jsx

│   │   │   │   ├── ControlPanelPage.jsx

│   │   │   │   ├── MonitorPage.jsx

│   │   │   │   └── WorkforcePage.jsx

│   │   │   ├── employee/

│   │   │   │   ├── EmployeeDashboardPage.jsx

│   │   │   │   ├── EmployeeSettingsPage.jsx

│   │   │   │   ├── ProjectDetailPage.jsx

│   │   │   │   └── TaskDetailPage.jsx

│   │   │   ├── manager/

│   │   │   │   ├── ManagerDashboardPage.jsx

│   │   │   │   ├── ManagerSettingsPage.jsx

│   │   │   │   ├── ProjectCreatePage.jsx

│   │   │   │   └── ProjectDetailPage.jsx

│   │   │   ├── ForbiddenPage.jsx

│   │   │   ├── LandingPage.jsx

│   │   │   ├── LoginPage.jsx

│   │   │   └── NotFoundPage.jsx

│   │   ├── App.jsx

│   │   └── main.jsx

│   ├── .gitignore

│   ├── .oxlintrc.json

│   ├── components.json

│   ├── Dockerfile

│   ├── index.html

│   ├── jsconfig.json

│   ├── package.json

│   └── vite.config.js

├── pgadmin/

│   └── servers.json

├── .env

├── .env.example

├── .gitignore

├── docker-compose.yml

├── migrate.sh

├── start.sh

└── stop.sh

### 4.1.2 Running the Project

TRACE runs in Docker containers, and one script, start.sh, whose code follows, starts, stops and migrates the whole system. The machine needs Docker with Docker Compose and git. To run the project:

1.  Clone the repository and enter it: git clone <repository-url> trace and cd trace.

2.  Create the environment file from the example: cp .env.example .env, and fill in the database login, the JWT secret, the encryption key and the LLM provider's key.

3.  Start everything: ./start.sh start. The first run builds the images; the database migrations run before the application starts.

4.  Apply the migrations again whenever the schema changes: ./start.sh migrate.

5.  Open http://localhost:5173 and sign in as the administrator with admin@trace.com / Admin@123.

6.  Stop with ./start.sh stop; ./start.sh status shows what is running.

start.sh

#!/usr/bin/env bash

set -e

ROOT_DIR="$(cd "$(dirname "$0")" && pwd)"

BACKEND_DIR="$ROOT_DIR/backend"

FRONTEND_DIR="$ROOT_DIR/frontend"

VENV_DIR="$BACKEND_DIR/.venv"

PID_FILE="$ROOT_DIR/.trace_pids"

GREEN='\033[0;32m'

CYAN='\033[0;36m'

YELLOW='\033[1;33m'

RED='\033[0;31m'

BOLD='\033[1m'

NC='\033[0m'

env_value() {

[ -f "$ROOT_DIR/.env" ] || return 0

grep -E "^$1=" "$ROOT_DIR/.env" | tail -1 | cut -d= -f2- | sed -e 's/^["'\'']//' -e 's/["'\'']$//'

}

load_app_env() {

APP_ENV="${APP_ENV:-$(env_value APP_ENV)}"

APP_ENV="${APP_ENV:-local}"

case "$APP_ENV" in

local|production) ;;

*) echo -e "${RED}❌ APP_ENV must be 'local' or 'production', got '$APP_ENV'${NC}"; exit 1 ;;

esac

PRODUCTION_URL="$(env_value PRODUCTION_URL)"

PRODUCTION_URL="${PRODUCTION_URL#https://}"; PRODUCTION_URL="${PRODUCTION_URL#http://}"; PRODUCTION_URL="${PRODUCTION_URL%/}"

export APP_ENV

}

is_production() { [ "$APP_ENV" = "production" ]; }

compose() {

if is_production; then

docker compose -f "$ROOT_DIR/docker-compose.yml" --profile production "$@"

else

docker compose -f "$ROOT_DIR/docker-compose.yml" "$@"

fi

}

preflight_production() {

echo -e "${CYAN}🔒 Production preflight...${NC}"

local failed=0

if [ -z "$(env_value CLOUDFLARE_TUNNEL_TOKEN)" ]; then

echo -e "${RED}  ✗ CLOUDFLARE_TUNNEL_TOKEN is empty in .env${NC}"; failed=1

fi

if [ -z "$PRODUCTION_URL" ]; then

echo -e "${RED}  ✗ PRODUCTION_URL is empty in .env${NC}"; failed=1

fi

if ! (cd "$BACKEND_DIR" && "$VENV_DIR/bin/python" -c "from app.config import get_settings; get_settings()" 2>&1 \

| grep -E "^RuntimeError: |^  - " | sed "s/^/  /"; exit "${PIPESTATUS[0]}"); then

failed=1

fi

if [ "$failed" -ne 0 ]; then

echo -e "${RED}❌ Not starting in production. Fix the above, or set APP_ENV=local.${NC}"

exit 1

fi

echo -e "${GREEN}  ✓ passed${NC}"

}

load_app_env

print_banner() {

local title="$1"

echo ""

echo -e "${CYAN}╔═════════════════════════════════════════════════════╗${NC}"

echo -e "${CYAN}║         ${GREEN}TRACE — ${title}${CYAN}           ║${NC}"

echo -e "${CYAN}╚═════════════════════════════════════════════════════╝${NC}"

echo ""

}

wait_for_db() {

echo -e "${YELLOW}⏳ Waiting for PostgreSQL to be ready...${NC}"

for i in $(seq 1 30); do

if docker exec trace_db pg_isready -U trace_user -d trace_db > /dev/null 2>&1; then

echo -e "${GREEN}✅ PostgreSQL is ready!${NC}"

return 0

fi

if [ "$i" -eq 30 ]; then

echo -e "${RED}❌ PostgreSQL failed to start. Check: docker compose logs db${NC}"

exit 1

fi

sleep 1

done

}

wait_for_redis() {

echo -e "${YELLOW}⏳ Waiting for Redis to be ready...${NC}"

for i in $(seq 1 15); do

if docker exec trace_redis redis-cli ping > /dev/null 2>&1; then

echo -e "${GREEN}✅ Redis is ready!${NC}"

return 0

fi

if [ "$i" -eq 15 ]; then

echo -e "${RED}❌ Redis failed to start. Check: docker compose logs redis${NC}"

exit 1

fi

sleep 1

done

}

ensure_env() {

if [ ! -f "$VENV_DIR/bin/python" ]; then

echo -e "${YELLOW}📦 Creating Python virtual environment...${NC}"

python3 -m venv "$VENV_DIR"

fi

if [ -f "$BACKEND_DIR/requirements.txt" ]; then

echo -e "${YELLOW}📦 Checking Python dependencies...${NC}"

"$VENV_DIR/bin/pip" install -q -r "$BACKEND_DIR/requirements.txt"

fi

if [ ! -d "$FRONTEND_DIR/node_modules" ]; then

echo -e "${YELLOW}📦 Installing frontend dependencies...${NC}"

(cd "$FRONTEND_DIR" && npm ci)

fi

}

do_start() {

print_banner "Starting Up ($APP_ENV)..."

ensure_env

if is_production; then

preflight_production

fi

local infra="db redis pgadmin mailpit minio"

if is_production; then infra="$infra cloudflared"; fi

echo -e "${CYAN}🐳 Starting Docker services: $infra${NC}"

compose up -d $infra 2>&1 | tail -8

wait_for_db

wait_for_redis

echo -e "${GREEN}✅ pgAdmin  → http://localhost:5050${NC}"

echo -e "${GREEN}✅ Mailpit  → http://localhost:8025${NC}"

echo -e "${GREEN}✅ MinIO    → http://localhost:9001${NC}"

echo -e "${CYAN}⚡ Running Alembic migration (upgrade head)...${NC}"

(cd "$BACKEND_DIR" && "$VENV_DIR/bin/alembic" upgrade head)

cleanup_fg() {

echo ""

echo -e "${YELLOW}⏹  Shutting down TRACE local processes...${NC}"

if [ -f "$PID_FILE" ]; then

while read -r pid; do

if kill -0 "$pid" 2>/dev/null; then

kill "$pid" 2>/dev/null || true

fi

done < "$PID_FILE"

rm -f "$PID_FILE"

fi

kill 0 2>/dev/null || true

wait 2>/dev/null || true

echo -e "${GREEN}✅ Local processes stopped.${NC}"

}

trap cleanup_fg EXIT INT TERM

> "$PID_FILE"

echo ""

echo -e "${CYAN}🚀 Starting Backend (FastAPI) on http://localhost:8000${NC}"

local uvicorn_args="--reload --host 0.0.0.0 --port 8000"

if is_production; then uvicorn_args="--host 127.0.0.1 --port 8000"; fi

(

cd "$BACKEND_DIR"

exec "$VENV_DIR/bin/uvicorn" app.main:app $uvicorn_args 2>&1 | \

sed "s/^/  [backend] /"

) &

BACKEND_PID=$!

echo "$BACKEND_PID" >> "$PID_FILE"

sleep 3

echo -e "${CYAN}⚙️  Starting Celery Worker...${NC}"

(

cd "$BACKEND_DIR"

exec "$VENV_DIR/bin/celery" -A app.celery_app worker --loglevel=info 2>&1 | \

sed "s/^/  [celery-w] /"

) &

CELERY_W_PID=$!

echo "$CELERY_W_PID" >> "$PID_FILE"

echo -e "${CYAN}⏰ Starting Celery Beat...${NC}"

(

cd "$BACKEND_DIR"

exec "$VENV_DIR/bin/celery" -A app.celery_app beat --loglevel=info 2>&1 | \

sed "s/^/  [celery-b] /"

) &

CELERY_B_PID=$!

echo "$CELERY_B_PID" >> "$PID_FILE"

if is_production; then

echo -e "${CYAN}🏗️  Building frontend for production...${NC}"

(cd "$FRONTEND_DIR" && npm run build 2>&1 | tail -3)

echo -e "${CYAN}🚀 Serving built frontend (vite preview) on http://127.0.0.1:5173${NC}"

(

cd "$FRONTEND_DIR"

exec npx vite preview 2>&1 | sed "s/^/  [frontend] /"

) &

else

echo -e "${CYAN}🚀 Starting Frontend (Vite) on http://localhost:5173${NC}"

(

cd "$FRONTEND_DIR"

exec npm run dev 2>&1 | sed "s/^/  [frontend] /"

) &

fi

FRONTEND_PID=$!

echo "$FRONTEND_PID" >> "$PID_FILE"

sleep 3

echo ""

echo -e "${GREEN}╔═════════════════════════════════════════════════════╗${NC}"

echo -e "${GREEN}║          TRACE is running successfully! 🎉          ║${NC}"

echo -e "${GREEN}╠═════════════════════════════════════════════════════╣${NC}"

if is_production; then

echo -e "${GREEN}║  Public   → ${CYAN}https://${PRODUCTION_URL}${NC}"

fi

echo -e "${GREEN}║  Frontend → ${CYAN}http://localhost:5173${GREEN}                   ║${NC}"

echo -e "${GREEN}║  Backend  → ${CYAN}http://localhost:8000${GREEN}                   ║${NC}"

echo -e "${GREEN}║  API Docs → ${CYAN}http://localhost:8000/docs${GREEN}              ║${NC}"

echo -e "${GREEN}║  pgAdmin  → ${CYAN}http://localhost:5050${GREEN}                   ║${NC}"

echo -e "${GREEN}║  Mailpit  → ${CYAN}http://localhost:8025${GREEN}                   ║${NC}"

echo -e "${GREEN}║  MinIO    → ${CYAN}http://localhost:9001${GREEN}                   ║${NC}"

echo -e "${GREEN}╠═════════════════════════════════════════════════════╣${NC}"

if ! is_production; then

echo -e "${GREEN}║  Login:                                             ║${NC}"

echo -e "${GREEN}║    Email:    ${YELLOW}admin@trace.com${GREEN}                        ║${NC}"

echo -e "${GREEN}║    Password: ${YELLOW}Admin@123${GREEN}                              ║${NC}"

echo -e "${GREEN}╠═════════════════════════════════════════════════════╣${NC}"

fi

echo -e "${GREEN}║  Press ${RED}Ctrl+C${GREEN} or run ${CYAN}./start.sh stop${GREEN} to stop.  ║${NC}"

echo -e "${GREEN}╚═════════════════════════════════════════════════════╝${NC}"

echo ""

wait

}

do_stop() {

print_banner "Stopping Environment..."

if [ -f "$PID_FILE" ]; then

echo -e "${YELLOW}🛑 Stopping background application processes...${NC}"

while read -r pid; do

if kill -0 "$pid" 2>/dev/null; then

kill "$pid" 2>/dev/null || true

fi

done < "$PID_FILE"

rm -f "$PID_FILE"

fi

pkill -f "uvicorn app.main:app" 2>/dev/null || true

pkill -f "celery -A app.celery_app" 2>/dev/null || true

pkill -f "vite" 2>/dev/null || true

echo -e "${CYAN}🐳 Stopping Docker containers...${NC}"

docker compose -f "$ROOT_DIR/docker-compose.yml" --profile production down --remove-orphans

echo ""

echo -e "${GREEN}✅ All Docker containers and TRACE services have been stopped successfully.${NC}"

echo ""

}

do_migrate() {

print_banner "Running Database Migrations..."

echo -e "${CYAN}🐳 Ensuring PostgreSQL container is running...${NC}"

docker compose -f "$ROOT_DIR/docker-compose.yml" up -d db

wait_for_db

if [ ! -f "$VENV_DIR/bin/python" ]; then

echo -e "${YELLOW}📦 Creating Python virtual environment...${NC}"

python3 -m venv "$VENV_DIR"

"$VENV_DIR/bin/pip" install -q -r "$BACKEND_DIR/requirements.txt"

fi

echo -e "${CYAN}⚡ Running Alembic migration (upgrade head)...${NC}"

(

cd "$BACKEND_DIR"

"$VENV_DIR/bin/alembic" upgrade head

)

echo ""

echo -e "${GREEN}✅ Database migrations completed successfully!${NC}"

echo ""

}

do_status() {

print_banner "Service Status"

echo -e "${BOLD}Environment:${NC} APP_ENV=${APP_ENV}"

if is_production; then

echo -e "  Public URL: https://${PRODUCTION_URL}  →  $(curl -s -o /dev/null -w '%{http_code}' --max-time 10 "https://${PRODUCTION_URL}/" || echo unreachable)"

fi

echo ""

echo -e "${BOLD}Docker Containers:${NC}"

compose ps

echo ""

echo -e "${BOLD}Local Services:${NC}"

if pgrep -f "uvicorn app.main:app" > /dev/null; then

echo -e "  Backend (FastAPI):  ${GREEN}RUNNING${NC}"

else

echo -e "  Backend (FastAPI):  ${RED}STOPPED${NC}"

fi

if pgrep -f "celery -A app.celery_app worker" > /dev/null; then

echo -e "  Celery Worker:      ${GREEN}RUNNING${NC}"

else

echo -e "  Celery Worker:      ${RED}STOPPED${NC}"

fi

if pgrep -f "celery -A app.celery_app beat" > /dev/null; then

echo -e "  Celery Beat:        ${GREEN}RUNNING${NC}"

else

echo -e "  Celery Beat:        ${RED}STOPPED${NC}"

fi

if pgrep -f "vite" > /dev/null; then

echo -e "  Frontend (Vite):    ${GREEN}RUNNING${NC}"

else

echo -e "  Frontend (Vite):    ${RED}STOPPED${NC}"

fi

echo ""

}

show_help() {

echo "TRACE Control Script"

echo ""

echo "Usage:"

echo "  ./start.sh [command]"

echo ""

echo "Commands:"

echo "  start    - Start Docker infrastructure and local services (default)"

echo "  stop     - Stop Docker containers and application processes"

echo "  migrate  - Run Alembic database migrations"

echo "  restart  - Restart all services (stop + start)"

echo "  status   - Show status of Docker containers and app services"

echo "  set-password <email> - Set a user's password (prompts for it)"

echo "  help     - Show this help message"

echo ""

}

COMMAND="${1:-start}"

case "$COMMAND" in

start)

do_start

;;

stop)

do_stop

;;

migrate)

do_migrate

;;

restart)

do_stop

sleep 2

do_start

;;

status)

do_status

;;

set-password)

[ -n "$2" ] || { echo -e "${RED}Usage: ./start.sh set-password <email>${NC}"; exit 1; }

(cd "$BACKEND_DIR" && "$VENV_DIR/bin/python" -m app.cli set-password "$2")

;;

help|-h|--help)

show_help

;;

*)

echo -e "${RED}Unknown command: $COMMAND${NC}"

echo ""

show_help

exit 1

;;

esac

### 4.1.3 Running and Deployment

stop.sh

#!/usr/bin/env bash

ROOT_DIR="$(cd "$(dirname "$0")" && pwd)"

exec "$ROOT_DIR/start.sh" stop "$@"

migrate.sh

#!/usr/bin/env bash

ROOT_DIR="$(cd "$(dirname "$0")" && pwd)"

exec "$ROOT_DIR/start.sh" migrate "$@"

docker-compose.yml

services:

db:

image: postgres:16-alpine

container_name: trace_db

restart: unless-stopped

environment:

POSTGRES_DB: ${POSTGRES_DB:-trace_db}

POSTGRES_USER: ${POSTGRES_USER:-trace_user}

POSTGRES_PASSWORD: ${POSTGRES_PASSWORD:-trace_password}

ports:

- "${DB_PORT:-5433}:5432"

volumes:

- postgres_data:/var/lib/postgresql/data

healthcheck:

test: ["CMD-SHELL", "pg_isready -U ${POSTGRES_USER:-trace_user} -d ${POSTGRES_DB:-trace_db}"]

interval: 10s

timeout: 5s

retries: 5

redis:

image: redis:7-alpine

container_name: trace_redis

restart: unless-stopped

ports:

- "${REDIS_PORT:-6379}:6379"

healthcheck:

test: ["CMD", "redis-cli", "ping"]

interval: 10s

timeout: 5s

retries: 5

api:

build:

context: ./backend

dockerfile: Dockerfile

container_name: trace_api

restart: unless-stopped

command: uvicorn app.main:app --host 0.0.0.0 --port 8000 --reload

ports:

- "${API_PORT:-8000}:8000"

volumes:

- ./backend:/app

env_file:

- ./.env

environment:

DATABASE_URL: postgresql+asyncpg://${POSTGRES_USER:-trace_user}:${POSTGRES_PASSWORD:-trace_password}@db:5432/${POSTGRES_DB:-trace_db}

REDIS_URL: redis://redis:6379/0

depends_on:

db:

condition: service_healthy

redis:

condition: service_healthy

celery_worker:

build:

context: ./backend

dockerfile: Dockerfile

container_name: trace_celery_worker

restart: unless-stopped

command: celery -A app.celery_app worker --loglevel=info

volumes:

- ./backend:/app

env_file:

- ./.env

environment:

DATABASE_URL: postgresql+asyncpg://${POSTGRES_USER:-trace_user}:${POSTGRES_PASSWORD:-trace_password}@db:5432/${POSTGRES_DB:-trace_db}

REDIS_URL: redis://redis:6379/0

depends_on:

db:

condition: service_healthy

redis:

condition: service_healthy

celery_beat:

build:

context: ./backend

dockerfile: Dockerfile

container_name: trace_celery_beat

restart: unless-stopped

command: celery -A app.celery_app beat --loglevel=info

volumes:

- ./backend:/app

env_file:

- ./.env

environment:

DATABASE_URL: postgresql+asyncpg://${POSTGRES_USER:-trace_user}:${POSTGRES_PASSWORD:-trace_password}@db:5432/${POSTGRES_DB:-trace_db}

REDIS_URL: redis://redis:6379/0

depends_on:

db:

condition: service_healthy

redis:

condition: service_healthy

frontend:

build:

context: ./frontend

dockerfile: Dockerfile

container_name: trace_frontend

restart: unless-stopped

command: npm run dev -- --host 0.0.0.0 --port 5173

ports:

- "${FRONTEND_PORT:-5173}:5173"

volumes:

- ./frontend:/app

- /app/node_modules

environment:

VITE_API_TARGET: http://api:8000

depends_on:

- api

pgadmin:

image: dpage/pgadmin4:latest

container_name: trace_pgadmin

restart: unless-stopped

environment:

PGADMIN_DEFAULT_EMAIL: ${PGADMIN_EMAIL:-admin@trace.com}

PGADMIN_DEFAULT_PASSWORD: ${PGADMIN_PASSWORD:-admin123}

PGADMIN_CONFIG_SERVER_MODE: "False"

PGADMIN_CONFIG_MASTER_PASSWORD_REQUIRED: "False"

ports:

- "${PGADMIN_PORT:-5050}:80"

volumes:

- ./pgadmin/servers.json:/pgadmin4/servers.json:ro

depends_on:

db:

condition: service_healthy

mailpit:

image: axllent/mailpit:latest

container_name: trace_mailpit

restart: unless-stopped

ports:

- "${MAILPIT_SMTP_PORT:-1025}:1025"

- "${MAILPIT_UI_PORT:-8025}:8025"

volumes:

- mailpit_data:/data

environment:

MP_DATABASE: /data/mailpit.db

MP_SMTP_AUTH_ACCEPT_ANY: 1

MP_SMTP_AUTH_ALLOW_INSECURE: 1

minio:

image: minio/minio:latest

container_name: trace_minio

restart: unless-stopped

command: server /data --console-address ":9001"

ports:

- "${MINIO_API_PORT:-9000}:9000"

- "${MINIO_CONSOLE_PORT:-9001}:9001"

volumes:

- minio_data:/data

environment:

MINIO_ROOT_USER: ${MINIO_ROOT_USER:-trace_minio}

MINIO_ROOT_PASSWORD: ${MINIO_ROOT_PASSWORD:-trace_minio_secret}

cloudflared:

image: cloudflare/cloudflared:latest

container_name: trace_cloudflared

profiles: ["production"]

restart: unless-stopped

network_mode: host

command: tunnel --no-autoupdate run

environment:

TUNNEL_TOKEN: ${CLOUDFLARE_TUNNEL_TOKEN:-}

volumes:

postgres_data:

mailpit_data:

minio_data:

backend/Dockerfile

FROM python:3.12-slim AS base

ENV PYTHONDONTWRITEBYTECODE=1 \

PYTHONUNBUFFERED=1 \

PIP_NO_CACHE_DIR=1

WORKDIR /app

RUN apt-get update && apt-get install -y --no-install-recommends \

gcc \

libpq-dev \

&& rm -rf /var/lib/apt/lists/*

COPY requirements.txt .

RUN pip install --no-cache-dir -r requirements.txt

COPY . .

EXPOSE 8000

CMD ["uvicorn", "app.main:app", "--host", "0.0.0.0", "--port", "8000"]

backend/requirements.txt

fastapi==0.136.0

uvicorn[standard]==0.46.0

pydantic[email]==2.13.3

pydantic-settings==2.9.1

sqlalchemy[asyncio]==2.0.41

asyncpg==0.31.0

alembic==1.16.2

PyJWT==2.10.1

cryptography==50.0.1

bcrypt==4.3.0

celery[redis]==5.5.3

redis==5.2.1

python-dotenv==1.1.0

python-multipart==0.0.20

httpx==0.28.1

pytest==8.4.1

pytest-asyncio==1.0.0

sendgrid==6.11.0

aiosmtplib==3.0.2

minio==7.2.15

pypdf==6.1.1

python-docx==1.2.0

openai==1.82.0

websockets==15.0.1

frontend/Dockerfile

FROM node:22-alpine

WORKDIR /app

COPY package.json package-lock.json ./

RUN npm ci

COPY . .

EXPOSE 5173

CMD ["npm", "run", "dev", "--", "--host", "0.0.0.0", "--port", "5173"]

frontend/package.json

{

"name": "frontend",

"private": true,

"version": "0.0.0",

"type": "module",

"scripts": {

"dev": "vite",

"build": "vite build",

"lint": "oxlint",

"preview": "vite preview"

},

"dependencies": {

"@base-ui/react": "^1.7.0",

"@dnd-kit/core": "^6.3.1",

"@dnd-kit/modifiers": "^9.0.0",

"@dnd-kit/sortable": "^10.0.0",

"@dnd-kit/utilities": "^3.2.2",

"@fontsource-variable/raleway": "^5.3.0",

"@radix-ui/react-avatar": "^1.2.2",

"@radix-ui/react-checkbox": "^1.3.7",

"@radix-ui/react-dialog": "^1.1.19",

"@radix-ui/react-dropdown-menu": "^2.1.20",

"@radix-ui/react-label": "^2.1.11",

"@radix-ui/react-popover": "^1.1.19",

"@radix-ui/react-progress": "^1.1.12",

"@radix-ui/react-scroll-area": "^1.2.14",

"@radix-ui/react-select": "^2.3.3",

"@radix-ui/react-separator": "^1.1.11",

"@radix-ui/react-slot": "^1.3.0",

"@radix-ui/react-tabs": "^1.1.17",

"@radix-ui/react-tooltip": "^1.2.12",

"@shadcn/react": "^0.3.1",

"@tailwindcss/vite": "^4.3.3",

"@tanstack/react-table": "^9.2.4",

"@xyflow/react": "^12.12.0",

"axios": "^1.18.1",

"class-variance-authority": "^0.7.1",

"clsx": "^2.1.1",

"cmdk": "^1.1.1",

"cn": "^0.2.6",

"date-fns": "^4.4.0",

"embla-carousel-react": "^8.6.0",

"input-otp": "^1.5.0",

"lucide-react": "^1.24.0",

"next-themes": "^0.4.6",

"react": "^19.2.7",

"react-day-picker": "^10.0.1",

"react-dom": "^19.2.7",

"react-icons": "^5.7.0",

"react-markdown": "^10.1.0",

"react-resizable-panels": "^4.12.3",

"react-router-dom": "^7.18.1",

"recharts": "^3.8.0",

"remark-gfm": "^4.0.1",

"shadcn": "^4.19.1",

"sonner": "^2.0.8",

"tailwind-merge": "^3.6.0",

"tailwindcss": "^4.3.3",

"tw-animate-css": "^1.4.0",

"zod": "^4.5.4"

},

"devDependencies": {

"@types/react": "^19.2.17",

"@types/react-dom": "^19.2.3",

"@vitejs/plugin-react": "^6.0.3",

"oxlint": "^1.71.0",

"vite": "^8.1.1"

}

}

frontend/vite.config.js

import { defineConfig, loadEnv } from 'vite'

import react from '@vitejs/plugin-react'

import tailwindcss from '@tailwindcss/vite'

import path from 'path'

export default defineConfig(({ mode }) => {

const rootEnv = loadEnv(mode, path.resolve(__dirname, '..'), '')

const domain = (rootEnv.PRODUCTION_URL || '').replace(/^https?:\/\//, '').replace(/\/+$/, '')

const allowedHosts = domain ? [domain, `www.${domain}`] : []

const apiProxy = {

'/api': {

target: process.env.VITE_API_TARGET || 'http://localhost:8000',

changeOrigin: true,

ws: true,

},

}

return {

plugins: [react(), tailwindcss()],

resolve: {

alias: {

'@': path.resolve(__dirname, './src'),

},

},

server: {

port: 5173,

host: true,

proxy: apiProxy,

},

preview: {

port: 5173,

strictPort: true,

host: '127.0.0.1',

allowedHosts,

proxy: apiProxy,

},

}

})

frontend/index.html

<!doctype html>

<html lang="en">

<head>

<meta charset="UTF-8" />

<link rel="icon" type="image/svg+xml" href="/favicon.svg" />

<meta name="viewport" content="width=device-width, initial-scale=1.0" />

<meta name="description" content="TRACE — AI-powered workforce management with geo-fenced attendance, task tracking, and productivity scoring." />

<link rel="preconnect" href="https://fonts.googleapis.com" />

<link rel="preconnect" href="https://fonts.gstatic.com" crossorigin />

<link href="https://fonts.googleapis.com/css2?family=Inter:wght@300;400;500;600;700;800&display=swap" rel="stylesheet" />

<title>TRACE — Workforce Management</title>

</head>

<body>

<div id="root"></div>

<script type="module" src="/src/main.jsx"></script>

</body>

</html>

### 4.1.4 Backend: Application and Core

backend/main.py

from fastapi import FastAPI

from schema import CategoryCreateSchema, UserCreateSchema

app = FastAPI()

@app.get("/")

async def index():

return {"status": 200, "Text": "Welcome to my app"}

@app.get("/user")

async def get_user():

return {"id": 1, "first_name": "Bipasha", "last_name": "Bagchi", "age": 22}

@app.get("/products")

async def get_product():

return {"id": 1, "name": "iphone 17 pro max", "brand": "apple", "colour": "Red"}

@app.get("/categories")

async def get_categories(q: str | None = None):

return [

{"id": 1, "name": "Phone"},

{"id": 2, "name": "Laptop"},

]

@app.get("/categories/{id}")

async def get_category(id: int):

return {"id": id, "name": "Phone"}

@app.post("/categories")

async def create_category(data: CategoryCreateSchema):

return data

@app.post("/users")

async def create_user(data: UserCreateSchema):

return data

@app.get("/users/{user_id}")

async def get_user_detail(user_id: int):

return {

"id": user_id,

"name": "Bipasha",

"email": "bipasha@example.com",

"addresses": [

{"id": 1, "street": "123 Main St", "city": "Metropolis", "user_id": user_id}

],

}

from schema import CategoryCreateSchema, UserCreateSchema

app = FastAPI()

@app.get("/")

async def index():

return {"status": 200, "Text": "Welcome to my app"}

@app.get("/user")

async def get_user():

return {"id": 1, "first_name": "Bipasha", "last_name": "Bagchi", "age": 22}

@app.get("/products")

async def get_product():

return {"id": 1, "name": "iphone 17 pro max", "brand": "apple", "colour": "Red"}

@app.get("/categories")

async def get_categories(q: str | None = None):

return [

{"id": 1, "name": "Phone"},

{"id": 2, "name": "Laptop"},

]

@app.get("/categories/{id}")

async def get_category(id: int):

return {"id": 1, "name": "Phone"}

@app.post("/categories")

async def create_category(data: CategoryCreateSchema):

return data

@app.post("/users")

async def create_user(data: UserCreateSchema):

return data

@app.get("/users")

async def get_user_detail():

return {

"id": 1,

"name": "Bipasha",

"email": "bipasha@example.com",

"addresses": [

{"id": 1, "street": "123 Main St", "city": "Metropolis", "user_id": 1}

],

}

backend/schema.py

from pydantic import BaseModel

class CategoryCreateSchema(BaseModel):

id : int

name : str

description : str | None = None

class AddressSchema(BaseModel):

id: int

street: str

city: str

user_id: int

class UserCreateSchema(BaseModel):

id: int

name: str

email: str | None = None

addresses: list[AddressSchema] | None = None

backend/app/main.py

import logging

from contextlib import asynccontextmanager

from fastapi import FastAPI

from app.api.v1.router import router as v1_router

from app.config import get_settings

from app.middleware import setup_middleware

settings = get_settings()

logging.basicConfig(

level=logging.DEBUG if settings.DEBUG else logging.INFO,

format="%(asctime)s | %(levelname)-8s | %(name)s | %(message)s",

)

logger = logging.getLogger("trace")

@asynccontextmanager

async def lifespan(app: FastAPI):

from app.database import async_session_factory

from app.seeds import accounts_with_seed_passwords, run_seeds

try:

await run_seeds()

except Exception as e:

logger.warning(f"Seed script encountered an issue: {e}")

if settings.is_production:

async with async_session_factory() as db:

weak = await accounts_with_seed_passwords(db)

if weak:

raise RuntimeError(

"APP_ENV=production refused: these accounts still use their published seed "

f"password: {', '.join(weak)}. Change each with `./start.sh set-password <email>`."

)

yield

logger.info("TRACE shutting down.")

def create_app() -> FastAPI:

app = FastAPI(

title=settings.APP_NAME,

version=settings.APP_VERSION,

description=(

"TRACE — Task and Resource Attendance and Comprehensive Evaluation System. "

"AI-powered workforce management with geo-fenced attendance, "

"task tracking, and productivity scoring."

),

docs_url="/docs",

redoc_url="/redoc",

lifespan=lifespan,

)

setup_middleware(app)

app.include_router(v1_router)

@app.get("/health", tags=["System"])

async def health_check():

return {

"status": "healthy",

"app": settings.APP_NAME,

"version": settings.APP_VERSION,

}

return app

app = create_app()

backend/app/config.py

from functools import lru_cache

from pathlib import Path

from typing import Literal

from pydantic import model_validator

from pydantic_settings import BaseSettings

BACKEND_DIR = Path(__file__).resolve().parents[1]

ROOT_DIR = BACKEND_DIR.parent

INSECURE_JWT_SECRETS = {

"change-me-in-production",

"your-super-secret-key-change-in-production",

}

def valid_fernet_key(key: str) -> bool:

from cryptography.fernet import Fernet

try:

Fernet(key.encode())

except (ValueError, TypeError):

return False

return True

class Settings(BaseSettings):

POSTGRES_USER: str = "trace_user"

POSTGRES_PASSWORD: str = "trace_password"

POSTGRES_DB: str = "trace_db"

DB_HOST: str = "localhost"

DB_PORT: int = 5433

REDIS_PORT: int = 6379

MINIO_ROOT_USER: str = "trace_minio"

MINIO_ROOT_PASSWORD: str = "trace_minio_secret"

MINIO_API_PORT: int = 9000

MAILPIT_SMTP_PORT: int = 1025

APP_NAME: str = "TRACE"

APP_VERSION: str = "1.0.0"

DEBUG: bool = False

APP_ENV: Literal["local", "production"] = "local"

PRODUCTION_URL: str = ""

DATABASE_URL: str = ""

DATABASE_ECHO: bool = False

JWT_SECRET_KEY: str = "change-me-in-production"

JWT_ALGORITHM: str = "HS256"

ACCESS_TOKEN_EXPIRE_MINUTES: int = 480

REFRESH_TOKEN_EXPIRE_DAYS: int = 7

CORS_ORIGINS: list[str] = ["http://localhost:3000", "http://localhost:5173"]

REDIS_URL: str = ""

SENDGRID_API_KEY: str = ""

ADMIN_EMAIL: str = "admin@trace.com"

MINIO_ENDPOINT: str = ""

MINIO_ACCESS_KEY: str = ""

MINIO_SECRET_KEY: str = ""

MINIO_BUCKET: str = "trace-uploads"

MINIO_SECURE: bool = False

SMTP_HOST: str = "localhost"

SMTP_PORT: int | None = None

SMTP_FROM: str = "noreply@trace.com"

SETTINGS_ENCRYPTION_KEY: str = ""

GITHUB_OWNER: str = ""

GITHUB_TOKEN: str = ""

GITHUB_API_URL: str = "https://api.github.com"

GITHUB_COMMITTER_NAME: str = ""

GITHUB_COMMITTER_EMAIL: str = ""

OPENAI_API_KEY: str = ""

OPENAI_BASE_URL: str = ""

OPENAI_MODEL: str = "gpt-4o-mini"

@model_validator(mode="after")

def _derive_connection_settings(self) -> "Settings":

if not self.DATABASE_URL:

self.DATABASE_URL = (

f"postgresql+asyncpg://{self.POSTGRES_USER}:{self.POSTGRES_PASSWORD}"

f"@{self.DB_HOST}:{self.DB_PORT}/{self.POSTGRES_DB}"

)

if not self.REDIS_URL:

self.REDIS_URL = f"redis://localhost:{self.REDIS_PORT}/0"

if not self.MINIO_ENDPOINT:

self.MINIO_ENDPOINT = f"localhost:{self.MINIO_API_PORT}"

self.MINIO_ACCESS_KEY = self.MINIO_ACCESS_KEY or self.MINIO_ROOT_USER

self.MINIO_SECRET_KEY = self.MINIO_SECRET_KEY or self.MINIO_ROOT_PASSWORD

if self.SMTP_PORT is None:

self.SMTP_PORT = self.MAILPIT_SMTP_PORT

return self

@property

def is_production(self) -> bool:

return self.APP_ENV == "production"

@property

def production_domain(self) -> str:

return self.PRODUCTION_URL.strip().removeprefix("https://").removeprefix("http://").rstrip("/")

@property

def app_url(self) -> str:

if self.is_production and self.production_domain:

return f"https://{self.production_domain}"

return "http://localhost:5173"

@property

def cors_origins(self) -> list[str]:

if self.is_production:

domain = self.production_domain

return [f"https://{domain}", f"https://www.{domain}"]

return self.CORS_ORIGINS

def production_problems(self) -> list[str]:

if not self.is_production:

return []

problems = []

if not self.production_domain:

problems.append("PRODUCTION_URL is empty (.env)")

if self.DEBUG:

problems.append("DEBUG must be false — it leaks exception details to clients (.env)")

if self.JWT_SECRET_KEY in INSECURE_JWT_SECRETS or len(self.JWT_SECRET_KEY) < 32:

problems.append(

"JWT_SECRET_KEY is a placeholder or shorter than 32 characters (.env) — "

'generate one with: python -c "import secrets; print(secrets.token_urlsafe(48))"'

)

if not self.SETTINGS_ENCRYPTION_KEY:

problems.append(

"SETTINGS_ENCRYPTION_KEY is empty (.env) — generate one with: python -c "

'"from cryptography.fernet import Fernet; print(Fernet.generate_key().decode())"'

)

elif not valid_fernet_key(self.SETTINGS_ENCRYPTION_KEY):

problems.append("SETTINGS_ENCRYPTION_KEY is not a valid Fernet key (.env)")

return problems

model_config = {

"env_file": ROOT_DIR / ".env",

"env_file_encoding": "utf-8",

"case_sensitive": True,

"extra": "ignore",

}

@lru_cache()

def get_settings() -> Settings:

settings = Settings()

if problems := settings.production_problems():

raise RuntimeError("APP_ENV=production refused:\n  - " + "\n  - ".join(problems))

return settings

backend/app/database.py

from sqlalchemy.ext.asyncio import AsyncSession, async_sessionmaker, create_async_engine

from sqlalchemy.orm import DeclarativeBase

from app.config import get_settings

settings = get_settings()

engine = create_async_engine(

settings.DATABASE_URL,

echo=settings.DATABASE_ECHO,

pool_pre_ping=True,

pool_size=10,

max_overflow=20,

)

async_session_factory = async_sessionmaker(

bind=engine,

class_=AsyncSession,

expire_on_commit=False,

)

class Base(DeclarativeBase):

pass

async def get_db() -> AsyncSession:

async with async_session_factory() as session:

try:

yield session

await session.commit()

except Exception:

await session.rollback()

raise

finally:

await session.close()

backend/app/middleware.py

import time

import logging

import traceback

from fastapi import FastAPI, Request

from fastapi.middleware.cors import CORSMiddleware

from fastapi.responses import JSONResponse

from app.config import get_settings

settings = get_settings()

logger = logging.getLogger("trace")

def setup_middleware(app: FastAPI) -> None:

app.add_middleware(

CORSMiddleware,

allow_origins=settings.cors_origins,

allow_credentials=True,

allow_methods=["*"],

allow_headers=["*"],

)

@app.exception_handler(Exception)

async def global_exception_handler(request: Request, exc: Exception):

logger.error(

f"Unhandled exception on {request.method} {request.url.path}: "

f"{exc.__class__.__name__}: {exc}",

exc_info=True,

)

detail = str(exc) if settings.DEBUG else "An internal error occurred."

return JSONResponse(

status_code=500,

content={

"error": True,

"type": exc.__class__.__name__,

"detail": detail,

"path": request.url.path,

},

)

from fastapi.exceptions import RequestValidationError

@app.exception_handler(RequestValidationError)

async def validation_exception_handler(

request: Request, exc: RequestValidationError

):

errors = []

for err in exc.errors():

field = " → ".join(str(loc) for loc in err.get("loc", []))

errors.append({

"field": field,

"message": err.get("msg", ""),

"type": err.get("type", ""),

})

return JSONResponse(

status_code=422,

content={

"error": True,

"detail": "Validation failed",

"errors": errors,

},

)

@app.middleware("http")

async def log_requests(request: Request, call_next):

start_time = time.time()

response = await call_next(request)

process_time = time.time() - start_time

logger.info(

f"{request.method} {request.url.path} "

f"→ {response.status_code} "

f"({process_time:.3f}s)"

)

response.headers["X-Process-Time"] = f"{process_time:.3f}"

response.headers["X-Request-ID"] = f"{id(request):x}"

return response

backend/app/exceptions.py

from fastapi import HTTPException, status

class TraceException(HTTPException):

def __init__(self, status_code: int, detail: str):

super().__init__(status_code=status_code, detail=detail)

class InvalidCredentialsException(TraceException):

def __init__(self):

super().__init__(

status_code=status.HTTP_401_UNAUTHORIZED,

detail="Invalid email or password.",

)

class TokenExpiredException(TraceException):

def __init__(self):

super().__init__(

status_code=status.HTTP_401_UNAUTHORIZED,

detail="Token has expired.",

)

class InvalidTokenException(TraceException):

def __init__(self):

super().__init__(

status_code=status.HTTP_401_UNAUTHORIZED,

detail="Invalid or malformed token.",

)

class InsufficientPermissionsException(TraceException):

def __init__(self):

super().__init__(

status_code=status.HTTP_403_FORBIDDEN,

detail="You do not have permission to perform this action.",

)

class NotFoundException(TraceException):

def __init__(self, resource: str = "Resource"):

super().__init__(

status_code=status.HTTP_404_NOT_FOUND,

detail=f"{resource} not found.",

)

class AlreadyExistsException(TraceException):

def __init__(self, resource: str = "Resource"):

super().__init__(

status_code=status.HTTP_409_CONFLICT,

detail=f"{resource} already exists.",

)

backend/app/dependencies.py

from fastapi import Depends, Header

from sqlalchemy import select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

import jwt as pyjwt

from app.config import get_settings

from app.database import get_db

from app.exceptions import InvalidTokenException, NotFoundException, TokenExpiredException

from app.models.user import User, UserRole

settings = get_settings()

async def get_current_user(

authorization: str = Header(..., description="Bearer <token>"),

db: AsyncSession = Depends(get_db),

) -> User:

if not authorization.startswith("Bearer "):

raise InvalidTokenException()

token = authorization.removeprefix("Bearer ").strip()

try:

payload = pyjwt.decode(

token,

settings.JWT_SECRET_KEY,

algorithms=[settings.JWT_ALGORITHM],

)

except pyjwt.ExpiredSignatureError:

raise TokenExpiredException()

except pyjwt.InvalidTokenError:

raise InvalidTokenException()

user_id_raw = payload.get("sub")

if user_id_raw is None:

raise InvalidTokenException()

try:

user_id = int(user_id_raw)

except (ValueError, TypeError):

raise InvalidTokenException()

stmt = (

select(User)

.where(User.id == user_id, User.deleted_at.is_(None))

.options(selectinload(User.user_roles).selectinload(UserRole.role))

)

result = await db.execute(stmt)

user = result.scalar_one_or_none()

if user is None:

raise NotFoundException("User")

if user.status == "Blocked":

raise InvalidTokenException()

return user

async def get_optional_current_user(

authorization: str | None = Header(None, description="Bearer <token>"),

db: AsyncSession = Depends(get_db),

) -> User | None:

if authorization is None:

return None

return await get_current_user(authorization=authorization, db=db)

backend/app/core/security.py

from datetime import datetime, timedelta, timezone

import bcrypt

import jwt

from app.config import get_settings

settings = get_settings()

def hash_password(password: str) -> str:

salt = bcrypt.gensalt(rounds=12)

hashed = bcrypt.hashpw(password.encode("utf-8"), salt)

return hashed.decode("utf-8")

def verify_password(plain_password: str, hashed_password: str) -> bool:

return bcrypt.checkpw(

plain_password.encode("utf-8"),

hashed_password.encode("utf-8"),

)

def create_access_token(data: dict, expires_delta: timedelta | None = None) -> str:

to_encode = data.copy()

if "sub" in to_encode:

to_encode["sub"] = str(to_encode["sub"])

expire = datetime.now(timezone.utc) + (

expires_delta or timedelta(minutes=settings.ACCESS_TOKEN_EXPIRE_MINUTES)

)

to_encode.update({"exp": expire, "iat": datetime.now(timezone.utc), "type": "access"})

return jwt.encode(to_encode, settings.JWT_SECRET_KEY, algorithm=settings.JWT_ALGORITHM)

def create_refresh_token(data: dict) -> str:

to_encode = data.copy()

if "sub" in to_encode:

to_encode["sub"] = str(to_encode["sub"])

expire = datetime.now(timezone.utc) + timedelta(days=settings.REFRESH_TOKEN_EXPIRE_DAYS)

to_encode.update({"exp": expire, "iat": datetime.now(timezone.utc), "type": "refresh"})

return jwt.encode(to_encode, settings.JWT_SECRET_KEY, algorithm=settings.JWT_ALGORITHM)

def decode_token(token: str) -> dict:

payload = jwt.decode(

token,

settings.JWT_SECRET_KEY,

algorithms=[settings.JWT_ALGORITHM],

)

if "sub" in payload and payload["sub"] is not None:

payload["sub"] = int(payload["sub"])

return payload

backend/app/core/permissions.py

from enum import Enum

from fastapi import Depends

from app.dependencies import get_current_user

from app.exceptions import InsufficientPermissionsException

from app.models.user import User

class RoleEnum(str, Enum):

ADMIN = "Admin"

MANAGER = "Manager"

EMPLOYEE = "Employee"

def require_roles(*allowed_roles: RoleEnum):

async def role_checker(

current_user: User = Depends(get_current_user),

) -> User:

user_roles = set()

if current_user.user_roles:

for ur in current_user.user_roles:

if ur.role:

user_roles.add(ur.role.role_name)

allowed = {r.value for r in allowed_roles}

if not user_roles.intersection(allowed):

raise InsufficientPermissionsException()

return current_user

return role_checker

require_admin = require_roles(RoleEnum.ADMIN)

require_manager_or_admin = require_roles(RoleEnum.ADMIN, RoleEnum.MANAGER)

require_any_role = require_roles(RoleEnum.ADMIN, RoleEnum.MANAGER, RoleEnum.EMPLOYEE)

backend/app/core/project_access.py

from dataclasses import dataclass

from sqlalchemy import select

from sqlalchemy.ext.asyncio import AsyncSession

from app.exceptions import InsufficientPermissionsException, NotFoundException, TraceException

from app.models.project import Project, ProjectAssignment

from app.models.task import Task

from app.models.user import User

PROJECT_MANAGER = "Project Manager"

MEMBER = "Member"

ASSIGNEE_SETTABLE_STATUSES = {"Pending", "In Progress", "In Review", "Blocked", "Completed"}

SYSTEM_ONLY_STATUSES = {"Overdue"}

TASK_STATUSES = {"Pending", "In Progress", "In Review", "Completed", "Blocked", "Overdue", "Cancelled"}

def platform_roles(user: User) -> set[str]:

return {ur.role.role_name for ur in (user.user_roles or []) if ur.role}

@dataclass

class ProjectAccess:

project: Project

user: User

platform_role: str

project_role: str | None

@property

def is_owner(self) -> bool:

return self.platform_role == "Manager" and self.project.created_by_user_id == self.user.id

@property

def is_project_manager(self) -> bool:

return self.project_role == PROJECT_MANAGER

def require_owner(self) -> None:

if not self.is_owner:

raise InsufficientPermissionsException()

def require_project_manager(self) -> None:

if not self.is_project_manager:

raise InsufficientPermissionsException()

def is_assignee(self, task: Task) -> bool:

return self.platform_role == "Employee" and task.assigned_to_user_id == self.user.id

def may_discuss(self, task: Task) -> bool:

return (self.is_owner or self.is_project_manager

or (self.platform_role == "Employee"

and self.user.id in (task.assigned_to_user_id, task.assigned_by_user_id)))

def may_set_status(self, task: Task, new_status: str) -> None:

if new_status in SYSTEM_ONLY_STATUSES:

raise TraceException(403, f"'{new_status}' is set by the system, not by hand")

if self.is_project_manager:

return

if self.is_assignee(task):

if new_status in ASSIGNEE_SETTABLE_STATUSES:

return

raise TraceException(403, f"Only the Project Manager can set '{new_status}'")

raise InsufficientPermissionsException()

def allowed_statuses(self, task: Task) -> list[str]:

allowed = []

for status in sorted(TASK_STATUSES):

if status == task.status:

continue

try:

self.may_set_status(task, status)

except TraceException:

continue

allowed.append(status)

return allowed

async def resolve_project_access(db: AsyncSession, user: User, project_id: int) -> ProjectAccess:

project = (await db.execute(

select(Project).where(Project.id == project_id, Project.deleted_at.is_(None))

)).scalar_one_or_none()

if project is None:

raise NotFoundException("Project")

roles = platform_roles(user)

if "Admin" in roles:

return ProjectAccess(project, user, "Admin", None)

if "Manager" in roles:

if project.created_by_user_id != user.id:

raise InsufficientPermissionsException()

return ProjectAccess(project, user, "Manager", None)

assignment = (await db.execute(

select(ProjectAssignment).where(

ProjectAssignment.project_id == project_id,

ProjectAssignment.user_id == user.id,

ProjectAssignment.deleted_at.is_(None),

)

)).scalar_one_or_none()

if assignment is None:

raise InsufficientPermissionsException()

return ProjectAccess(project, user, "Employee", assignment.project_role)

async def resolve_task_access(db: AsyncSession, user: User, task_id: int) -> tuple[Task, ProjectAccess]:

task = (await db.execute(

select(Task).where(Task.id == task_id, Task.deleted_at.is_(None))

)).scalar_one_or_none()

if task is None or task.project_id is None:

raise NotFoundException("Task")

return task, await resolve_project_access(db, user, task.project_id)

backend/app/utils/helpers.py

import uuid

from datetime import date

def generate_employee_code(prefix: str = "EMP") -> str:

short_uuid = uuid.uuid4().hex[:6].upper()

return f"{prefix}-{short_uuid}"

def get_current_week_start() -> date:

today = date.today()

return today - __import__("datetime").timedelta(days=today.weekday())

backend/app/cli.py

import argparse

import asyncio

import getpass

import os

import sys

from sqlalchemy import select

from app.core.security import hash_password

from app.database import async_session_factory

from app.models.user import User

MIN_PASSWORD_LENGTH = 12

def _read_password() -> str:

if env_password := os.environ.get("TRACE_NEW_PASSWORD"):

return env_password

if not sys.stdin.isatty():

sys.exit("No TTY: pass the new password in TRACE_NEW_PASSWORD.")

first = getpass.getpass("New password: ")

if first != getpass.getpass("Repeat it:    "):

sys.exit("Passwords do not match.")

return first

async def set_password(email: str, password: str) -> None:

if len(password) < MIN_PASSWORD_LENGTH:

sys.exit(f"Password must be at least {MIN_PASSWORD_LENGTH} characters.")

async with async_session_factory() as db:

user = (await db.execute(

select(User).where(User.email == email, User.deleted_at.is_(None))

)).scalar_one_or_none()

if user is None:

sys.exit(f"No active user with email {email}.")

user.password = hash_password(password)

await db.commit()

print(f"Password updated for {email}.")

def main() -> None:

parser = argparse.ArgumentParser(prog="python -m app.cli")

commands = parser.add_subparsers(dest="command", required=True)

set_pw = commands.add_parser("set-password", help="Set a user's password")

set_pw.add_argument("email")

args = parser.parse_args()

if args.command == "set-password":

asyncio.run(set_password(args.email, _read_password()))

if __name__ == "__main__":

main()

backend/app/seeds.py

import asyncio

import logging

from datetime import date, time as time_type

from sqlalchemy import select

from sqlalchemy.ext.asyncio import AsyncSession

from app.config import get_settings

from app.database import async_session_factory

from app.models.attendance import TimeZone

from app.models.employee import Department, Employee, WorkSchedule, Designation

from app.models.task import TaskType

from app.models.user import Profile, Role, User, UserRole

logger = logging.getLogger("trace.seeds")

ROLES = ["Admin", "Manager", "Employee"]

DEPARTMENTS = [

{"name": "Design", "description": "UI/UX and graphic design team"},

{"name": "Development", "description": "Software development and engineering"},

{"name": "QA", "description": "Quality assurance and testing"},

{"name": "DevOps", "description": "Infrastructure and deployment operations"},

{"name": "HR", "description": "Human resources and people operations"},

]

DESIGNATIONS = [

{"name": "Software Engineer", "description": "Full-stack application developer"},

{"name": "Senior Developer", "description": "Senior software engineer"},

{"name": "Team Lead", "description": "Engineering team lead"},

{"name": "Product Manager", "description": "Product strategy and task manager"},

{"name": "QA Specialist", "description": "Quality assurance engineer"},

{"name": "HR Specialist", "description": "People operations and HR manager"},

]

TASK_TYPES = [

{"name": "Bug Fix", "description": "Fixing reported bugs and issues"},

{"name": "Feature Development", "description": "Building new features"},

{"name": "Enhancement", "description": "Improving existing functionality"},

{"name": "Research", "description": "Research and investigation tasks"},

{"name": "Documentation", "description": "Writing or updating documentation"},

]

WORK_SCHEDULES = [

{"schedule_name": "Standard (9-6)", "start_time": "09:00", "end_time": "18:00", "break_minutes": 60},

{"schedule_name": "Early (7-4)", "start_time": "07:00", "end_time": "16:00", "break_minutes": 60},

{"schedule_name": "Late (11-8)", "start_time": "11:00", "end_time": "20:00", "break_minutes": 60},

{"schedule_name": "Night (22-7)", "start_time": "22:00", "end_time": "07:00", "break_minutes": 60},

{"schedule_name": "Flexi (10-7)", "start_time": "10:00", "end_time": "19:00", "break_minutes": 60},

]

TIME_ZONES = [

{"timezone_name": "Asia/Kolkata", "utc_offset": "+05:30"},

{"timezone_name": "America/New_York", "utc_offset": "-05:00"},

{"timezone_name": "America/Los_Angeles", "utc_offset": "-08:00"},

{"timezone_name": "Europe/London", "utc_offset": "+00:00"},

{"timezone_name": "Asia/Tokyo", "utc_offset": "+09:00"},

{"timezone_name": "Australia/Sydney", "utc_offset": "+11:00"},

]

SEED_USERS = [

{

"name": "Admin User",

"username": "admin",

"email": "admin@trace.com",

"password": "Admin@123",

"phone": "+91-9000000001",

"gender": "Other",

"role": "Admin",

"employee_code": "TRACE-ADM-001",

},

{

"name": "Manager User",

"username": "manager",

"email": "manager@trace.com",

"password": "Manager@123",

"phone": "+91-9000000002",

"gender": "Male",

"role": "Manager",

"employee_code": "TRACE-MGR-001",

},

{

"name": "Alice Dev",

"username": "alice",

"email": "alice@trace.com",

"password": "Alice@123",

"phone": "+91-9000000003",

"gender": "Female",

"role": "Employee",

"employee_code": "TRACE-EMP-001",

},

{

"name": "Bob QA",

"username": "bob",

"email": "bob@trace.com",

"password": "Bob@123",

"phone": "+91-9000000004",

"gender": "Male",

"role": "Employee",

"employee_code": "TRACE-EMP-002",

},

{

"name": "Carol Ops",

"username": "carol",

"email": "carol@trace.com",

"password": "Carol@123",

"phone": "+91-9000000005",

"gender": "Female",

"role": "Employee",

"employee_code": "TRACE-EMP-003",

},

]

async def seed_roles(db: AsyncSession) -> None:

for role_name in ROLES:

existing = await db.execute(

select(Role).where(Role.role_name == role_name)

)

if existing.scalar_one_or_none() is None:

db.add(Role(role_name=role_name))

print(f"  ✅ Role: {role_name}")

else:

print(f"  ⏭️  Role: {role_name} (exists)")

async def seed_departments(db: AsyncSession) -> None:

for dept in DEPARTMENTS:

existing = await db.execute(

select(Department).where(Department.name == dept["name"])

)

if existing.scalar_one_or_none() is None:

db.add(Department(**dept))

print(f"  ✅ Department: {dept['name']}")

else:

print(f"  ⏭️  Department: {dept['name']} (exists)")

async def seed_designations(db: AsyncSession) -> None:

for desig in DESIGNATIONS:

existing = await db.execute(

select(Designation).where(Designation.name == desig["name"])

)

if existing.scalar_one_or_none() is None:

db.add(Designation(**desig))

print(f"  ✅ Designation: {desig['name']}")

else:

print(f"  ⏭️  Designation: {desig['name']} (exists)")

async def seed_task_types(db: AsyncSession) -> None:

for tt in TASK_TYPES:

existing = await db.execute(

select(TaskType).where(TaskType.name == tt["name"])

)

if existing.scalar_one_or_none() is None:

db.add(TaskType(**tt))

print(f"  ✅ Task Type: {tt['name']}")

else:

print(f"  ⏭️  Task Type: {tt['name']} (exists)")

async def seed_work_schedules(db: AsyncSession) -> None:

for ws in WORK_SCHEDULES:

existing = await db.execute(

select(WorkSchedule).where(

WorkSchedule.schedule_name == ws["schedule_name"]

)

)

if existing.scalar_one_or_none() is None:

h1, m1 = map(int, ws["start_time"].split(":"))

h2, m2 = map(int, ws["end_time"].split(":"))

db.add(WorkSchedule(

schedule_name=ws["schedule_name"],

start_time=time_type(h1, m1),

end_time=time_type(h2, m2),

break_minutes=ws["break_minutes"],

))

print(f"  ✅ Work Schedule: {ws['schedule_name']}")

else:

print(f"  ⏭️  Work Schedule: {ws['schedule_name']} (exists)")

async def seed_time_zones(db: AsyncSession) -> None:

for tz in TIME_ZONES:

existing = await db.execute(

select(TimeZone).where(TimeZone.timezone_name == tz["timezone_name"])

)

if existing.scalar_one_or_none() is None:

db.add(TimeZone(**tz))

print(f"  ✅ TimeZone: {tz['timezone_name']}")

else:

print(f"  ⏭️  TimeZone: {tz['timezone_name']} (exists)")

async def seed_users(db: AsyncSession) -> None:

from app.core.security import hash_password

dept_result = await db.execute(

select(Department).where(Department.name == "Development")

)

dept = dept_result.scalar_one_or_none()

ws_result = await db.execute(

select(WorkSchedule).where(WorkSchedule.schedule_name == "Standard (9-6)")

)

work_schedule = ws_result.scalar_one_or_none()

for u_data in SEED_USERS:

existing = await db.execute(

select(User).where(User.email == u_data["email"])

)

if existing.scalar_one_or_none() is not None:

print(f"  ⏭️  User: {u_data['email']} (exists)")

continue

role_result = await db.execute(

select(Role).where(Role.role_name == u_data["role"])

)

role = role_result.scalar_one_or_none()

if role is None:

print(f"  ❌ Role '{u_data['role']}' not found — skipping {u_data['email']}")

continue

profile = Profile()

db.add(profile)

await db.flush()

user = User(

name=u_data["name"],

username=u_data["username"],

email=u_data["email"],

password=hash_password(u_data["password"]),

phone=u_data["phone"],

gender=u_data["gender"],

profile_id=profile.id,

is_verified=True,

status="Active",

)

db.add(user)

await db.flush()

db.add(UserRole(user_id=user.id, role_id=role.id))

await db.flush()

db.add(Employee(

user_id=user.id,

employee_code=u_data["employee_code"],

department_id=dept.id if dept else None,

work_schedule_id=work_schedule.id if work_schedule else None,

joining_date=date.today(),

status="Active",

))

await db.flush()

print(f"  ✅ User: {u_data['email']} ({u_data['role']}) [{u_data['employee_code']}]")

async def seed_sample_hrms(db: AsyncSession) -> None:

from app.models.hrms import Holiday

h_exist = await db.execute(select(Holiday).where(Holiday.name == "New Year's Day"))

if not h_exist.scalar_one_or_none():

db.add(Holiday(name="New Year's Day", holiday_date=date(2026, 1, 1), description="National holiday", type="Public"))

db.add(Holiday(name="Independence Day", holiday_date=date(2026, 8, 15), description="National holiday", type="Public"))

print("  ✅ Holidays seeded")

else:

print("  ⏭️  Holidays (exist)")

async def seed_demo_project(db: AsyncSession) -> None:

from app.models.project import Project, ProjectAssignment, TaskGroup

from app.models.task import Task

existing_count = (await db.execute(

select(Project).limit(1)

)).scalar_one_or_none()

if existing_count is not None:

print("  ⏭️  Demo project (exists)")

return

manager_result = await db.execute(

select(User).where(User.email == "manager@trace.com")

)

manager = manager_result.scalar_one_or_none()

alice_result = await db.execute(

select(User).where(User.email == "alice@trace.com")

)

alice = alice_result.scalar_one_or_none()

if manager is None:

print("  ❌ Manager user not found — skipping demo project")

return

project = Project(

name="TRACE Platform MVP",

description="Build the core TRACE project management platform with AI-driven task planning.",

created_by_user_id=manager.id,

github_repo=f"{get_settings().GITHUB_OWNER or 'org'}/trace-platform",

github_default_branch="main",

status="Active",

start_date=date(2026, 9, 1),

end_date=date(2026, 12, 31),

)

db.add(project)

await db.flush()

if alice:

db.add(ProjectAssignment(

project_id=project.id,

user_id=alice.id,

project_role="Project Manager",

assigned_by_user_id=manager.id,

))

groups = [

("Backend Foundation", "Database schema, API routes, authentication", 1, date(2026, 9, 1), date(2026, 10, 15)),

("Frontend Shell", "Panel layouts, routing, landing page", 2, date(2026, 9, 15), date(2026, 10, 31)),

("AI Pipeline", "Evaluate project, Gantt generation, task docs", 3, date(2026, 11, 1), date(2026, 12, 20)),

]

group_ids = []

for name, desc, seq, start, end in groups:

group = TaskGroup(

project_id=project.id,

name=name,

description=desc,

sequence=seq,

planned_start_date=start,

planned_end_date=end,

estimated_duration_days=(end - start).days + 1,

status="Pending",

created_by="Human",

)

db.add(group)

await db.flush()

group_ids.append(group.id)

task = Task(

title=f"{name}: initial setup",

description=f"First task for the '{name}' group.",

project_id=project.id,

task_group_id=group.id,

status="Pending",

priority="High",

)

db.add(task)

await db.flush()

from app.services import gantt_service

backend, frontend, ai = group_ids

(await db.get(TaskGroup, ai)).depends_on = [backend, frontend]

await gantt_service.snapshot(db, project, "initial")

print(f"  ✅ Demo project: '{project.name}' (id={project.id})")

async def run_seeds() -> None:

print("\n🌱 TRACE Database Seeding\n" + "=" * 40)

async with async_session_factory() as db:

try:

print("\n📋 Roles:")

await seed_roles(db)

print("\n🏢 Departments:")

await seed_departments(db)

print("\n💼 Designations:")

await seed_designations(db)

print("\n📝 Task Types:")

await seed_task_types(db)

print("\n⏰ Work Schedules:")

await seed_work_schedules(db)

print("\n🌍 Time Zones:")

await seed_time_zones(db)

print("\n🌿 HRMS Reference Data:")

await seed_sample_hrms(db)

demo_data = not get_settings().is_production

if demo_data:

print("\n👥 Users (Admin · Manager · Employees):")

await seed_users(db)

print("\n📁 Demo Project:")

await seed_demo_project(db)

await db.commit()

print("\n" + "=" * 40)

print("✅ All seeds completed successfully!\n")

if not demo_data:

print("Production: demo users and demo project were not seeded.")

return

print("Default credentials:")

print("  Admin:   admin@trace.com   / Admin@123")

print("  Manager: manager@trace.com / Manager@123")

print("  Employee: alice@trace.com  / Alice@123")

except Exception as e:

await db.rollback()

print(f"\n❌ Seeding failed: {e}")

raise

async def accounts_with_seed_passwords(db: AsyncSession) -> list[str]:

from app.core.security import verify_password

weak = []

for u_data in SEED_USERS:

user = (await db.execute(

select(User).where(User.email == u_data["email"], User.deleted_at.is_(None))

)).scalar_one_or_none()

if user is not None and verify_password(u_data["password"], user.password):

weak.append(u_data["email"])

return weak

if __name__ == "__main__":

asyncio.run(run_seeds())

### 4.1.5 Backend: Models

backend/app/models/__init__.py

from app.models.base import BaseModelMixin, SoftDeleteMixin, TimestampMixin

from app.models.user import Profile, Role, User, UserRole

from app.models.employee import Department, Designation, Employee, EmployeeDetail, WorkSchedule

from app.models.attendance import Attendance, TimeZone

from app.models.hrms import Leave, Holiday

from app.models.task import Task, TaskComment, TaskDetail, TaskTimeLog, TaskType

from app.models.productivity import ProductivityScore

from app.models.project import (

Project,

ProjectSourceFile,

ProjectAssignment,

TaskGroup,

GanttChart,

TaskDiscussion,

Notification,

SystemSetting,

)

__all__ = [

"BaseModelMixin",

"TimestampMixin",

"SoftDeleteMixin",

"User",

"Profile",

"Role",

"UserRole",

"Employee",

"EmployeeDetail",

"Department",

"Designation",

"WorkSchedule",

"Attendance",

"TimeZone",

"Leave",

"Holiday",

"Task",

"TaskType",

"TaskDetail",

"TaskComment",

"TaskTimeLog",

"ProductivityScore",

"Project",

"ProjectSourceFile",

"ProjectAssignment",

"TaskGroup",

"GanttChart",

"TaskDiscussion",

"Notification",

"SystemSetting",

]

backend/app/models/base.py

from datetime import datetime

from sqlalchemy import BigInteger, DateTime, func

from sqlalchemy.orm import Mapped, mapped_column

class TimestampMixin:

created_at: Mapped[datetime] = mapped_column(

DateTime(timezone=True),

server_default=func.now(),

nullable=False,

)

updated_at: Mapped[datetime | None] = mapped_column(

DateTime(timezone=True),

nullable=True,

)

class SoftDeleteMixin:

deleted_at: Mapped[datetime | None] = mapped_column(

DateTime(timezone=True),

nullable=True,

default=None,

)

class BaseModelMixin(TimestampMixin, SoftDeleteMixin):

id: Mapped[int] = mapped_column(

BigInteger,

primary_key=True,

autoincrement=True,

)

backend/app/models/user.py

from datetime import date, datetime

from sqlalchemy import (

BigInteger,

Boolean,

Date,

ForeignKey,

String,

Text,

UniqueConstraint,

)

from sqlalchemy.orm import Mapped, mapped_column, relationship

from app.database import Base

from app.models.base import BaseModelMixin

class Profile(BaseModelMixin, Base):

__tablename__ = "profiles"

avatar: Mapped[str | None] = mapped_column(Text, nullable=True)

bio: Mapped[str | None] = mapped_column(Text, nullable=True)

address: Mapped[str | None] = mapped_column(Text, nullable=True)

emergency_contact: Mapped[str | None] = mapped_column(String(20), nullable=True)

linkedin_url: Mapped[str | None] = mapped_column(String(255), nullable=True)

user: Mapped["User"] = relationship("User", back_populates="profile", uselist=False)

class User(BaseModelMixin, Base):

__tablename__ = "users"

name: Mapped[str] = mapped_column(String(150), nullable=False)

username: Mapped[str] = mapped_column(String(100), unique=True, nullable=False)

email: Mapped[str] = mapped_column(String(255), unique=True, nullable=False)

password: Mapped[str] = mapped_column(Text, nullable=False)

phone: Mapped[str | None] = mapped_column(String(20), nullable=True)

gender: Mapped[str | None] = mapped_column(String(20), nullable=True)

dob: Mapped[date | None] = mapped_column(Date, nullable=True)

profile_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("profiles.id"), nullable=True

)

is_verified: Mapped[bool] = mapped_column(Boolean, default=False, nullable=False)

status: Mapped[str] = mapped_column(

String(20), default="Active", nullable=False

)

github_username: Mapped[str | None] = mapped_column(String(100), nullable=True)

profile: Mapped[Profile | None] = relationship(

"Profile", back_populates="user", uselist=False, lazy="joined"

)

user_roles: Mapped[list["UserRole"]] = relationship(

"UserRole", back_populates="user", lazy="selectin"

)

employee: Mapped["Employee | None"] = relationship(

"Employee", back_populates="user", uselist=False

)

def __repr__(self) -> str:

return f"<User(id={self.id}, username={self.username}, email={self.email})>"

class Role(BaseModelMixin, Base):

__tablename__ = "roles"

role_name: Mapped[str] = mapped_column(String(50), unique=True, nullable=False)

user_roles: Mapped[list["UserRole"]] = relationship(

"UserRole", back_populates="role", lazy="selectin"

)

def __repr__(self) -> str:

return f"<Role(id={self.id}, role_name={self.role_name})>"

class UserRole(BaseModelMixin, Base):

__tablename__ = "user_roles"

user_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("users.id"), nullable=False

)

role_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("roles.id"), nullable=False

)

user: Mapped[User] = relationship("User", back_populates="user_roles")

role: Mapped[Role] = relationship("Role", back_populates="user_roles")

__table_args__ = (

UniqueConstraint("user_id", "role_id", name="uq_user_role"),

)

def __repr__(self) -> str:

return f"<UserRole(user_id={self.user_id}, role_id={self.role_id})>"

from app.models.employee import Employee

backend/app/models/employee.py

from datetime import date, time

from sqlalchemy import BigInteger, Date, ForeignKey, Integer, String, Text, Time

from sqlalchemy.orm import Mapped, mapped_column, relationship

from app.database import Base

from app.models.base import BaseModelMixin

class Designation(BaseModelMixin, Base):

__tablename__ = "designations"

name: Mapped[str] = mapped_column(String(100), unique=True, nullable=False)

description: Mapped[str | None] = mapped_column(Text, nullable=True)

employees: Mapped[list["Employee"]] = relationship(

"Employee", back_populates="designation"

)

def __repr__(self) -> str:

return f"<Designation(id={self.id}, name={self.name})>"

class Department(BaseModelMixin, Base):

__tablename__ = "departments"

name: Mapped[str] = mapped_column(String(100), unique=True, nullable=False)

description: Mapped[str | None] = mapped_column(Text, nullable=True)

employees: Mapped[list["Employee"]] = relationship(

"Employee", back_populates="department"

)

def __repr__(self) -> str:

return f"<Department(id={self.id}, name={self.name})>"

class WorkSchedule(BaseModelMixin, Base):

__tablename__ = "work_schedules"

schedule_name: Mapped[str] = mapped_column(String(100), nullable=False)

start_time: Mapped[time] = mapped_column(Time, nullable=False)

end_time: Mapped[time] = mapped_column(Time, nullable=False)

break_minutes: Mapped[int] = mapped_column(Integer, default=0, nullable=False)

employees: Mapped[list["Employee"]] = relationship(

"Employee", back_populates="work_schedule"

)

def __repr__(self) -> str:

return f"<WorkSchedule(id={self.id}, name={self.schedule_name})>"

class EmployeeDetail(BaseModelMixin, Base):

__tablename__ = "employee_details"

address: Mapped[str | None] = mapped_column(Text, nullable=True)

city: Mapped[str | None] = mapped_column(String(100), nullable=True)

state: Mapped[str | None] = mapped_column(String(100), nullable=True)

country: Mapped[str | None] = mapped_column(String(100), nullable=True)

postal_code: Mapped[str | None] = mapped_column(String(20), nullable=True)

blood_group: Mapped[str | None] = mapped_column(String(10), nullable=True)

marital_status: Mapped[str | None] = mapped_column(String(20), nullable=True)

employee: Mapped["Employee | None"] = relationship(

"Employee", back_populates="employee_detail", uselist=False

)

def __repr__(self) -> str:

return f"<EmployeeDetail(id={self.id}, city={self.city})>"

class Employee(BaseModelMixin, Base):

__tablename__ = "employees"

user_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("users.id"), nullable=False

)

employee_code: Mapped[str] = mapped_column(

String(50), unique=True, nullable=False

)

manager_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("employees.id"), nullable=True

)

department_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("departments.id"), nullable=True

)

designation_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("designations.id"), nullable=True

)

work_schedule_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("work_schedules.id"), nullable=True

)

employee_details_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("employee_details.id"), nullable=True

)

joining_date: Mapped[date | None] = mapped_column(Date, nullable=True)

status: Mapped[str] = mapped_column(

String(20), default="Active", nullable=False

)

user: Mapped["User"] = relationship("User", back_populates="employee")

manager: Mapped["Employee | None"] = relationship(

"Employee", remote_side="Employee.id", back_populates="subordinates"

)

subordinates: Mapped[list["Employee"]] = relationship(

"Employee", back_populates="manager"

)

department: Mapped[Department | None] = relationship(

"Department", back_populates="employees"

)

designation: Mapped[Designation | None] = relationship(

"Designation", back_populates="employees"

)

work_schedule: Mapped[WorkSchedule | None] = relationship(

"WorkSchedule", back_populates="employees"

)

employee_detail: Mapped[EmployeeDetail | None] = relationship(

"EmployeeDetail", back_populates="employee", lazy="joined"

)

attendance_records: Mapped[list["Attendance"]] = relationship(

"Attendance", back_populates="employee"

)

task_time_logs: Mapped[list["TaskTimeLog"]] = relationship(

"TaskTimeLog", back_populates="employee"

)

task_comments: Mapped[list["TaskComment"]] = relationship(

"TaskComment", back_populates="employee"

)

productivity_scores: Mapped[list["ProductivityScore"]] = relationship(

"ProductivityScore", back_populates="employee"

)

def __repr__(self) -> str:

return f"<Employee(id={self.id}, code={self.employee_code})>"

from app.models.user import User

from app.models.attendance import Attendance

from app.models.task import Task, TaskTimeLog, TaskComment

from app.models.productivity import ProductivityScore

backend/app/models/project.py

from datetime import date, datetime

from decimal import Decimal

from sqlalchemy import (

BigInteger,

Boolean,

Date,

DateTime,

ForeignKey,

Integer,

Numeric,

String,

Text,

UniqueConstraint,

)

from sqlalchemy.dialects.postgresql import JSONB

from sqlalchemy.orm import Mapped, mapped_column, relationship

from app.database import Base

from app.models.base import BaseModelMixin

class Project(BaseModelMixin, Base):

__tablename__ = "projects"

name: Mapped[str] = mapped_column(String(255), nullable=False)

description: Mapped[str | None] = mapped_column(Text, nullable=True)

created_by_user_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("users.id"), nullable=False

)

github_repo: Mapped[str | None] = mapped_column(String(255), nullable=True)

github_default_branch: Mapped[str] = mapped_column(

String(100), default="main", nullable=False

)

status: Mapped[str] = mapped_column(

String(20), default="Draft", nullable=False

)

start_date: Mapped[date | None] = mapped_column(Date, nullable=True)

end_date: Mapped[date | None] = mapped_column(Date, nullable=True)

project_initial_doc: Mapped[str | None] = mapped_column(String(500), nullable=True)

project_doc: Mapped[str | None] = mapped_column(String(500), nullable=True)

project_progress_doc: Mapped[str | None] = mapped_column(String(500), nullable=True)

project_report_doc: Mapped[str | None] = mapped_column(String(500), nullable=True)

last_evaluated_at: Mapped[datetime | None] = mapped_column(

DateTime(timezone=True), nullable=True

)

ai_errors: Mapped[dict | None] = mapped_column(JSONB, nullable=True)

created_by: Mapped["User"] = relationship(

"User", foreign_keys=[created_by_user_id]

)

source_files: Mapped[list["ProjectSourceFile"]] = relationship(

"ProjectSourceFile", back_populates="project", cascade="all, delete-orphan"

)

assignments: Mapped[list["ProjectAssignment"]] = relationship(

"ProjectAssignment", back_populates="project", cascade="all, delete-orphan"

)

task_groups: Mapped[list["TaskGroup"]] = relationship(

"TaskGroup", back_populates="project", cascade="all, delete-orphan"

)

gantt_charts: Mapped[list["GanttChart"]] = relationship(

"GanttChart", back_populates="project", cascade="all, delete-orphan"

)

def __repr__(self) -> str:

return f"<Project(id={self.id}, name={self.name}, status={self.status})>"

class ProjectSourceFile(BaseModelMixin, Base):

__tablename__ = "project_source_files"

project_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("projects.id"), nullable=False

)

file_name: Mapped[str] = mapped_column(String(255), nullable=False)

storage_key: Mapped[str] = mapped_column(String(500), nullable=False)

content_type: Mapped[str | None] = mapped_column(String(100), nullable=True)

size_bytes: Mapped[int | None] = mapped_column(BigInteger, nullable=True)

extracted_text: Mapped[str | None] = mapped_column(Text, nullable=True)

uploaded_by_user_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("users.id"), nullable=True

)

project: Mapped[Project] = relationship("Project", back_populates="source_files")

uploaded_by: Mapped["User | None"] = relationship(

"User", foreign_keys=[uploaded_by_user_id]

)

def __repr__(self) -> str:

return f"<ProjectSourceFile(id={self.id}, file={self.file_name})>"

class ProjectAssignment(BaseModelMixin, Base):

__tablename__ = "project_assignments"

project_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("projects.id"), nullable=False

)

user_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("users.id"), nullable=False

)

project_role: Mapped[str] = mapped_column(

String(30), nullable=False

)

assigned_by_user_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("users.id"), nullable=True

)

__table_args__ = (

UniqueConstraint("project_id", "user_id", name="uq_project_user"),

)

project: Mapped[Project] = relationship("Project", back_populates="assignments")

user: Mapped["User"] = relationship("User", foreign_keys=[user_id])

assigned_by: Mapped["User | None"] = relationship(

"User", foreign_keys=[assigned_by_user_id]

)

def __repr__(self) -> str:

return f"<ProjectAssignment(project={self.project_id}, user={self.user_id}, role={self.project_role})>"

class TaskGroup(BaseModelMixin, Base):

__tablename__ = "task_groups"

project_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("projects.id"), nullable=False

)

name: Mapped[str] = mapped_column(String(255), nullable=False)

description: Mapped[str | None] = mapped_column(Text, nullable=True)

sequence: Mapped[int] = mapped_column(Integer, default=0, nullable=False)

estimated_duration_days: Mapped[int | None] = mapped_column(Integer, nullable=True)

planned_start_date: Mapped[date | None] = mapped_column(Date, nullable=True)

planned_end_date: Mapped[date | None] = mapped_column(Date, nullable=True)

actual_start_date: Mapped[date | None] = mapped_column(Date, nullable=True)

actual_end_date: Mapped[date | None] = mapped_column(Date, nullable=True)

completion_percentage: Mapped[Decimal] = mapped_column(

Numeric(5, 2), default=0.0, nullable=False

)

status: Mapped[str] = mapped_column(

String(20), default="Pending", nullable=False

)

created_by: Mapped[str] = mapped_column(

String(20), default="Human", nullable=False

)

depends_on: Mapped[list | None] = mapped_column(JSONB, nullable=True)

project: Mapped[Project] = relationship("Project", back_populates="task_groups")

tasks: Mapped[list["Task"]] = relationship(

"Task", back_populates="task_group", cascade="all, delete-orphan"

)

def __repr__(self) -> str:

return f"<TaskGroup(id={self.id}, name={self.name}, project={self.project_id})>"

class GanttChart(BaseModelMixin, Base):

__tablename__ = "gantt_charts"

project_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("projects.id"), nullable=False

)

version: Mapped[int] = mapped_column(Integer, default=1, nullable=False)

chart_data: Mapped[dict | None] = mapped_column(JSONB, nullable=True)

generated_reason: Mapped[str | None] = mapped_column(String(100), nullable=True)

generated_at: Mapped[datetime | None] = mapped_column(

DateTime(timezone=True), nullable=True

)

generated_by_job: Mapped[str | None] = mapped_column(String(64), nullable=True)

project: Mapped[Project] = relationship("Project", back_populates="gantt_charts")

def __repr__(self) -> str:

return f"<GanttChart(id={self.id}, project={self.project_id}, v={self.version})>"

class TaskDiscussion(BaseModelMixin, Base):

__tablename__ = "task_discussions"

task_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("tasks.id"), nullable=False

)

user_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("users.id"), nullable=False

)

parent_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("task_discussions.id"), nullable=True

)

message: Mapped[str] = mapped_column(Text, nullable=False)

task: Mapped["Task"] = relationship("Task", back_populates="discussions")

user: Mapped["User"] = relationship("User", foreign_keys=[user_id])

parent: Mapped["TaskDiscussion | None"] = relationship(

"TaskDiscussion", remote_side="TaskDiscussion.id", back_populates="replies"

)

replies: Mapped[list["TaskDiscussion"]] = relationship(

"TaskDiscussion", back_populates="parent"

)

def __repr__(self) -> str:

return f"<TaskDiscussion(id={self.id}, task={self.task_id})>"

class Notification(BaseModelMixin, Base):

__tablename__ = "notifications"

user_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("users.id"), nullable=False

)

type: Mapped[str] = mapped_column(String(50), nullable=False)

title: Mapped[str] = mapped_column(String(255), nullable=False)

body: Mapped[str | None] = mapped_column(Text, nullable=True)

link: Mapped[str | None] = mapped_column(String(500), nullable=True)

is_read: Mapped[bool] = mapped_column(Boolean, default=False, nullable=False)

related_task_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("tasks.id"), nullable=True

)

related_project_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("projects.id"), nullable=True

)

user: Mapped["User"] = relationship("User", foreign_keys=[user_id])

related_task: Mapped["Task | None"] = relationship(

"Task", foreign_keys=[related_task_id]

)

related_project: Mapped[Project | None] = relationship(

"Project", foreign_keys=[related_project_id]

)

def __repr__(self) -> str:

return f"<Notification(id={self.id}, user={self.user_id}, type={self.type})>"

class SystemSetting(BaseModelMixin, Base):

__tablename__ = "system_settings"

category: Mapped[str] = mapped_column(String(50), nullable=False)

key: Mapped[str] = mapped_column(String(100), nullable=False)

value: Mapped[str | None] = mapped_column(Text, nullable=True)

is_secret: Mapped[bool] = mapped_column(Boolean, default=False, nullable=False)

__table_args__ = (

UniqueConstraint("category", "key", name="uq_setting_category_key"),

)

def __repr__(self) -> str:

return f"<SystemSetting(category={self.category}, key={self.key})>"

from app.models.user import User

from app.models.task import Task

backend/app/models/task.py

from datetime import date, datetime

from decimal import Decimal

from sqlalchemy import BigInteger, Date, DateTime, ForeignKey, Integer, Numeric, String, Text

from sqlalchemy.orm import Mapped, mapped_column, relationship

from app.database import Base

from app.models.base import BaseModelMixin

class TaskType(BaseModelMixin, Base):

__tablename__ = "task_types"

name: Mapped[str] = mapped_column(String(100), unique=True, nullable=False)

description: Mapped[str | None] = mapped_column(Text, nullable=True)

tasks: Mapped[list["Task"]] = relationship("Task", back_populates="task_type")

def __repr__(self) -> str:

return f"<TaskType(id={self.id}, name={self.name})>"

class Task(BaseModelMixin, Base):

__tablename__ = "tasks"

project_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("projects.id"), nullable=True

)

task_group_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("task_groups.id"), nullable=True

)

task_progress_doc: Mapped[str | None] = mapped_column(String(500), nullable=True)

progress_doc_error: Mapped[str | None] = mapped_column(Text, nullable=True)

assigned_to_user_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("users.id"), nullable=True

)

assigned_by_user_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("users.id"), nullable=True

)

completed_by: Mapped[str | None] = mapped_column(

String(20), nullable=True

)

completed_at: Mapped[datetime | None] = mapped_column(

DateTime(timezone=True), nullable=True

)

title: Mapped[str] = mapped_column(String(255), nullable=False)

description: Mapped[str | None] = mapped_column(Text, nullable=True)

type_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("task_types.id"), nullable=True

)

priority: Mapped[str] = mapped_column(

String(20), default="Medium", nullable=False

)

impact_type: Mapped[str | None] = mapped_column(String(50), nullable=True)

estimated_hours: Mapped[Decimal | None] = mapped_column(Numeric(5, 2), nullable=True)

due_date: Mapped[date | None] = mapped_column(Date, nullable=True)

status: Mapped[str] = mapped_column(

String(20), default="Pending", nullable=False

)

github_issue_id: Mapped[str | None] = mapped_column(String(100), nullable=True)

github_issue_url: Mapped[str | None] = mapped_column(String(255), nullable=True)

commit_verified: Mapped[bool] = mapped_column(default=False, nullable=False)

commit_hash: Mapped[str | None] = mapped_column(String(100), nullable=True)

llm_verification_notes: Mapped[str | None] = mapped_column(Text, nullable=True)

health_score: Mapped[str] = mapped_column(String(20), default="Green", nullable=False)

health_reason: Mapped[str | None] = mapped_column(Text, nullable=True)

last_health_check: Mapped[datetime | None] = mapped_column(DateTime(timezone=True), nullable=True)

task_type: Mapped[TaskType | None] = relationship("TaskType", back_populates="tasks")

project: Mapped["Project | None"] = relationship(

"Project", foreign_keys=[project_id], back_populates=None

)

task_group: Mapped["TaskGroup | None"] = relationship(

"TaskGroup", foreign_keys=[task_group_id], back_populates="tasks"

)

assigned_to_user: Mapped["User | None"] = relationship(

"User", foreign_keys=[assigned_to_user_id]

)

assigned_by_user: Mapped["User | None"] = relationship(

"User", foreign_keys=[assigned_by_user_id]

)

discussions: Mapped[list["TaskDiscussion"]] = relationship(

"TaskDiscussion", back_populates="task", cascade="all, delete-orphan"

)

task_detail: Mapped["TaskDetail | None"] = relationship(

"TaskDetail", back_populates="task", uselist=False

)

comments: Mapped[list["TaskComment"]] = relationship(

"TaskComment", back_populates="task"

)

time_logs: Mapped[list["TaskTimeLog"]] = relationship(

"TaskTimeLog", back_populates="task"

)

def __repr__(self) -> str:

return f"<Task(id={self.id}, title={self.title}, status={self.status})>"

class TaskDetail(BaseModelMixin, Base):

__tablename__ = "task_details"

task_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("tasks.id"), nullable=False

)

requirements: Mapped[str | None] = mapped_column(Text, nullable=True)

acceptance_criteria: Mapped[str | None] = mapped_column(Text, nullable=True)

remarks: Mapped[str | None] = mapped_column(Text, nullable=True)

task: Mapped[Task] = relationship("Task", back_populates="task_detail")

def __repr__(self) -> str:

return f"<TaskDetail(id={self.id}, task_id={self.task_id})>"

class TaskComment(BaseModelMixin, Base):

__tablename__ = "task_comments"

task_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("tasks.id"), nullable=False

)

employee_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("employees.id"), nullable=False

)

comment: Mapped[str] = mapped_column(Text, nullable=False)

task: Mapped[Task] = relationship("Task", back_populates="comments")

employee: Mapped["Employee"] = relationship("Employee", back_populates="task_comments")

def __repr__(self) -> str:

return f"<TaskComment(id={self.id}, task_id={self.task_id})>"

class TaskTimeLog(BaseModelMixin, Base):

__tablename__ = "task_time_logs"

task_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("tasks.id"), nullable=False

)

employee_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("employees.id"), nullable=False

)

start_time: Mapped[datetime | None] = mapped_column(

DateTime(timezone=True), nullable=True

)

end_time: Mapped[datetime | None] = mapped_column(

DateTime(timezone=True), nullable=True

)

active_minutes: Mapped[int] = mapped_column(Integer, default=0, nullable=False)

idle_minutes: Mapped[int] = mapped_column(Integer, default=0, nullable=False)

task: Mapped[Task] = relationship("Task", back_populates="time_logs")

employee: Mapped["Employee"] = relationship("Employee", back_populates="task_time_logs")

def __repr__(self) -> str:

return f"<TaskTimeLog(id={self.id}, task_id={self.task_id}, active_min={self.active_minutes})>"

from app.models.employee import Employee

from app.models.project import Project, TaskGroup, TaskDiscussion

from app.models.user import User

backend/app/models/hrms.py

from datetime import date

from sqlalchemy import BigInteger, Date, ForeignKey, String, Text

from sqlalchemy.orm import Mapped, mapped_column, relationship

from app.database import Base

from app.models.base import BaseModelMixin

class Leave(BaseModelMixin, Base):

__tablename__ = "leaves"

employee_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("employees.id"), nullable=False

)

leave_type: Mapped[str] = mapped_column(

String(50), default="Casual", nullable=False

)

start_date: Mapped[date] = mapped_column(Date, nullable=False)

end_date: Mapped[date] = mapped_column(Date, nullable=False)

reason: Mapped[str | None] = mapped_column(Text, nullable=True)

status: Mapped[str] = mapped_column(

String(20), default="Pending", nullable=False

)

approved_by: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("employees.id"), nullable=True

)

employee: Mapped["Employee"] = relationship(

"Employee", foreign_keys=[employee_id]

)

approver: Mapped["Employee | None"] = relationship(

"Employee", foreign_keys=[approved_by]

)

def __repr__(self) -> str:

return f"<Leave(id={self.id}, employee_id={self.employee_id}, type={self.leave_type}, status={self.status})>"

class Holiday(BaseModelMixin, Base):

__tablename__ = "holidays"

name: Mapped[str] = mapped_column(String(150), nullable=False)

holiday_date: Mapped[date] = mapped_column(Date, nullable=False)

description: Mapped[str | None] = mapped_column(Text, nullable=True)

type: Mapped[str] = mapped_column(

String(50), default="Public", nullable=False

)

def __repr__(self) -> str:

return f"<Holiday(id={self.id}, name={self.name}, date={self.holiday_date})>"

from app.models.employee import Employee

backend/app/models/attendance.py

from datetime import date, datetime

from decimal import Decimal

from sqlalchemy import BigInteger, Date, DateTime, ForeignKey, Numeric, String, Text

from sqlalchemy.orm import Mapped, mapped_column, relationship

from app.database import Base

from app.models.base import BaseModelMixin

class TimeZone(BaseModelMixin, Base):

__tablename__ = "time_zones"

timezone_name: Mapped[str] = mapped_column(String(100), nullable=False)

utc_offset: Mapped[str] = mapped_column(String(20), nullable=False)

attendance_records: Mapped[list["Attendance"]] = relationship(

"Attendance", back_populates="time_zone"

)

def __repr__(self) -> str:

return f"<TimeZone(id={self.id}, name={self.timezone_name})>"

class Attendance(BaseModelMixin, Base):

__tablename__ = "attendance"

employee_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("employees.id"), nullable=False

)

time_zone_id: Mapped[int | None] = mapped_column(

BigInteger, ForeignKey("time_zones.id"), nullable=True

)

attendance_date: Mapped[date] = mapped_column(Date, nullable=False)

time_in: Mapped[datetime | None] = mapped_column(DateTime(timezone=True), nullable=True)

time_out: Mapped[datetime | None] = mapped_column(DateTime(timezone=True), nullable=True)

total_hours: Mapped[Decimal | None] = mapped_column(Numeric(5, 2), nullable=True)

latitude: Mapped[Decimal | None] = mapped_column(Numeric(10, 7), nullable=True)

longitude: Mapped[Decimal | None] = mapped_column(Numeric(10, 7), nullable=True)

location: Mapped[str | None] = mapped_column(Text, nullable=True)

ip_address: Mapped[str | None] = mapped_column(String(45), nullable=True)

location_status: Mapped[str | None] = mapped_column(

String(20), nullable=True

)

employee: Mapped["Employee"] = relationship(

"Employee", back_populates="attendance_records"

)

time_zone: Mapped[TimeZone | None] = relationship(

"TimeZone", back_populates="attendance_records"

)

def __repr__(self) -> str:

return f"<Attendance(id={self.id}, employee_id={self.employee_id}, date={self.attendance_date})>"

from app.models.employee import Employee

backend/app/models/productivity.py

from datetime import date, datetime

from decimal import Decimal

from typing import Any

from sqlalchemy import BigInteger, Date, DateTime, ForeignKey, Numeric, String

from sqlalchemy.dialects.postgresql import JSONB

from sqlalchemy.orm import Mapped, mapped_column, relationship

from app.database import Base

from app.models.base import BaseModelMixin

class ProductivityScore(BaseModelMixin, Base):

__tablename__ = "productivity_scores"

employee_id: Mapped[int] = mapped_column(

BigInteger, ForeignKey("employees.id"), nullable=False

)

week_start: Mapped[date] = mapped_column(Date, nullable=False)

att_score: Mapped[Decimal | None] = mapped_column(Numeric(5, 2), nullable=True)

task_score: Mapped[Decimal | None] = mapped_column(Numeric(5, 2), nullable=True)

deadline_score: Mapped[Decimal | None] = mapped_column(Numeric(5, 2), nullable=True)

active_time_score: Mapped[Decimal | None] = mapped_column(Numeric(5, 2), nullable=True)

final_score: Mapped[Decimal | None] = mapped_column(Numeric(5, 2), nullable=True)

rating: Mapped[str | None] = mapped_column(

String(15), nullable=True

)

anomaly_flags: Mapped[dict[str, Any] | None] = mapped_column(JSONB, nullable=True)

generated_at: Mapped[datetime | None] = mapped_column(

DateTime(timezone=True), nullable=True

)

employee: Mapped["Employee"] = relationship(

"Employee", back_populates="productivity_scores"

)

def __repr__(self) -> str:

return (

f"<ProductivityScore(id={self.id}, employee_id={self.employee_id}, "

f"week={self.week_start}, final={self.final_score}, rating={self.rating})>"

)

from app.models.employee import Employee

### 4.1.6 Backend: Schemas

backend/app/schemas/auth.py

from typing import Literal

from pydantic import BaseModel, EmailStr, Field

class RegisterRequest(BaseModel):

name: str = Field(..., min_length=2, max_length=150, examples=["Bipasha Bagchi"])

username: str = Field(..., min_length=3, max_length=100, examples=["bipasha"])

email: EmailStr = Field(..., examples=["bipasha@trace.com"])

password: str = Field(..., min_length=8, max_length=128, examples=["SecurePass123!"])

phone: str | None = Field(None, max_length=20, examples=["+91-9876543210"])

gender: str | None = Field(None, max_length=20, examples=["Female"])

role: Literal["Admin", "Manager", "Employee"] = Field(default="Employee", examples=["Employee"])

class LoginRequest(BaseModel):

email: EmailStr = Field(..., examples=["bipasha@trace.com"])

password: str = Field(..., examples=["SecurePass123!"])

class RefreshTokenRequest(BaseModel):

refresh_token: str

class TokenResponse(BaseModel):

access_token: str

refresh_token: str

token_type: str = "Bearer"

class AuthUserResponse(BaseModel):

id: int

name: str

username: str

email: str

roles: list[str]

is_verified: bool

status: str

model_config = {"from_attributes": True}

class LoginResponse(BaseModel):

tokens: TokenResponse

user: AuthUserResponse

message: str = "Login successful"

class RegisterResponse(BaseModel):

user: AuthUserResponse

tokens: TokenResponse

message: str = "Registration successful"

backend/app/schemas/user.py

from datetime import date, datetime

from pydantic import BaseModel, EmailStr, Field

class ProfileBase(BaseModel):

avatar: str | None = None

bio: str | None = None

address: str | None = None

emergency_contact: str | None = None

linkedin_url: str | None = None

class ProfileCreate(ProfileBase):

pass

class ProfileResponse(ProfileBase):

id: int

created_at: datetime | None = None

model_config = {"from_attributes": True}

class UserBase(BaseModel):

name: str = Field(..., min_length=2, max_length=150)

username: str = Field(..., min_length=3, max_length=100)

email: EmailStr

phone: str | None = None

gender: str | None = None

dob: date | None = None

class UserUpdate(BaseModel):

name: str | None = Field(None, min_length=2, max_length=150)

phone: str | None = None

gender: str | None = None

dob: date | None = None

github_username: str | None = Field(None, max_length=39, pattern=r"^$|^[A-Za-z0-9](?:[A-Za-z0-9-]*[A-Za-z0-9])?$")

class UserResponse(UserBase):

id: int

is_verified: bool

status: str

profile: ProfileResponse | None = None

roles: list[str] = []

github_username: str | None = None

created_at: datetime | None = None

model_config = {"from_attributes": True}

class UserListResponse(BaseModel):

users: list[UserResponse]

total: int

page: int

per_page: int

class RoleResponse(BaseModel):

id: int

role_name: str

model_config = {"from_attributes": True}

backend/app/schemas/employee.py

from datetime import date, datetime, time

from pydantic import BaseModel, EmailStr, Field

class DesignationCreate(BaseModel):

name: str = Field(..., max_length=100)

description: str | None = None

class DesignationResponse(BaseModel):

id: int

name: str

description: str | None = None

created_at: datetime | None = None

model_config = {"from_attributes": True}

class DepartmentCreate(BaseModel):

name: str = Field(..., max_length=100)

description: str | None = None

class DepartmentResponse(BaseModel):

id: int

name: str

description: str | None = None

created_at: datetime | None = None

model_config = {"from_attributes": True}

class WorkScheduleCreate(BaseModel):

schedule_name: str = Field(..., max_length=100)

start_time: time

end_time: time

break_minutes: int = 0

class WorkScheduleResponse(BaseModel):

id: int

schedule_name: str

start_time: time

end_time: time

break_minutes: int

created_at: datetime | None = None

model_config = {"from_attributes": True}

class EmployeeDetailCreate(BaseModel):

address: str | None = None

city: str | None = None

state: str | None = None

country: str | None = None

postal_code: str | None = None

blood_group: str | None = None

marital_status: str | None = None

class EmployeeDetailResponse(EmployeeDetailCreate):

id: int

created_at: datetime | None = None

model_config = {"from_attributes": True}

class UserBriefResponse(BaseModel):

id: int

name: str

username: str

email: str

role: str = "Employee"

model_config = {"from_attributes": True}

class EmployeeCreate(BaseModel):

user_id: int | None = None

name: str | None = None

email: EmailStr | None = None

password: str | None = None

role: str = "Employee"

employee_code: str = Field(..., max_length=50)

manager_id: int | None = None

department_id: int | None = None

designation_id: int | None = None

work_schedule_id: int | None = None

joining_date: date | None = None

employee_detail: EmployeeDetailCreate | None = None

class EmployeeUpdate(BaseModel):

manager_id: int | None = None

department_id: int | None = None

designation_id: int | None = None

work_schedule_id: int | None = None

status: str | None = None

class EmployeeResponse(BaseModel):

id: int

user_id: int

employee_code: str

manager_id: int | None = None

department_id: int | None = None

designation_id: int | None = None

work_schedule_id: int | None = None

joining_date: date | None = None

status: str

employee_detail: EmployeeDetailResponse | None = None

department: DepartmentResponse | None = None

designation: DesignationResponse | None = None

work_schedule: WorkScheduleResponse | None = None

user: UserBriefResponse | None = None

created_at: datetime | None = None

model_config = {"from_attributes": True}

class EmployeeListResponse(BaseModel):

employees: list[EmployeeResponse]

total: int

page: int

per_page: int

backend/app/schemas/project.py

from datetime import date, datetime

from decimal import Decimal

from typing import Literal

from pydantic import BaseModel, ConfigDict, Field, field_validator

from app.services.github_service import REPO_PATTERN

Priority = Literal["Low", "Medium", "High", "Critical"]

TaskStatus = Literal["Pending", "In Progress", "In Review", "Completed", "Blocked", "Overdue", "Cancelled"]

EditableProjectStatus = Literal["Draft", "Active", "Completed", "Archived"]

def _validate_repo(value: str | None) -> str | None:

if value is None:

return value

value = value.strip().removeprefix("https://github.com/").removesuffix(".git").strip("/")

if not REPO_PATTERN.match(value):

raise ValueError("github_repo must look like 'owner/repo'")

return value

class PersonBrief(BaseModel):

id: int

name: str

email: str

github_username: str | None = None

class ProjectCreate(BaseModel):

name: str = Field(..., min_length=2, max_length=255)

description: str | None = None

start_date: date | None = None

end_date: date | None = None

class ProjectUpdate(BaseModel):

name: str | None = Field(None, min_length=2, max_length=255)

description: str | None = None

github_repo: str | None = None

github_default_branch: str | None = Field(None, min_length=1, max_length=100)

status: EditableProjectStatus | None = None

start_date: date | None = None

end_date: date | None = None

_repo = field_validator("github_repo")(_validate_repo)

class ProjectStats(BaseModel):

task_groups: int = 0

total_tasks: int = 0

completed_tasks: int = 0

overdue_tasks: int = 0

completion_percentage: float = 0.0

class ProjectSummary(BaseModel):

id: int

name: str

description: str | None

status: str

github_repo: str | None

start_date: date | None

end_date: date | None

created_at: datetime | None

owner: PersonBrief

project_managers: list[PersonBrief]

my_role: str | None = None

stats: ProjectStats

at_risk: bool

class SourceFileResponse(BaseModel):

id: int

file_name: str

content_type: str | None

size_bytes: int | None

extracted_chars: int

uploaded_at: datetime | None

class ProjectDocuments(BaseModel):

project_initial_doc: str | None

project_doc: str | None

project_progress_doc: str | None

project_report_doc: str | None

class ProjectDetail(ProjectSummary):

github_default_branch: str

documents: ProjectDocuments

last_evaluated_at: datetime | None

ai_errors: dict[str, dict] = {}

source_files: list[SourceFileResponse]

class UploadRejection(BaseModel):

file_name: str

reason: str

class SourceFileUploadResponse(BaseModel):

uploaded: list[SourceFileResponse]

rejected: list[UploadRejection]

class AssignProjectManager(BaseModel):

user_id: int

class AssignmentResponse(BaseModel):

user: PersonBrief

project_role: str

open_tasks: int

assigned_at: datetime | None

warnings: list[str] = []

class RemovalResponse(BaseModel):

project_role: str | None

warnings: list[str] = []

class TaskGroupCreate(BaseModel):

name: str = Field(..., min_length=1, max_length=255)

description: str | None = None

sequence: int | None = None

estimated_duration_days: int | None = Field(None, ge=1)

planned_start_date: date | None = None

planned_end_date: date | None = None

class TaskGroupUpdate(BaseModel):

name: str | None = Field(None, min_length=1, max_length=255)

description: str | None = None

sequence: int | None = None

estimated_duration_days: int | None = Field(None, ge=1)

planned_start_date: date | None = None

planned_end_date: date | None = None

class TaskGroupResponse(BaseModel):

id: int

project_id: int

name: str

description: str | None

sequence: int

estimated_duration_days: int | None

planned_start_date: date | None

planned_end_date: date | None

completion_percentage: float

status: str

created_by: str

total_tasks: int

completed_tasks: int

class TaskCreate(BaseModel):

title: str = Field(..., min_length=2, max_length=255)

description: str | None = None

task_group_id: int

priority: Priority = "Medium"

due_date: date | None = None

estimated_hours: Decimal | None = Field(None, ge=0, le=999)

assigned_to_user_id: int | None = None

class TaskUpdate(BaseModel):

title: str | None = Field(None, min_length=2, max_length=255)

description: str | None = None

task_group_id: int | None = None

priority: Priority | None = None

due_date: date | None = None

estimated_hours: Decimal | None = Field(None, ge=0, le=999)

class TaskAssign(BaseModel):

assigned_to_user_id: int | None

class TaskStatusUpdate(BaseModel):

status: TaskStatus

class TaskResponse(BaseModel):

id: int

project_id: int

project_name: str

task_group_id: int | None

task_group_name: str | None

title: str

description: str | None

priority: str

status: str

due_date: date | None

estimated_hours: float | None

github_issue_id: str | None

github_issue_url: str | None

task_progress_doc: str | None

progress_doc_error: str | None = None

assigned_to: PersonBrief | None

assigned_by: PersonBrief | None

completed_by: str | None

completed_at: datetime | None

health_score: str

health_reason: str | None

created_at: datetime | None

updated_at: datetime | None

can_edit: bool = False

can_discuss: bool = False

allowed_statuses: list[str] = []

class TaskMutationResponse(BaseModel):

task: TaskResponse

warnings: list[str] = []

class ActivityItem(BaseModel):

task_id: int

task_title: str

project_id: int

project_name: str

status: str

assigned_to: PersonBrief | None

updated_at: datetime | None

DocumentKind = Literal["initial", "doc", "progress", "report"]

class JobQueued(BaseModel):

job_id: str

class EvaluationStatus(BaseModel):

state: Literal["idle", "running", "failed"]

error: str | None

project_status: str

last_evaluated_at: datetime | None

class DocumentResponse(BaseModel):

kind: str

url: str | None

content: str | None

class DocumentUpdate(BaseModel):

content: str = Field(..., min_length=1, max_length=200_000)

class DocumentSaved(DocumentResponse):

changed: bool

class AssigneeSuggestionRequest(BaseModel):

title: str = Field(..., min_length=2, max_length=255)

description: str | None = None

class DiscussionCreate(BaseModel):

message: str = Field(min_length=1, max_length=5000)

parent_id: int | None = None

class DiscussionResponse(BaseModel):

id: int

task_id: int

parent_id: int | None

message: str

author: PersonBrief | None

created_at: datetime | None

class NotificationResponse(BaseModel):

model_config = ConfigDict(from_attributes=True)

id: int

type: str

title: str

body: str | None

link: str | None

is_read: bool

related_task_id: int | None

related_project_id: int | None

created_at: datetime | None

class NotificationList(BaseModel):

items: list[NotificationResponse]

unread: int

backend/app/schemas/gantt.py

from datetime import date, datetime

from typing import Literal

from pydantic import BaseModel, Field, model_validator

from app.schemas.project import PersonBrief, TaskStatus

GroupStatus = Literal["Pending", "In Progress", "Completed", "Blocked"]

GanttReason = Literal["initial", "task_status_change", "project_doc_updated", "manual"]

class GanttRange(BaseModel):

start: date

end: date

class GanttTask(BaseModel):

task_id: int

title: str

status: TaskStatus

due: date | None = None

assignee: str | None = None

class GanttBar(BaseModel):

task_group_id: int

name: str

sequence: int

start: date

end: date

completion: float = Field(ge=0, le=100)

status: GroupStatus

tasks: list[GanttTask] = []

@model_validator(mode="after")

def _ordered(self):

if self.start > self.end:

raise ValueError(f"bar '{self.name}' ends before it starts")

return self

class GanttDependency(BaseModel):

from_: int = Field(alias="from")

to: int

model_config = {"populate_by_name": True}

class GanttMilestone(BaseModel):

name: str

date: date

class GanttChartData(BaseModel):

schema_: Literal[1] = Field(1, alias="schema")

range: GanttRange

bars: list[GanttBar]

dependencies: list[GanttDependency] = []

milestones: list[GanttMilestone] = []

model_config = {"populate_by_name": True}

@model_validator(mode="after")

def _consistent(self):

ids = [b.task_group_id for b in self.bars]

if len(ids) != len(set(ids)):

raise ValueError("each task group may have only one bar")

for dep in self.dependencies:

if dep.from_ == dep.to:

raise ValueError("a task group cannot depend on itself")

if dep.from_ not in ids or dep.to not in ids:

raise ValueError("dependencies must reference bars in this chart")

dates = [d for b in self.bars for d in (b.start, b.end)] + [m.date for m in self.milestones]

if self.range.start > self.range.end or any(not self.range.start <= d <= self.range.end for d in dates):

raise ValueError("range must cover every bar and milestone")

return self

def dump(self) -> dict:

return self.model_dump(mode="json", by_alias=True)

class GanttVersionBrief(BaseModel):

version: int

generated_reason: str | None

generated_at: datetime | None

class GanttResponse(GanttVersionBrief):

chart_data: dict

latest_version: int

class TreeTask(BaseModel):

id: int

title: str

status: str

priority: str | None

due_date: date | None

overdue: bool

assignee: PersonBrief | None

github_issue_url: str | None

class TreeGroup(BaseModel):

id: int

name: str

sequence: int

status: str

completion_percentage: float

tasks: list[TreeTask]

class TreeProject(BaseModel):

id: int

name: str

status: str

completion_percentage: float

class ProjectTree(BaseModel):

project: TreeProject

groups: list[TreeGroup]

backend/app/schemas/ai.py

from typing import Literal

from pydantic import BaseModel, Field, ValidationInfo, field_validator, model_validator

from app.schemas.project import Priority

def _context(info: ValidationInfo, key: str):

return (info.context or {}).get(key)

class ProjectDocumentOut(BaseModel):

title: str = Field(..., min_length=1, max_length=255)

markdown: str = Field(..., min_length=50)

class TaskGroupOut(BaseModel):

name: str = Field(..., min_length=1, max_length=255)

description: str = ""

sequence: int = Field(..., ge=1)

estimated_duration_days: int = Field(..., ge=1, le=365)

depends_on: list[str] = []

class TaskGroupPlanOut(BaseModel):

task_groups: list[TaskGroupOut] = Field(..., min_length=1, max_length=20)

@model_validator(mode="after")

def _consistent(self):

self.task_groups.sort(key=lambda g: g.sequence)

seen: set[str] = set()

for g in self.task_groups:

key = g.name.strip().lower()

if key in seen:

raise ValueError(f"task group names must be unique — '{g.name}' repeats")

for dep in g.depends_on:

if dep.strip().lower() not in seen:

raise ValueError(f"'{g.name}' depends on '{dep}', which is not an earlier task group")

seen.add(key)

return self

class PersonSuggestionOut(BaseModel):

user_id: int

score: float = Field(..., ge=0, le=1)

reasoning: str = Field(..., min_length=1)

evidence: list[str] = []

@field_validator("user_id")

@classmethod

def _is_candidate(cls, value: int, info: ValidationInfo) -> int:

candidates = _context(info, "candidates")

if candidates is not None and value not in candidates:

raise ValueError(f"user_id {value} is not one of the candidates")

return value

class PeopleSuggestionsOut(BaseModel):

suggestions: list[PersonSuggestionOut] = Field(..., max_length=25)

@model_validator(mode="after")

def _unique(self):

ids = [s.user_id for s in self.suggestions]

if len(ids) != len(set(ids)):

raise ValueError("each candidate may appear once")

self.suggestions.sort(key=lambda s: s.score, reverse=True)

return self

class TaskSuggestionOut(BaseModel):

title: str = Field(..., min_length=2, max_length=255)

description: str = ""

priority: Priority = "Medium"

estimated_hours: float | None = Field(None, ge=0, le=999)

class TaskSuggestionsOut(BaseModel):

tasks: list[TaskSuggestionOut] = Field(..., min_length=1, max_length=15)

class ProgressStepOut(BaseModel):

order: int = Field(..., ge=1)

title: str = Field(..., min_length=1)

detail: str = ""

done: bool = False

class TaskProgressPlanOut(BaseModel):

steps: list[ProgressStepOut] = Field(..., min_length=1, max_length=20)

acceptance_criteria: list[str] = Field(..., min_length=1)

completion_status: Literal["not_started", "in_progress", "done"] = "not_started"

class GroupRevisionOut(BaseModel):

task_group_id: int

estimated_duration_days: int = Field(..., ge=1, le=365)

@field_validator("task_group_id")

@classmethod

def _is_open_group(cls, value: int, info: ValidationInfo) -> int:

groups = _context(info, "open_groups")

if groups is not None and value not in groups:

raise ValueError(f"task_group_id {value} is not an unfinished group of this project")

return value

class NewGroupOut(BaseModel):

name: str = Field(..., min_length=1, max_length=255)

description: str = ""

estimated_duration_days: int = Field(..., ge=1, le=365)

depends_on: list[int] = []

@field_validator("depends_on")

@classmethod

def _existing(cls, value: list[int], info: ValidationInfo) -> list[int]:

groups = _context(info, "all_groups")

if groups is not None and any(g not in groups for g in value):

raise ValueError("depends_on may only name existing task group ids")

return value

class GanttRevisionOut(BaseModel):

revisions: list[GroupRevisionOut] = []

new_groups: list[NewGroupOut] = Field([], max_length=10)

class ProgressReportOut(BaseModel):

progress_markdown: str = Field(..., min_length=20)

report_markdown: str = Field(..., min_length=20)

backend/app/schemas/attendance.py

from datetime import date, datetime

from decimal import Decimal

from pydantic import BaseModel

class AttendanceResponse(BaseModel):

id: int

employee_id: int

attendance_date: date

time_in: datetime | None = None

time_out: datetime | None = None

total_hours: Decimal | None = None

latitude: Decimal | None = None

longitude: Decimal | None = None

location: str | None = None

location_status: str | None = None

ip_address: str | None = None

created_at: datetime | None = None

model_config = {"from_attributes": True}

class AttendanceListResponse(BaseModel):

records: list[AttendanceResponse]

total: int

page: int

per_page: int

backend/app/schemas/productivity.py

from datetime import date, datetime

from decimal import Decimal

from typing import Any

from pydantic import BaseModel

class ProductivityScoreResponse(BaseModel):

id: int

employee_id: int

week_start: date

att_score: Decimal | None = None

task_score: Decimal | None = None

deadline_score: Decimal | None = None

active_time_score: Decimal | None = None

final_score: Decimal | None = None

rating: str | None = None

anomaly_flags: dict[str, Any] | None = None

generated_at: datetime | None = None

created_at: datetime | None = None

model_config = {"from_attributes": True}

class ProductivityScoreListResponse(BaseModel):

scores: list[ProductivityScoreResponse]

total: int

page: int

per_page: int

class ProductivitySummary(BaseModel):

total_employees: int

average_score: Decimal | None = None

top_performer: ProductivityScoreResponse | None = None

at_risk_employees: list[ProductivityScoreResponse] = []

excellent_count: int = 0

good_count: int = 0

average_count: int = 0

risk_count: int = 0

### 4.1.7 Backend: Services

backend/app/services/auth_service.py

from sqlalchemy import select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.core.security import (

create_access_token,

create_refresh_token,

decode_token,

hash_password,

verify_password,

)

from app.exceptions import (

AlreadyExistsException,

InvalidCredentialsException,

InvalidTokenException,

)

from app.models.user import Profile, Role, User, UserRole

from app.schemas.auth import (

AuthUserResponse,

LoginRequest,

LoginResponse,

RegisterRequest,

RegisterResponse,

TokenResponse,

)

class AuthService:

def __init__(self, db: AsyncSession):

self.db = db

async def register(self, data: RegisterRequest) -> RegisterResponse:

existing = await self.db.execute(

select(User).where(

(User.email == data.email) | (User.username == data.username),

User.deleted_at.is_(None),

)

)

if existing.scalar_one_or_none():

raise AlreadyExistsException("User with this email or username")

profile = Profile()

self.db.add(profile)

await self.db.flush()

user = User(

name=data.name,

username=data.username,

email=data.email,

password=hash_password(data.password),

phone=data.phone,

gender=data.gender,

profile_id=profile.id,

is_verified=False,

status="Active",

)

self.db.add(user)

await self.db.flush()

role = await self.db.execute(

select(Role).where(Role.role_name == data.role)

)

role_obj = role.scalar_one_or_none()

if role_obj is None:

role_obj = Role(role_name=data.role)

self.db.add(role_obj)

await self.db.flush()

user_role = UserRole(user_id=user.id, role_id=role_obj.id)

self.db.add(user_role)

await self.db.flush()

token_data = {

"sub": user.id,

"email": user.email,

"roles": [data.role],

}

tokens = TokenResponse(

access_token=create_access_token(token_data),

refresh_token=create_refresh_token(token_data),

)

user_response = AuthUserResponse(

id=user.id,

name=user.name,

username=user.username,

email=user.email,

roles=[data.role],

is_verified=user.is_verified,

status=user.status,

)

return RegisterResponse(user=user_response, tokens=tokens)

async def login(self, data: LoginRequest) -> LoginResponse:

stmt = (

select(User)

.where(User.email == data.email, User.deleted_at.is_(None))

.options(selectinload(User.user_roles).selectinload(UserRole.role))

)

result = await self.db.execute(stmt)

user = result.scalar_one_or_none()

if user is None:

raise InvalidCredentialsException()

if not verify_password(data.password, user.password):

raise InvalidCredentialsException()

if user.status == "Blocked":

raise InvalidCredentialsException()

roles = [ur.role.role_name for ur in user.user_roles]

token_data = {

"sub": user.id,

"email": user.email,

"roles": roles,

}

tokens = TokenResponse(

access_token=create_access_token(token_data),

refresh_token=create_refresh_token(token_data),

)

user_response = AuthUserResponse(

id=user.id,

name=user.name,

username=user.username,

email=user.email,

roles=roles,

is_verified=user.is_verified,

status=user.status,

)

return LoginResponse(tokens=tokens, user=user_response)

async def refresh_token(self, refresh_token: str) -> TokenResponse:

try:

payload = decode_token(refresh_token)

except Exception:

raise InvalidTokenException()

if payload.get("type") != "refresh":

raise InvalidTokenException()

user = await self.db.execute(

select(User).where(User.id == payload["sub"], User.deleted_at.is_(None))

)

user_obj = user.scalar_one_or_none()

if user_obj is None or user_obj.status == "Blocked":

raise InvalidTokenException()

token_data = {

"sub": payload["sub"],

"email": payload["email"],

"roles": payload.get("roles", []),

}

return TokenResponse(

access_token=create_access_token(token_data),

refresh_token=create_refresh_token(token_data),

)

backend/app/services/user_service.py

from sqlalchemy import func, select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.exceptions import NotFoundException

from app.models.user import User, UserRole

from app.schemas.user import UserListResponse, UserResponse, UserUpdate

class UserService:

def __init__(self, db: AsyncSession):

self.db = db

async def get_user_by_id(self, user_id: int) -> UserResponse:

stmt = (

select(User)

.where(User.id == user_id, User.deleted_at.is_(None))

.options(selectinload(User.user_roles).selectinload(UserRole.role))

)

result = await self.db.execute(stmt)

user = result.scalar_one_or_none()

if user is None:

raise NotFoundException("User")

return self._to_response(user)

async def list_users(self, page: int = 1, per_page: int = 20) -> UserListResponse:

offset = (page - 1) * per_page

count_stmt = select(func.count(User.id)).where(User.deleted_at.is_(None))

total = (await self.db.execute(count_stmt)).scalar() or 0

stmt = (

select(User)

.where(User.deleted_at.is_(None))

.options(selectinload(User.user_roles).selectinload(UserRole.role))

.order_by(User.created_at.desc())

.offset(offset)

.limit(per_page)

)

result = await self.db.execute(stmt)

users = result.scalars().all()

return UserListResponse(

users=[self._to_response(u) for u in users],

total=total,

page=page,

per_page=per_page,

)

async def update_user(self, user_id: int, data: UserUpdate) -> UserResponse:

stmt = select(User).where(User.id == user_id, User.deleted_at.is_(None))

result = await self.db.execute(stmt)

user = result.scalar_one_or_none()

if user is None:

raise NotFoundException("User")

update_data = data.model_dump(exclude_unset=True)

if update_data.get("github_username") == "":

update_data["github_username"] = None

for field, value in update_data.items():

setattr(user, field, value)

await self.db.flush()

return await self.get_user_by_id(user_id)

async def soft_delete_user(self, user_id: int) -> dict:

stmt = select(User).where(User.id == user_id, User.deleted_at.is_(None))

result = await self.db.execute(stmt)

user = result.scalar_one_or_none()

if user is None:

raise NotFoundException("User")

from datetime import datetime, timezone

user.deleted_at = datetime.now(timezone.utc)

user.status = "Inactive"

await self.db.flush()

return {"message": "User deleted successfully", "user_id": user_id}

@staticmethod

def _to_response(user: User) -> UserResponse:

roles = [ur.role.role_name for ur in user.user_roles] if user.user_roles else []

return UserResponse(

id=user.id,

name=user.name,

username=user.username,

email=user.email,

phone=user.phone,

gender=user.gender,

dob=user.dob,

is_verified=user.is_verified,

status=user.status,

profile=user.profile,

roles=roles,

github_username=user.github_username,

created_at=user.created_at,

)

backend/app/services/employee_service.py

from datetime import date, datetime, timezone

from sqlalchemy import func, select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.core.security import hash_password

from app.exceptions import AlreadyExistsException, NotFoundException

from app.models.employee import Department, Designation, Employee, EmployeeDetail, WorkSchedule

from app.models.user import User, Role, UserRole

from app.schemas.employee import (

DepartmentCreate,

DepartmentResponse,

DesignationCreate,

DesignationResponse,

EmployeeCreate,

EmployeeDetailCreate,

EmployeeListResponse,

EmployeeResponse,

EmployeeUpdate,

WorkScheduleCreate,

WorkScheduleResponse,

)

class DesignationService:

def __init__(self, db: AsyncSession):

self.db = db

async def create(self, data: DesignationCreate) -> DesignationResponse:

existing = await self.db.execute(

select(Designation).where(

Designation.name == data.name, Designation.deleted_at.is_(None)

)

)

if existing.scalar_one_or_none():

raise AlreadyExistsException("Designation")

desig = Designation(name=data.name, description=data.description)

self.db.add(desig)

await self.db.flush()

return DesignationResponse.model_validate(desig)

async def list_all(self) -> list[DesignationResponse]:

result = await self.db.execute(

select(Designation)

.where(Designation.deleted_at.is_(None))

.order_by(Designation.name)

)

return [DesignationResponse.model_validate(d) for d in result.scalars().all()]

async def get_by_id(self, desig_id: int) -> DesignationResponse:

result = await self.db.execute(

select(Designation).where(

Designation.id == desig_id, Designation.deleted_at.is_(None)

)

)

desig = result.scalar_one_or_none()

if desig is None:

raise NotFoundException("Designation")

return DesignationResponse.model_validate(desig)

async def delete(self, desig_id: int) -> dict:

result = await self.db.execute(

select(Designation).where(

Designation.id == desig_id, Designation.deleted_at.is_(None)

)

)

desig = result.scalar_one_or_none()

if desig is None:

raise NotFoundException("Designation")

desig.deleted_at = datetime.now(timezone.utc)

await self.db.flush()

return {"message": "Designation deleted", "id": desig_id}

class DepartmentService:

def __init__(self, db: AsyncSession):

self.db = db

async def create(self, data: DepartmentCreate) -> DepartmentResponse:

existing = await self.db.execute(

select(Department).where(

Department.name == data.name, Department.deleted_at.is_(None)

)

)

if existing.scalar_one_or_none():

raise AlreadyExistsException("Department")

dept = Department(name=data.name, description=data.description)

self.db.add(dept)

await self.db.flush()

return DepartmentResponse.model_validate(dept)

async def list_all(self) -> list[DepartmentResponse]:

result = await self.db.execute(

select(Department)

.where(Department.deleted_at.is_(None))

.order_by(Department.name)

)

return [DepartmentResponse.model_validate(d) for d in result.scalars().all()]

async def get_by_id(self, dept_id: int) -> DepartmentResponse:

result = await self.db.execute(

select(Department).where(

Department.id == dept_id, Department.deleted_at.is_(None)

)

)

dept = result.scalar_one_or_none()

if dept is None:

raise NotFoundException("Department")

return DepartmentResponse.model_validate(dept)

async def delete(self, dept_id: int) -> dict:

result = await self.db.execute(

select(Department).where(

Department.id == dept_id, Department.deleted_at.is_(None)

)

)

dept = result.scalar_one_or_none()

if dept is None:

raise NotFoundException("Department")

dept.deleted_at = datetime.now(timezone.utc)

await self.db.flush()

return {"message": "Department deleted", "id": dept_id}

class WorkScheduleService:

def __init__(self, db: AsyncSession):

self.db = db

async def create(self, data: WorkScheduleCreate) -> WorkScheduleResponse:

schedule = WorkSchedule(

schedule_name=data.schedule_name,

start_time=data.start_time,

end_time=data.end_time,

break_minutes=data.break_minutes,

)

self.db.add(schedule)

await self.db.flush()

return WorkScheduleResponse.model_validate(schedule)

async def list_all(self) -> list[WorkScheduleResponse]:

result = await self.db.execute(

select(WorkSchedule)

.where(WorkSchedule.deleted_at.is_(None))

.order_by(WorkSchedule.schedule_name)

)

return [WorkScheduleResponse.model_validate(s) for s in result.scalars().all()]

async def get_by_id(self, schedule_id: int) -> WorkScheduleResponse:

result = await self.db.execute(

select(WorkSchedule).where(

WorkSchedule.id == schedule_id, WorkSchedule.deleted_at.is_(None)

)

)

schedule = result.scalar_one_or_none()

if schedule is None:

raise NotFoundException("Work Schedule")

return WorkScheduleResponse.model_validate(schedule)

class EmployeeService:

def __init__(self, db: AsyncSession):

self.db = db

async def create(self, data: EmployeeCreate) -> EmployeeResponse:

existing = await self.db.execute(

select(Employee).where(

Employee.employee_code == data.employee_code,

Employee.deleted_at.is_(None),

)

)

if existing.scalar_one_or_none():

raise AlreadyExistsException("Employee with this code")

target_user_id = data.user_id

if not target_user_id:

if not data.email or not data.password:

raise ValueError("Either user_id or email & password must be provided to create an employee.")

user_res = await self.db.execute(select(User).where(User.email == data.email))

existing_user = user_res.scalar_one_or_none()

if existing_user:

target_user_id = existing_user.id

else:

uname = data.email.split("@")[0]

user_name = data.name or uname

new_user = User(

name=user_name,

username=uname,

email=data.email,

password=hash_password(data.password),

is_verified=True,

status="Active",

)

self.db.add(new_user)

await self.db.flush()

target_user_id = new_user.id

role_name = data.role or "Employee"

role_res = await self.db.execute(select(Role).where(Role.role_name == role_name))

role_obj = role_res.scalar_one_or_none()

if not role_obj:

role_obj = Role(role_name=role_name)

self.db.add(role_obj)

await self.db.flush()

user_role = UserRole(user_id=new_user.id, role_id=role_obj.id)

self.db.add(user_role)

await self.db.flush()

detail_id = None

if data.employee_detail:

detail = EmployeeDetail(**data.employee_detail.model_dump())

self.db.add(detail)

await self.db.flush()

detail_id = detail.id

employee = Employee(

user_id=target_user_id,

employee_code=data.employee_code,

manager_id=data.manager_id,

department_id=data.department_id,

designation_id=data.designation_id,

work_schedule_id=data.work_schedule_id,

employee_details_id=detail_id,

joining_date=data.joining_date or date.today(),

status="Active",

)

self.db.add(employee)

await self.db.flush()

return await self.get_by_id(employee.id)

async def get_by_id(self, employee_id: int) -> EmployeeResponse:

stmt = (

select(Employee)

.where(Employee.id == employee_id, Employee.deleted_at.is_(None))

.options(

selectinload(Employee.employee_detail),

selectinload(Employee.department),

selectinload(Employee.designation),

selectinload(Employee.work_schedule),

selectinload(Employee.user).selectinload(User.user_roles).selectinload(UserRole.role),

)

)

result = await self.db.execute(stmt)

employee = result.scalar_one_or_none()

if employee is None:

raise NotFoundException("Employee")

resp = EmployeeResponse.model_validate(employee)

if employee.user:

role_name = "Employee"

if employee.user.user_roles:

r = employee.user.user_roles[0]

if hasattr(r, 'role') and r.role:

role_name = r.role.role_name

resp.user = {

"id": employee.user.id,

"name": employee.user.name,

"username": employee.user.username,

"email": employee.user.email,

"role": role_name,

}

return resp

async def get_by_user_id(self, user_id: int) -> EmployeeResponse:

stmt = (

select(Employee)

.where(Employee.user_id == user_id, Employee.deleted_at.is_(None))

.options(

selectinload(Employee.employee_detail),

selectinload(Employee.department),

selectinload(Employee.designation),

selectinload(Employee.work_schedule),

selectinload(Employee.user).selectinload(User.user_roles).selectinload(UserRole.role),

)

)

result = await self.db.execute(stmt)

employee = result.scalar_one_or_none()

if employee is None:

raise NotFoundException("Employee")

return await self.get_by_id(employee.id)

async def list_employees(

self,

page: int = 1,

per_page: int = 20,

department_id: int | None = None,

status: str | None = None,

) -> EmployeeListResponse:

offset = (page - 1) * per_page

conditions = [Employee.deleted_at.is_(None)]

if department_id:

conditions.append(Employee.department_id == department_id)

if status:

conditions.append(Employee.status == status)

count_stmt = select(func.count(Employee.id)).where(*conditions)

total = (await self.db.execute(count_stmt)).scalar() or 0

stmt = (

select(Employee)

.where(*conditions)

.options(

selectinload(Employee.employee_detail),

selectinload(Employee.department),

selectinload(Employee.designation),

selectinload(Employee.work_schedule),

selectinload(Employee.user).selectinload(User.user_roles).selectinload(UserRole.role),

)

.order_by(Employee.created_at.desc())

.offset(offset)

.limit(per_page)

)

result = await self.db.execute(stmt)

employees = result.scalars().all()

emp_responses = []

for e in employees:

resp = EmployeeResponse.model_validate(e)

if e.user:

role_name = "Employee"

if e.user.user_roles:

r = e.user.user_roles[0]

if hasattr(r, 'role') and r.role:

role_name = r.role.role_name

resp.user = {

"id": e.user.id,

"name": e.user.name,

"username": e.user.username,

"email": e.user.email,

"role": role_name,

}

emp_responses.append(resp)

return EmployeeListResponse(

employees=emp_responses,

total=total,

page=page,

per_page=per_page,

)

async def update(self, employee_id: int, data: EmployeeUpdate) -> EmployeeResponse:

stmt = select(Employee).where(

Employee.id == employee_id, Employee.deleted_at.is_(None)

)

result = await self.db.execute(stmt)

employee = result.scalar_one_or_none()

if employee is None:

raise NotFoundException("Employee")

for field, value in data.model_dump(exclude_unset=True).items():

setattr(employee, field, value)

await self.db.flush()

return await self.get_by_id(employee_id)

async def deactivate(self, employee_id: int) -> dict:

stmt = select(Employee).where(

Employee.id == employee_id, Employee.deleted_at.is_(None)

)

result = await self.db.execute(stmt)

employee = result.scalar_one_or_none()

if employee is None:

raise NotFoundException("Employee")

employee.status = "Inactive"

employee.deleted_at = datetime.now(timezone.utc)

await self.db.flush()

return {"message": "Employee deactivated", "id": employee_id}

backend/app/services/project_service.py

from datetime import date, datetime, timedelta, timezone

from sqlalchemy import case, func, select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.core.project_access import MEMBER, PROJECT_MANAGER, ProjectAccess, platform_roles

from app.exceptions import NotFoundException, TraceException

from app.models.project import Project, ProjectAssignment, ProjectSourceFile, TaskDiscussion, TaskGroup

from app.models.task import Task

from app.models.user import User, UserRole

from app.services import jobs

from app.services import notification_service as notifications

from app.services.github_service import GitHubClient, GitHubError, repo_slug

OPEN_STATUSES = ("Pending", "In Progress", "In Review", "Blocked", "Overdue")

def person(user: User | None) -> dict | None:

if user is None:

return None

return {"id": user.id, "name": user.name, "email": user.email,

"github_username": user.github_username}

async def create_project(db: AsyncSession, user: User, data, github: GitHubClient, owner: str) -> Project:

slug = repo_slug(data.name)

if not slug:

raise TraceException(422, "The project name needs at least one letter or digit to name its repository")

repo = await github.create_repo(owner, slug, data.description)

project = Project(created_by_user_id=user.id, status="Draft", name=data.name,

description=data.description, start_date=data.start_date, end_date=data.end_date,

github_repo=repo.full_name, github_default_branch=repo.default_branch)

db.add(project)

await db.commit()

return project

async def delete_project(db: AsyncSession, project: Project, github: GitHubClient | None, owner: str) -> None:

repo = project.github_repo

if repo and owner and repo.split("/")[0].lower() == owner.lower():

from app.services.github_service import require_github

await require_github(github).archive_repo(repo)

project.deleted_at = datetime.now(timezone.utc)

await db.commit()

async def project_stats(db: AsyncSession, project_ids: list[int]) -> dict[int, dict]:

if not project_ids:

return {}

today = date.today()

live = (Task.deleted_at.is_(None), Task.status != "Cancelled")

rows = (await db.execute(

select(

Task.project_id,

func.count(Task.id),

func.count(case((Task.status == "Completed", 1))),

func.count(case((

(Task.status == "Overdue")

| ((Task.due_date < today) & Task.status.in_(OPEN_STATUSES)), 1,

))),

).where(Task.project_id.in_(project_ids), *live).group_by(Task.project_id)

)).all()

groups = dict((await db.execute(

select(TaskGroup.project_id, func.count(TaskGroup.id))

.where(TaskGroup.project_id.in_(project_ids), TaskGroup.deleted_at.is_(None))

.group_by(TaskGroup.project_id)

)).all())

stats = {pid: {"task_groups": groups.get(pid, 0), "total_tasks": 0, "completed_tasks": 0,

"overdue_tasks": 0, "completion_percentage": 0.0} for pid in project_ids}

for pid, total, completed, overdue in rows:

stats[pid].update(total_tasks=total, completed_tasks=completed, overdue_tasks=overdue,

completion_percentage=round(completed / total * 100, 1) if total else 0.0)

return stats

async def project_managers(db: AsyncSession, project_ids: list[int]) -> dict[int, list[dict]]:

result = {pid: [] for pid in project_ids}

if not project_ids:

return result

rows = (await db.execute(

select(ProjectAssignment.project_id, User)

.join(User, User.id == ProjectAssignment.user_id)

.where(ProjectAssignment.project_id.in_(project_ids),

ProjectAssignment.project_role == PROJECT_MANAGER,

ProjectAssignment.deleted_at.is_(None))

.order_by(User.name)

)).all()

for pid, user in rows:

result[pid].append(person(user))

return result

def is_at_risk(project: Project, stats: dict) -> bool:

if project.status in ("Completed", "Archived"):

return False

past_end = project.end_date is not None and project.end_date < date.today()

return stats["overdue_tasks"] > 0 or (past_end and stats["completion_percentage"] < 100)

async def visible_projects(db: AsyncSession, user: User) -> tuple[list[Project], dict[int, str]]:

roles = platform_roles(user)

stmt = select(Project).where(Project.deleted_at.is_(None)).options(selectinload(Project.created_by))

my_roles: dict[int, str] = {}

if "Admin" in roles:

pass

elif "Manager" in roles:

stmt = stmt.where(Project.created_by_user_id == user.id)

else:

assignments = (await db.execute(

select(ProjectAssignment.project_id, ProjectAssignment.project_role).where(

ProjectAssignment.user_id == user.id, ProjectAssignment.deleted_at.is_(None))

)).all()

my_roles = dict(assignments)

stmt = stmt.where(Project.id.in_(list(my_roles) or [-1]))

projects = (await db.execute(stmt.order_by(Project.created_at.desc()))).scalars().all()

return list(projects), my_roles

async def summarize(db: AsyncSession, projects: list[Project], my_roles: dict[int, str]) -> list[dict]:

ids = [p.id for p in projects]

stats, pms = await project_stats(db, ids), await project_managers(db, ids)

return [{

"id": p.id, "name": p.name, "description": p.description, "status": p.status,

"github_repo": p.github_repo, "start_date": p.start_date, "end_date": p.end_date,

"created_at": p.created_at, "owner": person(p.created_by),

"project_managers": pms[p.id], "my_role": my_roles.get(p.id),

"stats": stats[p.id], "at_risk": is_at_risk(p, stats[p.id]),

} for p in projects]

def source_file_dict(f: ProjectSourceFile) -> dict:

return {"id": f.id, "file_name": f.file_name, "content_type": f.content_type,

"size_bytes": f.size_bytes, "extracted_chars": len(f.extracted_text or ""),

"uploaded_at": f.created_at}

async def project_detail(db: AsyncSession, access: ProjectAccess) -> dict:

project = (await db.execute(

select(Project).where(Project.id == access.project.id)

.options(selectinload(Project.created_by), selectinload(Project.source_files))

)).scalar_one()

my_role = {project.id: access.project_role} if access.project_role else {}

summary = (await summarize(db, [project], my_role))[0]

return {

**summary,

"github_default_branch": project.github_default_branch,

"last_evaluated_at": project.last_evaluated_at,

"ai_errors": project.ai_errors or {},

"documents": {k: getattr(project, k) for k in (

"project_initial_doc", "project_doc", "project_progress_doc", "project_report_doc")},

"source_files": [source_file_dict(f) for f in sorted(

(f for f in project.source_files if f.deleted_at is None), key=lambda f: f.id)],

}

async def active_employees(db: AsyncSession) -> list[User]:

from app.models.user import Role

return list((await db.execute(

select(User).join(UserRole, UserRole.user_id == User.id).join(Role, Role.id == UserRole.role_id)

.where(Role.role_name == "Employee", User.deleted_at.is_(None), User.status == "Active")

.order_by(User.name)

)).scalars().unique().all())

async def active_employee(db: AsyncSession, user_id: int) -> User:

user = (await db.execute(

select(User).where(User.id == user_id, User.deleted_at.is_(None))

.options(selectinload(User.user_roles).selectinload(UserRole.role))

)).scalar_one_or_none()

if user is None:

raise NotFoundException("User")

if "Employee" not in platform_roles(user) or user.status != "Active":

raise TraceException(422, "Only an active Employee can hold a project role")

return user

async def grant_repo_access(github: GitHubClient | None, project: Project, user: User) -> list[str]:

if not project.github_repo:

return []

if not user.github_username:

return [f"{user.name} has no GitHub username, so they were not given access to {project.github_repo}"]

if github is None:

return [f"GitHub is not configured, so {user.name} was not given access to {project.github_repo}"]

try:

await github.add_collaborator(project.github_repo, user.github_username)

except GitHubError as exc:

return [f"{user.name} was not given access to {project.github_repo}: {exc.detail}"]

return []

async def revoke_repo_access(github: GitHubClient | None, project: Project, user: User) -> list[str]:

if not project.github_repo or not user.github_username:

return []

if github is None:

return [f"GitHub is not configured, so {user.name}'s access to {project.github_repo} was not removed"]

try:

await github.remove_collaborator(project.github_repo, user.github_username)

except GitHubError as exc:

return [f"{user.name}'s access to {project.github_repo} was not removed: {exc.detail}"]

return []

async def ensure_member(db: AsyncSession, project: Project, user: User, assigned_by: int,

github: GitHubClient | None) -> list[str]:

project_id, user_id = project.id, user.id

existing = (await db.execute(

select(ProjectAssignment).where(ProjectAssignment.project_id == project_id,

ProjectAssignment.user_id == user_id)

)).scalar_one_or_none()

if existing is None:

db.add(ProjectAssignment(project_id=project_id, user_id=user_id,

project_role=MEMBER, assigned_by_user_id=assigned_by))

elif existing.deleted_at is not None:

existing.deleted_at = None

existing.project_role = MEMBER

existing.assigned_by_user_id = assigned_by

await db.flush()

return await grant_repo_access(github, project, user)

async def notify_assignment(db: AsyncSession, task: Task, project: Project, assignee_id: int,

actor_id: int) -> notifications.Outbox:

return await notifications.notify(

db, [assignee_id], "task_assigned", f"New task: {task.title}",

f"You were assigned '{task.title}' in {project.name}.", task=task, exclude=actor_id)

def issue_body(task: Task, project: Project) -> str:

parts = [task.description.strip()] if task.description else []

parts.append(

"---\n"

f"Managed by TRACE · project **{project.name}**.\n\n"

"Update the task's status in TRACE — marking it Completed there closes this issue."

)

return "\n\n".join(parts)

async def load_task(db: AsyncSession, task_id: int) -> Task:

return (await db.execute(

select(Task).where(Task.id == task_id).options(

selectinload(Task.project), selectinload(Task.task_group),

selectinload(Task.assigned_to_user), selectinload(Task.assigned_by_user),

).execution_options(populate_existing=True)

)).scalar_one()

def task_dict(task: Task, access: ProjectAccess | None = None) -> dict:

return {

"id": task.id, "project_id": task.project_id,

"project_name": task.project.name if task.project else "",

"task_group_id": task.task_group_id,

"task_group_name": task.task_group.name if task.task_group else None,

"title": task.title, "description": task.description, "priority": task.priority,

"status": task.status, "due_date": task.due_date,

"estimated_hours": float(task.estimated_hours) if task.estimated_hours is not None else None,

"github_issue_id": task.github_issue_id, "github_issue_url": task.github_issue_url,

"task_progress_doc": task.task_progress_doc,

"progress_doc_error": task.progress_doc_error,

"assigned_to": person(task.assigned_to_user), "assigned_by": person(task.assigned_by_user),

"completed_by": task.completed_by, "completed_at": task.completed_at,

"health_score": task.health_score, "health_reason": task.health_reason,

"created_at": task.created_at, "updated_at": task.updated_at,

"can_discuss": bool(access and access.may_discuss(task)),

"can_edit": bool(access and access.is_project_manager),

"allowed_statuses": access.allowed_statuses(task) if access else [],

}

async def group_in_project(db: AsyncSession, project_id: int, group_id: int) -> TaskGroup:

group = (await db.execute(

select(TaskGroup).where(TaskGroup.id == group_id, TaskGroup.project_id == project_id,

TaskGroup.deleted_at.is_(None))

)).scalar_one_or_none()

if group is None:

raise TraceException(422, "task_group_id does not belong to this project")

return group

async def recompute_group(db: AsyncSession, group_id: int | None) -> None:

if group_id is None:

return

await db.flush()

group = await db.get(TaskGroup, group_id)

statuses = (await db.execute(

select(Task.status).where(Task.task_group_id == group_id, Task.deleted_at.is_(None),

Task.status != "Cancelled")

)).scalars().all()

done = sum(1 for s in statuses if s == "Completed")

group.completion_percentage = round(done / len(statuses) * 100, 2) if statuses else 0

if statuses and done == len(statuses):

group.status = "Completed"

elif any(s in ("In Progress", "In Review", "Completed") for s in statuses):

group.status = "In Progress"

elif statuses and all(s == "Blocked" for s in statuses):

group.status = "Blocked"

else:

group.status = "Pending"

today = date.today()

if group.status != "Pending" and group.actual_start_date is None:

group.actual_start_date = today

if group.status == "Completed":

group.actual_end_date = group.actual_end_date or today

else:

group.actual_end_date = None

def _pending_invitation(assignee: User, project: Project) -> str:

return (f"GitHub would not assign the issue to {assignee.github_username} — their invitation to "

f"{project.github_repo} is probably not accepted yet — so it was left unassigned. "

f"Assign the task again once they have accepted")

async def _open_issue(github: GitHubClient, project: Project, task: Task,

assignee: User | None) -> tuple[object, list[str]]:

assignees = [assignee.github_username] if assignee and assignee.github_username else []

try:

return await github.create_issue(project.github_repo, task.title, issue_body(task, project), assignees), []

except GitHubError as exc:

if not (assignees and exc.github_status == 422):

raise

issue = await github.create_issue(project.github_repo, task.title, issue_body(task, project), [])

return issue, [_pending_invitation(assignee, project)]

def _issue_number(task: Task) -> int | None:

return int(task.github_issue_id) if task.github_issue_id and task.github_issue_id.isdigit() else None

async def create_task(db: AsyncSession, access: ProjectAccess, data, github: GitHubClient) -> tuple[Task, list[str]]:

project, warnings = access.project, []

if not project.github_repo:

raise TraceException(409, "This project has no GitHub repository; set one before creating tasks")

group = await group_in_project(db, project.id, data.task_group_id)

assignee = await active_employee(db, data.assigned_to_user_id) if data.assigned_to_user_id else None

task = Task(

project_id=project.id, task_group_id=group.id, title=data.title,

description=data.description, priority=data.priority, due_date=data.due_date,

estimated_hours=data.estimated_hours, status="Pending",

assigned_to_user_id=assignee.id if assignee else None,

assigned_by_user_id=access.user.id if assignee else None,

)

db.add(task)

await db.flush()

try:

if assignee:

warnings += await ensure_member(db, project, assignee, access.user.id, github)

if not assignee.github_username:

warnings = [f"{assignee.name} has no GitHub username, so the issue was left unassigned"]

issue, issue_warnings = await _open_issue(github, project, task, assignee)

except Exception:

await db.rollback()

raise

warnings += issue_warnings

task.github_issue_id, task.github_issue_url = str(issue.number), issue.url

outbox = await notify_assignment(db, task, project, assignee.id, access.user.id) if assignee else None

await recompute_group(db, group.id)

await db.commit()

jobs.enqueue("generate_task_progress_doc", task.id)

if outbox:

notifications.deliver(outbox)

return await load_task(db, task.id), warnings

async def update_task(db: AsyncSession, access: ProjectAccess, task: Task, data) -> Task:

changes = data.model_dump(exclude_unset=True)

old_group = task.task_group_id

if "task_group_id" in changes:

await group_in_project(db, access.project.id, changes["task_group_id"])

for field, value in changes.items():

setattr(task, field, value)

await recompute_group(db, old_group)

if task.task_group_id != old_group:

await recompute_group(db, task.task_group_id)

await db.commit()

return await load_task(db, task.id)

async def assign_task(db: AsyncSession, access: ProjectAccess, task: Task, user_id: int | None,

github: GitHubClient) -> tuple[Task, list[str]]:

warnings, assignees, project = [], [], access.project

assignee = await active_employee(db, user_id) if user_id else None

if assignee:

warnings += await ensure_member(db, project, assignee, access.user.id, github)

if assignee.github_username:

assignees = [assignee.github_username]

else:

warnings = [f"{assignee.name} has no GitHub username, so the issue was left unassigned"]

number = _issue_number(task)

if number is not None:

try:

await github.set_assignees(project.github_repo, number, assignees)

except GitHubError as exc:

if not (assignees and exc.github_status == 422):

raise

await github.set_assignees(project.github_repo, number, [])

warnings.append(_pending_invitation(assignee, project))

task.assigned_to_user_id = assignee.id if assignee else None

task.assigned_by_user_id = access.user.id if assignee else None

outbox = await notify_assignment(db, task, project, assignee.id, access.user.id) if assignee else None

await db.commit()

if outbox:

notifications.deliver(outbox)

return await load_task(db, task.id), warnings

async def set_status(db: AsyncSession, access: ProjectAccess, task: Task, new_status: str,

github: GitHubClient | None) -> Task:

access.may_set_status(task, new_status)

completion_changed = (task.status == "Completed") != (new_status == "Completed")

was_closed = task.status in ("Completed", "Cancelled")

closes = new_status in ("Completed", "Cancelled")

number = _issue_number(task)

if number is not None and was_closed != closes:

from app.services.github_service import require_github

await require_github(github).set_state(

access.project.github_repo, number, open_=not closes, not_planned=new_status == "Cancelled")

task.status = new_status

outbox = None

if new_status == "Completed":

task.completed_by = "Assignee" if access.is_assignee(task) else "Project Manager"

task.completed_at = datetime.now(timezone.utc)

outbox = await notifications.notify(

db, [*await notifications.project_managers(db, task.project_id), task.assigned_to_user_id],

"task_completed", f"Completed: {task.title}",

f"'{task.title}' in {access.project.name} was marked complete by {access.user.name}.",

task=task, exclude=access.user.id)

else:

task.completed_by = None

task.completed_at = None

await recompute_group(db, task.task_group_id)

await db.commit()

if outbox:

notifications.deliver(outbox)

if completion_changed:

from app.services.gantt_service import request_reevaluation

request_reevaluation(access.project.id, "task_status_change")

return await load_task(db, task.id)

async def delete_task(db: AsyncSession, access: ProjectAccess, task: Task, github: GitHubClient | None) -> None:

number = _issue_number(task)

if number is not None and task.status not in ("Completed", "Cancelled"):

from app.services.github_service import require_github

await require_github(github).set_state(access.project.github_repo, number, open_=False, not_planned=True)

task.deleted_at = datetime.now(timezone.utc)

await recompute_group(db, task.task_group_id)

await db.commit()

async def _notify_due(db: AsyncSession, tasks: list[Task], title: str, body: str) -> notifications.Outbox:

outbox = notifications.Outbox()

for task in tasks:

recipients = [task.assigned_to_user_id, *await notifications.project_managers(db, task.project_id)]

outbox += await notifications.notify(

db, recipients, "task_due", title.format(title=task.title),

body.format(title=task.title, project=task.project.name, due=task.due_date), task=task)

return outbox

async def mark_overdue_tasks(db: AsyncSession, today: date) -> dict:

from app.services.gantt_service import request_reevaluation

tasks = (await db.execute(

select(Task).where(

Task.due_date < today, Task.status.in_(("Pending", "In Progress", "In Review", "Blocked")),

Task.deleted_at.is_(None), Task.project_id.is_not(None),

).options(selectinload(Task.project)).order_by(Task.id)

)).scalars().all()

for task in tasks:

task.status = "Overdue"

outbox = await _notify_due(db, tasks, "Overdue: {title}",

"'{title}' in {project} was due {due} and is not complete.")

await db.commit()

notifications.deliver(outbox)

projects = sorted({t.project_id for t in tasks})

for project_id in projects:

request_reevaluation(project_id, "task_status_change")

return {"status": "success", "date": today.isoformat(), "tasks": [t.id for t in tasks], "projects": projects}

async def task_due_reminders(db: AsyncSession, today: date) -> dict:

tomorrow = today + timedelta(days=1)

tasks = (await db.execute(

select(Task).where(

Task.due_date == tomorrow, Task.status.in_(OPEN_STATUSES),

Task.deleted_at.is_(None), Task.project_id.is_not(None),

).options(selectinload(Task.project)).order_by(Task.id)

)).scalars().all()

outbox = await _notify_due(db, tasks, "Due tomorrow: {title}", "'{title}' in {project} is due {due}.")

await db.commit()

notifications.deliver(outbox)

return {"status": "success", "date": today.isoformat(), "tasks": [t.id for t in tasks]}

def discussion_dict(d: TaskDiscussion) -> dict:

return {"id": d.id, "task_id": d.task_id, "parent_id": d.parent_id, "message": d.message,

"author": person(d.user), "created_at": d.created_at}

async def list_discussions(db: AsyncSession, task: Task) -> list[dict]:

rows = (await db.execute(

select(TaskDiscussion).where(TaskDiscussion.task_id == task.id, TaskDiscussion.deleted_at.is_(None))

.options(selectinload(TaskDiscussion.user)).order_by(TaskDiscussion.id)

)).scalars().all()

return [discussion_dict(d) for d in rows]

async def post_discussion(db: AsyncSession, access: ProjectAccess, task: Task, message: str,

parent_id: int | None) -> dict:

if parent_id is not None:

parent = await db.get(TaskDiscussion, parent_id)

if parent is None or parent.task_id != task.id or parent.deleted_at is not None:

raise TraceException(422, "The message you are replying to is not on this task")

parent_id = parent.parent_id or parent.id

entry = TaskDiscussion(task_id=task.id, user_id=access.user.id, parent_id=parent_id, message=message.strip())

db.add(entry)

await db.flush()

authors = (await db.execute(

select(TaskDiscussion.user_id).where(TaskDiscussion.task_id == task.id,

TaskDiscussion.deleted_at.is_(None)).distinct()

)).scalars().all()

outbox = await notifications.notify(

db, [*authors, task.assigned_to_user_id, task.assigned_by_user_id], "discussion_reply",

f"{access.user.name} on {task.title}", message.strip()[:280], task=task,

email=False, exclude=access.user.id)

await db.commit()

notifications.deliver(outbox)

viewers = [access.project.created_by_user_id, task.assigned_to_user_id, task.assigned_by_user_id,

*await notifications.project_managers(db, task.project_id)]

notifications.discussion_event(viewers, task.id)

await db.refresh(entry, ["user"])

return discussion_dict(entry)

backend/app/services/github_service.py

import base64

import re

from dataclasses import dataclass

import httpx

from fastapi import Depends

from sqlalchemy.ext.asyncio import AsyncSession

from app.database import get_db

from app.exceptions import TraceException

from app.services.system_settings import resolve_setting

REPO_PATTERN = re.compile(r"^[A-Za-z0-9](?:[A-Za-z0-9-]{0,38})/[A-Za-z0-9._-]{1,100}$")

OWNER_PATTERN = re.compile(r"^[A-Za-z0-9](?:[A-Za-z0-9-]{0,38})$")

def repo_slug(name: str) -> str:

slug = re.sub(r"[^a-z0-9]+", "-", name.lower()).strip("-")

return slug[:100].rstrip("-")

class GitHubNotConfigured(TraceException):

def __init__(self):

super().__init__(

status_code=503,

detail=(

"GitHub is not configured, so no issue can be created. "

"Set github.token in Admin → Configuration, or GITHUB_TOKEN in .env."

),

)

class GitHubError(TraceException):

def __init__(self, action: str, response: httpx.Response | None = None, reason: str | None = None):

if response is not None:

try:

message = response.json().get("message", response.text[:200])

except ValueError:

message = response.text[:200]

reason = f"{response.status_code} {message}"

self.github_status = response.status_code if response is not None else None

self.github_body = response.text if response is not None else ""

super().__init__(status_code=502, detail=f"GitHub refused to {action}: {reason}")

class GitHubOwnerNotConfigured(TraceException):

def __init__(self):

super().__init__(

status_code=503,

detail=(

"No GitHub organization is configured, so no repository can be created. "

"Set it in Admin → Configuration → GitHub, or GITHUB_OWNER in .env."

),

)

@dataclass

class Issue:

number: int

url: str

@dataclass

class Repo:

full_name: str

url: str

default_branch: str

class GitHubClient:

def __init__(self, token: str, api_url: str = "https://api.github.com",

transport: httpx.AsyncBaseTransport | None = None,

committer: dict | None = None):

self._token = token

self._api_url = api_url.rstrip("/")

self._transport = transport

self._committer = committer

def _client(self) -> httpx.AsyncClient:

return httpx.AsyncClient(

base_url=self._api_url,

transport=self._transport,

timeout=15.0,

headers={

"Authorization": f"Bearer {self._token}",

"Accept": "application/vnd.github+json",

"X-GitHub-Api-Version": "2022-11-28",

},

)

async def _request(self, action: str, method: str, path: str, **kwargs) -> httpx.Response:

try:

async with self._client() as client:

response = await client.request(method, path, **kwargs)

except httpx.HTTPError as exc:

raise GitHubError(action, reason=f"network error ({exc.__class__.__name__})") from exc

if response.status_code >= 400:

raise GitHubError(action, response)

return response

async def authenticated_login(self) -> str:

return (await self._request("authenticate the token", "GET", "/user")).json()["login"]

async def organization(self, org: str) -> dict:

return (await self._request(f"show the organization '{org}'", "GET", f"/orgs/{org}")).json()

async def create_repo(self, org: str, name: str, description: str | None) -> Repo:

payload = {"name": name, "private": False, "auto_init": True, "has_issues": True}

if description:

payload["description"] = " ".join(description.split())[:350]

try:

data = (await self._request("create the repository", "POST", f"/orgs/{org}/repos",

json=payload)).json()

except GitHubError as exc:

if exc.github_status == 422 and "already exists" in exc.github_body:

raise TraceException(

409, f"A repository named '{org}/{name}' already exists — rename the project",

) from None

if exc.github_status in (403, 404):

raise TraceException(

502,

f"The GitHub token cannot create repositories in '{org}' ({exc.github_status}). "

"Give it Administration: read and write on that organization.",

) from None

raise

return Repo(full_name=data["full_name"], url=data["html_url"],

default_branch=data.get("default_branch") or "main")

async def archive_repo(self, repo: str) -> bool:

try:

await self._request("archive the repository", "PATCH", f"/repos/{repo}", json={"archived": True})

except GitHubError as exc:

if exc.github_status == 404:

return False

raise

return True

async def add_collaborator(self, repo: str, username: str) -> bool:

response = await self._request(f"invite '{username}' to the repository", "PUT",

f"/repos/{repo}/collaborators/{username}",

json={"permission": "push"})

return response.status_code == 201

async def remove_collaborator(self, repo: str, username: str) -> None:

try:

await self._request(f"remove '{username}' from the repository", "DELETE",

f"/repos/{repo}/collaborators/{username}")

except GitHubError as exc:

if exc.github_status != 404:

raise

invitations = (await self._request("list the repository invitations", "GET",

f"/repos/{repo}/invitations")).json()

for invitation in invitations:

if (invitation.get("invitee") or {}).get("login", "").lower() == username.lower():

await self._request(f"withdraw the invitation for '{username}'", "DELETE",

f"/repos/{repo}/invitations/{invitation['id']}")

async def create_issue(self, repo: str, title: str, body: str,

assignees: list[str] | None = None) -> Issue:

payload = {"title": title, "body": body}

if assignees:

payload["assignees"] = assignees

data = (await self._request("create the issue", "POST", f"/repos/{repo}/issues", json=payload)).json()

return Issue(number=data["number"], url=data["html_url"])

async def set_assignees(self, repo: str, number: int, assignees: list[str]) -> None:

await self._request("assign the issue", "PATCH", f"/repos/{repo}/issues/{number}",

json={"assignees": assignees})

async def set_state(self, repo: str, number: int, open_: bool, not_planned: bool = False) -> None:

payload = {"state": "open"} if open_ else {

"state": "closed", "state_reason": "not_planned" if not_planned else "completed",

}

await self._request("update the issue state", "PATCH", f"/repos/{repo}/issues/{number}", json=payload)

async def read_file(self, repo: str, path: str, branch: str = "main") -> str | None:

try:

async with self._client() as client:

response = await client.get(f"/repos/{repo}/contents/{path}", params={"ref": branch})

except httpx.HTTPError as exc:

raise GitHubError("read the file", reason=f"network error ({exc.__class__.__name__})") from exc

if response.status_code == 404:

return None

if response.status_code >= 400:

raise GitHubError("read the file", response)

return base64.b64decode(response.json().get("content", "")).decode("utf-8", errors="replace")

async def commit_file(self, repo: str, path: str, content: str, message: str,

branch: str = "main") -> str:

existing_sha = None

try:

async with self._client() as client:

current = await client.get(f"/repos/{repo}/contents/{path}", params={"ref": branch})

except httpx.HTTPError as exc:

raise GitHubError("read the file", reason=f"network error ({exc.__class__.__name__})") from exc

if current.status_code == 200:

existing_sha = current.json().get("sha")

elif current.status_code != 404:

raise GitHubError("read the file", current)

payload = {

"message": message,

"content": base64.b64encode(content.encode()).decode(),

"branch": branch,

}

if existing_sha:

payload["sha"] = existing_sha

if self._committer:

payload["committer"] = self._committer

payload["author"] = self._committer

data = (await self._request("commit the file", "PUT", f"/repos/{repo}/contents/{path}", json=payload)).json()

return data["content"]["html_url"]

async def get_github_client(db: AsyncSession = Depends(get_db)) -> GitHubClient | None:

token = await resolve_setting(db, "github", "token")

if not token:

return None

name = await resolve_setting(db, "github", "committer_name")

email = await resolve_setting(db, "github", "committer_email")

return GitHubClient(

token,

await resolve_setting(db, "github", "api_url") or "https://api.github.com",

committer={"name": name, "email": email} if name and email else None,

)

async def resolve_owner(db: AsyncSession) -> str:

owner = await resolve_setting(db, "github", "owner")

if not owner:

raise GitHubOwnerNotConfigured()

return owner

def require_github(client: GitHubClient | None) -> GitHubClient:

if client is None:

raise GitHubNotConfigured()

return client

backend/app/services/ai_service.py

import json

import logging

from pydantic import BaseModel, ValidationError

from app.exceptions import TraceException

from app.config import get_settings

logger = logging.getLogger("trace.ai")

MAX_RETRIES = 2

class AINotConfigured(TraceException):

def __init__(self):

super().__init__(

status_code=503,

detail="AI is not configured. Set OPENAI_API_KEY in .env.",

)

class AIOutputInvalid(Exception):

def __init__(self, schema: str, errors: str):

super().__init__(f"The AI returned invalid {schema} after {MAX_RETRIES + 1} attempts: {errors}")

class AIClient:

def __init__(self, api_key: str, model: str, base_url: str | None = None):

from openai import AsyncOpenAI

self.model = model

self._client = AsyncOpenAI(api_key=api_key, base_url=base_url or None, timeout=120)

async def chat_json(self, messages: list[dict], schema_name: str) -> str:

response = await self._client.chat.completions.create(

model=self.model, messages=messages, response_format={"type": "json_object"},

)

return response.choices[0].message.content or ""

def ai_configured() -> bool:

return bool(get_settings().OPENAI_API_KEY)

def client_from_settings() -> AIClient:

settings = get_settings()

if not settings.OPENAI_API_KEY:

raise AINotConfigured()

return AIClient(settings.OPENAI_API_KEY, settings.OPENAI_MODEL, settings.OPENAI_BASE_URL)

def _errors(exc: ValidationError) -> str:

return "; ".join(

f"{'.'.join(str(p) for p in e['loc']) or 'root'}: {e['msg']}" for e in exc.errors()[:10]

)

async def complete(ai, schema: type[BaseModel], system: str, user: str,

context: dict | None = None) -> BaseModel:

messages = [

{"role": "system", "content": (

f"{system}\n\nReply with a single JSON object that validates against this JSON Schema. "

f"No prose outside the JSON.\n{json.dumps(schema.model_json_schema())}"

)},

{"role": "user", "content": user},

]

last = ""

for attempt in range(MAX_RETRIES + 1):

raw = await ai.chat_json(messages, schema.__name__)

try:

return schema.model_validate_json(raw, context=context)

except ValidationError as exc:

last = _errors(exc)

logger.warning("[ai] %s attempt %d invalid: %s", schema.__name__, attempt + 1, last)

messages += [

{"role": "assistant", "content": raw},

{"role": "user", "content": f"That JSON is invalid: {last}. Return the corrected JSON object only."},

]

raise AIOutputInvalid(schema.__name__, last)

backend/app/services/ai_jobs.py

import json

import logging

from datetime import date, datetime, timezone

from sqlalchemy import func, select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.exceptions import TraceException

from app.models.project import Project, ProjectAssignment, ProjectSourceFile, TaskGroup

from app.models.task import Task

from app.schemas.ai import (

GanttRevisionOut, PeopleSuggestionsOut, ProgressReportOut, ProjectDocumentOut,

TaskGroupPlanOut, TaskProgressPlanOut, TaskSuggestionsOut,

)

from app.services import gantt_service

from app.services import notification_service as notifications

from app.services.ai_service import AINotConfigured, complete

from app.services.github_service import GitHubClient, GitHubNotConfigured

from app.services.project_service import active_employees, person

from app.services.scoring_service import candidate_stats

logger = logging.getLogger("trace.ai_jobs")

DOC_PATHS = {

"initial": "docs/project_initial_doc.md",

"doc": "docs/project_doc.md",

"progress": "docs/project_progress_doc.md",

"report": "docs/project_report_doc.md",

}

DOC_COLUMNS = {

"initial": "project_initial_doc", "doc": "project_doc",

"progress": "project_progress_doc", "report": "project_report_doc",

}

SOURCE_CHAR_LIMIT = 60_000

TASK_DOC_CHAR_LIMIT = 4_000

MAX_CANDIDATES = 25

def task_doc_path(task_id: int) -> str:

return f"docs/tasks/task-{task_id}.md"

def describe(exc: Exception) -> str:

if isinstance(exc, TraceException):

return str(exc.detail)

return str(exc) or exc.__class__.__name__

def set_ai_error(project: Project, job: str, message: str | None) -> None:

errors = dict(project.ai_errors or {})

if message:

errors[job] = {"message": message[:1000], "at": datetime.now(timezone.utc).isoformat()}

else:

errors.pop(job, None)

project.ai_errors = errors or None

def _require(ai, github) -> None:

if ai is None:

raise AINotConfigured()

if github is None:

raise GitHubNotConfigured()

async def _commit_doc(github: GitHubClient, project: Project, path: str, content: str,

job: str, job_id: str | None) -> str:

return await github.commit_file(

project.github_repo, path, content, f"TRACE: {path} ({job} {job_id or 'manual'})",

project.github_default_branch,

)

async def read_document(github: GitHubClient, project: Project, path: str) -> str | None:

return await github.read_file(project.github_repo, path, project.github_default_branch)

DOC_SYSTEM = (

"You are the requirements analyst of TRACE, a project management system. From the source "

"documents, write the project document the team will plan from: purpose, scope, features "

"(one heading each, with acceptance points), non-functional requirements, open questions. "

"Markdown, factual, no invented requirements."

)

GROUPS_SYSTEM = (

"You are the delivery planner of TRACE. Split the project into 3–10 task groups (modules of "

"work that each end in something demonstrable). Give each a realistic duration in working-"

"calendar days for a small team, a sequence starting at 1, and depends_on: names of earlier "

"groups that must finish first. Only add a dependency when the work truly waits for it."

)

def _sources_text(files: list[ProjectSourceFile]) -> str:

parts, used = [], 0

for f in files:

room = SOURCE_CHAR_LIMIT - used

if room <= 0:

break

text = (f.extracted_text or "")[:room]

used += len(text)

parts.append(f"## Source file: {f.file_name}\n\n{text}")

return "\n\n".join(parts)

async def run_evaluate_project(db: AsyncSession, project_id: int, *, job_id: str | None,

ai, github: GitHubClient | None) -> dict:

project = await db.get(Project, project_id)

if project is None or project.deleted_at is not None:

return {"status": "skipped", "reason": "project not found"}

step = "starting"

try:

_require(ai, github)

step = "reading the source files"

files = (await db.execute(select(ProjectSourceFile).where(

ProjectSourceFile.project_id == project_id, ProjectSourceFile.deleted_at.is_(None),

func.length(func.coalesce(ProjectSourceFile.extracted_text, "")) > 0,

).order_by(ProjectSourceFile.id))).scalars().all()

if not files:

raise TraceException(409, "no source file has any extracted text")

step = "writing the project document"

doc = await complete(ai, ProjectDocumentOut, DOC_SYSTEM,

f"Project: {project.name}\n{project.description or ''}\n\n{_sources_text(files)}")

markdown = doc.markdown if doc.markdown.lstrip().startswith("#") else f"# {doc.title}\n\n{doc.markdown}"

step = "committing the project documents"

initial_url = await _commit_doc(github, project, DOC_PATHS["initial"], markdown, "evaluate_project", job_id)

doc_url = await _commit_doc(github, project, DOC_PATHS["doc"], markdown, "evaluate_project", job_id)

step = "planning the task groups"

plan = await complete(ai, TaskGroupPlanOut, GROUPS_SYSTEM, markdown)

step = "building the Gantt chart"

if (await db.execute(select(func.count(Task.id)).where(

Task.project_id == project_id, Task.deleted_at.is_(None)))).scalar():

raise TraceException(409, "the project has tasks now, so its task groups can no longer be replaced")

now = datetime.now(timezone.utc)

for old in (await db.execute(select(TaskGroup).where(

TaskGroup.project_id == project_id, TaskGroup.deleted_at.is_(None)))).scalars():

old.deleted_at = now

today = date.today()

project.start_date = project.start_date or today

ids: dict[str, int] = {}

groups = []

for sequence, g in enumerate(plan.task_groups, start=1):

row = TaskGroup(project_id=project_id, name=g.name.strip(), description=g.description or None,

sequence=sequence, estimated_duration_days=g.estimated_duration_days,

status="Pending", created_by="AI", completion_percentage=0)

db.add(row)

await db.flush()

row.depends_on = [ids[d.strip().lower()] for d in g.depends_on] or None

ids[row.name.lower()] = row.id

groups.append(row)

gantt_service.schedule(groups, project.start_date, today)

project.end_date = project.end_date or max(g.planned_end_date for g in groups)

project.project_initial_doc, project.project_doc = initial_url, doc_url

await db.flush()

await gantt_service.snapshot(db, project, "initial", job_id)

project.status = "Active"

project.last_evaluated_at = now

set_ai_error(project, "evaluate_project", None)

outbox = await notifications.notify(

db, [project.created_by_user_id], "project_evaluated", f"Evaluated: {project.name}",

f"{project.name} has its project document, {len(groups)} task groups and a Gantt chart.",

project_id=project.id)

await db.commit()

notifications.deliver(outbox)

return {"status": "success", "task_groups": len(groups)}

except Exception as exc:

await db.rollback()

logger.exception("[evaluate_project] project %s failed while %s", project_id, step)

project = await db.get(Project, project_id)

project.status = "Active" if project.last_evaluated_at else "Draft"

message = f"Failed while {step}: {describe(exc)}"

set_ai_error(project, "evaluate_project", message)

outbox = await notifications.notify(

db, [project.created_by_user_id], "project_evaluated", f"Evaluation failed: {project.name}",

message, project_id=project.id)

await db.commit()

notifications.deliver(outbox)

return {"status": "failed", "error": message}

PM_SYSTEM = (

"You rank candidates to be the Project Manager of a project. Rank on projects delivered, "

"on-time delivery rate, and average task completion across the projects they manage; "

"a strong task record counts when they have not managed a project yet. Score 0–1. "

"Reason briefly from the numbers given; never invent facts. Return at most 10."

)

ASSIGNEE_SYSTEM = (

"You rank candidates to be assigned one task. Rank on tasks completed, on-time rate, current "

"open workload, and how similar their recently completed task titles are to this task. "

"Score 0–1. Reason briefly from the data given; never invent facts. Return at most 10."

)

TASKS_SYSTEM = (

"You break one task group of a project into concrete tasks a single person can finish in "

"1–5 days. Do not repeat tasks that already exist. Give each an estimate in hours."

)

async def _rank_people(db: AsyncSession, ai, system: str, brief: str, users: list) -> dict:

if ai is None:

raise AINotConfigured()

if not users:

return {"suggestions": []}

stats = await candidate_stats(db, [u.id for u in users])

users = sorted(users, key=lambda u: stats[u.id]["tasks_completed"], reverse=True)[:MAX_CANDIDATES]

by_id = {u.id: u for u in users}

candidates = [{"user_id": u.id, "name": u.name, **stats[u.id]} for u in users]

out = await complete(ai, PeopleSuggestionsOut, system,

f"{brief}\n\nCandidates:\n{json.dumps(candidates, default=str)}",

context={"candidates": set(by_id)})

return {"suggestions": [{

"user": person(by_id[s.user_id]), "score": s.score, "reasoning": s.reasoning,

"evidence": s.evidence, "stats": stats[s.user_id],

} for s in out.suggestions]}

async def _project_brief(db: AsyncSession, project: Project) -> str:

groups = (await db.execute(select(TaskGroup.name).where(

TaskGroup.project_id == project.id, TaskGroup.deleted_at.is_(None)).order_by(TaskGroup.sequence)

)).scalars().all()

return (f"Project: {project.name}\n{project.description or ''}\n"

f"Task groups: {', '.join(groups) or 'none yet'}")

async def run_suggest_managers(db: AsyncSession, project_id: int, *, ai, **_) -> dict:

project = await db.get(Project, project_id)

current = set((await db.execute(select(ProjectAssignment.user_id).where(

ProjectAssignment.project_id == project_id, ProjectAssignment.project_role == "Project Manager",

ProjectAssignment.deleted_at.is_(None)))).scalars())

users = [u for u in await active_employees(db) if u.id not in current]

return await _rank_people(db, ai, PM_SYSTEM, await _project_brief(db, project), users)

async def run_suggest_assignees(db: AsyncSession, project_id: int, title: str, description: str | None,

*, ai, **_) -> dict:

project = await db.get(Project, project_id)

brief = f"{await _project_brief(db, project)}\n\nTask: {title}\n{description or ''}"

return await _rank_people(db, ai, ASSIGNEE_SYSTEM, brief, await active_employees(db))

async def run_suggest_tasks(db: AsyncSession, group_id: int, *, ai, **_) -> dict:

if ai is None:

raise AINotConfigured()

group = await db.get(TaskGroup, group_id)

project = await db.get(Project, group.project_id)

existing = (await db.execute(select(Task.title).where(

Task.task_group_id == group_id, Task.deleted_at.is_(None)))).scalars().all()

out = await complete(ai, TaskSuggestionsOut, TASKS_SYSTEM, (

f"Project: {project.name}\n{project.description or ''}\n\n"

f"Task group: {group.name}\n{group.description or ''}\n\n"

f"Existing tasks: {json.dumps(existing)}"))

return {"task_group_id": group_id, **out.model_dump()}

TASK_DOC_SYSTEM = (

"You write the working plan for one task in a software project: ordered, concrete steps "

"and testable acceptance criteria. Keep it proportionate to the task."

)

def render_task_doc(task: Task, plan: TaskProgressPlanOut) -> str:

lines = [f"# {task.title}", "", task.description or "", "", "## Steps", ""]

for step in sorted(plan.steps, key=lambda s: s.order):

lines.append(f"- [{'x' if step.done else ' '}] **{step.title}**" + (f" — {step.detail}" if step.detail else ""))

lines += ["", "## Acceptance criteria", ""] + [f"- [ ] {c}" for c in plan.acceptance_criteria]

if task.github_issue_url:

lines += ["", f"GitHub issue: {task.github_issue_url}"]

return "\n".join(lines).replace("\n\n\n", "\n\n") + "\n"

async def run_task_progress_doc(db: AsyncSession, task_id: int, *, job_id: str | None,

ai, github: GitHubClient | None) -> dict:

task = (await db.execute(select(Task).where(Task.id == task_id).options(

selectinload(Task.task_group), selectinload(Task.project)))).scalar_one_or_none()

if task is None or task.deleted_at is not None:

return {"status": "skipped", "reason": "task not found"}

try:

_require(ai, github)

plan = await complete(ai, TaskProgressPlanOut, TASK_DOC_SYSTEM, (

f"Project: {task.project.name}\nTask group: {task.task_group.name if task.task_group else '—'}\n"

f"Task: {task.title}\nPriority: {task.priority}\nDue: {task.due_date or 'not set'}\n\n"

f"{task.description or ''}"))

url = await _commit_doc(github, task.project, task_doc_path(task.id), render_task_doc(task, plan),

"generate_task_progress_doc", job_id)

task.task_progress_doc, task.progress_doc_error = url, None

await db.commit()

return {"status": "success", "url": url}

except Exception as exc:

await db.rollback()

logger.exception("[generate_task_progress_doc] task %s failed", task_id)

task = await db.get(Task, task_id)

task.progress_doc_error = describe(exc)[:1000]

await db.commit()

return {"status": "failed", "error": task.progress_doc_error}

REVISE_SYSTEM = (

"The project document changed. Given it and every task group's progress, re-estimate the "

"remaining duration (in days, from its start) of unfinished groups whose scope changed, and "

"add new groups only for features that no existing group covers. Leave everything else out."

)

async def _revise_from_document(db: AsyncSession, project: Project, groups: list[TaskGroup],

ai, github: GitHubClient | None, job_id: str | None) -> list[TaskGroup]:

_require(ai, github)

document = await read_document(github, project, DOC_PATHS["doc"])

if not document:

raise TraceException(409, "the project document could not be read from the repository")

open_ids = {g.id for g in groups if g.status != "Completed"}

summary = [{"task_group_id": g.id, "name": g.name, "status": g.status,

"completion_percentage": float(g.completion_percentage or 0),

"estimated_duration_days": g.estimated_duration_days} for g in groups]

out = await complete(ai, GanttRevisionOut, REVISE_SYSTEM,

f"Task groups:\n{json.dumps(summary)}\n\nProject document:\n{document[:SOURCE_CHAR_LIMIT]}",

context={"open_groups": open_ids, "all_groups": {g.id for g in groups}})

by_id = {g.id: g for g in groups}

for r in out.revisions:

by_id[r.task_group_id].estimated_duration_days = r.estimated_duration_days

added = []

sequence = max((g.sequence for g in groups), default=0)

for n in out.new_groups:

sequence += 1

row = TaskGroup(project_id=project.id, name=n.name.strip(), description=n.description or None,

sequence=sequence, estimated_duration_days=n.estimated_duration_days,

depends_on=n.depends_on or None, status="Pending", created_by="AI",

completion_percentage=0)

db.add(row)

added.append(row)

await db.flush()

return added

async def run_reevaluate_gantt(db: AsyncSession, project_id: int, reason: str, requested_at: str, *,

job_id: str | None, ai, github: GitHubClient | None) -> dict:

project = await db.get(Project, project_id)

if project is None or project.deleted_at is not None:

return {"status": "skipped", "reason": "project not found"}

latest = next(iter(await gantt_service.versions(db, project_id)), None)

if latest and latest.generated_at and latest.generated_at > datetime.fromisoformat(requested_at):

return {"status": "skipped", "reason": f"already covered by version {latest.version}"}

groups = [g for g, _ in await gantt_service.groups_with_tasks(db, project_id)]

if not groups:

return {"status": "skipped", "reason": "the project has no task groups"}

if reason == "project_doc_updated":

try:

groups += await _revise_from_document(db, project, groups, ai, github, job_id)

set_ai_error(project, "reevaluate_gantt", None)

except Exception as exc:

logger.exception("[reevaluate_gantt] AI revision failed for project %s", project_id)

set_ai_error(project, "reevaluate_gantt",

f"The AI could not re-read the project document ({describe(exc)}); "

"the chart was re-planned from the current task groups without it")

today = date.today()

gantt_service.schedule(groups, project.start_date or today, today)

await db.flush()

version = await gantt_service.snapshot(db, project, reason, job_id)

await db.commit()

return {"status": "success", "version": version.version}

REPORT_SYSTEM = (

"You maintain two documents for a software project. progress_markdown: the team's progress "

"document — per task group, what is done, in progress, blocked or overdue, and what is next. "

"report_markdown: a one-page report for the Manager — overall status, risks, slipped dates, "

"decisions needed. Use only the data given."

)

async def run_progress_report(db: AsyncSession, project_id: int, *, job_id: str | None,

ai, github: GitHubClient | None) -> dict:

project = await db.get(Project, project_id)

if project is None or project.deleted_at is not None:

return {"status": "skipped", "reason": "project not found"}

try:

_require(ai, github)

groups = await gantt_service.groups_with_tasks(db, project_id)

today = date.today()

data, docs, used = [], [], 0

for g, tasks in groups:

data.append({"task_group": g.name, "status": g.status,

"completion_percentage": float(g.completion_percentage or 0),

"planned": [str(g.planned_start_date), str(g.planned_end_date)],

"tasks": [{"title": t.title, "status": t.status, "due": str(t.due_date),

"overdue": gantt_service.is_overdue(t, today),

"assignee": t.assigned_to_user.name if t.assigned_to_user else None,

"completed_by": t.completed_by} for t in tasks]})

for t in tasks:

if t.task_progress_doc and used < SOURCE_CHAR_LIMIT:

text = await read_document(github, project, task_doc_path(t.id))

if text:

text = text[:TASK_DOC_CHAR_LIMIT]

used += len(text)

docs.append(f"### {t.title}\n{text}")

out = await complete(ai, ProgressReportOut, REPORT_SYSTEM, (

f"Project: {project.name} (status {project.status}, {project.start_date} → {project.end_date}, "

f"today {today})\n\nTask groups and tasks:\n{json.dumps(data)}\n\n"

f"Task progress documents:\n\n" + "\n\n".join(docs)))

project.project_progress_doc = await _commit_doc(

github, project, DOC_PATHS["progress"], out.progress_markdown, "update_project_progress_doc", job_id)

project.project_report_doc = await _commit_doc(

github, project, DOC_PATHS["report"], out.report_markdown, "update_project_progress_doc", job_id)

set_ai_error(project, "update_project_progress_doc", None)

await db.commit()

return {"status": "success"}

except Exception as exc:

await db.rollback()

logger.exception("[update_project_progress_doc] project %s failed", project_id)

project = await db.get(Project, project_id)

set_ai_error(project, "update_project_progress_doc", describe(exc))

await db.commit()

return {"status": "failed", "error": describe(exc)}

backend/app/services/jobs.py

import uuid

from contextlib import asynccontextmanager

from sqlalchemy.ext.asyncio import AsyncSession, create_async_engine

from sqlalchemy.pool import NullPool

from app.config import get_settings

def enqueue(name: str, *args, countdown: int | None = None) -> str:

from app.celery_app import celery_app

job_id = str(uuid.uuid4())

celery_app.send_task(f"app.tasks.{name}", args=list(args), countdown=countdown, task_id=job_id)

return job_id

@asynccontextmanager

async def job_session():

engine = create_async_engine(get_settings().DATABASE_URL, poolclass=NullPool)

try:

async with AsyncSession(engine, expire_on_commit=False) as session:

yield session

finally:

await engine.dispose()

backend/app/services/gantt_service.py

from datetime import date, datetime, timedelta, timezone

from sqlalchemy import func, select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.models.project import GanttChart, Project, TaskGroup

from app.models.task import Task

from app.schemas.gantt import GanttChartData

from app.services import jobs

from app.services.project_service import OPEN_STATUSES, person

DEFAULT_GROUP_DAYS = 7

DEBOUNCE_SECONDS = 30

def is_overdue(task: Task, today: date | None = None) -> bool:

today = today or date.today()

return task.status == "Overdue" or (

task.due_date is not None and task.due_date < today and task.status in OPEN_STATUSES)

async def groups_with_tasks(db: AsyncSession, project_id: int) -> list[tuple[TaskGroup, list[Task]]]:

groups = (await db.execute(

select(TaskGroup).where(TaskGroup.project_id == project_id, TaskGroup.deleted_at.is_(None))

.order_by(TaskGroup.sequence, TaskGroup.id)

)).scalars().all()

tasks = (await db.execute(

select(Task).where(Task.project_id == project_id, Task.deleted_at.is_(None))

.options(selectinload(Task.assigned_to_user)).order_by(Task.id)

)).scalars().all()

by_group: dict[int, list[Task]] = {}

for task in tasks:

by_group.setdefault(task.task_group_id, []).append(task)

return [(g, by_group.get(g.id, [])) for g in groups]

async def project_tree(db: AsyncSession, project: Project) -> dict:

groups = await groups_with_tasks(db, project.id)

today = date.today()

live = [t for _, tasks in groups for t in tasks if t.status != "Cancelled"]

done = sum(1 for t in live if t.status == "Completed")

return {

"project": {"id": project.id, "name": project.name, "status": project.status,

"completion_percentage": round(done / len(live) * 100, 1) if live else 0.0},

"groups": [{

"id": g.id, "name": g.name, "sequence": g.sequence, "status": g.status,

"completion_percentage": float(g.completion_percentage or 0),

"tasks": [{

"id": t.id, "title": t.title, "status": t.status, "priority": t.priority,

"due_date": t.due_date, "overdue": is_overdue(t, today),

"assignee": person(t.assigned_to_user), "github_issue_url": t.github_issue_url,

} for t in tasks],

} for g, tasks in groups],

}

def build_chart_data(project: Project, groups: list[tuple[TaskGroup, list[Task]]],

dependencies: list[tuple[int, int]] | None = None,

today: date | None = None) -> GanttChartData:

cursor = project.start_date or today or date.today()

bars = []

for g, tasks in groups:

start = g.planned_start_date or cursor

end = g.planned_end_date or start + timedelta(days=(g.estimated_duration_days or DEFAULT_GROUP_DAYS) - 1)

end = max(end, start)

cursor = end + timedelta(days=1)

bars.append({

"task_group_id": g.id, "name": g.name, "sequence": g.sequence,

"start": start, "end": end, "completion": float(g.completion_percentage or 0),

"status": g.status,

"tasks": [{"task_id": t.id, "title": t.title, "status": t.status, "due": t.due_date,

"assignee": t.assigned_to_user.name if t.assigned_to_user else None}

for t in tasks if t.status != "Cancelled"],

})

milestones = [{"name": "Project end", "date": project.end_date}] if project.end_date else []

dates = [d for b in bars for d in (b["start"], b["end"])] + [m["date"] for m in milestones]

dates += [t["due"] for b in bars for t in b["tasks"] if t["due"]]

start = min(dates, default=cursor)

return GanttChartData.model_validate({

"schema": 1,

"range": {"start": start, "end": max(dates, default=start)},

"bars": bars,

"dependencies": [{"from": a, "to": b} for a, b in (dependencies or [])],

"milestones": milestones,

})

def schedule(groups: list[TaskGroup], start: date, today: date | None = None) -> None:

today = today or date.today()

ends: dict[int, date] = {}

for g in sorted(groups, key=lambda g: (g.sequence, g.id or 0)):

begin = g.planned_start_date or start

after = max((ends[d] for d in (g.depends_on or []) if d in ends), default=None)

if after is not None and begin <= after:

begin = after + timedelta(days=1)

if g.estimated_duration_days:

days = g.estimated_duration_days

elif g.planned_start_date and g.planned_end_date:

days = (g.planned_end_date - g.planned_start_date).days + 1

else:

days = DEFAULT_GROUP_DAYS

end = begin + timedelta(days=max(days, 1) - 1)

if g.status == "Completed" and g.actual_end_date:

end = max(begin, g.actual_end_date)

elif g.status != "Completed" and end < today:

end = today

g.planned_start_date, g.planned_end_date = begin, end

ends[g.id] = end

def dependencies_of(groups: list[TaskGroup]) -> list[tuple[int, int]]:

ids = {g.id for g in groups}

return [(d, g.id) for g in groups for d in (g.depends_on or []) if d in ids and d != g.id]

async def save_version(db: AsyncSession, project_id: int, data: GanttChartData | dict, reason: str,

job_id: str | None = None) -> GanttChart:

chart_data = (data if isinstance(data, GanttChartData) else GanttChartData.model_validate(data)).dump()

latest = (await db.execute(

select(func.max(GanttChart.version)).where(GanttChart.project_id == project_id,

GanttChart.deleted_at.is_(None))

)).scalar() or 0

row = GanttChart(project_id=project_id, version=latest + 1, chart_data=chart_data,

generated_reason=reason, generated_at=datetime.now(timezone.utc),

generated_by_job=job_id)

db.add(row)

await db.flush()

return row

async def snapshot(db: AsyncSession, project: Project, reason: str, job_id: str | None = None) -> GanttChart:

groups = await groups_with_tasks(db, project.id)

deps = dependencies_of([g for g, _ in groups])

return await save_version(db, project.id, build_chart_data(project, groups, deps), reason, job_id)

async def versions(db: AsyncSession, project_id: int) -> list[GanttChart]:

return list((await db.execute(

select(GanttChart).where(GanttChart.project_id == project_id, GanttChart.deleted_at.is_(None))

.order_by(GanttChart.version.desc())

)).scalars().all())

def request_reevaluation(project_id: int, reason: str, manual: bool = False) -> str:

requested_at = datetime.now(timezone.utc).isoformat()

return jobs.enqueue("reevaluate_gantt", project_id, reason, requested_at,

countdown=0 if manual else DEBOUNCE_SECONDS)

backend/app/services/scoring_service.py

from datetime import date, datetime, timedelta, timezone

from decimal import Decimal

from sqlalchemy import func, select

from sqlalchemy.ext.asyncio import AsyncSession

from app.exceptions import NotFoundException

from app.models.employee import Employee

from app.models.productivity import ProductivityScore

from app.models.project import Project, ProjectAssignment

from app.models.task import Task

OPEN_STATUSES = ("Pending", "In Progress", "In Review", "Blocked", "Overdue")

def _on_time(task: Task) -> bool:

return task.due_date is None or (task.completed_at is not None and task.completed_at.date() <= task.due_date)

def _pct(part: int, whole: int) -> Decimal:

return Decimal(str(round(part / whole * 100, 2))) if whole else Decimal("100")

class ScoringService:

def __init__(self, db: AsyncSession):

self.db = db

async def compute_weekly_score(self, employee_id: int, week_start: date) -> ProductivityScore:

employee = await self.db.get(Employee, employee_id)

if employee is None or employee.deleted_at is not None:

raise NotFoundException("Employee")

week_end = week_start + timedelta(days=6)

tasks = (await self.db.execute(select(Task).where(

Task.assigned_to_user_id == employee.user_id, Task.deleted_at.is_(None),

Task.status != "Cancelled", Task.due_date >= week_start, Task.due_date <= week_end,

))).scalars().all()

completed = [t for t in tasks if t.status == "Completed"]

task_score = _pct(len(completed), len(tasks))

deadline_score = _pct(sum(1 for t in completed if _on_time(t)), len(completed))

final = ((task_score + deadline_score) / 2).quantize(Decimal("0.01"))

overdue = (await self.db.execute(select(func.count(Task.id)).where(

Task.assigned_to_user_id == employee.user_id, Task.deleted_at.is_(None),

Task.status.in_(OPEN_STATUSES), Task.due_date < date.today(),

))).scalar() or 0

flags = {}

if final < 60:

flags["low_score"] = True

if overdue >= 3:

flags["overdue_tasks"] = overdue

score = ProductivityScore(

employee_id=employee_id, week_start=week_start, task_score=task_score,

deadline_score=deadline_score, final_score=final, rating=self._get_rating(final),

anomaly_flags=flags, generated_at=datetime.now(timezone.utc),

)

self.db.add(score)

await self.db.flush()

return score

@staticmethod

def _get_rating(score: Decimal) -> str:

if score >= 90:

return "Excellent"

if score >= 75:

return "Good"

if score >= 60:

return "Average"

return "Risk"

async def candidate_stats(db: AsyncSession, user_ids: list[int]) -> dict[int, dict]:

stats = {uid: {"tasks_completed": 0, "on_time_rate": None, "open_tasks": 0,

"projects_managed": 0, "projects_delivered": 0, "managed_projects_completion": None,

"latest_weekly_score": None, "recent_completed_titles": []} for uid in user_ids}

if not user_ids:

return stats

tasks = (await db.execute(select(Task).where(

Task.assigned_to_user_id.in_(user_ids), Task.deleted_at.is_(None), Task.status != "Cancelled",

).order_by(Task.completed_at.desc().nullslast()))).scalars().all()

on_time: dict[int, int] = {}

for t in tasks:

s = stats[t.assigned_to_user_id]

if t.status == "Completed":

s["tasks_completed"] += 1

on_time[t.assigned_to_user_id] = on_time.get(t.assigned_to_user_id, 0) + _on_time(t)

if len(s["recent_completed_titles"]) < 10:

s["recent_completed_titles"].append(t.title)

elif t.status in OPEN_STATUSES:

s["open_tasks"] += 1

for uid, n in on_time.items():

stats[uid]["on_time_rate"] = round(n / stats[uid]["tasks_completed"], 2)

managed = (await db.execute(

select(ProjectAssignment.user_id, Project.id, Project.status)

.join(Project, Project.id == ProjectAssignment.project_id)

.where(ProjectAssignment.user_id.in_(user_ids), ProjectAssignment.project_role == "Project Manager",

ProjectAssignment.deleted_at.is_(None), Project.deleted_at.is_(None))

)).all()

project_ids = {pid for _, pid, _ in managed}

completion: dict[int, float] = {}

if project_ids:

rows = (await db.execute(

select(Task.project_id, func.count(Task.id),

func.count(Task.id).filter(Task.status == "Completed"))

.where(Task.project_id.in_(project_ids), Task.deleted_at.is_(None), Task.status != "Cancelled")

.group_by(Task.project_id)

)).all()

completion = {pid: done / total for pid, total, done in rows if total}

per_user: dict[int, list[float]] = {}

for uid, pid, status in managed:

stats[uid]["projects_managed"] += 1

stats[uid]["projects_delivered"] += status == "Completed"

if pid in completion:

per_user.setdefault(uid, []).append(completion[pid])

for uid, values in per_user.items():

stats[uid]["managed_projects_completion"] = round(sum(values) / len(values), 2)

latest = (await db.execute(

select(Employee.user_id, ProductivityScore.final_score)

.join(ProductivityScore, ProductivityScore.employee_id == Employee.id)

.where(Employee.user_id.in_(user_ids), ProductivityScore.deleted_at.is_(None))

.order_by(ProductivityScore.week_start.desc())

)).all()

for uid, score in latest:

if stats[uid]["latest_weekly_score"] is None and score is not None:

stats[uid]["latest_weekly_score"] = float(score)

return stats

backend/app/services/extraction.py

import io

from pathlib import PurePath

SUPPORTED_EXTENSIONS = {".pdf", ".docx", ".md", ".markdown", ".txt"}

MAX_SOURCE_FILE_BYTES = 20 * 1024 * 1024

class UnsupportedFile(ValueError):

pass

def extension_of(file_name: str) -> str:

return PurePath(file_name).suffix.lower()

def extract_text(file_name: str, data: bytes) -> str:

ext = extension_of(file_name)

if ext in {".md", ".markdown", ".txt"}:

return data.decode("utf-8", errors="replace")

if ext == ".pdf":

from pypdf import PdfReader

try:

reader = PdfReader(io.BytesIO(data))

return "\n\n".join((page.extract_text() or "") for page in reader.pages).strip()

except Exception as exc:

raise UnsupportedFile(f"{file_name}: not a readable PDF ({exc.__class__.__name__})") from exc

if ext == ".docx":

import docx

try:

document = docx.Document(io.BytesIO(data))

except Exception as exc:

raise UnsupportedFile(f"{file_name}: not a readable .docx ({exc.__class__.__name__})") from exc

parts = [p.text for p in document.paragraphs]

for table in document.tables:

for row in table.rows:

parts.append(" | ".join(cell.text for cell in row.cells))

return "\n".join(parts).strip()

raise UnsupportedFile(

f"{file_name}: unsupported type — upload one of {', '.join(sorted(SUPPORTED_EXTENSIONS))}"

)

backend/app/services/storage.py

import asyncio

import io

from app.config import get_settings

class ObjectStorage:

def __init__(self):

from minio import Minio

s = get_settings()

self._bucket = s.MINIO_BUCKET

self._client = Minio(s.MINIO_ENDPOINT, access_key=s.MINIO_ACCESS_KEY,

secret_key=s.MINIO_SECRET_KEY, secure=s.MINIO_SECURE)

self._bucket_checked = False

def _ensure_bucket(self) -> None:

if not self._bucket_checked:

if not self._client.bucket_exists(self._bucket):

self._client.make_bucket(self._bucket)

self._bucket_checked = True

def _put(self, key: str, data: bytes, content_type: str) -> None:

self._ensure_bucket()

self._client.put_object(self._bucket, key, io.BytesIO(data), len(data), content_type=content_type)

def _get(self, key: str) -> bytes:

response = self._client.get_object(self._bucket, key)

try:

return response.read()

finally:

response.close()

response.release_conn()

async def put(self, key: str, data: bytes, content_type: str) -> None:

await asyncio.to_thread(self._put, key, data, content_type)

async def get(self, key: str) -> bytes:

return await asyncio.to_thread(self._get, key)

async def delete(self, key: str) -> None:

await asyncio.to_thread(self._client.remove_object, self._bucket, key)

_storage: ObjectStorage | None = None

def get_storage() -> ObjectStorage:

global _storage

if _storage is None:

_storage = ObjectStorage()

return _storage

backend/app/services/notification_service.py

from dataclasses import dataclass, field

from sqlalchemy import select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.config import get_settings

from app.core.project_access import PROJECT_MANAGER, platform_roles

from app.models.project import Notification, ProjectAssignment

from app.models.task import Task

from app.models.user import User, UserRole

from app.services import jobs, realtime

@dataclass

class Outbox:

user_ids: set[int] = field(default_factory=set)

emails: list[tuple[str, str, str]] = field(default_factory=list)

def __add__(self, other: "Outbox") -> "Outbox":

return Outbox(self.user_ids | other.user_ids, self.emails + other.emails)

def task_link(user: User, task_id: int) -> str:

panel = "manager" if "Manager" in platform_roles(user) else "employee"

return f"/{panel}/tasks/{task_id}"

def project_link(user: User, project_id: int) -> str:

panel = "manager" if "Manager" in platform_roles(user) else "employee"

return f"/{panel}/projects/{project_id}"

async def project_managers(db: AsyncSession, project_id: int) -> list[int]:

return list((await db.execute(

select(ProjectAssignment.user_id).where(

ProjectAssignment.project_id == project_id,

ProjectAssignment.project_role == PROJECT_MANAGER,

ProjectAssignment.deleted_at.is_(None),

)

)).scalars())

async def notify(db: AsyncSession, user_ids, type_: str, title: str, body: str, *,

task: Task | None = None, project_id: int | None = None,

email: bool = True, exclude: int | None = None) -> Outbox:

ids = {u for u in user_ids if u and u != exclude}

outbox = Outbox()

if not ids:

return outbox

users = (await db.execute(

select(User).where(User.id.in_(ids), User.deleted_at.is_(None))

.options(selectinload(User.user_roles).selectinload(UserRole.role))

)).scalars().all()

project_id = project_id or (task.project_id if task else None)

for user in users:

if task is not None:

link = task_link(user, task.id)

elif project_id is not None:

link = project_link(user, project_id)

else:

link = None

db.add(Notification(

user_id=user.id, type=type_, title=title[:255], body=body, link=link,

related_task_id=task.id if task else None, related_project_id=project_id,

))

outbox.user_ids.add(user.id)

if email and user.email:

url = f"{get_settings().app_url}{link}" if link else get_settings().app_url

outbox.emails.append((user.email, title[:255], f"{body}\n\nOpen in TRACE: {url}"))

return outbox

def deliver(outbox: Outbox) -> None:

realtime.publish(outbox.user_ids, {"type": "notification"})

for to, subject, body in outbox.emails:

jobs.enqueue("send_mail_task", to, subject, body)

def discussion_event(user_ids, task_id: int) -> None:

realtime.publish(user_ids, {"type": "discussion", "task_id": task_id})

backend/app/services/mail_service.py

import smtplib

from dataclasses import dataclass

from email.mime.multipart import MIMEMultipart

from email.mime.text import MIMEText

from html import escape

from sqlalchemy.ext.asyncio import AsyncSession

from app.services.system_settings import resolve_setting

SECURITY = ("none", "starttls", "ssl")

@dataclass

class MailConfig:

host: str

port: int

from_address: str

username: str = ""

password: str = ""

security: str = "none"

async def mail_config(db: AsyncSession) -> MailConfig:

port = await resolve_setting(db, "mail", "port")

security = await resolve_setting(db, "mail", "security")

return MailConfig(

host=await resolve_setting(db, "mail", "host"),

port=int(port) if port.isdigit() else 25,

from_address=await resolve_setting(db, "mail", "from_address"),

username=await resolve_setting(db, "mail", "username"),

password=await resolve_setting(db, "mail", "password"),

security=security if security in SECURITY else "none",

)

def _connect(config: MailConfig, timeout: int = 10) -> smtplib.SMTP:

if config.security == "ssl":

smtp = smtplib.SMTP_SSL(config.host, config.port, timeout=timeout)

else:

smtp = smtplib.SMTP(config.host, config.port, timeout=timeout)

if config.security == "starttls":

smtp.starttls()

if config.username:

smtp.login(config.username, config.password)

return smtp

def render(subject: str, body: str) -> tuple[str, str]:

html = (

'<html><body style="font-family: sans-serif; line-height: 1.6;">'

f"<h3>{escape(subject)}</h3><p>{escape(body).replace(chr(10), '<br>')}</p>"

'<p style="color: #888; font-size: 12px;">Sent by TRACE</p></body></html>'

)

return body, html

def send(config: MailConfig, to: str, subject: str, body: str) -> None:

text, html = render(subject, body)

msg = MIMEMultipart("alternative")

msg["From"], msg["To"], msg["Subject"] = config.from_address, to, subject

msg.attach(MIMEText(text, "plain"))

msg.attach(MIMEText(html, "html"))

with _connect(config) as smtp:

smtp.sendmail(config.from_address, [to], msg.as_string())

def check(config: MailConfig) -> list[dict]:

if not config.host:

return [{"name": "Server", "ok": False, "detail": "No SMTP host is set"}]

checks = []

try:

with _connect(config, timeout=8) as smtp:

code, _ = smtp.noop()

checks.append({"name": "Server", "ok": code == 250,

"detail": f"{config.host}:{config.port} answered ({config.security})"})

if config.username:

checks.append({"name": "Login", "ok": True, "detail": f"Signed in as {config.username}"})

except smtplib.SMTPAuthenticationError:

checks += [{"name": "Server", "ok": True, "detail": f"{config.host}:{config.port} answered"},

{"name": "Login", "ok": False, "detail": "The username or password was refused"}]

except (OSError, smtplib.SMTPException) as exc:

checks.append({"name": "Server", "ok": False, "detail": f"{config.host}:{config.port} — {exc}"})

return checks

backend/app/services/realtime.py

import asyncio

import json

import logging

from collections import defaultdict

from fastapi import WebSocket

from app.config import get_settings

logger = logging.getLogger("trace.realtime")

CHANNEL = "trace:events"

def publish(user_ids, event: dict) -> None:

ids = sorted({int(u) for u in user_ids if u})

if not ids:

return

try:

import redis

client = redis.Redis.from_url(get_settings().REDIS_URL, socket_timeout=2)

try:

client.publish(CHANNEL, json.dumps({"users": ids, "event": event}))

finally:

client.close()

except Exception as exc:

logger.warning("[realtime] publish failed: %s", exc)

class Hub:

def __init__(self):

self.sockets: dict[int, set[WebSocket]] = defaultdict(set)

self._listener: asyncio.Task | None = None

async def connect(self, user_id: int, ws: WebSocket) -> None:

await ws.accept()

self.sockets[user_id].add(ws)

if self._listener is None or self._listener.done():

self._listener = asyncio.create_task(self._listen())

def disconnect(self, user_id: int, ws: WebSocket) -> None:

self.sockets[user_id].discard(ws)

if not self.sockets[user_id]:

del self.sockets[user_id]

def online(self) -> int:

return len(self.sockets)

async def deliver(self, user_ids: list[int], event: dict) -> None:

text = json.dumps(event)

for uid in user_ids:

for ws in list(self.sockets.get(uid, ())):

try:

await ws.send_text(text)

except Exception:

self.disconnect(uid, ws)

async def _listen(self) -> None:

import redis.asyncio as aioredis

while True:

try:

client = aioredis.Redis.from_url(get_settings().REDIS_URL)

async with client.pubsub() as pubsub:

await pubsub.subscribe(CHANNEL)

async for message in pubsub.listen():

if message.get("type") != "message":

continue

data = json.loads(message["data"])

await self.deliver(data.get("users", []), data.get("event", {}))

except asyncio.CancelledError:

raise

except Exception as exc:

logger.warning("[realtime] subscriber dropped, retrying: %s", exc)

await asyncio.sleep(5)

hub = Hub()

backend/app/services/report_service.py

from datetime import date, datetime, timedelta, timezone

from decimal import Decimal

from typing import Any

from sqlalchemy import and_, func, select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.models.employee import Employee

from app.models.productivity import ProductivityScore

from app.models.user import User

class ReportService:

def __init__(self, db: AsyncSession):

self.db = db

async def generate_weekly_summary(

self, week_start: date | None = None

) -> dict[str, Any]:

if week_start is None:

today = date.today()

week_start = today - timedelta(days=today.weekday())

stmt = (

select(ProductivityScore)

.where(

ProductivityScore.week_start == week_start,

ProductivityScore.deleted_at.is_(None),

)

.options(

selectinload(ProductivityScore.employee)

.selectinload(Employee.user)

)

.order_by(ProductivityScore.final_score.desc())

)

result = await self.db.execute(stmt)

scores = result.scalars().all()

if not scores:

return {

"week_start": week_start.isoformat(),

"total_employees": 0,

"average_score": None,

"top_performer": None,

"at_risk_employees": [],

"rating_distribution": {

"Excellent": 0,

"Good": 0,

"Average": 0,

"Risk": 0,

},

"generated_at": datetime.now(timezone.utc).isoformat(),

}

total = len(scores)

avg_score = sum(

float(s.final_score) for s in scores if s.final_score

) / total

distribution = {"Excellent": 0, "Good": 0, "Average": 0, "Risk": 0}

for s in scores:

if s.rating and s.rating in distribution:

distribution[s.rating] += 1

top = scores[0] if scores else None

top_performer = None

if top and top.employee and top.employee.user:

top_performer = {

"employee_id": top.employee_id,

"name": top.employee.user.name,

"employee_code": top.employee.employee_code,

"final_score": float(top.final_score) if top.final_score else 0,

"rating": top.rating,

}

at_risk = []

for s in scores:

if s.final_score and float(s.final_score) < 60:

emp_name = s.employee.user.name if s.employee and s.employee.user else "Unknown"

emp_code = s.employee.employee_code if s.employee else "N/A"

at_risk.append({

"employee_id": s.employee_id,

"name": emp_name,

"employee_code": emp_code,

"final_score": float(s.final_score),

"rating": s.rating,

"anomaly_flags": s.anomaly_flags or {},

})

return {

"week_start": week_start.isoformat(),

"total_employees": total,

"average_score": round(avg_score, 2),

"top_performer": top_performer,

"at_risk_employees": at_risk,

"at_risk_count": len(at_risk),

"rating_distribution": distribution,

"generated_at": datetime.now(timezone.utc).isoformat(),

}

async def generate_attendance_summary(

self, target_date: date | None = None

) -> dict[str, Any]:

from app.models.attendance import Attendance

if target_date is None:

target_date = date.today()

total_emp = (

await self.db.execute(

select(func.count(Employee.id)).where(

Employee.status == "Active", Employee.deleted_at.is_(None)

)

)

).scalar() or 0

present = (

await self.db.execute(

select(func.count(Attendance.id)).where(

Attendance.attendance_date == target_date,

Attendance.deleted_at.is_(None),

)

)

).scalar() or 0

office_count = (

await self.db.execute(

select(func.count(Attendance.id)).where(

Attendance.attendance_date == target_date,

Attendance.location_status == "office",

Attendance.deleted_at.is_(None),

)

)

).scalar() or 0

remote_count = (

await self.db.execute(

select(func.count(Attendance.id)).where(

Attendance.attendance_date == target_date,

Attendance.location_status == "remote",

Attendance.deleted_at.is_(None),

)

)

).scalar() or 0

suspicious_count = (

await self.db.execute(

select(func.count(Attendance.id)).where(

Attendance.attendance_date == target_date,

Attendance.location_status == "suspicious",

Attendance.deleted_at.is_(None),

)

)

).scalar() or 0

absent = total_emp - present

return {

"date": target_date.isoformat(),

"total_employees": total_emp,

"present": present,

"absent": absent,

"attendance_rate": round((present / total_emp * 100), 1) if total_emp > 0 else 0,

"location_breakdown": {

"office": office_count,

"remote": remote_count,

"suspicious": suspicious_count,

},

"generated_at": datetime.now(timezone.utc).isoformat(),

}

backend/app/services/project_report.py

import csv

import io

from datetime import date

from sqlalchemy import select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.models.project import Project

from app.models.task import Task

COLUMNS = [

"Project", "Project status", "Task group", "Group completion %", "Task", "Status", "Priority",

"Assignee", "Created", "Due", "Completed", "Completed by", "GitHub issue",

]

def _in_range(task: Task, start: date, end: date) -> bool:

days = [

task.created_at.date() if task.created_at else None,

task.due_date,

task.completed_at.date() if task.completed_at else None,

]

return any(d is not None and start <= d <= end for d in days)

async def report_rows(db: AsyncSession, projects: list[Project], start: date, end: date) -> list[list]:

if not projects:

return []

by_id = {p.id: p for p in projects}

tasks = (await db.execute(

select(Task).where(Task.project_id.in_(list(by_id)), Task.deleted_at.is_(None))

.options(selectinload(Task.task_group), selectinload(Task.assigned_to_user))

)).scalars().all()

tasks = [t for t in tasks if _in_range(t, start, end)]

def order(t: Task):

group = t.task_group

return (by_id[t.project_id].name.lower(), group.sequence if group else 1_000_000,

group.name.lower() if group else "", t.id)

rows = []

for t in sorted(tasks, key=order):

project, group = by_id[t.project_id], t.task_group

rows.append([

project.name, project.status,

group.name if group else "",

f"{float(group.completion_percentage or 0):.0f}" if group else "",

t.title, t.status, t.priority,

t.assigned_to_user.name if t.assigned_to_user else "",

t.created_at.date().isoformat() if t.created_at else "",

t.due_date.isoformat() if t.due_date else "",

t.completed_at.date().isoformat() if t.completed_at else "",

t.completed_by or "",

t.github_issue_url or "",

])

return rows

def to_csv(rows: list[list]) -> str:

out = io.StringIO()

writer = csv.writer(out)

writer.writerow(COLUMNS)

writer.writerows(rows)

return out.getvalue()

backend/app/services/system_settings.py

from cryptography.fernet import Fernet, InvalidToken

from sqlalchemy import select

from sqlalchemy.ext.asyncio import AsyncSession

from app.config import get_settings

from app.exceptions import TraceException

from app.models.project import SystemSetting

ENV_FALLBACKS = {

("github", "owner"): "GITHUB_OWNER",

("github", "token"): "GITHUB_TOKEN",

("github", "api_url"): "GITHUB_API_URL",

("github", "committer_name"): "GITHUB_COMMITTER_NAME",

("github", "committer_email"): "GITHUB_COMMITTER_EMAIL",

("mail", "host"): "SMTP_HOST",

("mail", "port"): "SMTP_PORT",

("mail", "from_address"): "SMTP_FROM",

}

SECRET_SETTINGS = {("github", "token"), ("mail", "password")}

class EncryptionKeyMissing(TraceException):

def __init__(self):

super().__init__(

status_code=503,

detail="SETTINGS_ENCRYPTION_KEY is not set in .env, so secrets cannot be stored or read",

)

def _fernet() -> Fernet:

key = get_settings().SETTINGS_ENCRYPTION_KEY

if not key:

raise EncryptionKeyMissing()

try:

return Fernet(key.encode())

except ValueError:

raise TraceException(503, "SETTINGS_ENCRYPTION_KEY in .env is not a valid Fernet key") from None

def encrypt_secret(value: str) -> str:

return _fernet().encrypt(value.encode()).decode()

def decrypt_secret(token: str, label: str) -> str:

try:

return _fernet().decrypt(token.encode()).decode()

except InvalidToken:

raise TraceException(

503,

f"{label} cannot be decrypted — SETTINGS_ENCRYPTION_KEY has changed since it was saved. "

"Enter it again in Admin → Configuration.",

) from None

async def _row(db: AsyncSession, category: str, key: str) -> SystemSetting | None:

return (await db.execute(

select(SystemSetting).where(

SystemSetting.category == category,

SystemSetting.key == key,

SystemSetting.deleted_at.is_(None),

)

)).scalar_one_or_none()

def _env_value(category: str, key: str) -> str:

attr = ENV_FALLBACKS.get((category, key))

value = getattr(get_settings(), attr, "") if attr else ""

return "" if value is None else str(value)

async def resolve_setting(db: AsyncSession, category: str, key: str) -> str:

row = await _row(db, category, key)

if row is not None and row.value:

return decrypt_secret(row.value, f"{category}.{key}") if row.is_secret else row.value

return _env_value(category, key)

async def setting_source(db: AsyncSession, category: str, key: str) -> str | None:

row = await _row(db, category, key)

if row is not None and row.value:

return "database"

return "env" if _env_value(category, key) else None

async def store_setting(db: AsyncSession, category: str, key: str, value: str | None) -> None:

secret = (category, key) in SECRET_SETTINGS

stored = encrypt_secret(value) if secret and value else (value or None)

row = (await db.execute(

select(SystemSetting).where(SystemSetting.category == category, SystemSetting.key == key)

)).scalar_one_or_none()

if row is None:

db.add(SystemSetting(category=category, key=key, value=stored, is_secret=secret))

else:

row.value, row.is_secret, row.deleted_at = stored, secret, None

await db.flush()

backend/app/services/workforce.py

import csv

import io

from dataclasses import dataclass, field

from datetime import date, datetime, time, timezone

from decimal import Decimal

from typing import Any, Awaitable, Callable

from pydantic import ValidationError

from sqlalchemy import exists, func, select

from sqlalchemy.exc import IntegrityError

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.exceptions import NotFoundException, TraceException

from app.models.attendance import Attendance

from app.models.employee import Department, Designation, Employee, WorkSchedule

from app.models.hrms import Holiday, Leave

from app.models.project import Project

from app.models.task import Task

from app.models.user import Role, User, UserRole

OPEN_TASK_STATUSES = ("Pending", "In Progress", "In Review", "Blocked", "Overdue")

@dataclass

class F:

name: str

label: str

type: str = "text"

required: bool = False

options: list[str] = field(default_factory=list)

create_only: bool = False

list: bool = True

read_only: bool = False

def meta(self) -> dict:

return {"name": self.name, "label": self.label, "type": self.type, "required": self.required,

"options": self.options, "create_only": self.create_only, "list": self.list,

"read_only": self.read_only}

def _coerce(f: F, raw: Any) -> Any:

if raw is None or (isinstance(raw, str) and raw.strip() == ""):

return None

value = raw.strip() if isinstance(raw, str) else raw

try:

if f.type == "int":

return int(value)

if f.type == "date":

return value if isinstance(value, date) else date.fromisoformat(str(value)[:10])

if f.type == "time":

return value if isinstance(value, time) else time.fromisoformat(str(value))

except ValueError:

kind = {"int": "a whole number", "date": "a date (YYYY-MM-DD)", "time": "a time (HH:MM)"}[f.type]

raise TraceException(422, f"{f.label}: must be {kind}") from None

if f.type == "email" and ("@" not in str(value) or str(value).startswith("@")):

raise TraceException(422, f"{f.label}: must be an email address")

if f.type == "select" and value not in f.options:

raise TraceException(422, f"{f.label}: must be one of {', '.join(f.options)}")

if f.type == "password" and len(str(value)) < 8:

raise TraceException(422, f"{f.label}: must be at least 8 characters")

return value

def clean(fields: list[F], data: dict, *, partial: bool) -> dict:

out = {}

for f in fields:

if f.create_only and partial:

continue

if f.name not in data:

if f.required and not partial:

raise TraceException(422, f"{f.label}: is required")

continue

value = _coerce(f, data[f.name])

if value is None and f.required:

raise TraceException(422, f"{f.label}: is required")

out[f.name] = value

return out

async def _by_name(db: AsyncSession, model, column, name: str | None, label: str):

if not name:

return None

row = (await db.execute(select(model).where(func.lower(column) == name.lower(),

model.deleted_at.is_(None)))).scalar_one_or_none()

if row is None:

raise TraceException(422, f"{label}: no {label.lower()} called '{name}'")

return row

async def _employee_by_code(db: AsyncSession, code: str) -> Employee:

emp = (await db.execute(select(Employee).where(Employee.employee_code == code,

Employee.deleted_at.is_(None)))).scalar_one_or_none()

if emp is None:

raise TraceException(422, f"Employee code: no employee with code '{code}'")

return emp

async def _get(db: AsyncSession, model, row_id: int, label: str):

row = await db.get(model, row_id)

if row is None or row.deleted_at is not None:

raise NotFoundException(label)

return row

def _iso(value) -> str | None:

return value.isoformat() if value is not None else None

def _people_fields(role: str) -> list[F]:

fields = [

F("name", "Name", required=True),

F("username", "Username", required=True),

F("email", "Email", "email", required=True),

F("password", "Password", "password", required=True, create_only=True, list=False),

F("phone", "Phone", list=False),

]

if role == "Employee":

fields += [

F("employee_code", "Employee code", required=True),

F("github_username", "GitHub username", list=False),

F("department", "Department"),

F("designation", "Designation"),

F("shift", "Shift", list=False),

F("joining_date", "Joining date", "date", list=False),

]

return fields + [F("status", "Status", "select", options=["Active", "Blocked"])]

async def _people(db: AsyncSession, role: str) -> list[User]:

return list((await db.execute(

select(User).join(UserRole, UserRole.user_id == User.id).join(Role, Role.id == UserRole.role_id)

.where(Role.role_name == role, User.deleted_at.is_(None))

.options(selectinload(User.employee).selectinload(Employee.department),

selectinload(User.employee).selectinload(Employee.designation),

selectinload(User.employee).selectinload(Employee.work_schedule))

.order_by(User.name)

)).scalars().unique())

def _person_row(user: User) -> dict:

emp = user.employee

return {

"id": user.id, "name": user.name, "username": user.username, "email": user.email,

"phone": user.phone, "status": user.status, "github_username": user.github_username,

"employee_code": emp.employee_code if emp else None,

"department": emp.department.name if emp and emp.department else None,

"designation": emp.designation.name if emp and emp.designation else None,

"shift": emp.work_schedule.schedule_name if emp and emp.work_schedule else None,

"joining_date": _iso(emp.joining_date) if emp else None,

}

async def _apply_employee(db: AsyncSession, user: User, data: dict) -> None:

keys = {"employee_code", "department", "designation", "shift", "joining_date"}

if not keys & data.keys():

return

emp = (await db.execute(select(Employee).where(Employee.user_id == user.id))).scalar_one_or_none()

if emp is None:

emp = Employee(user_id=user.id, employee_code=data.get("employee_code") or f"EMP-{user.id}")

db.add(emp)

if data.get("employee_code"):

emp.employee_code = data["employee_code"]

if "department" in data:

dept = await _by_name(db, Department, Department.name, data["department"], "Department")

emp.department_id = dept.id if dept else None

if "designation" in data:

des = await _by_name(db, Designation, Designation.name, data["designation"], "Designation")

emp.designation_id = des.id if des else None

if "shift" in data:

shift = await _by_name(db, WorkSchedule, WorkSchedule.schedule_name, data["shift"], "Shift")

emp.work_schedule_id = shift.id if shift else None

if "joining_date" in data:

emp.joining_date = data["joining_date"]

if "status" in data:

emp.status = "Active" if data["status"] == "Active" else "Blocked"

def people_entity(role: str):

fields = _people_fields(role)

async def list_(db):

return [_person_row(u) for u in await _people(db, role)]

async def create(db, data):

from app.schemas.auth import RegisterRequest

from app.services.auth_service import AuthService

try:

request = RegisterRequest(name=data["name"], username=data["username"], email=data["email"],

password=data["password"], phone=data.get("phone"), role=role)

except ValidationError as exc:

raise TraceException(422, "; ".join(e["msg"] for e in exc.errors())) from None

result = await AuthService(db).register(request)

user = await db.get(User, result.user.id)

user.github_username = data.get("github_username")

user.status = data.get("status") or "Active"

await _apply_employee(db, user, data)

return user.id

async def update(db, row_id, data):

user = await _get(db, User, row_id, role)

for key in ("name", "username", "email", "phone", "github_username", "status"):

if key in data and (data[key] is not None or key in ("phone", "github_username")):

setattr(user, key, data[key])

if role == "Employee":

await _apply_employee(db, user, data)

async def delete(db, row_id):

user = await _get(db, User, row_id, role)

if role == "Employee" and (await db.execute(select(exists().where(

Task.assigned_to_user_id == user.id, Task.deleted_at.is_(None),

Task.status.in_(OPEN_TASK_STATUSES))))).scalar():

raise TraceException(409, f"{user.name} still has open tasks — reassign them first")

if role == "Manager" and (await db.execute(select(exists().where(

Project.created_by_user_id == user.id, Project.deleted_at.is_(None))))).scalar():

raise TraceException(409, f"{user.name} still owns projects")

user.deleted_at, user.status = datetime.now(timezone.utc), "Blocked"

return fields, list_, create, update, delete

def simple_entity(model, fields: list[F], label: str, order, to_row: Callable[[Any], dict],

build: Callable[[AsyncSession, Any, dict], Awaitable[None]] | None = None,

used_by=None):

async def list_(db):

rows = (await db.execute(select(model).where(model.deleted_at.is_(None)).order_by(*order))).scalars()

return [to_row(r) for r in rows]

async def assign(db, row, data):

if build:

await build(db, row, data)

else:

for key, value in data.items():

setattr(row, key, value)

async def create(db, data):

row = model()

await assign(db, row, data)

db.add(row)

await db.flush()

return row.id

async def update(db, row_id, data):

await assign(db, await _get(db, model, row_id, label), data)

async def delete(db, row_id):

row = await _get(db, model, row_id, label)

if used_by is not None and (await db.execute(select(exists().where(

used_by == row.id, Employee.deleted_at.is_(None))))).scalar():

raise TraceException(409, f"This {label.lower()} is still assigned to employees")

await db.delete(row)

return fields, list_, create, update, delete

def _named_row(r) -> dict:

return {"id": r.id, "name": r.name, "description": r.description}

def _shift_row(r: WorkSchedule) -> dict:

return {"id": r.id, "schedule_name": r.schedule_name, "start_time": r.start_time.strftime("%H:%M"),

"end_time": r.end_time.strftime("%H:%M"), "break_minutes": r.break_minutes}

def _holiday_row(r: Holiday) -> dict:

return {"id": r.id, "name": r.name, "holiday_date": _iso(r.holiday_date), "type": r.type,

"description": r.description}

async def _codes(db: AsyncSession, employee_ids) -> dict[int, tuple[str, str]]:

rows = (await db.execute(select(Employee.id, Employee.employee_code, User.name)

.join(User, User.id == Employee.user_id)

.where(Employee.id.in_(list(employee_ids) or [-1])))).all()

return {r[0]: (r[1], r[2]) for r in rows}

LEAVE_FIELDS = [

F("employee_code", "Employee code", required=True),

F("employee_name", "Employee", read_only=True),

F("leave_type", "Type", "select", required=True, options=["Casual", "Sick", "Earned", "Unpaid"]),

F("start_date", "From", "date", required=True),

F("end_date", "To", "date", required=True),

F("reason", "Reason", list=False),

F("status", "Status", "select", options=["Pending", "Approved", "Rejected"]),

]

ATTENDANCE_FIELDS = [

F("employee_code", "Employee code", required=True),

F("employee_name", "Employee", read_only=True),

F("attendance_date", "Date", "date", required=True),

F("time_in", "In", "time"),

F("time_out", "Out", "time"),

F("location_status", "Where", "select", options=["office", "remote"]),

F("location", "Location", list=False),

]

async def _build_leave(db, row: Leave, data: dict) -> None:

if data.get("employee_code"):

row.employee_id = (await _employee_by_code(db, data["employee_code"])).id

for key in ("leave_type", "start_date", "end_date", "reason", "status"):

if key in data and (data[key] is not None or key == "reason"):

setattr(row, key, data[key])

row.status = row.status or "Pending"

if row.start_date and row.end_date and row.end_date < row.start_date:

raise TraceException(422, "To: is before From")

async def _build_attendance(db, row: Attendance, data: dict) -> None:

if data.get("employee_code"):

row.employee_id = (await _employee_by_code(db, data["employee_code"])).id

if data.get("attendance_date"):

row.attendance_date = data["attendance_date"]

for key in ("time_in", "time_out"):

if key in data:

value = data[key]

setattr(row, key, datetime.combine(row.attendance_date, value, tzinfo=timezone.utc) if value else None)

for key in ("location", "location_status"):

if key in data:

setattr(row, key, data[key])

if row.time_in and row.time_out:

if row.time_out < row.time_in:

raise TraceException(422, "Out: is before In")

row.total_hours = Decimal(str(round((row.time_out - row.time_in).total_seconds() / 3600, 2)))

else:

row.total_hours = None

async def _list_with_codes(db, model, order, to_row):

rows = list((await db.execute(select(model).where(model.deleted_at.is_(None)).order_by(*order))).scalars())

codes = await _codes(db, {r.employee_id for r in rows})

return [to_row(r, *codes.get(r.employee_id, ("", ""))) for r in rows]

def _leave_row(r: Leave, code: str, name: str) -> dict:

return {"id": r.id, "employee_code": code, "employee_name": name, "leave_type": r.leave_type,

"start_date": _iso(r.start_date), "end_date": _iso(r.end_date), "reason": r.reason,

"status": r.status}

def _attendance_row(r: Attendance, code: str, name: str) -> dict:

return {"id": r.id, "employee_code": code, "employee_name": name,

"attendance_date": _iso(r.attendance_date),

"time_in": r.time_in.astimezone(timezone.utc).strftime("%H:%M") if r.time_in else None,

"time_out": r.time_out.astimezone(timezone.utc).strftime("%H:%M") if r.time_out else None,

"location_status": r.location_status, "location": r.location}

def _with_codes(entity, model, order, to_row):

fields, _, create, update, delete = entity

async def list_(db):

return await _list_with_codes(db, model, order, to_row)

return fields, list_, create, update, delete

ENTITIES: dict[str, tuple[str, tuple]] = {

"employees": ("Employees", people_entity("Employee")),

"managers": ("Managers", people_entity("Manager")),

"leaves": ("Leaves", _with_codes(

simple_entity(Leave, LEAVE_FIELDS, "Leave", [], lambda r: r, _build_leave),

Leave, [Leave.start_date.desc(), Leave.id.desc()], _leave_row)),

"holidays": ("Holidays", simple_entity(

Holiday, [F("name", "Name", required=True), F("holiday_date", "Date", "date", required=True),

F("type", "Type", "select", options=["Public", "Optional", "Company"]),

F("description", "Description")],

"Holiday", [Holiday.holiday_date], _holiday_row)),

"attendance": ("Attendance", _with_codes(

simple_entity(Attendance, ATTENDANCE_FIELDS, "Attendance record", [], lambda r: r, _build_attendance),

Attendance, [Attendance.attendance_date.desc(), Attendance.id.desc()], _attendance_row)),

"shifts": ("Shifts", simple_entity(

WorkSchedule, [F("schedule_name", "Name", required=True), F("start_time", "Starts", "time", required=True),

F("end_time", "Ends", "time", required=True), F("break_minutes", "Break (min)", "int")],

"Shift", [WorkSchedule.start_time], _shift_row, used_by=Employee.work_schedule_id)),

"departments": ("Departments", simple_entity(

Department, [F("name", "Name", required=True), F("description", "Description")],

"Department", [Department.name], _named_row, used_by=Employee.department_id)),

"designations": ("Designations", simple_entity(

Designation, [F("name", "Name", required=True), F("description", "Description")],

"Designation", [Designation.name], _named_row, used_by=Employee.designation_id)),

}

def entity(name: str):

if name not in ENTITIES:

raise NotFoundException("Workforce tab")

return ENTITIES[name]

def writable(fields: list[F]) -> list[F]:

return [f for f in fields if not f.read_only]

def catalogue() -> list[dict]:

return [{"key": key, "label": label, "fields": [f.meta() for f in spec[0]]}

for key, (label, spec) in ENTITIES.items()]

async def list_rows(db: AsyncSession, name: str) -> list[dict]:

return await entity(name)[1][1](db)

async def _write(db: AsyncSession, action) -> Any:

try:

result = await action()

await db.flush()

return result

except IntegrityError as exc:

text = str(exc.orig).lower()

if "unique" in text or "duplicate" in text:

raise TraceException(409, "A record with that value already exists") from None

if "foreign key" in text:

raise TraceException(409, "It is still referenced by other records") from None

raise TraceException(409, "The database refused the change") from None

async def create_row(db: AsyncSession, name: str, data: dict) -> int:

fields, _, create, _, _ = entity(name)[1]

values = clean(writable(fields), data, partial=False)

return await _write(db, lambda: create(db, values))

async def update_row(db: AsyncSession, name: str, row_id: int, data: dict) -> None:

fields, _, _, update, _ = entity(name)[1]

values = clean(writable(fields), data, partial=True)

await _write(db, lambda: update(db, row_id, values))

async def delete_row(db: AsyncSession, name: str, row_id: int) -> None:

await _write(db, lambda: entity(name)[1][4](db, row_id))

def template(name: str) -> str:

fields = writable(entity(name)[1][0])

out = io.StringIO()

csv.writer(out).writerow([f.name for f in fields])

return out.getvalue()

async def bulk_upload(db: AsyncSession, name: str, content: bytes) -> dict:

entity(name)

try:

text = content.decode("utf-8-sig")

except UnicodeDecodeError:

raise TraceException(422, "The file is not UTF-8 text — save it as CSV (UTF-8)") from None

reader = csv.DictReader(io.StringIO(text))

if not reader.fieldnames:

raise TraceException(422, "The file is empty")

known = {f.name for f in writable(entity(name)[1][0])}

unknown = [h for h in reader.fieldnames if h and h.strip() not in known]

created, rejected = 0, []

for line, raw in enumerate(reader, start=2):

row = {(k or "").strip(): v for k, v in raw.items() if k}

if not any((v or "").strip() for v in row.values()):

continue

try:

async with db.begin_nested():

await create_row(db, name, row)

created += 1

except TraceException as exc:

rejected.append({"line": line, "error": exc.detail})

await db.commit()

return {"created": created, "rejected": rejected, "ignored_columns": unknown}

### 4.1.8 Backend: API Routes

backend/app/api/v1/router.py

from fastapi import APIRouter

from app.api.v1.auth import router as auth_router

from app.api.v1.users import router as users_router

from app.api.v1.employees import router as employees_router

from app.api.v1.attendance import router as attendance_router

from app.api.v1.projects import router as projects_router

from app.api.v1.tasks import router as tasks_router

from app.api.v1.productivity import router as productivity_router

from app.api.v1.services import router as services_router

from app.api.v1.hrms import router as hrms_router

from app.api.v1.admin import router as admin_router

from app.api.v1.settings import router as settings_router

from app.api.v1.notifications import router as notifications_router, ws_router

from app.api.v1.workforce import router as workforce_router

router = APIRouter(prefix="/api/v1")

router.include_router(auth_router)

router.include_router(users_router)

router.include_router(employees_router)

router.include_router(attendance_router)

router.include_router(hrms_router)

router.include_router(projects_router)

router.include_router(tasks_router)

router.include_router(productivity_router)

router.include_router(services_router)

router.include_router(settings_router)

router.include_router(notifications_router)

router.include_router(ws_router)

router.include_router(workforce_router)

router.include_router(admin_router, prefix="/admin", tags=["Admin Panel"])

backend/app/api/v1/auth.py

from fastapi import APIRouter, Depends, status

from sqlalchemy.ext.asyncio import AsyncSession

from app.database import get_db

from app.dependencies import get_optional_current_user

from app.exceptions import InsufficientPermissionsException

from app.models.user import User

from app.schemas.auth import (

LoginRequest, LoginResponse,

RefreshTokenRequest, RegisterRequest, RegisterResponse, TokenResponse,

)

from app.services.auth_service import AuthService

router = APIRouter(prefix="/auth", tags=["Authentication"])

@router.post(

"/register",

response_model=RegisterResponse,

status_code=status.HTTP_201_CREATED,

summary="Register a new user",

description=(

"Create a new user account. Self-registration always creates an Employee; "

"only an authenticated Admin may create Admin or Manager accounts."

),

)

async def register(

data: RegisterRequest,

caller: User | None = Depends(get_optional_current_user),

db: AsyncSession = Depends(get_db),

):

if data.role != "Employee":

caller_roles = {ur.role.role_name for ur in (caller.user_roles if caller else []) if ur.role}

if "Admin" not in caller_roles:

raise InsufficientPermissionsException()

service = AuthService(db)

return await service.register(data)

@router.post(

"/login",

response_model=LoginResponse,

summary="User login",

description="Authenticate with email and password. Returns JWT token pair.",

)

async def login(data: LoginRequest, db: AsyncSession = Depends(get_db)):

service = AuthService(db)

return await service.login(data)

@router.post(

"/refresh",

response_model=TokenResponse,

summary="Refresh access token",

description="Exchange a valid refresh token for a new token pair.",

)

async def refresh_token(data: RefreshTokenRequest, db: AsyncSession = Depends(get_db)):

service = AuthService(db)

return await service.refresh_token(data.refresh_token)

backend/app/api/v1/users.py

from fastapi import APIRouter, Depends, Query

from sqlalchemy.ext.asyncio import AsyncSession

from app.core.permissions import require_admin, require_manager_or_admin

from app.database import get_db

from app.dependencies import get_current_user

from app.models.user import User

from app.schemas.user import UserListResponse, UserResponse, UserUpdate

from app.services.user_service import UserService

router = APIRouter(prefix="/users", tags=["Users"])

@router.get("/me", response_model=UserResponse, summary="Get current user")

async def get_me(

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

service = UserService(db)

return await service.get_user_by_id(current_user.id)

@router.get(

"",

response_model=UserListResponse,

summary="List all users",

description="Admin/Manager only.",

)

async def list_users(

page: int = Query(1, ge=1),

per_page: int = Query(20, ge=1, le=100),

current_user: User = Depends(require_manager_or_admin),

db: AsyncSession = Depends(get_db),

):

service = UserService(db)

return await service.list_users(page=page, per_page=per_page)

@router.get("/{user_id}", response_model=UserResponse, summary="Get user by ID")

async def get_user(

user_id: int,

current_user: User = Depends(require_manager_or_admin),

db: AsyncSession = Depends(get_db),

):

service = UserService(db)

return await service.get_user_by_id(user_id)

@router.patch(

"/{user_id}",

response_model=UserResponse,

summary="Update user",

description="Users can update their own profile. Admin can update any user.",

)

async def update_user(

user_id: int,

data: UserUpdate,

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

if current_user.id != user_id:

from app.exceptions import InsufficientPermissionsException

user_roles = set()

if current_user.user_roles:

for ur in current_user.user_roles:

if ur.role:

user_roles.add(ur.role.role_name)

if "Admin" not in user_roles:

raise InsufficientPermissionsException()

service = UserService(db)

return await service.update_user(user_id, data)

@router.delete(

"/{user_id}",

summary="Soft-delete user",

description="Admin only.",

)

async def delete_user(

user_id: int,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = UserService(db)

return await service.soft_delete_user(user_id)

backend/app/api/v1/employees.py

from fastapi import APIRouter, Depends, Query, status

from sqlalchemy.ext.asyncio import AsyncSession

from app.core.permissions import require_admin

from app.database import get_db

from app.dependencies import get_current_user

from app.models.user import User

from app.schemas.employee import (

DepartmentCreate,

DepartmentResponse,

DesignationCreate,

DesignationResponse,

EmployeeCreate,

EmployeeListResponse,

EmployeeResponse,

EmployeeUpdate,

WorkScheduleCreate,

WorkScheduleResponse,

)

from app.services.employee_service import (

DepartmentService,

DesignationService,

EmployeeService,

WorkScheduleService,

)

router = APIRouter(tags=["Employees"])

@router.post(

"/designations",

response_model=DesignationResponse,

status_code=status.HTTP_201_CREATED,

summary="Create designation",

description="Admin/Manager only.",

)

async def create_designation(

data: DesignationCreate,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = DesignationService(db)

return await service.create(data)

@router.get(

"/designations",

response_model=list[DesignationResponse],

summary="List all designations",

)

async def list_designations(

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

service = DesignationService(db)

return await service.list_all()

@router.delete(

"/designations/{desig_id}",

summary="Delete designation",

description="Admin only.",

)

async def delete_designation(

desig_id: int,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = DesignationService(db)

return await service.delete(desig_id)

@router.post(

"/departments",

response_model=DepartmentResponse,

status_code=status.HTTP_201_CREATED,

summary="Create department",

description="Admin/Manager only.",

)

async def create_department(

data: DepartmentCreate,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = DepartmentService(db)

return await service.create(data)

@router.get(

"/departments",

response_model=list[DepartmentResponse],

summary="List all departments",

)

async def list_departments(

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

service = DepartmentService(db)

return await service.list_all()

@router.get(

"/departments/{dept_id}",

response_model=DepartmentResponse,

summary="Get department by ID",

)

async def get_department(

dept_id: int,

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

service = DepartmentService(db)

return await service.get_by_id(dept_id)

@router.delete(

"/departments/{dept_id}",

summary="Delete department (soft)",

description="Admin only.",

)

async def delete_department(

dept_id: int,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = DepartmentService(db)

return await service.delete(dept_id)

@router.post(

"/work-schedules",

response_model=WorkScheduleResponse,

status_code=status.HTTP_201_CREATED,

summary="Create work schedule",

description="Admin/Manager only.",

)

async def create_work_schedule(

data: WorkScheduleCreate,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = WorkScheduleService(db)

return await service.create(data)

@router.get(

"/work-schedules",

response_model=list[WorkScheduleResponse],

summary="List all work schedules",

)

async def list_work_schedules(

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = WorkScheduleService(db)

return await service.list_all()

@router.get(

"/work-schedules/{schedule_id}",

response_model=WorkScheduleResponse,

summary="Get work schedule by ID",

)

async def get_work_schedule(

schedule_id: int,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = WorkScheduleService(db)

return await service.get_by_id(schedule_id)

@router.post(

"/employees",

response_model=EmployeeResponse,

status_code=status.HTTP_201_CREATED,

summary="Create employee record",

description="Admin/Manager only. Links a user to the company structure.",

)

async def create_employee(

data: EmployeeCreate,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = EmployeeService(db)

return await service.create(data)

@router.get(

"/employees",

response_model=EmployeeListResponse,

summary="List employees",

description="Filter by department and status. Admin/Manager only.",

)

async def list_employees(

page: int = Query(1, ge=1),

per_page: int = Query(20, ge=1, le=100),

department_id: int | None = None,

emp_status: str | None = Query(None, alias="status"),

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = EmployeeService(db)

return await service.list_employees(

page=page, per_page=per_page,

department_id=department_id, status=emp_status,

)

@router.get(

"/employees/me",

response_model=EmployeeResponse,

summary="Get my employee record",

)

async def get_my_employee_record(

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

service = EmployeeService(db)

return await service.get_by_user_id(current_user.id)

@router.get(

"/employees/{employee_id}",

response_model=EmployeeResponse,

summary="Get employee by ID",

)

async def get_employee(

employee_id: int,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = EmployeeService(db)

return await service.get_by_id(employee_id)

@router.patch(

"/employees/{employee_id}",

response_model=EmployeeResponse,

summary="Update employee",

description="Admin/Manager only.",

)

async def update_employee(

employee_id: int,

data: EmployeeUpdate,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = EmployeeService(db)

return await service.update(employee_id, data)

@router.delete(

"/employees/{employee_id}",

summary="Deactivate employee (soft delete)",

description="Admin only.",

)

async def deactivate_employee(

employee_id: int,

current_user: User = Depends(require_admin),

db: AsyncSession = Depends(get_db),

):

service = EmployeeService(db)

return await service.deactivate(employee_id)

backend/app/api/v1/projects.py

import uuid

from datetime import date, datetime, timezone

from fastapi import APIRouter, Depends, File, Response, UploadFile, status

from sqlalchemy import func, select

from sqlalchemy.ext.asyncio import AsyncSession

from app.core.permissions import RoleEnum, require_any_role, require_roles

from app.core.project_access import (

MEMBER, PROJECT_MANAGER, ProjectAccess, resolve_project_access,

)

from app.database import get_db

from app.exceptions import NotFoundException, TraceException

from app.models.project import ProjectAssignment, ProjectSourceFile, TaskGroup

from app.models.task import Task

from app.models.user import User

from app.schemas.project import (

ActivityItem, AssigneeSuggestionRequest, AssignmentResponse, AssignProjectManager, DocumentKind,

DocumentResponse, DocumentSaved, DocumentUpdate, EvaluationStatus, JobQueued, PersonBrief, ProjectCreate,

ProjectDetail, ProjectSummary, ProjectUpdate, RemovalResponse, SourceFileUploadResponse, TaskCreate,

TaskGroupCreate, TaskGroupResponse, TaskGroupUpdate, TaskMutationResponse, TaskResponse,

)

from app.schemas.gantt import GanttResponse, GanttVersionBrief, ProjectTree

from app.services import ai_jobs, ai_service, gantt_service, jobs, project_report

from app.services import project_service as svc

from app.services.extraction import (

MAX_SOURCE_FILE_BYTES, UnsupportedFile, extension_of, extract_text,

)

from app.services.github_service import GitHubClient, get_github_client, require_github, resolve_owner

from app.services.storage import ObjectStorage, get_storage

router = APIRouter(prefix="/projects", tags=["Projects"], dependencies=[Depends(require_any_role)])

async def project_access(

project_id: int,

user: User = Depends(require_any_role),

db: AsyncSession = Depends(get_db),

) -> ProjectAccess:

return await resolve_project_access(db, user, project_id)

@router.get("", response_model=list[ProjectSummary], summary="Projects visible to the caller")

async def list_projects(user: User = Depends(require_any_role), db: AsyncSession = Depends(get_db)):

projects, my_roles = await svc.visible_projects(db, user)

return await svc.summarize(db, projects, my_roles)

@router.post("", response_model=ProjectDetail, status_code=status.HTTP_201_CREATED,

summary="Create a project and its GitHub repository (Manager)")

async def create_project(

data: ProjectCreate,

user: User = Depends(require_roles(RoleEnum.MANAGER)),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

github = require_github(github)

project = await svc.create_project(db, user, data, github, await resolve_owner(db))

return await svc.project_detail(db, await resolve_project_access(db, user, project.id))

@router.get("/activity", response_model=list[ActivityItem], summary="Recent task activity")

async def recent_activity(

limit: int = 15,

user: User = Depends(require_any_role),

db: AsyncSession = Depends(get_db),

):

projects, _ = await svc.visible_projects(db, user)

if not projects:

return []

names = {p.id: p.name for p in projects}

rows = (await db.execute(

select(Task).where(Task.project_id.in_(list(names)), Task.deleted_at.is_(None))

.order_by(func.coalesce(Task.updated_at, Task.created_at).desc()).limit(min(limit, 50))

)).scalars().all()

out = []

for t in rows:

t = await svc.load_task(db, t.id)

out.append({"task_id": t.id, "task_title": t.title, "project_id": t.project_id,

"project_name": names[t.project_id], "status": t.status,

"assigned_to": svc.person(t.assigned_to_user),

"updated_at": t.updated_at or t.created_at})

return out

@router.get("/report", summary="Download the project → task group → task report for a date range (CSV)",

response_class=Response, responses={200: {"content": {"text/csv": {}}}})

async def download_report(

start: date,

end: date,

project_id: int | None = None,

user: User = Depends(require_roles(RoleEnum.MANAGER, RoleEnum.EMPLOYEE)),

db: AsyncSession = Depends(get_db),

):

if end < start:

raise TraceException(422, "The end date is before the start date")

if project_id is not None:

projects = [(await resolve_project_access(db, user, project_id)).project]

else:

projects, _ = await svc.visible_projects(db, user)

body = project_report.to_csv(await project_report.report_rows(db, projects, start, end))

name = f"trace-report-{start.isoformat()}-to-{end.isoformat()}.csv"

return Response(body, media_type="text/csv; charset=utf-8",

headers={"Content-Disposition": f'attachment; filename="{name}"'})

@router.get("/{project_id}", response_model=ProjectDetail)

async def get_project(access: ProjectAccess = Depends(project_access), db: AsyncSession = Depends(get_db)):

return await svc.project_detail(db, access)

@router.patch("/{project_id}", response_model=ProjectDetail, summary="Edit project details (owner)")

async def update_project(

data: ProjectUpdate,

access: ProjectAccess = Depends(project_access),

db: AsyncSession = Depends(get_db),

):

access.require_owner()

for field, value in data.model_dump(exclude_unset=True).items():

setattr(access.project, field, value)

await db.commit()

return await svc.project_detail(db, access)

@router.delete("/{project_id}", status_code=status.HTTP_204_NO_CONTENT,

summary="Delete a project and archive its repository (owner)")

async def delete_project(

access: ProjectAccess = Depends(project_access),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

access.require_owner()

open_tasks = (await db.execute(

select(func.count(Task.id)).where(Task.project_id == access.project.id, Task.deleted_at.is_(None),

Task.status.notin_(["Completed", "Cancelled"]))

)).scalar()

if open_tasks:

raise TraceException(409, f"{open_tasks} open task(s) — archive the project instead, or close them first")

from app.services.system_settings import resolve_setting

await svc.delete_project(db, access.project, github, await resolve_setting(db, "github", "owner"))

@router.post("/{project_id}/source-files", response_model=SourceFileUploadResponse,

status_code=status.HTTP_201_CREATED, summary="Upload requirement documents (owner)")

async def upload_source_files(

files: list[UploadFile] = File(...),

access: ProjectAccess = Depends(project_access),

storage: ObjectStorage = Depends(get_storage),

db: AsyncSession = Depends(get_db),

):

import asyncio

access.require_owner()

uploaded, rejected = [], []

for upload in files:

name = upload.filename or "unnamed"

data = await upload.read()

if not data:

rejected.append({"file_name": name, "reason": "empty file"})

continue

if len(data) > MAX_SOURCE_FILE_BYTES:

rejected.append({"file_name": name, "reason": f"larger than {MAX_SOURCE_FILE_BYTES // 2**20} MB"})

continue

try:

text = await asyncio.to_thread(extract_text, name, data)

except UnsupportedFile as exc:

rejected.append({"file_name": name, "reason": str(exc).split(": ", 1)[-1]})

continue

key = f"projects/{access.project.id}/source/{uuid.uuid4().hex}{extension_of(name)}"

await storage.put(key, data, upload.content_type or "application/octet-stream")

row = ProjectSourceFile(

project_id=access.project.id, file_name=name, storage_key=key,

content_type=upload.content_type, size_bytes=len(data), extracted_text=text,

uploaded_by_user_id=access.user.id,

)

db.add(row)

await db.flush()

await db.refresh(row)

uploaded.append(svc.source_file_dict(row))

await db.commit()

return {"uploaded": uploaded, "rejected": rejected}

@router.delete("/{project_id}/source-files/{file_id}", status_code=status.HTTP_204_NO_CONTENT)

async def delete_source_file(

file_id: int,

access: ProjectAccess = Depends(project_access),

storage: ObjectStorage = Depends(get_storage),

db: AsyncSession = Depends(get_db),

):

access.require_owner()

row = (await db.execute(

select(ProjectSourceFile).where(ProjectSourceFile.id == file_id,

ProjectSourceFile.project_id == access.project.id,

ProjectSourceFile.deleted_at.is_(None))

)).scalar_one_or_none()

if row is None:

raise NotFoundException("Source file")

row.deleted_at = datetime.now(timezone.utc)

await db.commit()

await storage.delete(row.storage_key)

@router.get("/{project_id}/assignments", response_model=list[AssignmentResponse])

async def list_assignments(access: ProjectAccess = Depends(project_access), db: AsyncSession = Depends(get_db)):

rows = (await db.execute(

select(ProjectAssignment, User).join(User, User.id == ProjectAssignment.user_id)

.where(ProjectAssignment.project_id == access.project.id, ProjectAssignment.deleted_at.is_(None))

.order_by(ProjectAssignment.project_role, User.name)

)).all()

open_counts = dict((await db.execute(

select(Task.assigned_to_user_id, func.count(Task.id))

.where(Task.project_id == access.project.id, Task.deleted_at.is_(None),

Task.status.in_(svc.OPEN_STATUSES))

.group_by(Task.assigned_to_user_id)

)).all())

return [{"user": svc.person(u), "project_role": a.project_role,

"open_tasks": open_counts.get(u.id, 0), "assigned_at": a.created_at} for a, u in rows]

@router.post("/{project_id}/assignments", response_model=AssignmentResponse,

status_code=status.HTTP_201_CREATED, summary="Assign a Project Manager (owner)")

async def assign_project_manager(

data: AssignProjectManager,

access: ProjectAccess = Depends(project_access),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

access.require_owner()

employee = await svc.active_employee(db, data.user_id)

row = (await db.execute(

select(ProjectAssignment).where(ProjectAssignment.project_id == access.project.id,

ProjectAssignment.user_id == employee.id)

)).scalar_one_or_none()

if row is None:

row = ProjectAssignment(project_id=access.project.id, user_id=employee.id)

db.add(row)

elif row.project_role == PROJECT_MANAGER and row.deleted_at is None:

raise TraceException(409, f"{employee.name} is already a Project Manager on this project")

row.project_role, row.deleted_at, row.assigned_by_user_id = PROJECT_MANAGER, None, access.user.id

warnings = await svc.grant_repo_access(github, access.project, employee)

await db.commit()

await db.refresh(row)

return {"user": svc.person(employee), "project_role": PROJECT_MANAGER, "open_tasks": 0,

"assigned_at": row.created_at, "warnings": warnings}

@router.delete("/{project_id}/assignments/{user_id}", response_model=RemovalResponse,

summary="Remove a Project Manager (owner)")

async def remove_project_manager(

user_id: int,

access: ProjectAccess = Depends(project_access),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

access.require_owner()

row = (await db.execute(

select(ProjectAssignment).where(ProjectAssignment.project_id == access.project.id,

ProjectAssignment.user_id == user_id,

ProjectAssignment.project_role == PROJECT_MANAGER,

ProjectAssignment.deleted_at.is_(None))

)).scalar_one_or_none()

if row is None:

raise NotFoundException("Project Manager assignment")

holds_tasks = (await db.execute(

select(func.count(Task.id)).where(Task.project_id == access.project.id,

Task.assigned_to_user_id == user_id, Task.deleted_at.is_(None))

)).scalar()

warnings = []

if holds_tasks:

row.project_role = MEMBER

else:

row.deleted_at = datetime.now(timezone.utc)

warnings = await svc.revoke_repo_access(github, access.project, await db.get(User, user_id))

await db.commit()

return {"project_role": MEMBER if holds_tasks else None, "warnings": warnings}

@router.get("/{project_id}/candidates", response_model=list[PersonBrief],

summary="Employees who can be given a role or a task here")

async def list_candidates(access: ProjectAccess = Depends(project_access), db: AsyncSession = Depends(get_db)):

if not (access.is_owner or access.is_project_manager):

from app.exceptions import InsufficientPermissionsException

raise InsufficientPermissionsException()

return [svc.person(u) for u in await svc.active_employees(db)]

async def _group_dicts(db: AsyncSession, groups: list[TaskGroup]) -> list[dict]:

ids = [g.id for g in groups]

counts = {gid: (0, 0) for gid in ids}

if ids:

from sqlalchemy import case

for gid, total, done in (await db.execute(

select(Task.task_group_id, func.count(Task.id), func.count(case((Task.status == "Completed", 1))))

.where(Task.task_group_id.in_(ids), Task.deleted_at.is_(None), Task.status != "Cancelled")

.group_by(Task.task_group_id)

)).all():

counts[gid] = (total, done)

return [{

"id": g.id, "project_id": g.project_id, "name": g.name, "description": g.description,

"sequence": g.sequence, "estimated_duration_days": g.estimated_duration_days,

"planned_start_date": g.planned_start_date, "planned_end_date": g.planned_end_date,

"completion_percentage": float(g.completion_percentage or 0), "status": g.status,

"created_by": g.created_by, "total_tasks": counts[g.id][0], "completed_tasks": counts[g.id][1],

} for g in groups]

@router.get("/{project_id}/task-groups", response_model=list[TaskGroupResponse])

async def list_task_groups(access: ProjectAccess = Depends(project_access), db: AsyncSession = Depends(get_db)):

groups = (await db.execute(

select(TaskGroup).where(TaskGroup.project_id == access.project.id, TaskGroup.deleted_at.is_(None))

.order_by(TaskGroup.sequence, TaskGroup.id)

)).scalars().all()

return await _group_dicts(db, list(groups))

@router.post("/{project_id}/task-groups", response_model=TaskGroupResponse, status_code=status.HTTP_201_CREATED)

async def create_task_group(

data: TaskGroupCreate,

access: ProjectAccess = Depends(project_access),

db: AsyncSession = Depends(get_db),

):

access.require_project_manager()

values = data.model_dump()

if values["sequence"] is None:

values["sequence"] = ((await db.execute(

select(func.max(TaskGroup.sequence)).where(TaskGroup.project_id == access.project.id,

TaskGroup.deleted_at.is_(None))

)).scalar() or 0) + 1

group = TaskGroup(project_id=access.project.id, created_by="Human", status="Pending",

completion_percentage=0, **values)

db.add(group)

await db.commit()

return (await _group_dicts(db, [group]))[0]

@router.patch("/{project_id}/task-groups/{group_id}", response_model=TaskGroupResponse)

async def update_task_group(

group_id: int,

data: TaskGroupUpdate,

access: ProjectAccess = Depends(project_access),

db: AsyncSession = Depends(get_db),

):

access.require_project_manager()

group = await svc.group_in_project(db, access.project.id, group_id)

for field, value in data.model_dump(exclude_unset=True).items():

setattr(group, field, value)

await db.commit()

return (await _group_dicts(db, [group]))[0]

@router.delete("/{project_id}/task-groups/{group_id}", status_code=status.HTTP_204_NO_CONTENT)

async def delete_task_group(

group_id: int,

access: ProjectAccess = Depends(project_access),

db: AsyncSession = Depends(get_db),

):

access.require_project_manager()

group = await svc.group_in_project(db, access.project.id, group_id)

has_tasks = (await db.execute(

select(func.count(Task.id)).where(Task.task_group_id == group.id, Task.deleted_at.is_(None))

)).scalar()

if has_tasks:

raise TraceException(409, "Move or delete this group's tasks first")

group.deleted_at = datetime.now(timezone.utc)

await db.commit()

@router.get("/{project_id}/tasks", response_model=list[TaskResponse])

async def list_project_tasks(

task_group_id: int | None = None,

mine: bool = False,

access: ProjectAccess = Depends(project_access),

db: AsyncSession = Depends(get_db),

):

stmt = select(Task.id).where(Task.project_id == access.project.id, Task.deleted_at.is_(None))

if task_group_id is not None:

stmt = stmt.where(Task.task_group_id == task_group_id)

if mine:

stmt = stmt.where(Task.assigned_to_user_id == access.user.id)

ids = (await db.execute(stmt.order_by(Task.due_date.asc().nulls_last(), Task.id))).scalars().all()

return [svc.task_dict(await svc.load_task(db, i), access) for i in ids]

@router.post("/{project_id}/tasks", response_model=TaskMutationResponse, status_code=status.HTTP_201_CREATED,

summary="Create a task — and its GitHub issue (Project Manager)")

async def create_project_task(

data: TaskCreate,

access: ProjectAccess = Depends(project_access),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

access.require_project_manager()

task, warnings = await svc.create_task(db, access, data, require_github(github))

return {"task": svc.task_dict(task, access), "warnings": warnings}

@router.get("/{project_id}/tree", response_model=ProjectTree,

summary="Project → task groups → tasks → assignees, for the graph view")

async def get_project_tree(access: ProjectAccess = Depends(project_access), db: AsyncSession = Depends(get_db)):

return await gantt_service.project_tree(db, access.project)

@router.get("/{project_id}/gantt", response_model=GanttResponse | None,

summary="The latest Gantt version (or ?version=N); null before the first one")

async def get_gantt(

version: int | None = None,

access: ProjectAccess = Depends(project_access),

db: AsyncSession = Depends(get_db),

):

rows = await gantt_service.versions(db, access.project.id)

if not rows:

if version is not None:

raise NotFoundException("Gantt version")

return None

row = rows[0] if version is None else next((r for r in rows if r.version == version), None)

if row is None:

raise NotFoundException("Gantt version")

return {"version": row.version, "generated_reason": row.generated_reason, "generated_at": row.generated_at,

"chart_data": row.chart_data, "latest_version": rows[0].version}

@router.get("/{project_id}/gantt/versions", response_model=list[GanttVersionBrief],

summary="Gantt version history, newest first")

async def list_gantt_versions(access: ProjectAccess = Depends(project_access), db: AsyncSession = Depends(get_db)):

return [{"version": r.version, "generated_reason": r.generated_reason, "generated_at": r.generated_at}

for r in await gantt_service.versions(db, access.project.id)]

async def _require_ai(db: AsyncSession) -> None:

if not ai_service.ai_configured():

raise ai_service.AINotConfigured()

def _enqueue_or_503(name: str, *args) -> str:

try:

return jobs.enqueue(name, *args)

except Exception as exc:

raise TraceException(503, f"The job queue is unavailable ({exc.__class__.__name__}); try again shortly") from exc

@router.post("/{project_id}/evaluate", response_model=JobQueued, status_code=status.HTTP_202_ACCEPTED,

summary="Evaluate Project — source files → documents, task groups, Gantt v1 (owner)")

async def evaluate_project(

access: ProjectAccess = Depends(project_access),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

access.require_owner()

await _require_ai(db)

require_github(github)

project = access.project

if project.status == "Evaluating":

raise TraceException(409, "This project is already being evaluated")

has_text = (await db.execute(select(func.count(ProjectSourceFile.id)).where(

ProjectSourceFile.project_id == project.id, ProjectSourceFile.deleted_at.is_(None),

func.length(func.coalesce(ProjectSourceFile.extracted_text, "")) > 0,

))).scalar()

if not has_text:

raise TraceException(409, "Upload at least one requirement document with readable text first")

if (await db.execute(select(func.count(Task.id)).where(

Task.project_id == project.id, Task.deleted_at.is_(None)))).scalar():

raise TraceException(409, "This project already has tasks, so evaluating it again would replace task "

"groups that hold work. Edit the project document instead — it re-plans the Gantt")

previous = project.status

project.status = "Evaluating"

ai_jobs.set_ai_error(project, "evaluate_project", None)

await db.commit()

try:

return {"job_id": jobs.enqueue("evaluate_project", project.id)}

except Exception as exc:

project.status = previous

ai_jobs.set_ai_error(project, "evaluate_project", f"Could not queue the evaluation ({exc.__class__.__name__})")

await db.commit()

raise TraceException(503, "The job queue is unavailable; try again shortly") from exc

@router.get("/{project_id}/evaluate/status", response_model=EvaluationStatus,

summary="Evaluation state: idle, running or failed (with the reason)")

async def evaluation_status(access: ProjectAccess = Depends(project_access)):

project = access.project

error = (project.ai_errors or {}).get("evaluate_project")

state = "running" if project.status == "Evaluating" else "failed" if error else "idle"

return {"state": state, "error": error["message"] if error else None,

"project_status": project.status, "last_evaluated_at": project.last_evaluated_at}

@router.post("/{project_id}/suggest-managers", response_model=JobQueued, status_code=status.HTTP_202_ACCEPTED,

summary="AI-ranked Project Manager candidates (owner) — poll /services/task/{job_id}/result")

async def suggest_managers(access: ProjectAccess = Depends(project_access), db: AsyncSession = Depends(get_db)):

access.require_owner()

await _require_ai(db)

return {"job_id": _enqueue_or_503("suggest_managers", access.project.id)}

@router.post("/{project_id}/tasks/suggest-assignees", response_model=JobQueued,

status_code=status.HTTP_202_ACCEPTED,

summary="AI-ranked assignees for a draft task (Project Manager)")

async def suggest_assignees(

data: AssigneeSuggestionRequest,

access: ProjectAccess = Depends(project_access),

db: AsyncSession = Depends(get_db),

):

access.require_project_manager()

await _require_ai(db)

return {"job_id": _enqueue_or_503("suggest_assignees", access.project.id, data.title, data.description)}

@router.post("/{project_id}/task-groups/{group_id}/suggest-tasks", response_model=JobQueued,

status_code=status.HTTP_202_ACCEPTED, summary="AI-suggested tasks for a task group (Project Manager)")

async def suggest_tasks(

group_id: int,

access: ProjectAccess = Depends(project_access),

db: AsyncSession = Depends(get_db),

):

access.require_project_manager()

await svc.group_in_project(db, access.project.id, group_id)

await _require_ai(db)

return {"job_id": _enqueue_or_503("suggest_tasks", group_id)}

@router.post("/{project_id}/gantt/reevaluate", response_model=JobQueued, status_code=status.HTTP_202_ACCEPTED,

summary="Re-plan the Gantt now (Project Manager)")

async def reevaluate_gantt(access: ProjectAccess = Depends(project_access)):

access.require_project_manager()

try:

return {"job_id": gantt_service.request_reevaluation(access.project.id, "manual", manual=True)}

except Exception as exc:

raise TraceException(503, "The job queue is unavailable; try again shortly") from exc

@router.post("/{project_id}/progress-report", response_model=JobQueued, status_code=status.HTTP_202_ACCEPTED,

summary="Rewrite the progress document and report now (owner or Project Manager)")

async def refresh_progress_report(

access: ProjectAccess = Depends(project_access),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

if not (access.is_owner or access.is_project_manager):

from app.exceptions import InsufficientPermissionsException

raise InsufficientPermissionsException()

await _require_ai(db)

require_github(github)

return {"job_id": _enqueue_or_503("update_project_progress_doc", access.project.id)}

@router.get("/{project_id}/documents/{kind}", response_model=DocumentResponse,

summary="A project document's markdown, read from the repository")

async def get_document(

kind: DocumentKind,

access: ProjectAccess = Depends(project_access),

github: GitHubClient | None = Depends(get_github_client),

):

project = access.project

url = getattr(project, ai_jobs.DOC_COLUMNS[kind])

if not url:

return {"kind": kind, "url": None, "content": None}

content = await ai_jobs.read_document(require_github(github), project, ai_jobs.DOC_PATHS[kind])

return {"kind": kind, "url": url, "content": content}

@router.put("/{project_id}/documents/doc", response_model=DocumentSaved,

summary="Save the project document (Project Manager) — re-plans the Gantt when it changed")

async def save_project_doc(

data: DocumentUpdate,

access: ProjectAccess = Depends(project_access),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

access.require_project_manager()

project, github = access.project, require_github(github)

if not project.project_doc:

raise TraceException(409, "There is no project document yet — the project has to be evaluated first")

current = await ai_jobs.read_document(github, project, ai_jobs.DOC_PATHS["doc"])

content = data.content if data.content.endswith("\n") else data.content + "\n"

if current is not None and current.strip() == content.strip():

return {"kind": "doc", "url": project.project_doc, "content": current, "changed": False}

project.project_doc = await github.commit_file(

project.github_repo, ai_jobs.DOC_PATHS["doc"], content,

f"TRACE: docs/project_doc.md (edited by {access.user.name})", project.github_default_branch)

await db.commit()

gantt_service.request_reevaluation(project.id, "project_doc_updated")

return {"kind": "doc", "url": project.project_doc, "content": content, "changed": True}

backend/app/api/v1/tasks.py

from fastapi import APIRouter, Depends, status

from sqlalchemy import select

from sqlalchemy.ext.asyncio import AsyncSession

from app.core.permissions import RoleEnum, require_any_role, require_roles

from app.core.project_access import resolve_project_access, resolve_task_access

from app.database import get_db

from app.models.task import Task

from app.models.user import User

from app.exceptions import InsufficientPermissionsException

from app.schemas.project import (

DiscussionCreate, DiscussionResponse, DocumentResponse, TaskAssign, TaskMutationResponse, TaskResponse, TaskStatusUpdate, TaskUpdate,

)

from app.services import project_service as svc

from app.services.github_service import GitHubClient, get_github_client, require_github

router = APIRouter(prefix="/tasks", tags=["Tasks"], dependencies=[Depends(require_any_role)])

@router.get("/mine", response_model=list[TaskResponse], summary="Tasks assigned to me, across projects")

async def my_tasks(

include_closed: bool = False,

user: User = Depends(require_roles(RoleEnum.EMPLOYEE)),

db: AsyncSession = Depends(get_db),

):

stmt = select(Task).where(Task.assigned_to_user_id == user.id, Task.deleted_at.is_(None),

Task.project_id.is_not(None))

if not include_closed:

stmt = stmt.where(Task.status.notin_(["Completed", "Cancelled"]))

tasks = (await db.execute(stmt.order_by(Task.due_date.asc().nulls_last(), Task.id))).scalars().all()

out, access_by_project = [], {}

for t in tasks:

if t.project_id not in access_by_project:

access_by_project[t.project_id] = await resolve_project_access(db, user, t.project_id)

out.append(svc.task_dict(await svc.load_task(db, t.id), access_by_project[t.project_id]))

return out

@router.get("/health-summary", summary="Task Health Score totals (Admin)")

async def task_health_summary(

_: User = Depends(require_roles(RoleEnum.ADMIN)),

db: AsyncSession = Depends(get_db),

):

tasks = (await db.execute(

select(Task).where(Task.deleted_at.is_(None), Task.status.notin_(["Completed", "Cancelled"]))

)).scalars().all()

counts = {"Green": 0, "Yellow": 0, "Red": 0}

at_risk = []

for t in tasks:

score = t.health_score or "Green"

counts[score] = counts.get(score, 0) + 1

if score in ("Yellow", "Red"):

at_risk.append({"id": t.id, "title": t.title, "project_id": t.project_id,

"health_score": score, "health_reason": t.health_reason,

"due_date": t.due_date, "status": t.status})

return {"summary": counts, "total_tasks": len(tasks), "at_risk_tasks": at_risk}

@router.post("/compute-health", summary="Recompute Task Health Scores (Admin)")

async def compute_health(_: User = Depends(require_roles(RoleEnum.ADMIN))):

from app.tasks import compute_task_health_and_escalate

return {"job_id": compute_task_health_and_escalate.delay().id}

@router.get("/{task_id}", response_model=TaskResponse)

async def get_task(task_id: int, user: User = Depends(require_any_role), db: AsyncSession = Depends(get_db)):

task, access = await resolve_task_access(db, user, task_id)

return svc.task_dict(await svc.load_task(db, task.id), access)

@router.patch("/{task_id}", response_model=TaskResponse, summary="Edit task details (Project Manager)")

async def update_task(

task_id: int,

data: TaskUpdate,

user: User = Depends(require_any_role),

db: AsyncSession = Depends(get_db),

):

task, access = await resolve_task_access(db, user, task_id)

access.require_project_manager()

return svc.task_dict(await svc.update_task(db, access, task, data), access)

@router.patch("/{task_id}/assign", response_model=TaskMutationResponse,

summary="Assign or unassign a Member (Project Manager)")

async def assign_task(

task_id: int,

data: TaskAssign,

user: User = Depends(require_any_role),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

task, access = await resolve_task_access(db, user, task_id)

access.require_project_manager()

task, warnings = await svc.assign_task(db, access, task, data.assigned_to_user_id, require_github(github))

return {"task": svc.task_dict(task, access), "warnings": warnings}

@router.patch("/{task_id}/status", response_model=TaskResponse, summary="Change status — assignee or Project Manager")

async def update_task_status(

task_id: int,

data: TaskStatusUpdate,

user: User = Depends(require_any_role),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

task, access = await resolve_task_access(db, user, task_id)

return svc.task_dict(await svc.set_status(db, access, task, data.status, github), access)

@router.delete("/{task_id}", status_code=status.HTTP_204_NO_CONTENT,

summary="Delete a task and close its issue as not planned (Project Manager)")

async def delete_task(

task_id: int,

user: User = Depends(require_any_role),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

task, access = await resolve_task_access(db, user, task_id)

access.require_project_manager()

await svc.delete_task(db, access, task, github)

@router.get("/{task_id}/progress-doc", response_model=DocumentResponse,

summary="The task's AI-written plan and checklist, read from the repository")

async def get_task_progress_doc(

task_id: int,

user: User = Depends(require_any_role),

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

from app.services import ai_jobs

task, access = await resolve_task_access(db, user, task_id)

if not task.task_progress_doc:

return {"kind": "task", "url": None, "content": None}

content = await ai_jobs.read_document(require_github(github), access.project, ai_jobs.task_doc_path(task.id))

return {"kind": "task", "url": task.task_progress_doc, "content": content}

async def _discussion_access(db: AsyncSession, user: User, task_id: int):

task, access = await resolve_task_access(db, user, task_id)

if not access.may_discuss(task):

raise InsufficientPermissionsException()

return task, access

@router.get("/{task_id}/discussions", response_model=list[DiscussionResponse],

summary="The task's discussion — assignee, assigner, Project Managers, owning Manager")

async def list_discussions(task_id: int, user: User = Depends(require_any_role), db: AsyncSession = Depends(get_db)):

task, _ = await _discussion_access(db, user, task_id)

return await svc.list_discussions(db, task)

@router.post("/{task_id}/discussions", response_model=DiscussionResponse, status_code=status.HTTP_201_CREATED,

summary="Post a message or a reply; the other participants are notified")

async def post_discussion(task_id: int, data: DiscussionCreate, user: User = Depends(require_any_role),

db: AsyncSession = Depends(get_db)):

task, access = await _discussion_access(db, user, task_id)

return await svc.post_discussion(db, access, task, data.message, data.parent_id)

backend/app/api/v1/notifications.py

import jwt as pyjwt

from fastapi import APIRouter, Depends, Query, WebSocket, WebSocketDisconnect, status

from sqlalchemy import func, select, update

from sqlalchemy.ext.asyncio import AsyncSession

from app.core.permissions import require_any_role

from app.core.security import decode_token

from app.database import async_session_factory, get_db

from app.exceptions import NotFoundException

from app.models.project import Notification

from app.models.user import User

from app.schemas.project import NotificationList, NotificationResponse

from app.services.realtime import hub

router = APIRouter(prefix="/notifications", tags=["Notifications"], dependencies=[Depends(require_any_role)])

ws_router = APIRouter(tags=["Notifications"])

def _mine(user: User):

return (Notification.user_id == user.id, Notification.deleted_at.is_(None))

async def _unread(db: AsyncSession, user: User) -> int:

return (await db.execute(

select(func.count(Notification.id)).where(*_mine(user), Notification.is_read.is_(False))

)).scalar_one()

@router.get("", response_model=NotificationList, summary="My notifications, newest first, and the unread count")

async def list_notifications(

unread_only: bool = False,

limit: int = Query(30, ge=1, le=100),

user: User = Depends(require_any_role),

db: AsyncSession = Depends(get_db),

):

stmt = select(Notification).where(*_mine(user))

if unread_only:

stmt = stmt.where(Notification.is_read.is_(False))

items = (await db.execute(stmt.order_by(Notification.id.desc()).limit(limit))).scalars().all()

return {"items": items, "unread": await _unread(db, user)}

@router.get("/unread-count", summary="How many of my notifications are unread")

async def unread_count(user: User = Depends(require_any_role), db: AsyncSession = Depends(get_db)):

return {"unread": await _unread(db, user)}

@router.patch("/{notification_id}/read", response_model=NotificationResponse, summary="Mark one read")

async def mark_read(notification_id: int, user: User = Depends(require_any_role), db: AsyncSession = Depends(get_db)):

note = (await db.execute(

select(Notification).where(Notification.id == notification_id, *_mine(user))

)).scalar_one_or_none()

if note is None:

raise NotFoundException("Notification")

note.is_read = True

await db.commit()

await db.refresh(note)

return note

@router.post("/read-all", summary="Mark all of mine read")

async def mark_all_read(user: User = Depends(require_any_role), db: AsyncSession = Depends(get_db)):

result = await db.execute(

update(Notification).where(*_mine(user), Notification.is_read.is_(False)).values(is_read=True)

)

await db.commit()

return {"updated": result.rowcount}

@ws_router.websocket("/ws")

async def live_events(websocket: WebSocket, token: str = ""):

try:

payload = decode_token(token)

if payload.get("type") != "access":

raise pyjwt.InvalidTokenError("not an access token")

user_id = int(payload["sub"])

except (pyjwt.PyJWTError, KeyError, TypeError, ValueError):

await websocket.close(code=status.WS_1008_POLICY_VIOLATION)

return

async with async_session_factory() as db:

user = await db.get(User, user_id)

if user is None or user.deleted_at is not None or user.status == "Blocked":

await websocket.close(code=status.WS_1008_POLICY_VIOLATION)

return

await hub.connect(user_id, websocket)

try:

while True:

await websocket.receive_text()

except WebSocketDisconnect:

hub.disconnect(user_id, websocket)

backend/app/api/v1/settings.py

import asyncio

from typing import Literal

from fastapi import APIRouter, Depends

from pydantic import BaseModel, Field, field_validator

from sqlalchemy.ext.asyncio import AsyncSession

from app.core.permissions import RoleEnum, require_roles

from app.database import get_db

from app.services import mail_service

from app.services.github_service import (

OWNER_PATTERN, GitHubClient, GitHubError, get_github_client,

)

from app.services.system_settings import resolve_setting, setting_source, store_setting

router = APIRouter(prefix="/admin/settings", tags=["Configuration"],

dependencies=[Depends(require_roles(RoleEnum.ADMIN))])

GITHUB_FIELDS = ("owner", "committer_name", "committer_email")

class GitHubSettings(BaseModel):

owner: str

committer_name: str

committer_email: str

token_set: bool

token_source: str | None

class GitHubSettingsUpdate(BaseModel):

owner: str | None = Field(None, max_length=39)

committer_name: str | None = Field(None, max_length=100)

committer_email: str | None = Field(None, max_length=255)

token: str | None = Field(None, max_length=500)

@field_validator("owner")

@classmethod

def _owner(cls, value: str | None) -> str | None:

if value is None:

return None

value = value.strip().removeprefix("https://github.com/").strip("/")

if value and not OWNER_PATTERN.match(value):

raise ValueError("must be a GitHub organization login, e.g. acme-corp")

return value

@field_validator("committer_email")

@classmethod

def _email(cls, value: str | None) -> str | None:

if value in (None, ""):

return value

if "@" not in value or value.startswith("@") or value.endswith("@"):

raise ValueError("must be an email address")

return value.strip()

class ConnectionCheck(BaseModel):

name: str

ok: bool

detail: str

class GitHubTestResult(BaseModel):

ok: bool

checks: list[ConnectionCheck]

async def _github_settings(db: AsyncSession) -> dict:

values = {f: await resolve_setting(db, "github", f) for f in GITHUB_FIELDS}

source = await setting_source(db, "github", "token")

return {**values, "token_set": source is not None, "token_source": source}

@router.get("/github", response_model=GitHubSettings, summary="GitHub settings (token never returned)")

async def get_github_settings(db: AsyncSession = Depends(get_db)):

return await _github_settings(db)

@router.put("/github", response_model=GitHubSettings, summary="Save GitHub settings (token is write-only)")

async def put_github_settings(data: GitHubSettingsUpdate, db: AsyncSession = Depends(get_db)):

for field, value in data.model_dump(exclude_unset=True).items():

if field == "token" and value is None:

continue

await store_setting(db, "github", field, value.strip() if isinstance(value, str) else value)

await db.commit()

return await _github_settings(db)

@router.post("/github/test", response_model=GitHubTestResult, summary="Test the saved GitHub settings")

async def test_github_settings(

github: GitHubClient | None = Depends(get_github_client),

db: AsyncSession = Depends(get_db),

):

owner = await resolve_setting(db, "github", "owner")

checks = []

if github is None:

checks.append(ConnectionCheck(name="Token", ok=False, detail="No token is set"))

else:

try:

login = await github.authenticated_login()

checks.append(ConnectionCheck(name="Token", ok=True, detail=f"Authenticates as {login}"))

except GitHubError as exc:

checks.append(ConnectionCheck(name="Token", ok=False, detail=exc.detail))

if not owner:

checks.append(ConnectionCheck(name="Organization", ok=False, detail="No organization is set"))

elif github is not None and checks[0].ok:

try:

org = await github.organization(owner)

checks.append(ConnectionCheck(

name="Organization", ok=True,

detail=f"{org.get('name') or org.get('login', owner)} is visible to the token"))

except GitHubError as exc:

detail = (f"'{owner}' is not an organization this token can see — personal accounts are "

"not supported" if exc.github_status == 404 else exc.detail)

checks.append(ConnectionCheck(name="Organization", ok=False, detail=detail))

else:

checks.append(ConnectionCheck(name="Organization", ok=False, detail="Not checked — the token failed"))

return {"ok": all(c.ok for c in checks), "checks": checks}

MAIL_FIELDS = ("host", "port", "from_address", "username", "security")

class MailSettings(BaseModel):

host: str

port: str

from_address: str

username: str

security: str

password_set: bool

password_source: str | None

class MailSettingsUpdate(BaseModel):

host: str | None = Field(None, max_length=255)

port: int | None = Field(None, ge=1, le=65535)

from_address: str | None = Field(None, max_length=255)

username: str | None = Field(None, max_length=255)

password: str | None = Field(None, max_length=500)

security: Literal["none", "starttls", "ssl"] | None = None

@field_validator("from_address")

@classmethod

def _from(cls, value: str | None) -> str | None:

if value in (None, ""):

return value

if "@" not in value:

raise ValueError("must be an email address")

return value.strip()

async def _mail_settings(db: AsyncSession) -> dict:

values = {f: await resolve_setting(db, "mail", f) for f in MAIL_FIELDS}

values["security"] = values["security"] or "none"

source = await setting_source(db, "mail", "password")

return {**values, "password_set": source is not None, "password_source": source}

@router.get("/mail", response_model=MailSettings, summary="Mail settings (password never returned)")

async def get_mail_settings(db: AsyncSession = Depends(get_db)):

return await _mail_settings(db)

@router.put("/mail", response_model=MailSettings, summary="Save mail settings (password is write-only)")

async def put_mail_settings(data: MailSettingsUpdate, db: AsyncSession = Depends(get_db)):

for field, value in data.model_dump(exclude_unset=True).items():

if field == "password" and value is None:

continue

await store_setting(db, "mail", field, str(value).strip() if value is not None else None)

await db.commit()

return await _mail_settings(db)

@router.post("/mail/test", response_model=GitHubTestResult, summary="Test the saved mail server")

async def test_mail_settings(db: AsyncSession = Depends(get_db)):

config = await mail_service.mail_config(db)

checks = await asyncio.to_thread(mail_service.check, config)

return {"ok": all(c["ok"] for c in checks), "checks": checks}

backend/app/api/v1/workforce.py

from fastapi import APIRouter, Depends, File, Response, UploadFile, status

from sqlalchemy.ext.asyncio import AsyncSession

from app.core.permissions import require_admin

from app.database import get_db

from app.services import workforce as wf

router = APIRouter(prefix="/admin/workforce", tags=["Workforce"], dependencies=[Depends(require_admin)])

@router.get("", summary="The tabs and their fields")

async def catalogue():

return wf.catalogue()

@router.get("/{entity}", summary="Every record of one tab")

async def list_records(entity: str, db: AsyncSession = Depends(get_db)):

return await wf.list_rows(db, entity)

@router.post("/{entity}", status_code=status.HTTP_201_CREATED, summary="Add a record")

async def create_record(entity: str, data: dict, db: AsyncSession = Depends(get_db)):

row_id = await wf.create_row(db, entity, data)

await db.commit()

return {"id": row_id}

@router.put("/{entity}/{row_id}", summary="Edit a record (fields left out are unchanged)")

async def update_record(entity: str, row_id: int, data: dict, db: AsyncSession = Depends(get_db)):

await wf.update_row(db, entity, row_id, data)

await db.commit()

return {"id": row_id}

@router.delete("/{entity}/{row_id}", status_code=status.HTTP_204_NO_CONTENT, summary="Delete a record")

async def delete_record(entity: str, row_id: int, db: AsyncSession = Depends(get_db)):

await wf.delete_row(db, entity, row_id)

await db.commit()

@router.get("/{entity}/template", summary="An empty CSV with this tab's columns",

response_class=Response, responses={200: {"content": {"text/csv": {}}}})

async def csv_template(entity: str):

return Response(wf.template(entity), media_type="text/csv; charset=utf-8",

headers={"Content-Disposition": f'attachment; filename="{entity}-template.csv"'})

@router.post("/{entity}/bulk", summary="Bulk upload a CSV — good rows are added, bad rows are reported")

async def bulk_upload(entity: str, file: UploadFile = File(...), db: AsyncSession = Depends(get_db)):

return await wf.bulk_upload(db, entity, await file.read())

backend/app/api/v1/admin.py

import datetime

from typing import Any, Dict, List, Optional

from fastapi import APIRouter, Depends, HTTPException, Query, status

from pydantic import BaseModel

from sqlalchemy import func, inspect, select, text

from sqlalchemy.ext.asyncio import AsyncSession

from app.core.security import hash_password

from app.database import get_db

from app.dependencies import get_current_user

from app.models.attendance import Attendance, TimeZone

from app.models.employee import (

Department,

Designation,

Employee,

EmployeeDetail,

WorkSchedule,

)

from app.models.hrms import Holiday, Leave

from app.models.productivity import ProductivityScore

from app.models.task import (

Task,

TaskComment,

TaskDetail,

TaskTimeLog,

TaskType,

)

from app.models.user import Profile, Role, User, UserRole

from app.models.project import (

Project,

ProjectSourceFile,

ProjectAssignment,

TaskGroup,

GanttChart,

TaskDiscussion,

Notification,

)

router = APIRouter()

MODEL_REGISTRY: Dict[str, Dict[str, Any]] = {

"users": {"model": User, "display_name": "Users", "category": "Core Auth & Users"},

"profiles": {"model": Profile, "display_name": "Profiles", "category": "Core Auth & Users"},

"roles": {"model": Role, "display_name": "Roles", "category": "Core Auth & Users"},

"user_roles": {"model": UserRole, "display_name": "User Roles", "category": "Core Auth & Users"},

"employees": {"model": Employee, "display_name": "Employees", "category": "HR & Workforce"},

"employee_details": {"model": EmployeeDetail, "display_name": "Employee Details", "category": "HR & Workforce"},

"departments": {"model": Department, "display_name": "Departments", "category": "HR & Workforce"},

"designations": {"model": Designation, "display_name": "Designations", "category": "HR & Workforce"},

"work_schedules": {"model": WorkSchedule, "display_name": "Work Schedules", "category": "HR & Workforce"},

"attendance": {"model": Attendance, "display_name": "Attendance Records", "category": "Attendance & Schedules"},

"time_zones": {"model": TimeZone, "display_name": "Time Zones", "category": "Attendance & Schedules"},

"leaves": {"model": Leave, "display_name": "Leave Requests", "category": "Attendance & Schedules"},

"holidays": {"model": Holiday, "display_name": "Holidays", "category": "Attendance & Schedules"},

"tasks": {"model": Task, "display_name": "Tasks", "category": "Tasks & Projects"},

"task_types": {"model": TaskType, "display_name": "Task Types", "category": "Tasks & Projects"},

"task_details": {"model": TaskDetail, "display_name": "Task Details", "category": "Tasks & Projects"},

"task_comments": {"model": TaskComment, "display_name": "Task Comments", "category": "Tasks & Projects"},

"task_time_logs": {"model": TaskTimeLog, "display_name": "Task Time Logs", "category": "Tasks & Projects"},

"projects": {"model": Project, "display_name": "Projects", "category": "Tasks & Projects"},

"project_source_files": {"model": ProjectSourceFile, "display_name": "Project Source Files", "category": "Tasks & Projects"},

"project_assignments": {"model": ProjectAssignment, "display_name": "Project Assignments", "category": "Tasks & Projects"},

"task_groups": {"model": TaskGroup, "display_name": "Task Groups", "category": "Tasks & Projects"},

"gantt_charts": {"model": GanttChart, "display_name": "Gantt Charts", "category": "Tasks & Projects"},

"task_discussions": {"model": TaskDiscussion, "display_name": "Task Discussions", "category": "Tasks & Projects"},

"notifications": {"model": Notification, "display_name": "Notifications", "category": "Tasks & Projects"},

"productivity_scores": {"model": ProductivityScore, "display_name": "Productivity Scores", "category": "AI & System"},

}

def require_admin(user: User = Depends(get_current_user)) -> User:

user_roles = [ur.role.role_name for ur in user.user_roles if ur.role]

if "Admin" not in user_roles:

raise HTTPException(

status_code=status.HTTP_403_FORBIDDEN,

detail="Access denied. Admin role required.",

)

return user

def serialize_value(val: Any) -> Any:

if isinstance(val, (datetime.datetime, datetime.date, datetime.time)):

return val.isoformat()

return val

def parse_field_value(col_name: str, col_type: str, raw_value: Any) -> Any:

if raw_value is None or raw_value == "":

return None

type_str = str(col_type).upper()

if col_name == "password" and isinstance(raw_value, str) and not raw_value.startswith("$2b$"):

return hash_password(raw_value)

if "INT" in type_str:

return int(raw_value)

elif "FLOAT" in type_str or "NUMERIC" in type_str or "DECIMAL" in type_str:

return float(raw_value)

elif "BOOL" in type_str:

if isinstance(raw_value, bool):

return raw_value

return str(raw_value).lower() in ("true", "1", "t", "yes")

elif "DATETIME" in type_str or "TIMESTAMP" in type_str:

if isinstance(raw_value, str):

return datetime.datetime.fromisoformat(raw_value.replace("Z", "+00:00"))

elif "DATE" in type_str:

if isinstance(raw_value, str):

return datetime.date.fromisoformat(raw_value[:10])

elif "TIME" in type_str:

if isinstance(raw_value, str):

return datetime.time.fromisoformat(raw_value)

return raw_value

@router.get("/tables", summary="Get metadata for all database tables")

async def list_tables(

db: AsyncSession = Depends(get_db),

admin: User = Depends(require_admin),

):

table_list = []

for table_key, meta in MODEL_REGISTRY.items():

model_cls = meta["model"]

mapper = inspect(model_cls)

cnt_stmt = select(func.count()).select_from(model_cls)

try:

res = await db.execute(cnt_stmt)

total_records = res.scalar_one()

except Exception:

total_records = 0

columns = []

pk_name = "id"

for col in mapper.columns:

if col.primary_key:

pk_name = col.name

columns.append({

"name": col.name,

"type": str(col.type),

"nullable": col.nullable,

"primary_key": col.primary_key,

"default": str(col.default) if col.default else None,

})

table_list.append({

"name": table_key,

"display_name": meta["display_name"],

"category": meta["category"],

"total_records": total_records,

"primary_key": pk_name,

"columns": columns,

})

return {"status": "success", "tables": table_list}

@router.get("/tables/{table_name}", summary="Get records for a specific table")

async def get_table_records(

table_name: str,

page: int = Query(1, ge=1),

page_size: int = Query(20, ge=1, le=100),

search: Optional[str] = Query(None),

sort_by: Optional[str] = Query(None),

sort_order: str = Query("asc", pattern="^(asc|desc)$"),

db: AsyncSession = Depends(get_db),

admin: User = Depends(require_admin),

):

if table_name not in MODEL_REGISTRY:

raise HTTPException(

status_code=status.HTTP_404_NOT_FOUND,

detail=f"Table '{table_name}' not found in Admin Registry.",

)

meta = MODEL_REGISTRY[table_name]

model_cls = meta["model"]

mapper = inspect(model_cls)

columns = []

pk_col = None

for col in mapper.columns:

if col.primary_key:

pk_col = col

columns.append({

"name": col.name,

"type": str(col.type),

"nullable": col.nullable,

"primary_key": col.primary_key,

})

pk_name = pk_col.name if pk_col is not None else "id"

stmt = select(model_cls)

if search and search.strip():

search_term = f"%{search.strip()}%"

search_filters = []

for col in mapper.columns:

if "VARCHAR" in str(col.type).upper() or "TEXT" in str(col.type).upper():

search_filters.append(col.ilike(search_term))

if search_filters:

stmt = stmt.where(func.or_(*search_filters))

count_stmt = select(func.count()).select_from(stmt.subquery())

count_res = await db.execute(count_stmt)

total_records = count_res.scalar_one()

if sort_by and hasattr(model_cls, sort_by):

sort_attr = getattr(model_cls, sort_by)

stmt = stmt.order_by(sort_attr.desc() if sort_order == "desc" else sort_attr.asc())

elif pk_col is not None:

stmt = stmt.order_by(pk_col.desc() if sort_order == "desc" else pk_col.asc())

offset = (page - 1) * page_size

stmt = stmt.offset(offset).limit(page_size)

result = await db.execute(stmt)

records_raw = result.scalars().all()

records = []

for item in records_raw:

row_dict = {}

for col in mapper.columns:

val = getattr(item, col.name, None)

row_dict[col.name] = serialize_value(val)

records.append(row_dict)

total_pages = (total_records + page_size - 1) // page_size if total_records > 0 else 1

return {

"status": "success",

"table_name": table_name,

"display_name": meta["display_name"],

"category": meta["category"],

"primary_key": pk_name,

"total": total_records,

"page": page,

"page_size": page_size,

"total_pages": total_pages,

"columns": columns,

"records": records,

}

@router.post("/tables/{table_name}", summary="Create a new record in a table")

async def create_table_record(

table_name: str,

payload: Dict[str, Any],

db: AsyncSession = Depends(get_db),

admin: User = Depends(require_admin),

):

if table_name not in MODEL_REGISTRY:

raise HTTPException(

status_code=status.HTTP_404_NOT_FOUND,

detail=f"Table '{table_name}' not found in Admin Registry.",

)

model_cls = MODEL_REGISTRY[table_name]["model"]

mapper = inspect(model_cls)

kw_args = {}

for col in mapper.columns:

if col.name in payload and payload[col.name] is not None:

kw_args[col.name] = parse_field_value(col.name, str(col.type), payload[col.name])

try:

new_instance = model_cls(**kw_args)

db.add(new_instance)

await db.commit()

await db.refresh(new_instance)

result_dict = {}

for col in mapper.columns:

result_dict[col.name] = serialize_value(getattr(new_instance, col.name, None))

return {"status": "success", "message": "Record created successfully", "record": result_dict}

except Exception as e:

await db.rollback()

raise HTTPException(

status_code=status.HTTP_400_BAD_REQUEST,

detail=f"Failed to create record: {str(e)}",

)

@router.put("/tables/{table_name}/{record_id}", summary="Update a record in a table")

async def update_table_record(

table_name: str,

record_id: str,

payload: Dict[str, Any],

db: AsyncSession = Depends(get_db),

admin: User = Depends(require_admin),

):

if table_name not in MODEL_REGISTRY:

raise HTTPException(

status_code=status.HTTP_404_NOT_FOUND,

detail=f"Table '{table_name}' not found in Admin Registry.",

)

model_cls = MODEL_REGISTRY[table_name]["model"]

mapper = inspect(model_cls)

pk_col = None

for col in mapper.columns:

if col.primary_key:

pk_col = col

break

if pk_col is None:

raise HTTPException(status_code=400, detail="Table lacks primary key definition")

pk_val = parse_field_value(pk_col.name, str(pk_col.type), record_id)

stmt = select(model_cls).where(pk_col == pk_val)

res = await db.execute(stmt)

instance = res.scalar_one_or_none()

if not instance:

raise HTTPException(status_code=404, detail="Record not found")

try:

for col in mapper.columns:

if col.name in payload and not col.primary_key:

val = parse_field_value(col.name, str(col.type), payload[col.name])

setattr(instance, col.name, val)

await db.commit()

await db.refresh(instance)

result_dict = {}

for col in mapper.columns:

result_dict[col.name] = serialize_value(getattr(instance, col.name, None))

return {"status": "success", "message": "Record updated successfully", "record": result_dict}

except Exception as e:

await db.rollback()

raise HTTPException(

status_code=status.HTTP_400_BAD_REQUEST,

detail=f"Failed to update record: {str(e)}",

)

@router.delete("/tables/{table_name}/{record_id}", summary="Delete a record from a table")

async def delete_table_record(

table_name: str,

record_id: str,

db: AsyncSession = Depends(get_db),

admin: User = Depends(require_admin),

):

if table_name not in MODEL_REGISTRY:

raise HTTPException(

status_code=status.HTTP_404_NOT_FOUND,

detail=f"Table '{table_name}' not found in Admin Registry.",

)

model_cls = MODEL_REGISTRY[table_name]["model"]

mapper = inspect(model_cls)

pk_col = None

for col in mapper.columns:

if col.primary_key:

pk_col = col

break

if pk_col is None:

raise HTTPException(status_code=400, detail="Table lacks primary key definition")

pk_val = parse_field_value(pk_col.name, str(pk_col.type), record_id)

stmt = select(model_cls).where(pk_col == pk_val)

res = await db.execute(stmt)

instance = res.scalar_one_or_none()

if not instance:

raise HTTPException(status_code=404, detail="Record not found")

try:

if hasattr(instance, "deleted_at") and getattr(instance, "deleted_at") is None:

setattr(instance, "deleted_at", datetime.datetime.now(datetime.timezone.utc))

message = "Record soft-deleted successfully"

else:

await db.delete(instance)

message = "Record permanently deleted successfully"

await db.commit()

return {"status": "success", "message": message}

except Exception as e:

await db.rollback()

raise HTTPException(

status_code=status.HTTP_400_BAD_REQUEST,

detail=f"Failed to delete record: {str(e)}",

)

backend/app/api/v1/services.py

import asyncio

import logging

import smtplib

import time

from datetime import datetime, timezone

from email.mime.text import MIMEText

from email.mime.multipart import MIMEMultipart

from typing import Optional

from fastapi import APIRouter, Depends, UploadFile, File, Form, HTTPException

from fastapi.responses import JSONResponse

from pydantic import BaseModel

from app.config import get_settings

from app.core.permissions import require_admin, require_any_role

settings = get_settings()

logger = logging.getLogger("trace.services")

router = APIRouter(prefix="/services", tags=["Services"])

class MailRequest(BaseModel):

to: str

subject: str

body: str

class LLMChatRequest(BaseModel):

message: str

model: Optional[str] = None

class FileUploadResponse(BaseModel):

status: str

task_id: Optional[str] = None

filename: Optional[str] = None

message: str

@router.get("/health/all", dependencies=[Depends(require_admin)])

async def all_service_health():

results = {}

results["api"] = {"status": "healthy", "uptime": True}

results["database"] = await _check_db_health()

results["redis"] = await _check_redis_health()

results["celery_worker"] = _check_celery_worker_health()

results["celery_beat"] = _check_celery_beat_health()

results["mailpit"] = _check_mailpit_health()

results["minio"] = _check_minio_health()

results["llm"] = _check_llm_config()

results["websocket"] = {"status": "healthy", "endpoint": "/api/v1/ws"}

return {

"timestamp": datetime.now(timezone.utc).isoformat(),

"services": results,

}

@router.get("/health/api", dependencies=[Depends(require_admin)])

async def api_health():

return {"status": "healthy", "service": "api", "app": settings.APP_NAME, "version": settings.APP_VERSION}

@router.get("/health/database", dependencies=[Depends(require_admin)])

async def database_health():

return await _check_db_health()

@router.get("/health/redis", dependencies=[Depends(require_admin)])

async def redis_health():

return await _check_redis_health()

@router.get("/health/celery-worker", dependencies=[Depends(require_admin)])

async def celery_worker_health():

return _check_celery_worker_health()

@router.get("/health/celery-beat", dependencies=[Depends(require_admin)])

async def celery_beat_health():

return _check_celery_beat_health()

@router.get("/health/mailpit", dependencies=[Depends(require_admin)])

async def mailpit_health():

return _check_mailpit_health()

@router.get("/health/minio", dependencies=[Depends(require_admin)])

async def minio_health():

return _check_minio_health()

@router.get("/health/llm", dependencies=[Depends(require_admin)])

async def llm_health():

return _check_llm_config()

async def _check_db_health():

try:

from app.database import async_session_factory

async with async_session_factory() as db:

from sqlalchemy import text

result = await db.execute(text("SELECT 1"))

row = result.scalar()

if row == 1:

ver = await db.execute(text("SELECT version()"))

version = ver.scalar()

return {

"status": "healthy",

"service": "database",

"version": version.split(",")[0] if version else "unknown",

"connection": settings.DATABASE_URL.split("@")[-1].split("/")[0] if "@" in settings.DATABASE_URL else "unknown",

}

except Exception as e:

logger.error(f"DB health check failed: {e}")

return {"status": "unhealthy", "service": "database", "error": str(e)}

async def _check_redis_health():

try:

import redis.asyncio as aioredis

r = aioredis.from_url(settings.REDIS_URL, decode_responses=True)

pong = await r.ping()

info = await r.info("server")

await r.aclose()

return {

"status": "healthy" if pong else "unhealthy",

"service": "redis",

"version": info.get("redis_version", "unknown"),

"url": settings.REDIS_URL.split("@")[-1] if "@" in settings.REDIS_URL else settings.REDIS_URL,

}

except Exception as e:

logger.error(f"Redis health check failed: {e}")

return {"status": "unhealthy", "service": "redis", "error": str(e)}

def _check_celery_worker_health():

try:

from app.celery_app import celery_app

inspector = celery_app.control.inspect(timeout=3.0)

active = inspector.active()

stats = inspector.stats()

if active is not None:

worker_names = list(active.keys())

active_tasks = sum(len(v) for v in active.values())

return {

"status": "healthy",

"service": "celery_worker",

"workers": worker_names,

"active_tasks": active_tasks,

"pool": stats[worker_names[0]].get("pool", {}).get("implementation", "unknown") if stats and worker_names else "unknown",

}

return {"status": "unhealthy", "service": "celery_worker", "error": "No workers responding"}

except Exception as e:

logger.error(f"Celery worker health check failed: {e}")

return {"status": "unhealthy", "service": "celery_worker", "error": str(e)}

def _check_celery_beat_health():

try:

from app.celery_app import celery_app

schedule = celery_app.conf.beat_schedule

task_names = list(schedule.keys()) if schedule else []

inspector = celery_app.control.inspect(timeout=3.0)

active = inspector.active()

import redis

r = redis.from_url(settings.REDIS_URL)

r.ping()

r.close()

return {

"status": "healthy",

"service": "celery_beat",

"scheduled_tasks": task_names,

"task_count": len(task_names),

}

except Exception as e:

logger.error(f"Celery beat health check failed: {e}")

return {"status": "unhealthy", "service": "celery_beat", "error": str(e)}

def _check_mailpit_health():

try:

sock = smtplib.SMTP(settings.SMTP_HOST, settings.SMTP_PORT, timeout=5)

sock.ehlo()

sock.quit()

return {

"status": "healthy",

"service": "mailpit",

"smtp": f"{settings.SMTP_HOST}:{settings.SMTP_PORT}",

"ui_url": f"http://localhost:8025",

}

except Exception as e:

logger.error(f"Mailpit health check failed: {e}")

return {"status": "unhealthy", "service": "mailpit", "error": str(e)}

def _check_minio_health():

try:

from minio import Minio

client = Minio(

settings.MINIO_ENDPOINT,

access_key=settings.MINIO_ACCESS_KEY,

secret_key=settings.MINIO_SECRET_KEY,

secure=settings.MINIO_SECURE,

)

if not client.bucket_exists(settings.MINIO_BUCKET):

client.make_bucket(settings.MINIO_BUCKET)

buckets = [b.name for b in client.list_buckets()]

return {

"status": "healthy",

"service": "minio",

"endpoint": settings.MINIO_ENDPOINT,

"bucket": settings.MINIO_BUCKET,

"buckets": buckets,

"console_url": f"http://localhost:9001",

}

except Exception as e:

logger.error(f"MinIO health check failed: {e}")

return {"status": "unhealthy", "service": "minio", "error": str(e)}

def _check_llm_config():

configured = bool(settings.OPENAI_API_KEY)

return {

"status": "configured" if configured else "not_configured",

"service": "llm",

"model": settings.OPENAI_MODEL,

"base_url": settings.OPENAI_BASE_URL or "https://api.openai.com/v1",

"note": "LLM health cannot be actively checked — use the test chatbox instead.",

}

def _job_outcome(meta: dict) -> dict:

result, state = meta.get("result"), meta.get("status")

outcome, detail = state, None

if state == "SUCCESS" and isinstance(result, dict) and result.get("status") in ("failed", "error", "skipped"):

outcome = result["status"].upper()

detail = result.get("error") or result.get("reason")

elif state == "FAILURE":

detail = (result or {}).get("exc_message") if isinstance(result, dict) else str(result)

if isinstance(detail, list):

detail = "; ".join(map(str, detail))

name = (meta.get("name") or "").removeprefix("app.tasks.") or "unknown"

return {"id": meta.get("task_id"), "name": name, "state": state, "outcome": outcome,

"detail": detail, "finished_at": meta.get("date_done")}

@router.get("/jobs/recent", dependencies=[Depends(require_admin)])

async def recent_jobs(limit: int = 30):

import json as _json

import redis.asyncio as aioredis

client = aioredis.Redis.from_url(settings.REDIS_URL)

try:

metas = []

async for key in client.scan_iter(match="celery-task-meta-*", count=500):

raw = await client.get(key)

if raw:

try:

metas.append(_json.loads(raw))

except ValueError:

continue

finally:

await client.aclose()

metas.sort(key=lambda m: m.get("date_done") or "", reverse=True)

return {"jobs": [_job_outcome(m) for m in metas[:max(1, min(limit, 100))]]}

@router.get("/ws/status", dependencies=[Depends(require_admin)])

async def ws_status():

from app.services.realtime import hub

return {"online_users": hub.online(), "status": "active"}

@router.post("/mail/send", dependencies=[Depends(require_admin)])

async def send_test_mail(request: MailRequest):

from app.tasks import send_mail_task

task = send_mail_task.delay(request.to, request.subject, request.body)

return {

"status": "queued",

"task_id": task.id,

"message": f"Mail to {request.to} queued via Celery",

}

@router.post("/minio/upload", dependencies=[Depends(require_admin)])

async def upload_test_file(file: UploadFile = File(...)):

content = await file.read()

import base64

encoded = base64.b64encode(content).decode("utf-8")

from app.tasks import upload_file_task

task = upload_file_task.delay(file.filename, encoded, file.content_type)

return {

"status": "queued",

"task_id": task.id,

"filename": file.filename,

"message": f"File '{file.filename}' upload queued via Celery",

}

@router.post("/llm/chat", dependencies=[Depends(require_admin)])

async def llm_chat(request: LLMChatRequest):

from app.tasks import llm_chat_task

task = llm_chat_task.delay(request.message, request.model)

return {

"status": "queued",

"task_id": task.id,

"message": "LLM request queued via Celery",

}

@router.get("/task/{task_id}/result", dependencies=[Depends(require_any_role)])

async def get_task_result(task_id: str):

from app.celery_app import celery_app

result = celery_app.AsyncResult(task_id)

response = {

"task_id": task_id,

"status": result.status,

}

if result.ready():

if result.successful():

response["result"] = result.result

else:

response["error"] = str(result.result)

return response

backend/app/api/v1/attendance.py

from fastapi import APIRouter, Depends, Query

from sqlalchemy import select

from sqlalchemy.ext.asyncio import AsyncSession

from app.core.permissions import require_admin

from app.database import get_db

from app.dependencies import get_current_user

from app.exceptions import NotFoundException

from app.models.employee import Employee

from app.models.user import User

from app.schemas.attendance import AttendanceResponse, AttendanceListResponse

router = APIRouter(prefix="/attendance", tags=["Attendance"], dependencies=[Depends(require_admin)])

async def _get_employee(user: User, db: AsyncSession) -> Employee:

result = await db.execute(

select(Employee).where(

Employee.user_id == user.id, Employee.deleted_at.is_(None)

)

)

employee = result.scalar_one_or_none()

if employee is None:

employee = Employee(

user_id=user.id,

employee_code=f"EMP-{user.id:03d}",

status="Active",

)

db.add(employee)

await db.commit()

await db.refresh(employee)

return employee

@router.get("/history", response_model=AttendanceListResponse, summary="My attendance history")

async def attendance_history(

page: int = Query(1, ge=1),

per_page: int = Query(20, ge=1, le=100),

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

from sqlalchemy import func

from app.models.attendance import Attendance

employee = await _get_employee(current_user, db)

offset = (page - 1) * per_page

count = (await db.execute(

select(func.count(Attendance.id)).where(

Attendance.employee_id == employee.id,

Attendance.deleted_at.is_(None),

)

)).scalar() or 0

result = await db.execute(

select(Attendance)

.where(Attendance.employee_id == employee.id, Attendance.deleted_at.is_(None))

.order_by(Attendance.attendance_date.desc())

.offset(offset)

.limit(per_page)

)

records = result.scalars().all()

return AttendanceListResponse(

records=[AttendanceResponse.model_validate(r) for r in records],

total=count,

page=page,

per_page=per_page,

)

@router.get("/all", summary="Manager view — all employees attendance")

async def all_employees_attendance(

page: int = Query(1, ge=1),

per_page: int = Query(30, ge=1, le=100),

date_filter: str | None = None,

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

from sqlalchemy import func, Date as SQLDate, cast

from app.models.attendance import Attendance

filters = [Attendance.deleted_at.is_(None)]

if date_filter:

from datetime import date as dt_date

try:

d = dt_date.fromisoformat(date_filter)

filters.append(Attendance.attendance_date == d)

except ValueError:

pass

offset = (page - 1) * per_page

count = (await db.execute(select(func.count(Attendance.id)).where(*filters))).scalar() or 0

result = await db.execute(

select(Attendance, Employee)

.join(Employee, Employee.id == Attendance.employee_id)

.where(*filters)

.order_by(Attendance.attendance_date.desc(), Attendance.time_in.desc())

.offset(offset).limit(per_page)

)

rows = result.all()

records = []

for att, emp in rows:

records.append({

"id": att.id,

"employee_id": att.employee_id,

"employee_code": emp.employee_code,

"attendance_date": att.attendance_date.isoformat() if att.attendance_date else None,

"check_in": att.time_in.isoformat() if att.time_in else None,

"check_out": att.time_out.isoformat() if att.time_out else None,

"total_hours": float(att.total_hours) if att.total_hours else None,

"location": att.location,

"location_status": att.location_status,

})

return {"records": records, "total": count, "page": page, "per_page": per_page}

@router.get("/summary/daily", summary="Today's attendance summary")

async def daily_summary(

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

from sqlalchemy import func, cast, Date as SQLDate

from datetime import date, datetime, timezone

from app.models.attendance import Attendance

today = date.today()

total_emp = (await db.execute(

select(func.count(Employee.id)).where(Employee.deleted_at.is_(None), Employee.status == "Active")

)).scalar() or 0

present = (await db.execute(

select(func.count(Attendance.id)).where(

Attendance.attendance_date == today,

Attendance.deleted_at.is_(None),

)

)).scalar() or 0

rate = round(present / total_emp * 100, 1) if total_emp > 0 else 0

return {

"date": today.isoformat(),

"total_employees": total_emp,

"present": present,

"absent": max(0, total_emp - present),

"attendance_rate": rate,

}

backend/app/api/v1/hrms.py

import logging

from datetime import date

from typing import Optional

from fastapi import APIRouter, Depends, HTTPException

from pydantic import BaseModel

from sqlalchemy import select

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy.orm import selectinload

from app.core.permissions import require_admin

from app.database import get_db

from app.models.employee import WorkSchedule

from app.models.hrms import Leave, Holiday

logger = logging.getLogger("trace.hrms")

router = APIRouter(prefix="/hrms", tags=["HRMS"], dependencies=[Depends(require_admin)])

class LeaveCreate(BaseModel):

employee_id: int

leave_type: str

start_date: date

end_date: date

reason: Optional[str] = None

class LeaveStatusUpdate(BaseModel):

status: str

approved_by: Optional[int] = None

class HolidayCreate(BaseModel):

name: str

holiday_date: date

description: Optional[str] = None

type: str = "Public"

class ShiftCreate(BaseModel):

schedule_name: str

start_time: str

end_time: str

break_minutes: int = 0

@router.get("/leaves")

async def get_leaves(

employee_id: Optional[int] = None,

db: AsyncSession = Depends(get_db)

):

query = select(Leave).options(selectinload(Leave.employee)).order_by(Leave.created_at.desc())

if employee_id:

query = query.where(Leave.employee_id == employee_id)

result = await db.execute(query)

leaves = result.scalars().all()

return [

{

"id": l.id,

"employee_id": l.employee_id,

"employee_code": l.employee.employee_code if l.employee else "N/A",

"leave_type": l.leave_type,

"start_date": l.start_date.isoformat(),

"end_date": l.end_date.isoformat(),

"reason": l.reason,

"status": l.status,

"approved_by": l.approved_by,

"created_at": l.created_at.isoformat() if l.created_at else None,

}

for l in leaves

]

@router.post("/leaves")

async def create_leave(

data: LeaveCreate,

db: AsyncSession = Depends(get_db)

):

leave = Leave(

employee_id=data.employee_id,

leave_type=data.leave_type,

start_date=data.start_date,

end_date=data.end_date,

reason=data.reason,

status="Pending",

)

db.add(leave)

await db.commit()

await db.refresh(leave)

return {"status": "success", "message": "Leave application submitted", "leave_id": leave.id}

@router.patch("/leaves/{leave_id}/status")

async def update_leave_status(

leave_id: int,

data: LeaveStatusUpdate,

db: AsyncSession = Depends(get_db)

):

result = await db.execute(select(Leave).where(Leave.id == leave_id))

leave = result.scalar_one_or_none()

if not leave:

raise HTTPException(status_code=404, detail="Leave record not found")

leave.status = data.status

if data.approved_by:

leave.approved_by = data.approved_by

await db.commit()

return {"status": "success", "message": f"Leave status updated to {data.status}"}

@router.get("/holidays")

async def get_holidays(db: AsyncSession = Depends(get_db)):

result = await db.execute(select(Holiday).order_by(Holiday.holiday_date.asc()))

holidays = result.scalars().all()

return [

{

"id": h.id,

"name": h.name,

"holiday_date": h.holiday_date.isoformat(),

"description": h.description,

"type": h.type,

}

for h in holidays

]

@router.post("/holidays")

async def create_holiday(data: HolidayCreate, db: AsyncSession = Depends(get_db)):

holiday = Holiday(

name=data.name,

holiday_date=data.holiday_date,

description=data.description,

type=data.type,

)

db.add(holiday)

await db.commit()

await db.refresh(holiday)

return {"status": "success", "message": "Holiday added successfully", "holiday_id": holiday.id}

@router.put("/holidays/{holiday_id}")

async def update_holiday(holiday_id: int, data: HolidayCreate, db: AsyncSession = Depends(get_db)):

result = await db.execute(select(Holiday).where(Holiday.id == holiday_id))

holiday = result.scalar_one_or_none()

if not holiday:

raise HTTPException(status_code=404, detail="Holiday not found")

holiday.name = data.name

holiday.holiday_date = data.holiday_date

holiday.description = data.description

holiday.type = data.type

await db.commit()

return {"status": "success", "message": "Holiday updated successfully"}

@router.delete("/holidays/{holiday_id}")

async def delete_holiday(holiday_id: int, db: AsyncSession = Depends(get_db)):

result = await db.execute(select(Holiday).where(Holiday.id == holiday_id))

holiday = result.scalar_one_or_none()

if not holiday:

raise HTTPException(status_code=404, detail="Holiday not found")

await db.delete(holiday)

await db.commit()

return {"status": "success", "message": "Holiday deleted"}

@router.delete("/leaves/{leave_id}")

async def delete_leave(leave_id: int, db: AsyncSession = Depends(get_db)):

result = await db.execute(select(Leave).where(Leave.id == leave_id))

leave = result.scalar_one_or_none()

if not leave:

raise HTTPException(status_code=404, detail="Leave record not found")

await db.delete(leave)

await db.commit()

return {"status": "success", "message": "Leave record deleted"}

@router.get("/shifts")

async def get_shifts(db: AsyncSession = Depends(get_db)):

result = await db.execute(select(WorkSchedule).order_by(WorkSchedule.id.asc()))

shifts = result.scalars().all()

return [

{

"id": s.id,

"schedule_name": s.schedule_name,

"start_time": s.start_time.strftime("%H:%M") if s.start_time else "09:00",

"end_time": s.end_time.strftime("%H:%M") if s.end_time else "18:00",

"break_minutes": s.break_minutes,

}

for s in shifts

]

@router.post("/shifts")

async def create_shift(data: ShiftCreate, db: AsyncSession = Depends(get_db)):

from datetime import time

sh_start = time.fromisoformat(data.start_time)

sh_end = time.fromisoformat(data.end_time)

shift = WorkSchedule(

schedule_name=data.schedule_name,

start_time=sh_start,

end_time=sh_end,

break_minutes=data.break_minutes,

)

db.add(shift)

await db.commit()

await db.refresh(shift)

return {"status": "success", "message": "Shift created successfully", "shift_id": shift.id}

@router.put("/shifts/{shift_id}")

async def update_shift(shift_id: int, data: ShiftCreate, db: AsyncSession = Depends(get_db)):

from datetime import time

result = await db.execute(select(WorkSchedule).where(WorkSchedule.id == shift_id))

shift = result.scalar_one_or_none()

if not shift:

raise HTTPException(status_code=404, detail="Shift not found")

shift.schedule_name = data.schedule_name

shift.start_time = time.fromisoformat(data.start_time)

shift.end_time = time.fromisoformat(data.end_time)

shift.break_minutes = data.break_minutes

await db.commit()

return {"status": "success", "message": "Shift updated successfully"}

@router.delete("/shifts/{shift_id}")

async def delete_shift(shift_id: int, db: AsyncSession = Depends(get_db)):

result = await db.execute(select(WorkSchedule).where(WorkSchedule.id == shift_id))

shift = result.scalar_one_or_none()

if not shift:

raise HTTPException(status_code=404, detail="Shift not found")

await db.delete(shift)

await db.commit()

return {"status": "success", "message": "Shift deleted successfully"}

class ShiftAssignRequest(BaseModel):

shift_id: int

@router.post("/employees/{employee_id}/assign-shift")

async def assign_shift_to_employee(

employee_id: int,

data: ShiftAssignRequest,

db: AsyncSession = Depends(get_db),

):

from app.models.employee import Employee

emp = (await db.execute(select(Employee).where(Employee.id == employee_id, Employee.deleted_at.is_(None)))).scalar_one_or_none()

if not emp:

raise HTTPException(status_code=404, detail="Employee not found")

shift = (await db.execute(select(WorkSchedule).where(WorkSchedule.id == data.shift_id))).scalar_one_or_none()

if not shift:

raise HTTPException(status_code=404, detail="Shift not found")

emp.work_schedule_id = data.shift_id

await db.commit()

return {"status": "success", "message": f"Shift '{shift.schedule_name}' assigned to employee {employee_id}"}

LEAVE_ENTITLEMENTS = {

"Casual": 10,

"Sick": 7,

"Earned": 15,

"Unpaid": 0,

}

@router.get("/employees/{employee_id}/leave-balance")

async def get_leave_balance(employee_id: int, year: int = None, db: AsyncSession = Depends(get_db)):

from sqlalchemy import func, extract

import datetime

yr = year or datetime.date.today().year

result = await db.execute(

select(Leave.leave_type, func.count(Leave.id).label("count"))

.where(

Leave.employee_id == employee_id,

Leave.status == "Approved",

extract("year", Leave.start_date) == yr,

)

.group_by(Leave.leave_type)

)

used_map = {row.leave_type: row.count for row in result.all()}

balance = {}

for lt, entitlement in LEAVE_ENTITLEMENTS.items():

used = used_map.get(lt, 0)

balance[lt] = {"entitlement": entitlement, "used": used, "remaining": max(0, entitlement - used)}

return {"employee_id": employee_id, "year": yr, "balance": balance}

@router.get("/leave-balance/summary")

async def all_employees_leave_balance(year: int = None, db: AsyncSession = Depends(get_db)):

from sqlalchemy import func, extract

from app.models.employee import Employee

import datetime

yr = year or datetime.date.today().year

result = await db.execute(

select(Leave.employee_id, Leave.leave_type, func.count(Leave.id).label("count"))

.where(Leave.status == "Approved", extract("year", Leave.start_date) == yr)

.group_by(Leave.employee_id, Leave.leave_type)

)

rows = result.all()

emp_map: dict[int, dict] = {}

for row in rows:

if row.employee_id not in emp_map:

emp_map[row.employee_id] = {}

emp_map[row.employee_id][row.leave_type] = row.count

emps = (await db.execute(select(Employee).where(Employee.deleted_at.is_(None)))).scalars().all()

summary = []

for emp in emps:

used = emp_map.get(emp.id, {})

b = {}

for lt, ent in LEAVE_ENTITLEMENTS.items():

u = used.get(lt, 0)

b[lt] = {"entitlement": ent, "used": u, "remaining": max(0, ent - u)}

summary.append({"employee_id": emp.id, "employee_code": emp.employee_code, "balance": b})

return {"year": yr, "entitlements": LEAVE_ENTITLEMENTS, "employees": summary}

backend/app/api/v1/productivity.py

from datetime import date

from fastapi import APIRouter, Depends, Query

from sqlalchemy import func, select

from sqlalchemy.ext.asyncio import AsyncSession

from app.core.permissions import require_admin, require_manager_or_admin

from app.dependencies import get_current_user

from app.database import get_db

from app.models.user import User

from app.models.employee import Employee

from app.models.attendance import Attendance

from app.models.task import Task

from app.models.productivity import ProductivityScore

from app.schemas.productivity import ProductivityScoreResponse

from app.services.scoring_service import ScoringService

from app.services.report_service import ReportService

router = APIRouter(tags=["Productivity & Reports"], dependencies=[Depends(require_admin)])

@router.post(

"/productivity/compute/{employee_id}",

response_model=ProductivityScoreResponse,

summary="Compute productivity score",

description="Trigger the AI scoring engine for a specific employee and week. Admin/Manager only.",

)

async def compute_score(

employee_id: int,

week_start: date = Query(..., description="Monday of the target week (YYYY-MM-DD)"),

current_user: User = Depends(require_manager_or_admin),

db: AsyncSession = Depends(get_db),

):

service = ScoringService(db)

score = await service.compute_weekly_score(employee_id, week_start)

return ProductivityScoreResponse.model_validate(score)

@router.post(

"/productivity/compute-all",

summary="Compute scores for all active employees",

description="Batch-trigger scoring for every active employee. Admin/Manager only.",

)

async def compute_all_scores(

week_start: date = Query(..., description="Monday of the target week"),

current_user: User = Depends(require_manager_or_admin),

db: AsyncSession = Depends(get_db),

):

result = await db.execute(

select(Employee.id).where(

Employee.status == "Active", Employee.deleted_at.is_(None)

)

)

employee_ids = [row[0] for row in result.all()]

service = ScoringService(db)

computed = []

errors = []

for emp_id in employee_ids:

try:

score = await service.compute_weekly_score(emp_id, week_start)

computed.append({

"employee_id": emp_id,

"final_score": float(score.final_score) if score.final_score else 0,

"rating": score.rating,

})

except Exception as e:

errors.append({"employee_id": emp_id, "error": str(e)})

return {

"week_start": week_start.isoformat(),

"computed": len(computed),

"failed": len(errors),

"results": computed,

"errors": errors,

}

@router.get(

"/productivity/scores",

summary="List productivity scores",

description="Admin/Manager only. Filterable by employee and week.",

)

async def list_scores(

employee_id: int | None = None,

week_start: date | None = None,

page: int = Query(1, ge=1),

per_page: int = Query(20, ge=1, le=100),

current_user: User = Depends(require_manager_or_admin),

db: AsyncSession = Depends(get_db),

):

offset = (page - 1) * per_page

conditions = [ProductivityScore.deleted_at.is_(None)]

if employee_id:

conditions.append(ProductivityScore.employee_id == employee_id)

if week_start:

conditions.append(ProductivityScore.week_start == week_start)

count = (await db.execute(

select(func.count(ProductivityScore.id)).where(*conditions)

)).scalar() or 0

result = await db.execute(

select(ProductivityScore)

.where(*conditions)

.order_by(ProductivityScore.week_start.desc(), ProductivityScore.final_score.desc())

.offset(offset)

.limit(per_page)

)

scores = result.scalars().all()

return {

"scores": [ProductivityScoreResponse.model_validate(s) for s in scores],

"total": count,

"page": page,

"per_page": per_page,

}

@router.get(

"/reports/weekly-summary",

summary="Weekly productivity summary",

description="Admin/Manager only.",

)

async def weekly_summary(

week_start: date | None = None,

current_user: User = Depends(require_manager_or_admin),

db: AsyncSession = Depends(get_db),

):

service = ReportService(db)

return await service.generate_weekly_summary(week_start)

@router.get(

"/reports/attendance-summary",

summary="Daily attendance summary",

description="Defaults to today.",

)

async def attendance_summary(

target_date: date | None = None,

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

service = ReportService(db)

return await service.generate_attendance_summary(target_date)

@router.get(

"/dashboard/stats",

summary="Admin dashboard statistics",

description="Aggregated system-wide metrics for the dashboard.",

)

async def dashboard_stats(

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db),

):

from datetime import timedelta

today = date.today()

week_start = today - timedelta(days=today.weekday())

total_employees = (await db.execute(

select(func.count(Employee.id)).where(Employee.deleted_at.is_(None))

)).scalar() or 0

active_employees = (await db.execute(

select(func.count(Employee.id)).where(

Employee.status == "Active", Employee.deleted_at.is_(None)

)

)).scalar() or 0

present_today = (await db.execute(

select(func.count(Attendance.id)).where(

Attendance.attendance_date == today,

Attendance.deleted_at.is_(None),

)

)).scalar() or 0

task_pending = (await db.execute(

select(func.count(Task.id)).where(

Task.status == "Pending", Task.deleted_at.is_(None)

)

)).scalar() or 0

task_wip = (await db.execute(

select(func.count(Task.id)).where(

Task.status == "WIP", Task.deleted_at.is_(None)

)

)).scalar() or 0

task_completed = (await db.execute(

select(func.count(Task.id)).where(

Task.status == "Completed", Task.deleted_at.is_(None)

)

)).scalar() or 0

task_delayed = (await db.execute(

select(func.count(Task.id)).where(

Task.status == "Overdue", Task.deleted_at.is_(None)

)

)).scalar() or 0

total_tasks = (await db.execute(

select(func.count(Task.id)).where(Task.deleted_at.is_(None))

)).scalar() or 0

avg_score = (await db.execute(

select(func.avg(ProductivityScore.final_score)).where(

ProductivityScore.week_start == week_start,

ProductivityScore.deleted_at.is_(None),

)

)).scalar()

at_risk_count = (await db.execute(

select(func.count(ProductivityScore.id)).where(

ProductivityScore.week_start == week_start,

ProductivityScore.rating == "Risk",

ProductivityScore.deleted_at.is_(None),

)

)).scalar() or 0

return {

"date": today.isoformat(),

"week_start": week_start.isoformat(),

"employees": {

"total": total_employees,

"active": active_employees,

},

"attendance": {

"present_today": present_today,

"attendance_rate": round(

(present_today / active_employees * 100), 1

) if active_employees > 0 else 0,

},

"tasks": {

"total": total_tasks,

"pending": task_pending,

"wip": task_wip,

"completed": task_completed,

"delayed": task_delayed,

},

"productivity": {

"avg_score": round(float(avg_score), 2) if avg_score else None,

"at_risk_count": at_risk_count,

},

}

### 4.1.9 Backend: Background Jobs

backend/app/celery_app.py

from celery import Celery

from celery.schedules import crontab

from app.config import get_settings

settings = get_settings()

celery_app = Celery(

"trace",

broker=settings.REDIS_URL,

backend=settings.REDIS_URL,

)

celery_app.conf.update(

task_serializer="json",

accept_content=["json"],

result_serializer="json",

timezone="Asia/Kolkata",

enable_utc=True,

task_track_started=True,

result_extended=True,

task_acks_late=True,

worker_prefetch_multiplier=1,

imports=["app.tasks"],

)

celery_app.conf.beat_schedule = {

"mark-overdue-tasks-nightly": {

"task": "app.tasks.mark_overdue_tasks",

"schedule": crontab(hour=23, minute=0),

},

"task-due-reminders-daily": {

"task": "app.tasks.task_due_reminders",

"schedule": crontab(hour=8, minute=0),

},

"project-progress-docs-weekly": {

"task": "app.tasks.update_project_progress_docs",

"schedule": crontab(day_of_week="monday", hour=7, minute=0),

},

"compute-weekly-scores": {

"task": "app.tasks.compute_all_weekly_scores",

"schedule": crontab(day_of_week="sunday", hour=23, minute=30),

},

}

celery_app.autodiscover_tasks(["app"])

backend/app/tasks.py

import asyncio

import logging

from datetime import date, datetime, timedelta, timezone

from app.celery_app import celery_app

logger = logging.getLogger("trace.tasks")

def _run_async(coro):

loop = asyncio.new_event_loop()

try:

return loop.run_until_complete(coro)

finally:

loop.close()

@celery_app.task(name="app.tasks.mark_overdue_tasks", bind=True, max_retries=3)

def mark_overdue_tasks(self):

async def _mark():

from app.services.jobs import job_session

from app.services.project_service import mark_overdue_tasks as mark

async with job_session() as db:

return await mark(db, date.today())

try:

return _run_async(_mark())

except Exception as e:

logger.error(f"[mark_overdue_tasks] Failed: {e}")

raise self.retry(exc=e, countdown=60)

@celery_app.task(name="app.tasks.task_due_reminders", bind=True, max_retries=3)

def task_due_reminders(self):

async def _remind():

from app.services.jobs import job_session

from app.services.project_service import task_due_reminders as remind

async with job_session() as db:

return await remind(db, date.today())

try:

return _run_async(_remind())

except Exception as e:

logger.error(f"[task_due_reminders] Failed: {e}")

raise self.retry(exc=e, countdown=60)

def _ai_job(task, runner: str, *args):

async def _run():

from app.services import ai_jobs, ai_service

from app.services.github_service import get_github_client

from app.services.jobs import job_session

async with job_session() as db:

ai = ai_service.client_from_settings() if ai_service.ai_configured() else None

github = await get_github_client(db)

return await getattr(ai_jobs, runner)(db, *args, job_id=task.request.id, ai=ai, github=github)

return _run_async(_run())

@celery_app.task(name="app.tasks.evaluate_project", bind=True)

def evaluate_project(self, project_id: int):

return _ai_job(self, "run_evaluate_project", project_id)

@celery_app.task(name="app.tasks.generate_task_progress_doc", bind=True)

def generate_task_progress_doc(self, task_id: int):

return _ai_job(self, "run_task_progress_doc", task_id)

@celery_app.task(name="app.tasks.reevaluate_gantt", bind=True)

def reevaluate_gantt(self, project_id: int, reason: str, requested_at: str):

return _ai_job(self, "run_reevaluate_gantt", project_id, reason, requested_at)

@celery_app.task(name="app.tasks.update_project_progress_doc", bind=True)

def update_project_progress_doc(self, project_id: int):

return _ai_job(self, "run_progress_report", project_id)

@celery_app.task(name="app.tasks.update_project_progress_docs", bind=True)

def update_project_progress_docs(self):

async def _ids():

from sqlalchemy import select

from app.models.project import Project

from app.services.jobs import job_session

async with job_session() as db:

return list((await db.execute(select(Project.id).where(

Project.status == "Active", Project.deleted_at.is_(None)))).scalars())

from app.services.jobs import enqueue

ids = _run_async(_ids())

for project_id in ids:

enqueue("update_project_progress_doc", project_id)

return {"status": "success", "projects": ids}

@celery_app.task(name="app.tasks.suggest_managers", bind=True)

def suggest_managers(self, project_id: int):

return _ai_job(self, "run_suggest_managers", project_id)

@celery_app.task(name="app.tasks.suggest_assignees", bind=True)

def suggest_assignees(self, project_id: int, title: str, description: str | None = None):

return _ai_job(self, "run_suggest_assignees", project_id, title, description)

@celery_app.task(name="app.tasks.suggest_tasks", bind=True)

def suggest_tasks(self, group_id: int):

return _ai_job(self, "run_suggest_tasks", group_id)

@celery_app.task(name="app.tasks.compute_all_weekly_scores", bind=True, max_retries=3)

def compute_all_weekly_scores(self):

async def _compute():

from sqlalchemy import select

from app.models.employee import Employee

from app.services.jobs import job_session

from app.services.scoring_service import ScoringService

today = date.today()

week_start = today - timedelta(days=today.weekday())

async with job_session() as db:

try:

result = await db.execute(

select(Employee.id).where(

Employee.status == "Active",

Employee.deleted_at.is_(None),

)

)

employee_ids = [row[0] for row in result.all()]

service = ScoringService(db)

computed = 0

errors = []

for emp_id in employee_ids:

try:

await service.compute_weekly_score(emp_id, week_start)

computed += 1

except Exception as e:

errors.append({"employee_id": emp_id, "error": str(e)})

logger.warning(

f"[compute_scores] Failed for employee {emp_id}: {e}"

)

await db.commit()

logger.info(

f"[compute_scores] Computed {computed}/{len(employee_ids)} scores "

f"for week {week_start}"

)

return {

"status": "success",

"week_start": week_start.isoformat(),

"total_employees": len(employee_ids),

"computed": computed,

"errors": errors,

}

except Exception as e:

await db.rollback()

logger.error(f"[compute_scores] Failed: {e}")

raise self.retry(exc=e, countdown=120)

return _run_async(_compute())

@celery_app.task(name="app.tasks.send_mail_task", bind=True, max_retries=3)

def send_mail_task(self, to_email: str, subject: str, body: str):

async def _config():

from app.services.jobs import job_session

from app.services.mail_service import mail_config

async with job_session() as db:

return await mail_config(db)

try:

from app.services.mail_service import send

config = _run_async(_config())

send(config, to_email, subject, body)

logger.info(f"[send_mail_task] Email sent to {to_email}: {subject}")

return {"status": "success", "to": to_email, "subject": subject, "smtp": f"{config.host}:{config.port}"}

except Exception as e:

logger.error(f"[send_mail_task] Failed: {e}")

raise self.retry(exc=e, countdown=30)

@celery_app.task(name="app.tasks.upload_file_task", bind=True, max_retries=3)

def upload_file_task(self, filename: str, encoded_content: str, content_type: str):

try:

import base64

import io

from minio import Minio

from app.config import get_settings

settings = get_settings()

content = base64.b64decode(encoded_content)

client = Minio(

settings.MINIO_ENDPOINT,

access_key=settings.MINIO_ACCESS_KEY,

secret_key=settings.MINIO_SECRET_KEY,

secure=settings.MINIO_SECURE,

)

if not client.bucket_exists(settings.MINIO_BUCKET):

client.make_bucket(settings.MINIO_BUCKET)

import uuid

object_name = f"uploads/{uuid.uuid4().hex[:8]}_{filename}"

data = io.BytesIO(content)

client.put_object(

settings.MINIO_BUCKET,

object_name,

data,

length=len(content),

content_type=content_type or "application/octet-stream",

)

logger.info(f"[upload_file_task] Uploaded {object_name} to {settings.MINIO_BUCKET}")

return {

"status": "success",

"bucket": settings.MINIO_BUCKET,

"object_name": object_name,

"size_bytes": len(content),

"content_type": content_type,

}

except Exception as e:

logger.error(f"[upload_file_task] Failed: {e}")

raise self.retry(exc=e, countdown=30)

@celery_app.task(name="app.tasks.llm_chat_task", bind=True, max_retries=2)

def llm_chat_task(self, message: str, model: str = None):

try:

from openai import OpenAI

from app.config import get_settings

settings = get_settings()

api_key, base_url, default_model = settings.OPENAI_API_KEY, settings.OPENAI_BASE_URL, settings.OPENAI_MODEL

if not api_key:

return {"status": "error", "error": "AI is not configured. Set OPENAI_API_KEY in .env."}

client_kwargs = {"api_key": api_key}

if base_url:

client_kwargs["base_url"] = base_url

client = OpenAI(**client_kwargs)

use_model = model or default_model

response = client.chat.completions.create(

model=use_model,

messages=[

{"role": "system", "content": "You are a helpful assistant for the TRACE task management system. Be concise and professional."},

{"role": "user", "content": message},

],

max_tokens=1024,

temperature=0.7,

)

reply = response.choices[0].message.content

logger.info(f"[llm_chat_task] LLM response received (model: {use_model})")

return {

"status": "success",

"model": use_model,

"reply": reply,

"usage": {

"prompt_tokens": response.usage.prompt_tokens,

"completion_tokens": response.usage.completion_tokens,

"total_tokens": response.usage.total_tokens,

},

}

except Exception as e:

logger.error(f"[llm_chat_task] Failed: {e}")

raise self.retry(exc=e, countdown=15)

@celery_app.task(name="app.tasks.compute_task_health_and_escalate", bind=True, max_retries=2)

def compute_task_health_and_escalate(self):

async def _compute():

from sqlalchemy import select

from app.database import async_session_factory

from app.models.task import Task

from app.models.employee import Employee

today = date.today()

now = datetime.now(timezone.utc)

async with async_session_factory() as db:

try:

res = await db.execute(

select(Task).where(

Task.status.notin_(["Completed", "Cancelled"]),

Task.deleted_at.is_(None)

)

)

tasks = res.scalars().all()

updated_count = 0

for t in tasks:

health = "Green"

reasons = []

if t.due_date:

if t.due_date < today:

health = "Red"

reasons.append(f"Overdue since {t.due_date}")

elif t.due_date == today:

if health != "Red":

health = "Yellow"

reasons.append("Due today")

t.health_score = health

t.health_reason = "; ".join(reasons) if reasons else "On track"

t.last_health_check = now

updated_count += 1

await db.commit()

return {

"status": "success",

"tasks_checked": len(tasks),

"tasks_updated": updated_count,

}

except Exception as e:

await db.rollback()

logger.error(f"[compute_task_health_and_escalate] Failed: {e}")

raise self.retry(exc=e, countdown=60)

return _run_async(_compute())

### 4.1.10 Frontend: Application Shell

frontend/src/main.jsx

import { StrictMode } from 'react'

import { createRoot } from 'react-dom/client'

import { BrowserRouter } from 'react-router-dom'

import { AuthProvider } from './contexts/AuthContext'

import { ThemeProvider } from './contexts/ThemeContext'

import { LiveProvider } from './contexts/LiveContext'

import { TooltipProvider } from '@/components/ui/tooltip'

import { Toaster } from 'sonner'

import App from './App.jsx'

import './index.css'

createRoot(document.getElementById('root')).render(

<StrictMode>

<BrowserRouter>

<AuthProvider>

<LiveProvider>

<ThemeProvider>

<TooltipProvider>

<App />

<Toaster richColors position="top-right" closeButton />

</TooltipProvider>

</ThemeProvider>

</LiveProvider>

</AuthProvider>

</BrowserRouter>

</StrictMode>,

)

frontend/src/App.jsx

import { Routes, Route, Navigate } from 'react-router-dom'

import GuestOnlyRoute from './components/GuestOnlyRoute'

import RoleRoute from './components/RoleRoute'

import AdminLayout from './layouts/AdminLayout'

import ManagerLayout from './layouts/ManagerLayout'

import EmployeeLayout from './layouts/EmployeeLayout'

import LandingPage from './pages/LandingPage'

import LoginPage from './pages/LoginPage'

import ForbiddenPage from './pages/ForbiddenPage'

import NotFoundPage from './pages/NotFoundPage'

import ControlPanelPage from './pages/admin/ControlPanelPage'

import WorkforcePage from './pages/admin/WorkforcePage'

import MonitorPage from './pages/admin/MonitorPage'

import ConfigurationPage from './pages/admin/ConfigurationPage'

import AdminSettingsPage from './pages/admin/AdminSettingsPage'

import ManagerDashboardPage from './pages/manager/ManagerDashboardPage'

import ManagerSettingsPage from './pages/manager/ManagerSettingsPage'

import ProjectCreatePage from './pages/manager/ProjectCreatePage'

import ManagerProjectDetailPage from './pages/manager/ProjectDetailPage'

import EmployeeDashboardPage from './pages/employee/EmployeeDashboardPage'

import EmployeeSettingsPage from './pages/employee/EmployeeSettingsPage'

import EmployeeProjectDetailPage from './pages/employee/ProjectDetailPage'

import TaskDetailPage from './pages/employee/TaskDetailPage'

function App() {

return (

<Routes>

<Route element={<GuestOnlyRoute />}>

<Route path="/" element={<LandingPage />} />

<Route path="/login" element={<LoginPage />} />

</Route>

<Route path="/dashboard" element={<Navigate to="/login" replace />} />

<Route path="/403" element={<ForbiddenPage />} />

<Route element={<RoleRoute role="Admin" />}>

<Route element={<AdminLayout />}>

<Route path="/admin" element={<Navigate to="/admin/control-panel" replace />} />

<Route path="/admin/control-panel" element={<ControlPanelPage />} />

<Route path="/admin/workforce" element={<WorkforcePage />} />

<Route path="/admin/monitor" element={<MonitorPage />} />

<Route path="/admin/configuration" element={<ConfigurationPage />} />

<Route path="/admin/settings" element={<AdminSettingsPage />} />

</Route>

</Route>

<Route element={<RoleRoute role="Manager" />}>

<Route element={<ManagerLayout />}>

<Route path="/manager" element={<ManagerDashboardPage />} />

<Route path="/manager/projects/new" element={<ProjectCreatePage />} />

<Route path="/manager/projects/:id" element={<ManagerProjectDetailPage />} />

<Route path="/manager/tasks/:taskId" element={<TaskDetailPage />} />

<Route path="/manager/settings" element={<ManagerSettingsPage />} />

</Route>

</Route>

<Route element={<RoleRoute role="Employee" />}>

<Route element={<EmployeeLayout />}>

<Route path="/employee" element={<EmployeeDashboardPage />} />

<Route path="/employee/projects/:id" element={<EmployeeProjectDetailPage />} />

<Route path="/employee/tasks/:taskId" element={<TaskDetailPage />} />

<Route path="/employee/settings" element={<EmployeeSettingsPage />} />

</Route>

</Route>

<Route path="*" element={<NotFoundPage />} />

</Routes>

)

}

export default App

frontend/src/contexts/AuthContext.jsx

import { createContext, useContext, useState, useEffect, useCallback, useRef } from 'react'

import { authApi } from '@/api'

const AuthContext = createContext(null)

export function AuthProvider({ children }) {

const [user, setUser] = useState(() => {

try {

const stored = localStorage.getItem('trace_user')

return stored ? JSON.parse(stored) : null

} catch {

return null

}

})

const [loading, setLoading] = useState(true)

const [error, setError] = useState(null)

const justAuthenticatedRef = useRef(false)

const isAuthenticated = !!user && !!localStorage.getItem('trace_access_token')

const fetchUser = useCallback(async () => {

const token = localStorage.getItem('trace_access_token')

if (!token) {

setUser(null)

setLoading(false)

return

}

if (justAuthenticatedRef.current) {

justAuthenticatedRef.current = false

setLoading(false)

return

}

try {

const res = await authApi.getMe()

const userData = res.data

setUser(userData)

localStorage.setItem('trace_user', JSON.stringify(userData))

} catch (err) {

const status = err.response?.status

if (status === 401 || status === 403) {

setUser(null)

localStorage.removeItem('trace_access_token')

localStorage.removeItem('trace_refresh_token')

localStorage.removeItem('trace_user')

}

} finally {

setLoading(false)

}

}, [])

useEffect(() => {

fetchUser()

}, [fetchUser])

const login = async (email, password) => {

setError(null)

try {

const res = await authApi.login(email, password)

const { tokens, user: userData } = res.data

localStorage.setItem('trace_access_token', tokens.access_token)

localStorage.setItem('trace_refresh_token', tokens.refresh_token)

localStorage.setItem('trace_user', JSON.stringify(userData))

justAuthenticatedRef.current = true

setUser(userData)

setLoading(false)

return userData

} catch (err) {

const msg =

err.response?.data?.detail || err.response?.data?.message || 'Login failed'

setError(msg)

throw new Error(msg)

}

}

const register = async (data) => {

setError(null)

try {

const res = await authApi.register(data)

const { tokens, user: userData } = res.data

localStorage.setItem('trace_access_token', tokens.access_token)

localStorage.setItem('trace_refresh_token', tokens.refresh_token)

localStorage.setItem('trace_user', JSON.stringify(userData))

justAuthenticatedRef.current = true

setUser(userData)

setLoading(false)

return userData

} catch (err) {

const msg =

err.response?.data?.detail || err.response?.data?.message || 'Registration failed'

setError(msg)

throw new Error(msg)

}

}

const logout = () => {

localStorage.removeItem('trace_access_token')

localStorage.removeItem('trace_refresh_token')

localStorage.removeItem('trace_user')

justAuthenticatedRef.current = false

setUser(null)

setError(null)

}

const updateUser = (newData) => {

const updated = { ...user, ...newData }

setUser(updated)

localStorage.setItem('trace_user', JSON.stringify(updated))

}

const value = {

user,

loading,

error,

isAuthenticated,

login,

register,

logout,

fetchUser,

updateUser,

setError,

}

return <AuthContext.Provider value={value}>{children}</AuthContext.Provider>

}

export function useAuth() {

const ctx = useContext(AuthContext)

if (!ctx) throw new Error('useAuth must be used within AuthProvider')

return ctx

}

frontend/src/contexts/LiveContext.jsx

import { createContext, useCallback, useContext, useEffect, useRef } from 'react'

import { useAuth } from '@/contexts/AuthContext'

const LiveContext = createContext({ subscribe: () => () => {} })

export function LiveProvider({ children }) {

const { isAuthenticated } = useAuth()

const listeners = useRef(new Set())

useEffect(() => {

if (!isAuthenticated) return undefined

let ws = null

let retry = null

let delay = 2000

let closed = false

const connect = () => {

const token = localStorage.getItem('trace_access_token')

if (!token || closed) return

const proto = window.location.protocol === 'https:' ? 'wss' : 'ws'

ws = new WebSocket(`${proto}://${window.location.host}/api/v1/ws?token=${encodeURIComponent(token)}`)

ws.onopen = () => { delay = 2000 }

ws.onmessage = (msg) => {

let event

try { event = JSON.parse(msg.data) } catch { return }

listeners.current.forEach((fn) => fn(event))

}

ws.onclose = () => {

if (closed) return

retry = setTimeout(connect, delay)

delay = Math.min(delay * 2, 60000)

}

}

connect()

return () => {

closed = true

clearTimeout(retry)

ws?.close()

}

}, [isAuthenticated])

const subscribe = useCallback((fn) => {

listeners.current.add(fn)

return () => listeners.current.delete(fn)

}, [])

return <LiveContext.Provider value={{ subscribe }}>{children}</LiveContext.Provider>

}

export function useLiveEvents(handler) {

const { subscribe } = useContext(LiveContext)

const ref = useRef(handler)

useEffect(() => { ref.current = handler })

useEffect(() => subscribe((event) => ref.current(event)), [subscribe])

}

frontend/src/contexts/ThemeContext.jsx

import { createContext, useContext, useState, useEffect } from 'react'

const ThemeContext = createContext(null)

export function ThemeProvider({ children }) {

const [mode, setMode] = useState(() => {

return localStorage.getItem('trace_mode') || 'dark'

})

useEffect(() => {

localStorage.setItem('trace_mode', mode)

if (mode === 'dark') {

document.documentElement.classList.add('dark')

} else {

document.documentElement.classList.remove('dark')

}

}, [mode])

const toggleMode = () => {

setMode((prev) => (prev === 'dark' ? 'light' : 'dark'))

}

const value = {

mode,

setMode,

toggleMode,

}

return <ThemeContext.Provider value={value}>{children}</ThemeContext.Provider>

}

export function useTheme() {

const ctx = useContext(ThemeContext)

if (!ctx) throw new Error('useTheme must be used within ThemeProvider')

return ctx

}

frontend/src/api/client.js

import axios from 'axios'

const api = axios.create({

baseURL: '/api/v1',

headers: { 'Content-Type': 'application/json' },

timeout: 15000,

})

api.interceptors.request.use(

(config) => {

const token = localStorage.getItem('trace_access_token')

if (token) {

config.headers.Authorization = `Bearer ${token}`

}

return config

},

(error) => Promise.reject(error),

)

let isRefreshing = false

let failedQueue = []

const processQueue = (error, token = null) => {

failedQueue.forEach((prom) => {

if (error) prom.reject(error)

else prom.resolve(token)

})

failedQueue = []

}

api.interceptors.response.use(

(response) => response,

async (error) => {

const originalRequest = error.config

if (error.response?.status === 401 && !originalRequest._retry) {

const refreshToken = localStorage.getItem('trace_refresh_token')

if (!refreshToken) {

localStorage.removeItem('trace_access_token')

localStorage.removeItem('trace_refresh_token')

localStorage.removeItem('trace_user')

window.location.href = '/login'

return Promise.reject(error)

}

if (isRefreshing) {

return new Promise((resolve, reject) => {

failedQueue.push({ resolve, reject })

})

.then((token) => {

originalRequest.headers.Authorization = `Bearer ${token}`

return api(originalRequest)

})

.catch((err) => Promise.reject(err))

}

originalRequest._retry = true

isRefreshing = true

try {

const res = await axios.post('/api/v1/auth/refresh', {

refresh_token: refreshToken,

})

const { access_token, refresh_token: newRefresh } = res.data

localStorage.setItem('trace_access_token', access_token)

localStorage.setItem('trace_refresh_token', newRefresh)

api.defaults.headers.Authorization = `Bearer ${access_token}`

processQueue(null, access_token)

originalRequest.headers.Authorization = `Bearer ${access_token}`

return api(originalRequest)

} catch (refreshError) {

processQueue(refreshError, null)

localStorage.removeItem('trace_access_token')

localStorage.removeItem('trace_refresh_token')

localStorage.removeItem('trace_user')

window.location.href = '/login'

return Promise.reject(refreshError)

} finally {

isRefreshing = false

}

}

return Promise.reject(error)

},

)

export default api

frontend/src/api/index.js

export { default as api } from './client'

export { authApi } from './auth'

export { tasksApi } from './tasks'

export { projectsApi } from './projects'

export { adminApi } from './admin'

export { settingsApi } from './settings'

export { notificationsApi } from './notifications'

export { workforceApi } from './workforce'

frontend/src/api/auth.js

import api from './client'

export const authApi = {

login: (email, password) =>

api.post('/auth/login', { email, password }),

register: (data) =>

api.post('/auth/register', data),

refresh: (refreshToken) =>

api.post('/auth/refresh', { refresh_token: refreshToken }),

getMe: () =>

api.get('/users/me'),

updateProfile: (userId, data) =>

api.patch(`/users/${userId}`, data),

}

frontend/src/api/projects.js

import api from './client'

export const projectsApi = {

list: () => api.get('/projects'),

get: (id) => api.get(`/projects/${id}`),

create: (data) => api.post('/projects', data),

update: (id, data) => api.patch(`/projects/${id}`, data),

remove: (id) => api.delete(`/projects/${id}`),

activity: (limit = 15) => api.get('/projects/activity', { params: { limit } }),

report: (start, end, projectId = null) => api.get('/projects/report', {

params: { start, end, ...(projectId ? { project_id: projectId } : {}) }, responseType: 'blob',

}),

uploadSourceFiles: (id, files) => {

const form = new FormData()

files.forEach((f) => form.append('files', f))

return api.post(`/projects/${id}/source-files`, form, {

headers: { 'Content-Type': 'multipart/form-data' },

timeout: 120000,

})

},

deleteSourceFile: (id, fileId) => api.delete(`/projects/${id}/source-files/${fileId}`),

team: (id) => api.get(`/projects/${id}/assignments`),

candidates: (id) => api.get(`/projects/${id}/candidates`),

assignProjectManager: (id, userId) => api.post(`/projects/${id}/assignments`, { user_id: userId }),

removeProjectManager: (id, userId) => api.delete(`/projects/${id}/assignments/${userId}`),

taskGroups: (id) => api.get(`/projects/${id}/task-groups`),

createTaskGroup: (id, data) => api.post(`/projects/${id}/task-groups`, data),

updateTaskGroup: (id, groupId, data) => api.patch(`/projects/${id}/task-groups/${groupId}`, data),

deleteTaskGroup: (id, groupId) => api.delete(`/projects/${id}/task-groups/${groupId}`),

tasks: (id, params = {}) => api.get(`/projects/${id}/tasks`, { params }),

createTask: (id, data) => api.post(`/projects/${id}/tasks`, data),

tree: (id) => api.get(`/projects/${id}/tree`),

gantt: (id, version) => api.get(`/projects/${id}/gantt`, { params: version ? { version } : {} }),

ganttVersions: (id) => api.get(`/projects/${id}/gantt/versions`),

reevaluateGantt: (id) => api.post(`/projects/${id}/gantt/reevaluate`),

evaluate: (id) => api.post(`/projects/${id}/evaluate`),

evaluateStatus: (id) => api.get(`/projects/${id}/evaluate/status`),

suggestManagers: (id) => api.post(`/projects/${id}/suggest-managers`),

suggestAssignees: (id, title, description) =>

api.post(`/projects/${id}/tasks/suggest-assignees`, { title, description }),

suggestTasks: (id, groupId) => api.post(`/projects/${id}/task-groups/${groupId}/suggest-tasks`),

refreshProgressReport: (id) => api.post(`/projects/${id}/progress-report`),

document: (id, kind) => api.get(`/projects/${id}/documents/${kind}`),

saveProjectDoc: (id, content) => api.put(`/projects/${id}/documents/doc`, { content }),

}

export default projectsApi

frontend/src/api/tasks.js

import api from './client'

export const tasksApi = {

mine: (includeClosed = false) => api.get('/tasks/mine', { params: { include_closed: includeClosed } }),

get: (id) => api.get(`/tasks/${id}`),

update: (id, data) => api.patch(`/tasks/${id}`, data),

assign: (id, userId) => api.patch(`/tasks/${id}/assign`, { assigned_to_user_id: userId }),

updateStatus: (id, status) => api.patch(`/tasks/${id}/status`, { status }),

remove: (id) => api.delete(`/tasks/${id}`),

progressDoc: (id) => api.get(`/tasks/${id}/progress-doc`),

discussions: (id) => api.get(`/tasks/${id}/discussions`),

postDiscussion: (id, message, parentId = null) =>

api.post(`/tasks/${id}/discussions`, { message, parent_id: parentId }),

}

export default tasksApi

frontend/src/api/notifications.js

import api from './client'

export const notificationsApi = {

list: (params = {}) => api.get('/notifications', { params }),

unreadCount: () => api.get('/notifications/unread-count'),

markRead: (id) => api.patch(`/notifications/${id}/read`),

markAllRead: () => api.post('/notifications/read-all'),

}

export default notificationsApi

frontend/src/api/settings.js

import api from './client'

export const settingsApi = {

github: () => api.get('/admin/settings/github'),

saveGithub: (data) => api.put('/admin/settings/github', data),

testGithub: () => api.post('/admin/settings/github/test'),

mail: () => api.get('/admin/settings/mail'),

saveMail: (data) => api.put('/admin/settings/mail', data),

testMail: () => api.post('/admin/settings/mail/test'),

}

export default settingsApi

frontend/src/api/workforce.js

import api from './client'

export const workforceApi = {

catalogue: () => api.get('/admin/workforce'),

list: (tab) => api.get(`/admin/workforce/${tab}`),

create: (tab, data) => api.post(`/admin/workforce/${tab}`, data),

update: (tab, id, data) => api.put(`/admin/workforce/${tab}/${id}`, data),

remove: (tab, id) => api.delete(`/admin/workforce/${tab}/${id}`),

template: (tab) => api.get(`/admin/workforce/${tab}/template`, { responseType: 'blob' }),

bulk: (tab, file) => {

const form = new FormData()

form.append('file', file)

return api.post(`/admin/workforce/${tab}/bulk`, form, { headers: { 'Content-Type': 'multipart/form-data' } })

},

}

export default workforceApi

frontend/src/api/admin.js

import api from './client'

export const adminApi = {

getTables: () => api.get('/admin/tables'),

getTableRecords: (tableName, params = {}) =>

api.get(`/admin/tables/${tableName}`, { params }),

createRecord: (tableName, data) =>

api.post(`/admin/tables/${tableName}`, data),

updateRecord: (tableName, recordId, data) =>

api.put(`/admin/tables/${tableName}/${recordId}`, data),

deleteRecord: (tableName, recordId) =>

api.delete(`/admin/tables/${tableName}/${recordId}`),

}

export default adminApi

frontend/src/api/services.js

import api from './client'

export const servicesApi = {

getAllHealth: () => api.get('/services/health/all'),

getApiHealth: () => api.get('/services/health/api'),

getDbHealth: () => api.get('/services/health/database'),

getRedisHealth: () => api.get('/services/health/redis'),

getCeleryWorkerHealth: () => api.get('/services/health/celery-worker'),

getCeleryBeatHealth: () => api.get('/services/health/celery-beat'),

getMailpitHealth: () => api.get('/services/health/mailpit'),

getMinioHealth: () => api.get('/services/health/minio'),

getLlmHealth: () => api.get('/services/health/llm'),

recentJobs: (limit = 30) => api.get('/services/jobs/recent', { params: { limit } }),

getWsStatus: () => api.get('/services/ws/status'),

sendMail: (to, subject, body) =>

api.post('/services/mail/send', { to, subject, body }),

uploadFile: (file) => {

const formData = new FormData()

formData.append('file', file)

return api.post('/services/minio/upload', formData, {

headers: { 'Content-Type': 'multipart/form-data' },

})

},

llmChat: (message, model) =>

api.post('/services/llm/chat', { message, model }),

getTaskResult: (taskId) =>

api.get(`/services/task/${taskId}/result`),

}

export default servicesApi

frontend/src/lib/jobs.js

import { servicesApi } from '@/api/services'

export function waitForJob(jobId, { interval = 1500, timeout = 180000 } = {}) {

const started = Date.now()

return new Promise((resolve, reject) => {

const tick = async () => {

try {

const { data } = await servicesApi.getTaskResult(jobId)

if (data.status === 'SUCCESS') return resolve(data.result)

if (data.status === 'FAILURE') return reject(new Error(data.error || 'The job failed'))

if (Date.now() - started > timeout) {

return reject(new Error('Still running after 3 minutes — is the Celery worker up?'))

}

setTimeout(tick, interval)

} catch (err) {

reject(err)

}

}

tick()

})

}

frontend/src/lib/project.js

export function apiError(err, fallback = 'Something went wrong') {

const data = err?.response?.data

const first = data?.errors?.[0]

if (first) {

const field = (first.field || '').replace(/^body → /, '')

return `${field ? `${field}: ` : ''}${(first.message || 'invalid value').replace(/^Value error, /, '')}`

}

if (typeof data?.detail === 'string') return data.detail

return fallback

}

export function formatDate(value) {

if (!value) return '—'

return new Date(value).toLocaleDateString(undefined, { day: 'numeric', month: 'short', year: 'numeric' })

}

export function formatDateTime(value) {

if (!value) return '—'

return new Date(value).toLocaleString(undefined, { day: 'numeric', month: 'short', hour: 'numeric', minute: '2-digit' })

}

export function initials(name) {

if (!name) return '?'

return name.split(' ').map((w) => w[0]).join('').slice(0, 2).toUpperCase()

}

export function isOverdue(task) {

if (!task?.due_date || ['Completed', 'Cancelled'].includes(task.status)) return false

return task.status === 'Overdue' || new Date(task.due_date) < new Date(new Date().toDateString())

}

export const STATUS_TONE = {

Pending: 'bg-muted-foreground',

'In Progress': 'bg-chart-2',

'In Review': 'bg-chart-4',

Completed: 'bg-primary',

Blocked: 'bg-destructive',

Overdue: 'bg-destructive',

Cancelled: 'bg-border',

}

export function statusTone(status, overdue = false) {

return overdue ? STATUS_TONE.Overdue : STATUS_TONE[status] || STATUS_TONE.Pending

}

export function saveBlob(blob, filename) {

const url = URL.createObjectURL(blob)

const a = document.createElement('a')

a.href = url

a.download = filename

document.body.appendChild(a)

a.click()

a.remove()

URL.revokeObjectURL(url)

}

export async function blobApiError(err, fallback) {

const data = err.response?.data

if (data instanceof Blob) {

try {

const detail = JSON.parse(await data.text()).detail

if (typeof detail === 'string') return detail

} catch

}

return apiError(err, fallback)

}

### 4.1.11 Frontend: Layouts and Shared Components

frontend/src/layouts/Sidebar.jsx

import { NavLink, useLocation } from 'react-router-dom'

import {

Database,

Users,

Activity,

Settings2,

Shield,

LogOut,

Settings,

} from 'lucide-react'

import {

Sidebar,

SidebarContent,

SidebarFooter,

SidebarGroup,

SidebarGroupLabel,

SidebarGroupContent,

SidebarHeader,

SidebarMenu,

SidebarMenuButton,

SidebarMenuItem,

SidebarRail,

SidebarSeparator,

} from '@/components/ui/sidebar'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import { useAuth } from '@/contexts/AuthContext'

const ADMIN_NAV = [

{ key: 'control-panel', label: 'Control Panel', path: '/admin/control-panel', icon: Database },

{ key: 'workforce',     label: 'Workforce',      path: '/admin/workforce',     icon: Users },

{ key: 'monitor',       label: 'Monitor',         path: '/admin/monitor',       icon: Activity },

{ key: 'configuration', label: 'Configuration',   path: '/admin/configuration', icon: Settings2 },

]

function getInitials(name) {

if (!name) return 'A'

return name

.split(' ')

.map((w) => w[0])

.join('')

.slice(0, 2)

.toUpperCase()

}

export default function AdminSidebar() {

const location = useLocation()

const { user, logout } = useAuth()

const userName = user?.name || user?.username || 'Admin'

return (

<Sidebar collapsible="icon">

<SidebarHeader>

<SidebarMenu>

<SidebarMenuItem>

<SidebarMenuButton size="lg" className="pointer-events-none select-none">

<div className="flex aspect-square size-8 items-center justify-center rounded-lg bg-primary text-primary-foreground text-sm font-bold">

T

</div>

<div className="grid flex-1 text-left text-xs leading-tight">

<span className="text-sm font-semibold tracking-tight">TRACE</span>

<span className="text-[10px] text-muted-foreground flex items-center gap-1">

<Shield className="size-2.5" /> Admin

</span>

</div>

</SidebarMenuButton>

</SidebarMenuItem>

</SidebarMenu>

</SidebarHeader>

<SidebarSeparator />

<SidebarContent>

<SidebarGroup>

<SidebarGroupLabel>Administration</SidebarGroupLabel>

<SidebarGroupContent>

<SidebarMenu>

{ADMIN_NAV.map((item) => {

const isActive = location.pathname.startsWith(item.path)

const Icon = item.icon

return (

<SidebarMenuItem key={item.key}>

<SidebarMenuButton

render={<NavLink to={item.path} />}

isActive={isActive}

tooltip={item.label}

>

<Icon />

<span>{item.label}</span>

</SidebarMenuButton>

</SidebarMenuItem>

)

})}

</SidebarMenu>

</SidebarGroupContent>

</SidebarGroup>

</SidebarContent>

<SidebarSeparator />

<SidebarFooter>

<SidebarMenu>

<SidebarMenuItem>

<SidebarMenuButton

render={<NavLink to="/admin/settings" />}

isActive={location.pathname === '/admin/settings'}

tooltip="Profile"

>

<Settings />

<span>Profile</span>

</SidebarMenuButton>

</SidebarMenuItem>

<SidebarMenuItem>

<SidebarMenuButton size="lg" onClick={logout} tooltip="Logout">

<Avatar className="size-6 rounded-lg">

<AvatarFallback className="rounded-lg text-xs bg-primary/20 text-primary">

{getInitials(userName)}

</AvatarFallback>

</Avatar>

<div className="grid flex-1 text-left text-xs leading-tight">

<span className="truncate font-medium">{userName}</span>

<span className="truncate text-muted-foreground text-[10px]">Admin</span>

</div>

<LogOut className="size-4 ml-auto text-muted-foreground" />

</SidebarMenuButton>

</SidebarMenuItem>

</SidebarMenu>

</SidebarFooter>

<SidebarRail />

</Sidebar>

)

}

frontend/src/layouts/AdminLayout.jsx

import { Outlet } from 'react-router-dom'

import { SidebarProvider, SidebarInset } from '@/components/ui/sidebar'

import AdminSidebar from './Sidebar'

import AdminHeader from './AdminHeader'

export default function AdminLayout() {

return (

<SidebarProvider defaultOpen={true}>

<AdminSidebar />

<SidebarInset>

<AdminHeader />

<main className="flex-1 p-6 overflow-auto">

<Outlet />

</main>

</SidebarInset>

</SidebarProvider>

)

}

frontend/src/layouts/AdminHeader.jsx

import { useState } from 'react'

import { Sun, Moon, MonitorCheck } from 'lucide-react'

import { SidebarTrigger } from '@/components/ui/sidebar'

import { Button } from '@/components/ui/button'

import { Separator } from '@/components/ui/separator'

import NotificationBell from '@/components/NotificationBell'

import { useTheme } from '@/contexts/ThemeContext'

import ServiceMonitor from '@/components/ServiceMonitor'

export default function AdminHeader() {

const [monitorOpen, setMonitorOpen] = useState(false)

const { mode, toggleMode } = useTheme()

return (

<>

<header

id="admin-header"

className="sticky top-0 z-30 flex h-14 shrink-0 items-center gap-2 border-b bg-background px-4"

>

<SidebarTrigger className="-ml-1" />

<Separator orientation="vertical" className="mr-2 h-4" />

<span className="text-sm font-medium text-muted-foreground">

Admin Panel

</span>

<div className="ml-auto flex items-center gap-1">

<NotificationBell id="admin-btn-notifications" />

<Button

id="admin-btn-monitor"

variant="ghost"

size="icon-sm"

onClick={() => setMonitorOpen(true)}

title="Service Monitor"

>

<MonitorCheck />

<span className="sr-only">Service Monitor</span>

</Button>

<Button

id="admin-btn-theme"

variant="ghost"

size="icon-sm"

onClick={toggleMode}

title={mode === 'dark' ? 'Switch to light mode' : 'Switch to dark mode'}

>

{mode === 'dark' ? <Sun /> : <Moon />}

<span className="sr-only">Toggle theme</span>

</Button>

</div>

</header>

<ServiceMonitor open={monitorOpen} onClose={() => setMonitorOpen(false)} />

</>

)

}

frontend/src/layouts/ManagerLayout.jsx

import { Outlet } from 'react-router-dom'

import ManagerHeader from './ManagerHeader'

export default function ManagerLayout() {

return (

<div className="min-h-screen flex flex-col bg-background">

<ManagerHeader />

<main className="flex-1 p-6 overflow-auto max-w-[1600px] mx-auto w-full">

<Outlet />

</main>

</div>

)

}

frontend/src/layouts/ManagerHeader.jsx

import { useNavigate } from 'react-router-dom'

import { Sun, Moon, ChevronDown, LogOut, Settings } from 'lucide-react'

import { Button } from '@/components/ui/button'

import {

DropdownMenu,

DropdownMenuContent,

DropdownMenuItem,

DropdownMenuSeparator,

DropdownMenuTrigger,

} from '@/components/ui/dropdown-menu'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import ProjectSelector from '@/components/ProjectSelector'

import NotificationBell from '@/components/NotificationBell'

import { useTheme } from '@/contexts/ThemeContext'

import { useAuth } from '@/contexts/AuthContext'

function getInitials(name) {

if (!name) return 'M'

return name.split(' ').map((w) => w[0]).join('').slice(0, 2).toUpperCase()

}

export default function ManagerHeader() {

const { mode, toggleMode } = useTheme()

const { user, logout } = useAuth()

const navigate = useNavigate()

const userName = user?.name || user?.username || 'Manager'

return (

<header

id="manager-header"

className="sticky top-0 z-30 flex h-14 shrink-0 items-center gap-3 border-b bg-background px-6"

>

<div className="flex items-center gap-2 mr-4">

<div className="flex size-7 items-center justify-center rounded-md bg-primary text-primary-foreground text-xs font-bold">

T

</div>

<span className="font-semibold tracking-tight text-sm">TRACE</span>

</div>

<ProjectSelector base="/manager" />

<div className="ml-auto flex items-center gap-1">

<NotificationBell id="manager-btn-notifications" />

<Button

id="manager-btn-theme"

variant="ghost"

size="icon-sm"

onClick={toggleMode}

title={mode === 'dark' ? 'Light mode' : 'Dark mode'}

>

{mode === 'dark' ? <Sun /> : <Moon />}

<span className="sr-only">Toggle theme</span>

</Button>

<DropdownMenu>

<DropdownMenuTrigger render={<Button id="manager-user-menu" variant="ghost" size="sm" className="gap-2 px-2" />}>

<Avatar className="size-6 rounded-full">

<AvatarFallback className="text-xs bg-primary/20 text-primary">

{getInitials(userName)}

</AvatarFallback>

</Avatar>

<span className="text-xs font-medium hidden sm:inline">{userName}</span>

<ChevronDown className="size-3 text-muted-foreground" />

</DropdownMenuTrigger>

<DropdownMenuContent align="end" className="w-40">

<DropdownMenuItem onClick={() => navigate('/manager/settings')}>

<Settings className="size-3.5" />

Profile

</DropdownMenuItem>

<DropdownMenuSeparator />

<DropdownMenuItem

className="text-destructive focus:text-destructive"

onClick={() => { logout(); navigate('/login', { replace: true }) }}

>

<LogOut className="size-3.5" />

Sign out

</DropdownMenuItem>

</DropdownMenuContent>

</DropdownMenu>

</div>

</header>

)

}

frontend/src/layouts/EmployeeLayout.jsx

import { Outlet } from 'react-router-dom'

import EmployeeHeader from './EmployeeHeader'

export default function EmployeeLayout() {

return (

<div className="min-h-screen flex flex-col bg-background">

<EmployeeHeader />

<main className="flex-1 p-6 overflow-auto max-w-[1600px] mx-auto w-full">

<Outlet />

</main>

</div>

)

}

frontend/src/layouts/EmployeeHeader.jsx

import { useNavigate } from 'react-router-dom'

import { Sun, Moon, ChevronDown, LogOut, Settings } from 'lucide-react'

import { Button } from '@/components/ui/button'

import {

DropdownMenu,

DropdownMenuContent,

DropdownMenuItem,

DropdownMenuSeparator,

DropdownMenuTrigger,

} from '@/components/ui/dropdown-menu'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import ProjectSelector from '@/components/ProjectSelector'

import NotificationBell from '@/components/NotificationBell'

import { useTheme } from '@/contexts/ThemeContext'

import { useAuth } from '@/contexts/AuthContext'

function getInitials(name) {

if (!name) return 'E'

return name.split(' ').map((w) => w[0]).join('').slice(0, 2).toUpperCase()

}

export default function EmployeeHeader() {

const { mode, toggleMode } = useTheme()

const { user, logout } = useAuth()

const navigate = useNavigate()

const userName = user?.name || user?.username || 'Employee'

return (

<header

id="employee-header"

className="sticky top-0 z-30 flex h-14 shrink-0 items-center gap-3 border-b bg-background px-6"

>

<div className="flex items-center gap-2 mr-4">

<div className="flex size-7 items-center justify-center rounded-md bg-primary text-primary-foreground text-xs font-bold">

T

</div>

<span className="font-semibold tracking-tight text-sm">TRACE</span>

</div>

<ProjectSelector base="/employee" />

<div className="ml-auto flex items-center gap-1">

<NotificationBell id="employee-btn-notifications" />

<Button

id="employee-btn-theme"

variant="ghost"

size="icon-sm"

onClick={toggleMode}

title={mode === 'dark' ? 'Light mode' : 'Dark mode'}

>

{mode === 'dark' ? <Sun /> : <Moon />}

<span className="sr-only">Toggle theme</span>

</Button>

<DropdownMenu>

<DropdownMenuTrigger render={<Button id="employee-user-menu" variant="ghost" size="sm" className="gap-2 px-2" />}>

<Avatar className="size-6 rounded-full">

<AvatarFallback className="text-xs bg-primary/20 text-primary">

{getInitials(userName)}

</AvatarFallback>

</Avatar>

<span className="text-xs font-medium hidden sm:inline">{userName}</span>

<ChevronDown className="size-3 text-muted-foreground" />

</DropdownMenuTrigger>

<DropdownMenuContent align="end" className="w-40">

<DropdownMenuItem onClick={() => navigate('/employee/settings')}>

<Settings className="size-3.5" />

Profile

</DropdownMenuItem>

<DropdownMenuSeparator />

<DropdownMenuItem

className="text-destructive focus:text-destructive"

onClick={() => { logout(); navigate('/login', { replace: true }) }}

>

<LogOut className="size-3.5" />

Sign out

</DropdownMenuItem>

</DropdownMenuContent>

</DropdownMenu>

</div>

</header>

)

}

frontend/src/components/ProtectedRoute.jsx

import { Navigate, useLocation } from 'react-router-dom'

import { useAuth } from '@/contexts/AuthContext'

export default function ProtectedRoute({ children }) {

const { isAuthenticated, loading } = useAuth()

const location = useLocation()

const hasStoredAuth =

!!localStorage.getItem('trace_access_token') &&

!!localStorage.getItem('trace_user')

if (loading && !hasStoredAuth) {

return (

<div className="min-h-screen flex items-center justify-center bg-background">

<div className="flex flex-col items-center gap-3">

<div className="w-10 h-10 border-2 border-violet-400/20 border-t-violet-400/70 rounded-full animate-spin" />

<span className="text-[13px] text-white/30">Loading…</span>

</div>

</div>

)

}

if (!loading && !isAuthenticated) {

return <Navigate to="/login" state={{ from: location }} replace />

}

return children

}

frontend/src/components/RoleRoute.jsx

import { Navigate, Outlet } from 'react-router-dom'

import { useAuth } from '@/contexts/AuthContext'

export default function RoleRoute({ role, children }) {

const { user, isAuthenticated, loading } = useAuth()

if (loading) return null

if (!isAuthenticated) {

return <Navigate to="/login" replace />

}

const allowed = Array.isArray(role) ? role : [role]

const userRoles = user?.roles?.map((r) => r.role_name || r) ?? []

const hasRole = allowed.some((r) => userRoles.includes(r))

if (!hasRole) {

return <Navigate to="/403" replace />

}

return children ?? <Outlet />

}

frontend/src/components/GuestOnlyRoute.jsx

import { Navigate, Outlet } from 'react-router-dom'

import { useAuth } from '@/contexts/AuthContext'

export function getRoleBase(user) {

const roles = user?.roles?.map((r) => r.role_name || r) ?? []

if (roles.includes('Admin')) return '/admin'

if (roles.includes('Manager')) return '/manager'

if (roles.includes('Employee')) return '/employee'

return '/login'

}

export default function GuestOnlyRoute() {

const { user, isAuthenticated, loading } = useAuth()

if (loading) return null

if (isAuthenticated) {

return <Navigate to={getRoleBase(user)} replace />

}

return <Outlet />

}

frontend/src/components/NotificationBell.jsx

import { useCallback, useEffect, useState } from 'react'

import { useNavigate } from 'react-router-dom'

import { Bell, CheckCheck } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import { Popover, PopoverContent, PopoverTrigger } from '@/components/ui/popover'

import { ScrollArea } from '@/components/ui/scroll-area'

import { notificationsApi } from '@/api/notifications'

import { useLiveEvents } from '@/contexts/LiveContext'

import { formatDateTime } from '@/lib/project'

export default function NotificationBell({ id }) {

const navigate = useNavigate()

const [open, setOpen] = useState(false)

const [inbox, setInbox] = useState({ items: [], unread: 0 })

const load = useCallback(async () => {

try {

const { data } = await notificationsApi.list({ limit: 20 })

setInbox(data)

return data

} catch {

return null

}

}, [])

useEffect(() => { load() }, [load])

useLiveEvents(async (event) => {

if (event.type !== 'notification') return

const data = await load()

const newest = data?.items[0]

if (newest && !newest.is_read) {

toast(newest.title, {

description: newest.body,

action: newest.link ? { label: 'Open', onClick: () => navigate(newest.link) } : undefined,

})

}

})

const openNote = async (note) => {

setOpen(false)

if (!note.is_read) {

await notificationsApi.markRead(note.id).catch(() => {})

load()

}

if (note.link) navigate(note.link)

}

const readAll = async () => {

await notificationsApi.markAllRead().catch(() => {})

load()

}

return (

<Popover open={open} onOpenChange={setOpen}>

<PopoverTrigger render={<Button id={id} variant="ghost" size="icon-sm" className="relative" />}>

<Bell />

{inbox.unread > 0 && (

<span className="absolute -top-0.5 -right-0.5 flex min-w-4 h-4 items-center justify-center rounded-full bg-primary px-1 text-[10px] font-medium text-primary-foreground">

{inbox.unread > 9 ? '9+' : inbox.unread}

</span>

)}

<span className="sr-only">Notifications</span>

</PopoverTrigger>

<PopoverContent align="end" className="w-80 gap-2 p-0">

<div className="flex items-center justify-between border-b px-3 py-2">

<span className="text-sm font-medium">Notifications</span>

<Button variant="ghost" size="sm" onClick={readAll} disabled={inbox.unread === 0}>

<CheckCheck /> Mark all read

</Button>

</div>

{inbox.items.length === 0 ? (

<p className="px-3 pb-4 pt-2 text-sm text-muted-foreground">Nothing yet.</p>

) : (

<ScrollArea className="max-h-96">

<ul className="pb-1">

{inbox.items.map((n) => (

<li key={n.id}>

<button type="button" onClick={() => openNote(n)}

className="flex w-full gap-2 px-3 py-2 text-left hover:bg-muted/60">

<span className={`mt-1.5 size-2 shrink-0 rounded-full ${n.is_read ? 'bg-transparent' : 'bg-primary'}`} />

<span className="min-w-0 space-y-0.5">

<span className="block truncate text-sm font-medium">{n.title}</span>

{n.body && <span className="line-clamp-2 block text-xs text-muted-foreground">{n.body}</span>}

<span className="block text-[11px] text-muted-foreground">{formatDateTime(n.created_at)}</span>

</span>

</button>

</li>

))}

</ul>

</ScrollArea>

)}

</PopoverContent>

</Popover>

)

}

frontend/src/components/ProjectSelector.jsx

import { useEffect, useState } from 'react'

import { useLocation, useMatch, useNavigate } from 'react-router-dom'

import { Check, ChevronDown, FolderKanban, LayoutGrid } from 'lucide-react'

import { Button } from '@/components/ui/button'

import {

DropdownMenu,

DropdownMenuContent,

DropdownMenuGroup,

DropdownMenuItem,

DropdownMenuLabel,

DropdownMenuSeparator,

DropdownMenuTrigger,

} from '@/components/ui/dropdown-menu'

import { projectsApi } from '@/api/projects'

export default function ProjectSelector({ base }) {

const navigate = useNavigate()

const location = useLocation()

const match = useMatch(`${base}/projects/:id`)

const selectedId = match && /^\d+$/.test(match.params.id) ? Number(match.params.id) : null

const [projects, setProjects] = useState([])

useEffect(() => {

projectsApi.list().then((res) => setProjects(res.data)).catch(() => setProjects([]))

}, [location.pathname])

const selected = projects.find((p) => p.id === selectedId)

return (

<DropdownMenu>

<DropdownMenuTrigger

render={

<Button

id={`${base.slice(1)}-project-selector`}

variant="outline"

size="sm"

className="gap-2 min-w-[180px] max-w-[280px] justify-between"

/>

}

>

<span className="flex items-center gap-1.5 truncate">

{selected ? <FolderKanban className="size-3.5 shrink-0" /> : <LayoutGrid className="size-3.5 shrink-0" />}

<span className="truncate">{selected ? selected.name : 'All projects'}</span>

</span>

<ChevronDown className="size-3.5 shrink-0 text-muted-foreground" />

</DropdownMenuTrigger>

<DropdownMenuContent align="start" className="w-72">

<DropdownMenuItem onClick={() => navigate(base)}>

<LayoutGrid className="size-3.5" />

<span className="flex-1">All projects</span>

{!selectedId && <Check className="size-3.5" />}

</DropdownMenuItem>

{projects.length > 0 && <DropdownMenuSeparator />}

{projects.length > 0 && (

<DropdownMenuGroup>

<DropdownMenuLabel>Projects</DropdownMenuLabel>

{projects.map((p) => (

<DropdownMenuItem key={p.id} onClick={() => navigate(`${base}/projects/${p.id}`)}>

<FolderKanban className="size-3.5" />

<span className="flex-1 truncate">{p.name}</span>

{p.my_role && (

<span className="text-[10px] text-muted-foreground">

{p.my_role === 'Project Manager' ? 'PM' : 'Member'}

</span>

)}

{p.id === selectedId && <Check className="size-3.5" />}

</DropdownMenuItem>

))}

</DropdownMenuGroup>

)}

</DropdownMenuContent>

</DropdownMenu>

)

}

frontend/src/components/Markdown.jsx

import ReactMarkdown from 'react-markdown'

import remarkGfm from 'remark-gfm'

const COMPONENTS = {

h1: (p) => <h1 className="mb-3 mt-2 text-xl font-semibold tracking-tight" {...p} />,

h2: (p) => <h2 className="mb-2 mt-6 border-b pb-1 text-lg font-semibold" {...p} />,

h3: (p) => <h3 className="mb-2 mt-4 font-semibold" {...p} />,

p: (p) => <p className="my-2 leading-relaxed" {...p} />,

ul: ({ className, ...p }) => (

<ul className={`my-2 space-y-1 ${className?.includes('contains-task-list') ? 'list-none pl-1' : 'list-disc pl-5'}`} {...p} />

),

ol: (p) => <ol className="my-2 list-decimal space-y-1 pl-5" {...p} />,

input: (p) => <input {...p} disabled className="mr-2 translate-y-0.5 accent-primary" />,

a: (p) => <a className="text-primary underline-offset-2 hover:underline" target="_blank" rel="noopener noreferrer" {...p} />,

code: (p) => <code className="rounded bg-muted px-1 py-0.5 font-mono text-xs" {...p} />,

pre: (p) => <pre className="my-3 overflow-x-auto rounded-lg bg-muted p-3 text-xs" {...p} />,

blockquote: (p) => <blockquote className="my-3 border-l-2 pl-3 text-muted-foreground" {...p} />,

table: (p) => <div className="my-3 overflow-x-auto"><table className="w-full text-left text-xs" {...p} /></div>,

th: (p) => <th className="border-b px-2 py-1 font-medium" {...p} />,

td: (p) => <td className="border-b px-2 py-1" {...p} />,

hr: () => <hr className="my-4" />,

}

export default function Markdown({ children }) {

return (

<div className="min-w-0 text-sm text-foreground">

<ReactMarkdown remarkPlugins={[remarkGfm]} components={COMPONENTS}>{children || ''}</ReactMarkdown>

</div>

)

}

frontend/src/components/ServiceMonitor.jsx

import { useState, useEffect, useRef, useCallback } from 'react'

import { X, RefreshCw, Send, Upload, ExternalLink, CheckCircle, AlertCircle, AlertTriangle, MessageSquare, Mail, Database, Cloud, Brain, Clock, Server, MemoryStick, Activity } from 'lucide-react'

import { Button } from '@/components/ui/button'

import { Input } from '@/components/ui/input'

import { Textarea } from '@/components/ui/textarea'

import { Badge } from '@/components/ui/badge'

import { Card, CardContent, CardHeader, CardTitle } from '@/components/ui/card'

import { Separator } from '@/components/ui/separator'

import servicesApi from '@/api/services'

function StatusBadge({ status }) {

const map = {

healthy: { variant: 'default', label: 'Healthy', Icon: CheckCircle },

unhealthy: { variant: 'destructive', label: 'Unhealthy', Icon: AlertCircle },

configured: { variant: 'secondary', label: 'Configured', Icon: CheckCircle },

not_configured: { variant: 'outline', label: 'Not Configured', Icon: AlertTriangle },

loading: { variant: 'secondary', label: 'Checking…', Icon: RefreshCw },

}

const s = map[status] || map.loading

return (

<Badge variant={s.variant} className="gap-1">

<s.Icon className={`size-3 ${status === 'loading' ? 'animate-spin' : ''}`} />

{s.label}

</Badge>

)

}

function HealthCard({ title, Icon, status, children, details }) {

return (

<Card>

<CardHeader className="flex flex-row items-center justify-between space-y-0 pb-2">

<div className="flex items-center gap-2">

<Icon className="size-4 text-muted-foreground" />

<CardTitle className="text-sm font-medium">{title}</CardTitle>

</div>

<StatusBadge status={status} />

</CardHeader>

<CardContent className="space-y-3">

{details && Object.keys(details).length > 0 && (

<div className="flex flex-wrap gap-x-4 gap-y-1 text-xs text-muted-foreground">

{Object.entries(details).map(([k, v]) => (

<span key={k}><span className="opacity-60">{k}:</span> {String(v)}</span>

))}

</div>

)}

{children}

</CardContent>

</Card>

)

}

function LiveSocketCard({ status }) {

const [online, setOnline] = useState(null)

useEffect(() => {

servicesApi.getWsStatus().then((r) => setOnline(r.data.online_users)).catch(() => setOnline(null))

}, [])

return (

<HealthCard title="Live events (WebSocket)" Icon={MessageSquare} status={status || 'loading'}>

<p className="text-xs text-muted-foreground">

Notifications and discussions reach open browsers over <code>/api/v1/ws</code>.

{online !== null && <> Users connected to this API: <strong className="text-foreground">{online}</strong>.</>}

</p>

</HealthCard>

)

}

function MailCard({ data }) {

const [form, setForm] = useState({ to: 'test@trace.com', subject: 'TRACE Test Mail', body: 'Hello from TRACE Service Monitor!' })

const [sending, setSending] = useState(false)

const [result, setResult] = useState(null)

const send = async () => {

setSending(true); setResult({ ok: true, msg: 'Queuing mail…' })

try {

const res = await servicesApi.sendMail(form.to, form.subject, form.body)

const taskId = res.data.task_id

let attempts = 0

const poll = setInterval(async () => {

attempts++

try {

const r = await servicesApi.getTaskResult(taskId)

if (r.data.status === 'SUCCESS') { clearInterval(poll); setResult({ ok: true, msg: `✅ Mail sent to ${form.to}!` }); setSending(false) }

else if (r.data.status === 'FAILURE' || attempts > 20) { clearInterval(poll); setResult({ ok: false, msg: `Failed` }); setSending(false) }

} catch { if (attempts > 20) { clearInterval(poll); setSending(false) } }

}, 1500)

} catch (e) { setResult({ ok: false, msg: e.message }); setSending(false) }

}

return (

<HealthCard title="Mailpit (SMTP)" Icon={Mail} status={data?.status || 'loading'} details={data?.smtp ? { smtp: data.smtp } : {}}>

<div className="space-y-1.5">

<Input value={form.to} onChange={e => setForm(p => ({ ...p, to: e.target.value }))} placeholder="To email" className="h-7 text-xs" />

<Input value={form.subject} onChange={e => setForm(p => ({ ...p, subject: e.target.value }))} placeholder="Subject" className="h-7 text-xs" />

<Textarea value={form.body} onChange={e => setForm(p => ({ ...p, body: e.target.value }))} placeholder="Body" rows={2} className="text-xs" />

</div>

<div className="flex items-center gap-2 flex-wrap">

<Button size="sm" variant="outline" onClick={send} disabled={sending}><Send className="size-3" />{sending ? 'Sending…' : 'Send Mail'}</Button>

<a href="http://localhost:8025" target="_blank" rel="noopener noreferrer"><Button size="sm" variant="outline"><ExternalLink className="size-3" />Mailpit UI</Button></a>

{result && <span className={`text-xs ${result.ok ? 'text-primary' : 'text-destructive'}`}>{result.msg}</span>}

</div>

</HealthCard>

)

}

function MinioCard({ data }) {

const [uploading, setUploading] = useState(false)

const [result, setResult] = useState(null)

const fileRef = useRef(null)

const upload = async (e) => {

const file = e.target.files?.[0]; if (!file) return

setUploading(true); setResult({ ok: true, msg: 'Queuing upload…' })

try {

const res = await servicesApi.uploadFile(file)

const taskId = res.data.task_id

let attempts = 0

const poll = setInterval(async () => {

attempts++

try {

const r = await servicesApi.getTaskResult(taskId)

if (r.data.status === 'SUCCESS') { clearInterval(poll); setResult({ ok: true, msg: `✅ Uploaded: ${r.data.result?.object_name || file.name}` }); setUploading(false) }

else if (r.data.status === 'FAILURE' || attempts > 20) { clearInterval(poll); setResult({ ok: false, msg: 'Failed' }); setUploading(false) }

} catch { if (attempts > 20) { clearInterval(poll); setUploading(false) } }

}, 1500)

} catch (err) { setResult({ ok: false, msg: err.message }); setUploading(false) }

if (fileRef.current) fileRef.current.value = ''

}

return (

<HealthCard title="MinIO (Object Storage)" Icon={Cloud} status={data?.status || 'loading'} details={data?.bucket ? { bucket: data.bucket } : {}}>

<div className="flex items-center gap-2 flex-wrap">

<label><Button size="sm" variant="outline" asChild><span className="cursor-pointer"><Upload className="size-3" />{uploading ? 'Uploading…' : 'Test Upload'}<input ref={fileRef} type="file" className="sr-only" onChange={upload} disabled={uploading} /></span></Button></label>

<a href="http://localhost:9001" target="_blank" rel="noopener noreferrer"><Button size="sm" variant="outline"><ExternalLink className="size-3" />MinIO Console</Button></a>

{result && <span className={`text-xs ${result.ok ? 'text-primary' : 'text-destructive'}`}>{result.msg}</span>}

</div>

</HealthCard>

)

}

function LlmCard({ data }) {

const [input, setInput] = useState('')

const [msgs, setMsgs] = useState([])

const [loading, setLoading] = useState(false)

const scrollRef = useRef(null)

useEffect(() => { scrollRef.current?.scrollIntoView({ behavior: 'smooth' }) }, [msgs])

const send = async () => {

if (!input.trim()) return

const userMsg = input.trim(); setMsgs(prev => [...prev, { role: 'user', content: userMsg }]); setInput(''); setLoading(true)

try {

const res = await servicesApi.llmChat(userMsg)

const taskId = res.data.task_id; let attempts = 0

const poll = setInterval(async () => {

attempts++

try {

const r = await servicesApi.getTaskResult(taskId)

if (r.data.status === 'SUCCESS') {

clearInterval(poll)

const result = r.data.result

setMsgs(prev => [...prev, result.status === 'success' ? { role: 'assistant', content: result.reply, model: result.model } : { role: 'error', content: result.error || 'LLM error' }])

setLoading(false)

} else if (r.data.status === 'FAILURE' || attempts > 30) { clearInterval(poll); setLoading(false) }

} catch { if (attempts > 30) { clearInterval(poll); setLoading(false) } }

}, 2000)

} catch (e) { setMsgs(prev => [...prev, { role: 'error', content: e.message }]); setLoading(false) }

}

return (

<HealthCard title="LLM (OpenAI SDK)" Icon={Brain} status={data?.status || 'loading'} details={{ model: data?.model || '—' }}>

<div className="h-32 overflow-y-auto rounded-md bg-muted/50 p-2 text-xs space-y-2">

{msgs.length === 0 && <p className="text-muted-foreground italic">Send a message to test the LLM…</p>}

{msgs.map((m, i) => (

<div key={i}>

<span className="font-medium">{m.role === 'user' ? 'You' : m.role === 'error' ? '⚠️' : `🤖 ${m.model || 'AI'}`}: </span>

{m.content}

</div>

))}

{loading && <div className="text-muted-foreground animate-pulse">⏳ Thinking via Celery…</div>}

<div ref={scrollRef} />

</div>

<div className="flex gap-2">

<Input value={input} onChange={e => setInput(e.target.value)} onKeyDown={e => e.key === 'Enter' && send()} placeholder="Ask the LLM anything…" disabled={loading} className="h-8 text-xs" />

<Button size="icon-sm" onClick={send} disabled={loading}><Send className="size-3" /></Button>

</div>

</HealthCard>

)

}

export default function ServiceMonitor({ open, onClose }) {

const [health, setHealth] = useState(null)

const [loading, setLoading] = useState(false)

const fetchHealth = useCallback(async () => {

setLoading(true)

try { const res = await servicesApi.getAllHealth(); setHealth(res.data.services) } catch {}

setLoading(false)

}, [])

useEffect(() => { if (open) fetchHealth() }, [open, fetchHealth])

useEffect(() => { if (!open) return; const i = setInterval(fetchHealth, 30000); return () => clearInterval(i) }, [open, fetchHealth])

if (!open) return null

const h = health || {}

return (

<div className="fixed inset-0 z-50 flex flex-col bg-background/95 backdrop-blur-xl">

<div className="flex items-center justify-between px-6 py-4 border-b">

<div className="flex items-center gap-3">

<Activity className="size-5 text-muted-foreground" />

<div>

<h1 className="text-base font-semibold">Service Monitor</h1>

<p className="text-xs text-muted-foreground">Infrastructure health & testing dashboard</p>

</div>

</div>

<div className="flex items-center gap-2">

<Button variant="outline" size="sm" onClick={fetchHealth} disabled={loading}>

<RefreshCw className={`size-4 ${loading ? 'animate-spin' : ''}`} /> Refresh

</Button>

<Button variant="ghost" size="icon" onClick={onClose}><X className="size-4" /></Button>

</div>

</div>

<div className="flex-1 overflow-y-auto p-6">

<div className="grid grid-cols-1 md:grid-cols-2 xl:grid-cols-3 gap-4 max-w-[1400px] mx-auto">

<HealthCard title="API Server" Icon={Server} status={h.api?.status || 'loading'} details={h.api ? { app: 'TRACE', uptime: '✓' } : {}} />

<HealthCard title="PostgreSQL" Icon={Database} status={h.database?.status || 'loading'} details={h.database?.status === 'healthy' ? { version: h.database.version } : {}}>

<a href="http://localhost:5050" target="_blank" rel="noopener noreferrer"><Button size="sm" variant="outline"><ExternalLink className="size-3" />pgAdmin 4</Button></a>

</HealthCard>

<HealthCard title="Redis" Icon={MemoryStick} status={h.redis?.status || 'loading'} details={h.redis?.version ? { version: h.redis.version } : {}} />

<HealthCard title="Celery Worker" Icon={Clock} status={h.celery_worker?.status || 'loading'} details={h.celery_worker?.status === 'healthy' ? { active: h.celery_worker.active_tasks } : {}} />

<HealthCard title="Celery Beat" Icon={Clock} status={h.celery_beat?.status || 'loading'} details={h.celery_beat?.task_count != null ? { tasks: h.celery_beat.task_count } : {}} />

<LiveSocketCard status={h.websocket?.status} />

<MailCard data={h.mailpit} />

<MinioCard data={h.minio} />

<LlmCard data={h.llm} />

</div>

</div>

</div>

)

}

frontend/src/components/ProjectTreeGraph.jsx

import { useCallback, useEffect, useMemo, useState } from 'react'

import { Link } from 'react-router-dom'

import {

Background, Handle, Panel, Position, ReactFlow, ReactFlowProvider, useReactFlow,

} from '@xyflow/react'

import '@xyflow/react/dist/base.css'

import { ExternalLink, Maximize, Network, RefreshCw, X, ZoomIn, ZoomOut } from 'lucide-react'

import { toast } from 'sonner'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import { Button } from '@/components/ui/button'

import { Card, CardContent, CardHeader, CardTitle } from '@/components/ui/card'

import { Progress } from '@/components/ui/progress'

import { Skeleton } from '@/components/ui/skeleton'

import NotYetAvailable from '@/components/project/NotYetAvailable'

import { ProjectStatusBadge, StatusLegend, TaskStatusBadge } from '@/components/project/status'

import { projectsApi } from '@/api/projects'

import { useTheme } from '@/contexts/ThemeContext'

import { apiError, formatDate, initials, statusTone } from '@/lib/project'

const COLUMN = 280

const GROUP_Y = 150

const TASK_Y = 290

const TASK_STEP = 92

const TASK_INDENT = 32

const hidden = '!size-1 !min-w-0 !border-0 !bg-transparent'

function ProjectNode({ data }) {

return (

<div className="w-64 rounded-lg border-2 border-primary bg-card p-3 text-card-foreground shadow-sm">

<p className="truncate font-semibold" title={data.name}>{data.name}</p>

<div className="mt-2 flex items-center justify-between gap-2">

<ProjectStatusBadge status={data.status} />

<span className="text-xs text-muted-foreground">{data.completion_percentage}% complete</span>

</div>

<Handle type="source" position={Position.Bottom} className={hidden} isConnectable={false} />

</div>

)

}

function GroupNode({ data }) {

return (

<div className="w-60 overflow-hidden rounded-lg border bg-card text-card-foreground shadow-sm">

<Handle type="target" position={Position.Top} className={hidden} isConnectable={false} />

<div className={`h-1.5 ${statusTone(data.status)}`} />

<div className="space-y-2 p-3">

<p className="truncate text-sm font-medium" title={data.name}>{data.name}</p>

<Progress value={data.completion_percentage} />

<p className="text-xs text-muted-foreground">

{data.status} · {data.tasks.length} task{data.tasks.length === 1 ? '' : 's'} · {data.completion_percentage}%

</p>

</div>

<Handle type="source" position={Position.Bottom} className={hidden} isConnectable={false}

style={{ left: 12 }} />

</div>

)

}

function TaskNode({ data }) {

const { task, selected } = data

return (

<button type="button"

className={`flex w-56 cursor-pointer overflow-hidden rounded-md border bg-card text-left text-card-foreground shadow-sm transition-colors hover:bg-accent ${selected ? 'ring-2 ring-ring' : ''} ${task.status === 'Cancelled' ? 'opacity-60' : ''}`}>

<Handle type="target" position={Position.Left} className={hidden} isConnectable={false} />

<span className={`w-1.5 shrink-0 ${statusTone(task.status, task.overdue)}`} />

<span className="min-w-0 flex-1 space-y-1.5 p-2.5">

<span className="block truncate text-sm" title={task.title}>{task.title}</span>

<span className="flex items-center gap-1.5 text-xs text-muted-foreground">

<Avatar className="size-5"><AvatarFallback className="text-[10px]">

{task.assignee ? initials(task.assignee.name) : '–'}

</AvatarFallback></Avatar>

<span className="truncate">{task.assignee?.name || 'Unassigned'}</span>

{task.overdue && <span className="ml-auto shrink-0 text-destructive">Overdue</span>}

</span>

</span>

</button>

)

}

const NODE_TYPES = { project: ProjectNode, group: GroupNode, task: TaskNode }

function layout(tree) {

const nodes = []

const edges = []

const n = tree.groups.length

const width = Math.max(n, 1) * COLUMN

const edge = { type: 'smoothstep', style: { stroke: 'var(--muted-foreground)', strokeWidth: 1.25 } }

nodes.push({ id: 'p', type: 'project', position: { x: width / 2 - 128, y: 0 }, data: tree.project })

tree.groups.forEach((g, i) => {

const x = i * COLUMN

nodes.push({ id: `g${g.id}`, type: 'group', position: { x, y: GROUP_Y }, data: g })

edges.push({ id: `p-g${g.id}`, source: 'p', target: `g${g.id}`, ...edge })

g.tasks.forEach((t, j) => {

nodes.push({

id: `t${t.id}`, type: 'task', position: { x: x + TASK_INDENT, y: TASK_Y + j * TASK_STEP },

data: { task: t },

})

edges.push({ id: `g${g.id}-t${t.id}`, source: `g${g.id}`, target: `t${t.id}`, ...edge })

})

})

return { nodes, edges }

}

function ZoomControls() {

const { zoomIn, zoomOut, fitView } = useReactFlow()

return (

<Panel position="bottom-left" className="flex flex-col gap-1">

<Button size="icon-sm" variant="outline" aria-label="Zoom in" onClick={() => zoomIn()}><ZoomIn /></Button>

<Button size="icon-sm" variant="outline" aria-label="Zoom out" onClick={() => zoomOut()}><ZoomOut /></Button>

<Button size="icon-sm" variant="outline" aria-label="Fit to view" onClick={() => fitView({ padding: 0.15 })}><Maximize /></Button>

</Panel>

)

}

function TaskPanel({ task, taskPath, onClose }) {

return (

<Panel position="top-right" className="w-72">

<Card size="sm" className="shadow-md">

<CardHeader className="flex flex-row items-start justify-between gap-2">

<CardTitle className="text-sm leading-snug">{task.title}</CardTitle>

<Button size="icon-xs" variant="ghost" aria-label="Close" onClick={onClose}><X /></Button>

</CardHeader>

<CardContent className="space-y-2 text-sm">

<div className="flex flex-wrap items-center gap-2">

<TaskStatusBadge status={task.status} />

{task.overdue && <span className="text-xs text-destructive">Overdue</span>}

</div>

<p className="text-muted-foreground">

{task.assignee?.name || 'Unassigned'} · due {formatDate(task.due_date)}

</p>

<div className="flex flex-wrap gap-2">

{taskPath && (

<Button size="sm" nativeButton={false} render={<Link to={taskPath(task.id)} />}>Open task</Button>

)}

{task.github_issue_url && (

<Button size="sm" variant="outline" nativeButton={false}

render={<a href={task.github_issue_url} target="_blank" rel="noopener noreferrer" />}>

GitHub issue <ExternalLink />

</Button>

)}

</div>

</CardContent>

</Card>

</Panel>

)

}

function Graph({ tree, taskPath }) {

const { mode } = useTheme()

const { nodes, edges } = useMemo(() => layout(tree), [tree])

const [selected, setSelected] = useState(null)

const task = selected && tree.groups.flatMap((g) => g.tasks).find((t) => t.id === selected)

return (

<ReactFlow

nodes={nodes.map((n) => (n.id === `t${selected}` ? { ...n, data: { ...n.data, selected: true } } : n))}

edges={edges}

nodeTypes={NODE_TYPES}

colorMode={mode}

fitView

fitViewOptions={{ padding: 0.15 }}

minZoom={0.2}

maxZoom={1.75}

nodesDraggable={false}

nodesConnectable={false}

elementsSelectable={false}

proOptions={{ hideAttribution: true }}

onNodeClick={(_, node) => node.type === 'task' && setSelected(node.data.task.id)}

onPaneClick={() => setSelected(null)}

>

<Background gap={20} size={1} color="var(--border)" />

<ZoomControls />

{task && <TaskPanel task={task} taskPath={taskPath} onClose={() => setSelected(null)} />}

</ReactFlow>

)

}

export default function ProjectTreeGraph({ projectId, taskPath }) {

const [tree, setTree] = useState(null)

const load = useCallback(async () => {

try {

setTree((await projectsApi.tree(projectId)).data)

} catch (err) {

toast.error(apiError(err, 'Could not load the project tree'))

}

}, [projectId])

useEffect(() => { load() }, [load])

if (!tree) return <Skeleton className="h-[600px]" />

if (!tree.groups.length) {

return (

<NotYetAvailable icon={Network} title="Nothing to draw yet">

The tree appears once the project has task groups.

</NotYetAvailable>

)

}

return (

<div id="project-tree" className="space-y-3">

<div className="flex flex-wrap items-center justify-between gap-2">

<StatusLegend />

<Button variant="outline" size="sm" onClick={load}><RefreshCw /> Refresh</Button>

</div>

<div className="h-[600px] overflow-hidden rounded-lg border bg-muted/30">

<ReactFlowProvider><Graph tree={tree} taskPath={taskPath} /></ReactFlowProvider>

</div>

<p className="text-xs text-muted-foreground">Drag to pan, scroll or pinch to zoom. Select a task for its details.</p>

</div>

)

}

frontend/src/components/GanttChart.jsx

import { useCallback, useEffect, useId, useMemo, useState } from 'react'

import {

ChartGantt, ChevronDown, ChevronRight, ChevronsDownUp, ChevronsUpDown, Loader2, RefreshCw, Sparkles,

} from 'lucide-react'

import { toast } from 'sonner'

import { Badge } from '@/components/ui/badge'

import { Button } from '@/components/ui/button'

import { NativeSelect, NativeSelectOption } from '@/components/ui/native-select'

import { Skeleton } from '@/components/ui/skeleton'

import NotYetAvailable from '@/components/project/NotYetAvailable'

import { StatusLegend } from '@/components/project/status'

import { projectsApi } from '@/api/projects'

import { apiError, formatDate, statusTone } from '@/lib/project'

import { waitForJob } from '@/lib/jobs'

const LABEL_W = 220

const BAR_ROW = 44

const TASK_ROW = 34

const DAY = 86400000

const REASONS = {

initial: 'Initial plan',

task_status_change: 'A task’s status changed',

project_doc_updated: 'The project document was edited',

manual: 'Regenerated on request',

}

const utc = (iso) => {

const [y, m, d] = iso.split('-').map(Number)

return Date.UTC(y, m - 1, d)

}

function scaleFor(days) {

if (days <= 45) return 28

if (days <= 120) return 12

if (days <= 400) return 6

return 3

}

function months(start, days, px) {

const out = []

const first = new Date(start)

let cursor = Date.UTC(first.getUTCFullYear(), first.getUTCMonth(), 1)

const end = start + (days - 1) * DAY

while (cursor <= end) {

const d = new Date(cursor)

const next = Date.UTC(d.getUTCFullYear(), d.getUTCMonth() + 1, 1)

const from = Math.max(cursor, start)

const to = Math.min(next - DAY, end)

out.push({

key: cursor,

label: d.toLocaleDateString(undefined, { month: 'short', year: 'numeric', timeZone: 'UTC' }),

left: ((from - start) / DAY) * px,

width: ((to - from) / DAY + 1) * px,

})

cursor = next

}

return out

}

function isLate(task, generatedAt) {

if (!task.due || ['Completed', 'Cancelled'].includes(task.status)) return false

const asOf = generatedAt ? new Date(generatedAt).getTime() : Date.now()

return task.status === 'Overdue' || utc(task.due) + DAY <= asOf

}

function Chart({ data, generatedAt, expanded, toggle }) {

const markerId = useId()

const [today] = useState(() => Date.now())

const start = utc(data.range.start)

const days = (utc(data.range.end) - start) / DAY + 1

const px = scaleFor(days)

const width = days * px

const x = (iso) => ((utc(iso) - start) / DAY) * px

const bars = useMemo(() => [...data.bars].sort((a, b) => a.sequence - b.sequence), [data.bars])

const rows = []

let y = 0

const barY = {}

for (const bar of bars) {

barY[bar.task_group_id] = y + BAR_ROW / 2

rows.push({ kind: 'bar', bar, top: y })

y += BAR_ROW

if (expanded.has(bar.task_group_id)) {

for (const task of bar.tasks) {

rows.push({ kind: 'task', task, top: y })

y += TASK_ROW

}

}

}

const height = y

const todayX = today >= start && today < start + days * DAY ? ((today - start) / DAY) * px : null

const byId = Object.fromEntries(bars.map((b) => [b.task_group_id, b]))

const arrow = ({ from, to }) => {

const a = byId[from]

const b = byId[to]

const x1 = x(a.end) + px

const y1 = barY[from]

const x2 = x(b.start)

const y2 = barY[to]

if (x2 - x1 >= 12) {

const mid = x1 + (x2 - x1) / 2

return `M ${x1} ${y1} H ${mid} V ${y2} H ${x2}`

}

const between = y2 > y1 ? y2 - BAR_ROW / 2 : y2 + BAR_ROW / 2

return `M ${x1} ${y1} h 6 V ${between} H ${x2 - 6} V ${y2} H ${x2}`

}

return (

<div className="overflow-x-auto rounded-lg border">

<div className="relative" style={{ width: LABEL_W + width }}>

<div className="flex border-b bg-muted/40">

<div className="sticky left-0 z-20 shrink-0 border-r bg-muted px-3 py-2 text-xs font-medium text-muted-foreground"

style={{ width: LABEL_W }}>

Task group

</div>

<div className="relative h-9" style={{ width }}>

{months(start, days, px).map((m) => (

<div key={m.key} className="absolute top-0 h-full truncate border-l px-2 py-2 text-xs text-muted-foreground"

style={{ left: m.left, width: m.width }}>

{m.label}

</div>

))}

</div>

</div>

{data.milestones.length > 0 && (

<div className="flex border-b">

<div className="sticky left-0 z-20 shrink-0 border-r bg-card px-3 py-1.5 text-xs text-muted-foreground"

style={{ width: LABEL_W }}>

Milestones

</div>

<div className="relative h-8" style={{ width }}>

{data.milestones.map((m) => (

<div key={`${m.name}-${m.date}`} className="absolute top-1.5 flex items-center gap-1.5 text-xs whitespace-nowrap"

style={{ left: x(m.date) + px / 2 - 5 }} title={`${m.name} · ${formatDate(m.date)}`}>

<span className="size-2.5 rotate-45 bg-foreground" />

<span className="text-muted-foreground">{m.name}</span>

</div>

))}

</div>

</div>

)}

<div className="relative">

{rows.map((row) => (

<div key={row.kind === 'bar' ? `b${row.bar.task_group_id}` : `t${row.task.task_id}`}

className={`flex border-b last:border-b-0 ${row.kind === 'task' ? 'bg-muted/20' : ''}`}

style={{ height: row.kind === 'bar' ? BAR_ROW : TASK_ROW }}>

<div className="sticky left-0 z-10 flex shrink-0 items-center gap-1 border-r bg-card px-2 text-sm"

style={{ width: LABEL_W }}>

{row.kind === 'bar' ? (

<>

<Button size="icon-xs" variant="ghost" disabled={!row.bar.tasks.length}

aria-label={expanded.has(row.bar.task_group_id) ? 'Collapse' : 'Expand'}

onClick={() => toggle(row.bar.task_group_id)}>

{expanded.has(row.bar.task_group_id) ? <ChevronDown /> : <ChevronRight />}

</Button>

<span className="truncate font-medium" title={row.bar.name}>{row.bar.name}</span>

</>

) : (

<span className="flex min-w-0 items-center gap-2 pl-7 text-xs">

<span className={`size-2 shrink-0 rounded-full ${statusTone(row.task.status, isLate(row.task, generatedAt))}`} />

<span className="truncate" title={row.task.title}>{row.task.title}</span>

</span>

)}

</div>

<div className="relative" style={{ width }}>

{row.kind === 'bar' ? (

<div

className={`absolute top-2.5 h-6 overflow-hidden rounded-md border bg-muted ${row.bar.status === 'Blocked' ? 'border-destructive' : ''}`}

style={{ left: x(row.bar.start), width: x(row.bar.end) - x(row.bar.start) + px }}

title={`${row.bar.name}: ${formatDate(row.bar.start)} – ${formatDate(row.bar.end)} · ${row.bar.completion}% · ${row.bar.status}`}>

<div className="h-full bg-primary/70" style={{ width: `${row.bar.completion}%` }} />

<span className="absolute inset-0 flex items-center px-2 text-xs font-medium">

{row.bar.completion}%

</span>

</div>

) : row.task.due ? (

<div className="absolute top-1/2 flex -translate-y-1/2 items-center gap-1.5 whitespace-nowrap text-xs text-muted-foreground"

style={{ left: x(row.task.due) + px / 2 - 5 }}

title={`${row.task.title} · due ${formatDate(row.task.due)} · ${row.task.status}`}>

<span className={`size-2.5 rotate-45 ${statusTone(row.task.status, isLate(row.task, generatedAt))}`} />

{row.task.assignee || 'Unassigned'}

</div>

) : (

<span className="absolute left-2 top-1/2 -translate-y-1/2 text-xs text-muted-foreground">No due date</span>

)}

</div>

</div>

))}

<div className="pointer-events-none absolute top-0" style={{ left: LABEL_W, width, height }}>

{todayX !== null && (

<div className="absolute top-0 h-full w-px bg-destructive" style={{ left: todayX }} title="Today" />

)}

<svg className="absolute inset-0 text-muted-foreground" width={width} height={height}>

<defs>

<marker id={markerId} viewBox="0 0 6 6" refX="6" refY="3" markerWidth="6" markerHeight="6" orient="auto">

<path d="M0,0 L6,3 L0,6 z" fill="currentColor" />

</marker>

</defs>

{data.dependencies.filter((d) => byId[d.from] && byId[d.to]).map((d) => (

<path key={`${d.from}-${d.to}`} d={arrow(d)} fill="none" stroke="currentColor" strokeWidth="1.25"

markerEnd={`url(#${markerId})`} />

))}

</svg>

</div>

</div>

</div>

</div>

)

}

export default function GanttChart({ projectId, canReevaluate = false }) {

const [chart, setChart] = useState(undefined)

const [versions, setVersions] = useState([])

const [expanded, setExpanded] = useState(new Set())

const [replanning, setReplanning] = useState(false)

const load = useCallback(async (version) => {

try {

const [{ data }, { data: history }] = await Promise.all([

projectsApi.gantt(projectId, version), projectsApi.ganttVersions(projectId),

])

setChart(data)

setVersions(history)

} catch (err) {

toast.error(apiError(err, 'Could not load the Gantt chart'))

setChart((c) => (c === undefined ? null : c))

}

}, [projectId])

useEffect(() => { load() }, [load])

const toggle = (id) => setExpanded((prev) => {

const next = new Set(prev)

if (next.has(id)) next.delete(id)

else next.add(id)

return next

})

const replan = async () => {

setReplanning(true)

try {

const { data } = await projectsApi.reevaluateGantt(projectId)

const result = await waitForJob(data.job_id)

if (result.status === 'success') toast.success(`Gantt re-planned — version ${result.version}`)

else toast.info(result.reason || 'Nothing to re-plan')

load()

} catch (err) {

toast.error(apiError(err, err.message || 'Could not re-plan the Gantt chart'))

} finally {

setReplanning(false)

}

}

const replanButton = canReevaluate && (

<Button variant="outline" size="sm" onClick={replan} disabled={replanning}>

{replanning ? <Loader2 className="animate-spin" /> : <Sparkles />} Re-plan now

</Button>

)

if (chart === undefined) return <Skeleton className="h-80" />

if (chart === null) {

return (

<div className="space-y-3">

<NotYetAvailable icon={ChartGantt} title="No Gantt chart yet">

The chart is generated when the project is evaluated, then regenerated as work moves.

{canReevaluate && ' If you have planned task groups by hand, re-plan to draw them now.'}

</NotYetAvailable>

{replanButton && <div className="flex justify-center">{replanButton}</div>}

</div>

)

}

const data = chart.chart_data

const allOpen = data.bars.every((b) => !b.tasks.length || expanded.has(b.task_group_id))

const isLatest = chart.version === chart.latest_version

return (

<div id="project-gantt" className="space-y-3">

<div className="flex flex-wrap items-center justify-between gap-2">

<div className="flex flex-wrap items-center gap-2 text-sm">

<Badge variant={isLatest ? 'default' : 'outline'}>Version {chart.version}</Badge>

<span>{REASONS[chart.generated_reason] || chart.generated_reason || 'Generated'}</span>

<span className="text-muted-foreground">· {formatDate(chart.generated_at)}</span>

{!isLatest && <span className="text-muted-foreground">· viewing history</span>}

</div>

<div className="flex flex-wrap items-center gap-2">

{versions.length > 1 && (

<NativeSelect aria-label="Version" value={chart.version}

onChange={(e) => load(Number(e.target.value))}>

{versions.map((v) => (

<NativeSelectOption key={v.version} value={v.version}>

v{v.version} — {REASONS[v.generated_reason] || v.generated_reason}

</NativeSelectOption>

))}

</NativeSelect>

)}

<Button variant="outline" size="sm"

onClick={() => setExpanded(allOpen ? new Set() : new Set(data.bars.map((b) => b.task_group_id)))}>

{allOpen ? <ChevronsDownUp /> : <ChevronsUpDown />} {allOpen ? 'Collapse all' : 'Expand all'}

</Button>

{replanButton}

<Button variant="outline" size="icon-sm" aria-label="Refresh" onClick={() => load()}><RefreshCw /></Button>

</div>

</div>

<Chart data={data} generatedAt={chart.generated_at} expanded={expanded} toggle={toggle} />

<div className="flex flex-wrap items-center justify-between gap-2">

<StatusLegend />

<p className="text-xs text-muted-foreground">

Bars show each task group’s planned dates and completion; expand one for its tasks’ due dates.

Arrows are dependencies; the red line is today.

</p>

</div>

</div>

)

}

### 4.1.12 Frontend: Project Components

frontend/src/components/project/status.jsx

import { Badge } from '@/components/ui/badge'

import { STATUS_TONE } from '@/lib/project'

const TASK_VARIANT = {

Pending: 'outline',

'In Progress': 'secondary',

'In Review': 'secondary',

Completed: 'default',

Blocked: 'destructive',

Overdue: 'destructive',

Cancelled: 'ghost',

}

const PROJECT_VARIANT = {

Draft: 'outline',

Evaluating: 'secondary',

Active: 'default',

Completed: 'secondary',

Archived: 'ghost',

}

export function TaskStatusBadge({ status }) {

return <Badge variant={TASK_VARIANT[status] || 'outline'}>{status}</Badge>

}

export function ProjectStatusBadge({ status }) {

return <Badge variant={PROJECT_VARIANT[status] || 'outline'}>{status}</Badge>

}

export function RoleBadge({ role }) {

if (!role) return null

return <Badge variant={role === 'Project Manager' ? 'default' : 'secondary'}>{role}</Badge>

}

const LEGEND = ['Pending', 'In Progress', 'In Review', 'Completed', 'Blocked', 'Overdue']

export function StatusLegend({ className = '' }) {

return (

<div className={`flex flex-wrap items-center gap-x-4 gap-y-1 text-xs text-muted-foreground ${className}`}>

{LEGEND.map((s) => (

<span key={s} className="inline-flex items-center gap-1.5">

<span className={`size-2.5 rounded-full ${STATUS_TONE[s]}`} /> {s}

</span>

))}

</div>

)

}

frontend/src/components/project/ProjectOverview.jsx

import { useRef, useState } from 'react'

import { ExternalLink, FileText, GitBranch, Loader2, Trash2, Upload } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import { Card, CardAction, CardContent, CardDescription, CardHeader, CardTitle } from '@/components/ui/card'

import { Progress } from '@/components/ui/progress'

import { projectsApi } from '@/api/projects'

import { ProjectStatusBadge } from './status'

import EvaluationCard from './EvaluationCard'

import { apiError, formatDate } from '@/lib/project'

const DOCUMENTS = [

['project_initial_doc', 'Initial project document', 'What the AI first understood from the source files. Never edited.'],

['project_doc', 'Project document', 'The living document the Project Manager keeps current.'],

['project_progress_doc', 'Progress document', 'Rewritten weekly from every task’s progress.'],

['project_report_doc', 'Project report', 'The summary a Manager reads.'],

]

export default function ProjectOverview({ project, isOwner, onChange }) {

const fileInput = useRef(null)

const [uploading, setUploading] = useState(false)

const s = project.stats

const upload = async (list) => {

const files = Array.from(list || [])

if (!files.length) return

setUploading(true)

try {

const { data } = await projectsApi.uploadSourceFiles(project.id, files)

if (data.uploaded.length) toast.success(`${data.uploaded.length} file(s) uploaded`)

data.rejected.forEach((r) => toast.warning(`${r.file_name} was not uploaded: ${r.reason}`))

onChange()

} catch (err) {

toast.error(apiError(err, 'Upload failed'))

} finally {

setUploading(false)

}

}

const removeFile = async (file) => {

try {

await projectsApi.deleteSourceFile(project.id, file.id)

toast.success(`${file.file_name} removed`)

onChange()

} catch (err) {

toast.error(apiError(err, 'Could not remove the file'))

}

}

return (

<div className="grid gap-4 lg:grid-cols-3">

<EvaluationCard project={project} isOwner={isOwner} onChange={onChange} />

<Card className="lg:col-span-2">

<CardHeader>

<CardTitle className="text-base">Progress</CardTitle>

<CardDescription>

{s.completed_tasks} of {s.total_tasks} tasks complete across {s.task_groups} task group(s)

</CardDescription>

<CardAction><ProjectStatusBadge status={project.status} /></CardAction>

</CardHeader>

<CardContent className="space-y-4">

<div className="space-y-1">

<div className="flex justify-between text-xs text-muted-foreground">

<span>Completion</span><span>{s.completion_percentage}%</span>

</div>

<Progress value={s.completion_percentage} />

</div>

<dl className="grid grid-cols-2 gap-4 text-sm sm:grid-cols-4">

<div><dt className="text-muted-foreground">Start</dt><dd>{formatDate(project.start_date)}</dd></div>

<div><dt className="text-muted-foreground">End</dt><dd>{formatDate(project.end_date)}</dd></div>

<div>

<dt className="text-muted-foreground">Overdue tasks</dt>

<dd className={s.overdue_tasks ? 'text-destructive font-medium' : ''}>{s.overdue_tasks}</dd>

</div>

<div><dt className="text-muted-foreground">Last evaluated</dt><dd>{formatDate(project.last_evaluated_at)}</dd></div>

</dl>

{project.github_repo && (

<a href={`https://github.com/${project.github_repo}`} target="_blank" rel="noopener noreferrer"

className="inline-flex items-center gap-1.5 text-sm text-primary hover:underline">

<GitBranch className="size-4" /> {project.github_repo} · {project.github_default_branch}

<ExternalLink className="size-3" />

</a>

)}

</CardContent>

</Card>

<Card>

<CardHeader>

<CardTitle className="text-base">Documents</CardTitle>

<CardDescription>Markdown files in the project repository</CardDescription>

</CardHeader>

<CardContent className="space-y-3">

{DOCUMENTS.map(([key, label, hint]) => (

<div key={key} className="text-sm">

{project.documents[key] ? (

<a href={project.documents[key]} target="_blank" rel="noopener noreferrer"

className="inline-flex items-center gap-1.5 font-medium text-primary hover:underline">

<FileText className="size-4" /> {label} <ExternalLink className="size-3" />

</a>

) : (

<p className="inline-flex items-center gap-1.5 font-medium text-muted-foreground">

<FileText className="size-4" /> {label}

</p>

)}

<p className="text-xs text-muted-foreground">

{project.documents[key] ? hint : 'Not generated yet — created when the project is evaluated.'}

</p>

</div>

))}

</CardContent>

</Card>

<Card className="lg:col-span-3">

<CardHeader>

<CardTitle className="text-base">Source files</CardTitle>

<CardDescription>Requirement documents the AI evaluates. Stored in object storage, not in the repository.</CardDescription>

{isOwner && (

<CardAction>

<Button size="sm" variant="outline" onClick={() => fileInput.current?.click()} disabled={uploading}>

{uploading ? <Loader2 className="animate-spin" /> : <Upload />} Add files

</Button>

<input ref={fileInput} type="file" multiple accept=".pdf,.docx,.md,.markdown,.txt" className="hidden"

onChange={(e) => { upload(e.target.files); e.target.value = '' }} />

</CardAction>

)}

</CardHeader>

<CardContent>

{project.source_files.length === 0 ? (

<p className="text-sm text-muted-foreground">No source files yet.</p>

) : (

<ul className="divide-y rounded-lg border">

{project.source_files.map((f) => (

<li key={f.id} className="flex items-center gap-3 px-3 py-2 text-sm">

<FileText className="size-4 text-muted-foreground" />

<span className="flex-1 truncate">{f.file_name}</span>

<span className="text-xs text-muted-foreground">

{f.extracted_chars.toLocaleString()} characters extracted · {formatDate(f.uploaded_at)}

</span>

{isOwner && (

<Button variant="ghost" size="icon-sm" aria-label={`Remove ${f.file_name}`} onClick={() => removeFile(f)}>

<Trash2 />

</Button>

)}

</li>

))}

</ul>

)}

</CardContent>

</Card>

</div>

)

}

frontend/src/components/project/EvaluationCard.jsx

import { useEffect, useState } from 'react'

import { AlertTriangle, Loader2, Sparkles } from 'lucide-react'

import { toast } from 'sonner'

import { Alert, AlertDescription, AlertTitle } from '@/components/ui/alert'

import { Button } from '@/components/ui/button'

import { Card, CardAction, CardContent, CardDescription, CardHeader, CardTitle } from '@/components/ui/card'

import { projectsApi } from '@/api/projects'

import { apiError, formatDate } from '@/lib/project'

const JOB_LABELS = {

evaluate_project: 'Evaluation failed',

reevaluate_gantt: 'Gantt re-evaluation',

update_project_progress_doc: 'Progress report',

}

export default function EvaluationCard({ project, isOwner, onChange }) {

const [starting, setStarting] = useState(false)

const running = project.status === 'Evaluating'

const errors = Object.entries(project.ai_errors || {})

const hasSources = project.source_files.some((f) => f.extracted_chars > 0)

const hasTasks = project.stats.total_tasks > 0

useEffect(() => {

if (!running) return undefined

const timer = setInterval(async () => {

try {

const { data } = await projectsApi.evaluateStatus(project.id)

if (data.state === 'running') return

clearInterval(timer)

if (data.state === 'failed') toast.error(data.error)

else toast.success('Project evaluated — documents, task groups and Gantt chart are ready')

onChange()

} catch {

clearInterval(timer)

}

}, 2000)

return () => clearInterval(timer)

}, [running, project.id, onChange])

const evaluate = async () => {

setStarting(true)

try {

await projectsApi.evaluate(project.id)

toast.info('Evaluation started — this takes a minute or two')

onChange()

} catch (err) {

toast.error(apiError(err, 'Could not start the evaluation'))

} finally {

setStarting(false)

}

}

let hint = project.last_evaluated_at

? `Last evaluated ${formatDate(project.last_evaluated_at)}.`

: 'The AI reads the source files and writes the project document, task groups and the first Gantt chart.'

if (isOwner && !hasSources) hint = 'Upload at least one requirement document to evaluate the project.'

if (isOwner && hasTasks) hint = 'The project has tasks now, so its plan is kept current by editing the project document instead.'

return (

<Card className="lg:col-span-3">

<CardHeader>

<CardTitle className="text-base">AI evaluation</CardTitle>

<CardDescription>{running ? 'Evaluating — reading the source files and planning the work…' : hint}</CardDescription>

{isOwner && (

<CardAction>

<Button size="sm" onClick={evaluate} disabled={running || starting || !hasSources || hasTasks}>

{running || starting ? <Loader2 className="animate-spin" /> : <Sparkles />}

{running ? 'Evaluating…' : project.last_evaluated_at ? 'Evaluate again' : 'Evaluate project'}

</Button>

</CardAction>

)}

</CardHeader>

{errors.length > 0 && (

<CardContent className="space-y-2">

{errors.map(([job, e]) => (

<Alert key={job} variant={job === 'evaluate_project' ? 'destructive' : 'default'}>

<AlertTriangle />

<AlertTitle>{JOB_LABELS[job] || job}</AlertTitle>

<AlertDescription>{e.message} ({formatDate(e.at)})</AlertDescription>

</Alert>

))}

</CardContent>

)}

</Card>

)

}

frontend/src/components/project/TaskBoard.jsx

import { useCallback, useEffect, useState } from 'react'

import { useNavigate } from 'react-router-dom'

import { AlertTriangle, ExternalLink, FolderPlus, Loader2, Plus, Sparkles, Trash2 } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import { Card, CardAction, CardContent, CardDescription, CardHeader, CardTitle } from '@/components/ui/card'

import {

Dialog, DialogContent, DialogDescription, DialogFooter, DialogHeader, DialogTitle,

} from '@/components/ui/dialog'

import { Input } from '@/components/ui/input'

import { Label } from '@/components/ui/label'

import { Textarea } from '@/components/ui/textarea'

import { Progress } from '@/components/ui/progress'

import { NativeSelect, NativeSelectOption } from '@/components/ui/native-select'

import { Empty, EmptyDescription, EmptyHeader, EmptyTitle } from '@/components/ui/empty'

import { projectsApi } from '@/api/projects'

import { TaskStatusBadge } from './status'

import PeopleSuggestions from './PeopleSuggestions'

import { apiError, formatDate, isOverdue } from '@/lib/project'

import { waitForJob } from '@/lib/jobs'

function useAiJob() {

const [busy, setBusy] = useState(false)

const run = async (start) => {

setBusy(true)

try {

const { data } = await start()

return await waitForJob(data.job_id)

} catch (err) {

toast.error(apiError(err, err.message || 'The AI request failed'))

return null

} finally {

setBusy(false)

}

}

return { run, busy }

}

function GroupDialog({ projectId, open, onOpenChange, onCreated }) {

const [form, setForm] = useState({ name: '', description: '', estimated_duration_days: '' })

const [busy, setBusy] = useState(false)

const submit = async () => {

setBusy(true)

try {

await projectsApi.createTaskGroup(projectId, {

name: form.name.trim(),

description: form.description.trim() || null,

estimated_duration_days: form.estimated_duration_days ? Number(form.estimated_duration_days) : null,

})

toast.success('Task group created')

setForm({ name: '', description: '', estimated_duration_days: '' })

onOpenChange(false)

onCreated()

} catch (err) {

toast.error(apiError(err, 'Could not create the group'))

} finally {

setBusy(false)

}

}

return (

<Dialog open={open} onOpenChange={onOpenChange}>

<DialogContent className="max-w-md">

<DialogHeader>

<DialogTitle>New task group</DialogTitle>

<DialogDescription>A group is one module on the Gantt chart.</DialogDescription>

</DialogHeader>

<div className="space-y-3">

<div className="space-y-2">

<Label htmlFor="g-name">Name</Label>

<Input id="g-name" autoFocus value={form.name} onChange={(e) => setForm({ ...form, name: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="g-desc">Description</Label>

<Textarea id="g-desc" rows={2} value={form.description}

onChange={(e) => setForm({ ...form, description: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="g-days">Estimated duration (days)</Label>

<Input id="g-days" type="number" min="1" value={form.estimated_duration_days}

onChange={(e) => setForm({ ...form, estimated_duration_days: e.target.value })} />

</div>

</div>

<DialogFooter>

<Button variant="outline" onClick={() => onOpenChange(false)}>Cancel</Button>

<Button onClick={submit} disabled={busy || !form.name.trim()}>

{busy && <Loader2 className="animate-spin" />} Create group

</Button>

</DialogFooter>

</DialogContent>

</Dialog>

)

}

function TaskDialog({ projectId, groups, defaultGroupId, open, onOpenChange, onCreated }) {

const empty = { title: '', description: '', task_group_id: '', priority: 'Medium', due_date: '', assigned_to_user_id: '' }

const [form, setForm] = useState(empty)

const [candidates, setCandidates] = useState([])

const [busy, setBusy] = useState(false)

const [ideas, setIdeas] = useState(null)

const [people, setPeople] = useState(null)

const ideaJob = useAiJob()

const peopleJob = useAiJob()

useEffect(() => {

if (!open) return

setForm({ ...empty, task_group_id: defaultGroupId ? String(defaultGroupId) : '' })

setIdeas(null)

setPeople(null)

projectsApi.candidates(projectId).then((r) => setCandidates(r.data)).catch(() => setCandidates([]))

}, [open, projectId, defaultGroupId])

const assignee = candidates.find((c) => String(c.id) === form.assigned_to_user_id)

const suggestTasks = async () => {

const result = await ideaJob.run(() => projectsApi.suggestTasks(projectId, form.task_group_id))

if (result) setIdeas(result.tasks)

}

const suggestPeople = async () => {

const result = await peopleJob.run(() =>

projectsApi.suggestAssignees(projectId, form.title.trim(), form.description.trim() || null))

if (result) setPeople(result.suggestions)

}

const applyIdea = (idea) => {

setForm((f) => ({ ...f, title: idea.title, description: idea.description || '', priority: idea.priority }))

setPeople(null)

}

const submit = async () => {

setBusy(true)

try {

const { data } = await projectsApi.createTask(projectId, {

title: form.title.trim(),

description: form.description.trim() || null,

task_group_id: Number(form.task_group_id),

priority: form.priority,

due_date: form.due_date || null,

assigned_to_user_id: form.assigned_to_user_id ? Number(form.assigned_to_user_id) : null,

})

toast.success(`Task created as GitHub issue #${data.task.github_issue_id}`)

data.warnings.forEach((w) => toast.warning(w))

onOpenChange(false)

onCreated()

} catch (err) {

toast.error(apiError(err, 'Could not create the task'))

} finally {

setBusy(false)

}

}

return (

<Dialog open={open} onOpenChange={onOpenChange}>

<DialogContent className="max-h-[90vh] max-w-lg overflow-y-auto">

<DialogHeader>

<DialogTitle>New task</DialogTitle>

<DialogDescription>Creating the task opens a GitHub issue in the project repository.</DialogDescription>

</DialogHeader>

<div className="space-y-3">

<div className="space-y-2">

<Label htmlFor="t-title">Title</Label>

<Input id="t-title" autoFocus value={form.title} onChange={(e) => setForm({ ...form, title: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="t-desc">Description</Label>

<Textarea id="t-desc" rows={3} value={form.description} placeholder="Becomes the issue body"

onChange={(e) => setForm({ ...form, description: e.target.value })} />

</div>

<div className="grid gap-3 sm:grid-cols-2">

<div className="space-y-2">

<Label htmlFor="t-group">Task group</Label>

<NativeSelect id="t-group" className="w-full" value={form.task_group_id}

onChange={(e) => setForm({ ...form, task_group_id: e.target.value })}>

<NativeSelectOption value="">Choose…</NativeSelectOption>

{groups.map((g) => <NativeSelectOption key={g.id} value={g.id}>{g.name}</NativeSelectOption>)}

</NativeSelect>

</div>

<div className="space-y-2">

<Label htmlFor="t-priority">Priority</Label>

<NativeSelect id="t-priority" className="w-full" value={form.priority}

onChange={(e) => setForm({ ...form, priority: e.target.value })}>

{['Low', 'Medium', 'High', 'Critical'].map((p) => <NativeSelectOption key={p} value={p}>{p}</NativeSelectOption>)}

</NativeSelect>

</div>

<div className="space-y-2">

<Label htmlFor="t-due">Due date</Label>

<Input id="t-due" type="date" value={form.due_date} onChange={(e) => setForm({ ...form, due_date: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="t-assignee">Assignee</Label>

<NativeSelect id="t-assignee" className="w-full" value={form.assigned_to_user_id}

onChange={(e) => setForm({ ...form, assigned_to_user_id: e.target.value })}>

<NativeSelectOption value="">Unassigned</NativeSelectOption>

{candidates.map((c) => <NativeSelectOption key={c.id} value={c.id}>{c.name}</NativeSelectOption>)}

</NativeSelect>

</div>

</div>

<div className="flex flex-wrap gap-2">

<Button type="button" size="sm" variant="outline" onClick={suggestTasks}

disabled={!form.task_group_id || ideaJob.busy}>

{ideaJob.busy ? <Loader2 className="animate-spin" /> : <Sparkles />} Suggest tasks for this group

</Button>

<Button type="button" size="sm" variant="outline" onClick={suggestPeople}

disabled={form.title.trim().length < 2 || peopleJob.busy}>

{peopleJob.busy ? <Loader2 className="animate-spin" /> : <Sparkles />} Suggest assignees

</Button>

</div>

{ideas && (

<ul className="space-y-1.5">

{ideas.map((idea) => (

<li key={idea.title} className="flex items-start gap-2 rounded-lg border p-2 text-sm">

<span className="min-w-0 flex-1">

<span className="font-medium">{idea.title}</span>

<span className="block text-xs text-muted-foreground">

{idea.priority}{idea.estimated_hours ? ` · ~${idea.estimated_hours} h` : ''}

{idea.description ? ` · ${idea.description}` : ''}

</span>

</span>

<Button type="button" size="sm" variant="ghost" onClick={() => applyIdea(idea)}>Use</Button>

</li>

))}

</ul>

)}

{people && (

<PeopleSuggestions suggestions={people} actionLabel="Pick"

onPick={(u) => setForm((f) => ({ ...f, assigned_to_user_id: String(u.id) }))} />

)}

{assignee && !assignee.github_username && (

<p className="flex items-start gap-1.5 text-xs text-muted-foreground">

<AlertTriangle className="mt-0.5 size-3.5 shrink-0" />

{assignee.name} has no GitHub username, so the issue will be created unassigned.

They can add one under Profile.

</p>

)}

</div>

<DialogFooter>

<Button variant="outline" onClick={() => onOpenChange(false)}>Cancel</Button>

<Button onClick={submit} disabled={busy || form.title.trim().length < 2 || !form.task_group_id}>

{busy && <Loader2 className="animate-spin" />} Create task

</Button>

</DialogFooter>

</DialogContent>

</Dialog>

)

}

export default function TaskBoard({ projectId, canManage = false, mine = false, taskPath = null, onChange }) {

const navigate = useNavigate()

const [groups, setGroups] = useState(null)

const [tasks, setTasks] = useState([])

const [groupOpen, setGroupOpen] = useState(false)

const [taskOpen, setTaskOpen] = useState(false)

const [taskGroup, setTaskGroup] = useState(null)

const load = useCallback(async () => {

try {

const [g, t] = await Promise.all([projectsApi.taskGroups(projectId), projectsApi.tasks(projectId, mine ? { mine: true } : {})])

setGroups(g.data)

setTasks(t.data)

} catch (err) {

toast.error(apiError(err, 'Could not load tasks'))

setGroups([])

}

}, [projectId, mine])

useEffect(() => { load() }, [load])

const changed = () => { load(); onChange?.() }

const deleteGroup = async (group) => {

try {

await projectsApi.deleteTaskGroup(projectId, group.id)

toast.success(`${group.name} deleted`)

changed()

} catch (err) {

toast.error(apiError(err, 'Could not delete the group'))

}

}

if (groups === null) return <p className="text-sm text-muted-foreground">Loading tasks…</p>

const visibleGroups = mine ? groups.filter((g) => tasks.some((t) => t.task_group_id === g.id)) : groups

return (

<div className="space-y-4">

{canManage && (

<div className="flex flex-wrap gap-2">

<Button onClick={() => { setTaskGroup(null); setTaskOpen(true) }} disabled={groups.length === 0}>

<Plus /> New task

</Button>

<Button variant="outline" onClick={() => setGroupOpen(true)}><FolderPlus /> New task group</Button>

</div>

)}

{visibleGroups.length === 0 && (

<Empty className="border border-dashed">

<EmptyHeader>

<EmptyTitle>{mine ? 'No tasks assigned to you here' : 'No task groups yet'}</EmptyTitle>

<EmptyDescription>

{mine ? 'When the Project Manager assigns you a task it appears here.'

: canManage ? 'Create a task group first — each group is a module on the Gantt chart.'

: 'The Project Manager has not planned any work yet.'}

</EmptyDescription>

</EmptyHeader>

</Empty>

)}

{visibleGroups.map((g) => {

const groupTasks = tasks.filter((t) => t.task_group_id === g.id)

return (

<Card key={g.id}>

<CardHeader>

<CardTitle className="text-base">{g.name}</CardTitle>

<CardDescription>

{g.completed_tasks}/{g.total_tasks} complete · {g.status}

{g.estimated_duration_days ? ` · ~${g.estimated_duration_days} days` : ''}

</CardDescription>

{canManage && (

<CardAction className="flex gap-1">

<Button size="sm" variant="ghost" onClick={() => { setTaskGroup(g.id); setTaskOpen(true) }}>

<Plus /> Task

</Button>

{groupTasks.length === 0 && (

<Button size="icon-sm" variant="ghost" aria-label={`Delete ${g.name}`} onClick={() => deleteGroup(g)}>

<Trash2 />

</Button>

)}

</CardAction>

)}

</CardHeader>

<CardContent className="space-y-3">

<Progress value={g.completion_percentage} />

{groupTasks.length === 0 ? (

<p className="text-sm text-muted-foreground">No tasks in this group yet.</p>

) : (

<ul className="divide-y rounded-lg border">

{groupTasks.map((t) => (

<li

key={t.id}

className={`flex flex-wrap items-center gap-3 px-3 py-2 text-sm ${taskPath ? 'cursor-pointer hover:bg-muted/40' : ''}`}

onClick={taskPath ? () => navigate(taskPath(t.id)) : undefined}

>

<span className="min-w-0 flex-1">

<span className="font-medium">{t.title}</span>

<span className="block text-xs text-muted-foreground">

{t.assigned_to?.name || 'Unassigned'} · {t.priority}

{t.due_date && <> · due <span className={isOverdue(t) ? 'text-destructive' : ''}>{formatDate(t.due_date)}</span></>}

</span>

</span>

{t.github_issue_url && (

<a href={t.github_issue_url} target="_blank" rel="noopener noreferrer" onClick={(e) => e.stopPropagation()}

className="inline-flex items-center gap-1 text-xs text-muted-foreground hover:text-foreground">

#{t.github_issue_id} <ExternalLink className="size-3" />

</a>

)}

<TaskStatusBadge status={t.status} />

</li>

))}

</ul>

)}

</CardContent>

</Card>

)

})}

{canManage && (

<>

<GroupDialog projectId={projectId} open={groupOpen} onOpenChange={setGroupOpen} onCreated={changed} />

<TaskDialog projectId={projectId} groups={groups} defaultGroupId={taskGroup}

open={taskOpen} onOpenChange={setTaskOpen} onCreated={changed} />

</>

)}

</div>

)

}

frontend/src/components/project/TaskDiscussion.jsx

import { useCallback, useEffect, useState } from 'react'

import { Loader2, MessageSquare, Reply, Send, X } from 'lucide-react'

import { toast } from 'sonner'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import { Button } from '@/components/ui/button'

import { Card, CardContent, CardDescription, CardHeader, CardTitle } from '@/components/ui/card'

import { Textarea } from '@/components/ui/textarea'

import { tasksApi } from '@/api/tasks'

import { useLiveEvents } from '@/contexts/LiveContext'

import { apiError, formatDateTime, initials } from '@/lib/project'

function Message({ m, onReply }) {

return (

<div className="flex gap-3">

<Avatar className="size-7"><AvatarFallback className="text-xs">{initials(m.author?.name)}</AvatarFallback></Avatar>

<div className="min-w-0 flex-1">

<p className="text-xs text-muted-foreground">

<span className="font-medium text-foreground">{m.author?.name || 'Someone'}</span> · {formatDateTime(m.created_at)}

</p>

<p className="whitespace-pre-wrap text-sm">{m.message}</p>

{onReply && (

<Button variant="ghost" size="xs" className="-ml-2" onClick={() => onReply(m)}><Reply /> Reply</Button>

)}

</div>

</div>

)

}

export default function TaskDiscussion({ taskId }) {

const [messages, setMessages] = useState(null)

const [draft, setDraft] = useState('')

const [replyTo, setReplyTo] = useState(null)

const [sending, setSending] = useState(false)

const load = useCallback(async () => {

try {

setMessages((await tasksApi.discussions(taskId)).data)

} catch (err) {

toast.error(apiError(err, 'Could not load the discussion'))

}

}, [taskId])

useEffect(() => { load() }, [load])

useLiveEvents((event) => {

if (event.type === 'discussion' && String(event.task_id) === String(taskId)) load()

})

const send = async () => {

if (!draft.trim()) return

setSending(true)

try {

await tasksApi.postDiscussion(taskId, draft.trim(), replyTo?.id ?? null)

setDraft('')

setReplyTo(null)

load()

} catch (err) {

toast.error(apiError(err, 'Could not post the message'))

} finally {

setSending(false)

}

}

const roots = (messages || []).filter((m) => !m.parent_id)

const repliesOf = (id) => (messages || []).filter((m) => m.parent_id === id)

return (

<Card id="task-discussion">

<CardHeader>

<CardTitle className="flex items-center gap-2 text-base"><MessageSquare className="size-4" /> Discussion</CardTitle>

<CardDescription>Between the assignee, the assigner, the Project Managers and the project’s Manager.</CardDescription>

</CardHeader>

<CardContent className="space-y-4">

{messages === null ? (

<Loader2 className="size-4 animate-spin text-muted-foreground" />

) : roots.length === 0 ? (

<p className="text-sm text-muted-foreground">No messages yet.</p>

) : (

roots.map((m) => (

<div key={m.id} className="space-y-3">

<Message m={m} onReply={setReplyTo} />

{repliesOf(m.id).length > 0 && (

<div className="ml-10 space-y-3 border-l pl-4">

{repliesOf(m.id).map((r) => <Message key={r.id} m={r} onReply={() => setReplyTo(m)} />)}

</div>

)}

</div>

))

)}

<div className="space-y-2 border-t pt-4">

{replyTo && (

<p className="flex items-center gap-1 text-xs text-muted-foreground">

Replying to {replyTo.author?.name}

<Button variant="ghost" size="icon-xs" onClick={() => setReplyTo(null)}><X /><span className="sr-only">Cancel reply</span></Button>

</p>

)}

<Textarea value={draft} onChange={(e) => setDraft(e.target.value)} rows={3} maxLength={5000}

placeholder="Write a message…" aria-label="Message"

onKeyDown={(e) => { if (e.key === 'Enter' && (e.metaKey || e.ctrlKey)) send() }} />

<div className="flex justify-end">

<Button size="sm" onClick={send} disabled={sending || !draft.trim()}>

{sending ? <Loader2 className="animate-spin" /> : <Send />} Send

</Button>

</div>

</div>

</CardContent>

</Card>

)

}

frontend/src/components/project/TeamPanel.jsx

import { useCallback, useEffect, useState } from 'react'

import { Loader2, Sparkles, UserMinus, UserPlus } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import { Card, CardContent, CardDescription, CardHeader, CardTitle } from '@/components/ui/card'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import { NativeSelect, NativeSelectOption } from '@/components/ui/native-select'

import { projectsApi } from '@/api/projects'

import { RoleBadge } from './status'

import PeopleSuggestions from './PeopleSuggestions'

import { apiError, initials } from '@/lib/project'

import { waitForJob } from '@/lib/jobs'

export default function TeamPanel({ projectId, isOwner, onChange }) {

const [team, setTeam] = useState([])

const [candidates, setCandidates] = useState([])

const [pick, setPick] = useState('')

const [busy, setBusy] = useState(false)

const [suggesting, setSuggesting] = useState(false)

const [suggestions, setSuggestions] = useState(null)

const load = useCallback(async () => {

try {

const { data } = await projectsApi.team(projectId)

setTeam(data)

if (isOwner) setCandidates((await projectsApi.candidates(projectId)).data)

} catch (err) {

toast.error(apiError(err, 'Could not load the team'))

}

}, [projectId, isOwner])

useEffect(() => { load() }, [load])

const pmIds = new Set(team.filter((m) => m.project_role === 'Project Manager').map((m) => m.user.id))

const choices = candidates.filter((c) => !pmIds.has(c.id))

const suggest = async () => {

setSuggesting(true)

try {

const { data } = await projectsApi.suggestManagers(projectId)

setSuggestions((await waitForJob(data.job_id)).suggestions)

} catch (err) {

toast.error(apiError(err, err.message || 'Could not get suggestions'))

} finally {

setSuggesting(false)

}

}

const appoint = async (userId = Number(pick)) => {

setBusy(true)

try {

const { data } = await projectsApi.assignProjectManager(projectId, userId)

toast.success('Project Manager assigned — invited to the GitHub repository')

data.warnings.forEach((w) => toast.warning(w))

setPick('')

setSuggestions((list) => list?.filter((s) => s.user.id !== userId) ?? null)

await load()

onChange?.()

} catch (err) {

toast.error(apiError(err, 'Could not assign'))

} finally {

setBusy(false)

}

}

const remove = async (member) => {

try {

const { data } = await projectsApi.removeProjectManager(projectId, member.user.id)

toast.success(data.project_role === 'Member'

? `${member.user.name} stays on the project as a Member — they still hold tasks`

: `${member.user.name} removed from the project and its GitHub repository`)

data.warnings.forEach((w) => toast.warning(w))

await load()

onChange?.()

} catch (err) {

toast.error(apiError(err, 'Could not remove'))

}

}

return (

<div className="grid gap-4 lg:grid-cols-3">

<Card className="lg:col-span-2">

<CardHeader>

<CardTitle className="text-base">Team</CardTitle>

<CardDescription>

Project Managers run the project. Members join when they are first assigned a task.

</CardDescription>

</CardHeader>

<CardContent>

{team.length === 0 ? (

<p className="text-sm text-muted-foreground">Nobody is on this project yet.</p>

) : (

<ul className="divide-y">

{team.map((m) => (

<li key={m.user.id} className="flex items-center gap-3 py-2.5">

<Avatar className="size-8"><AvatarFallback className="text-xs">{initials(m.user.name)}</AvatarFallback></Avatar>

<div className="min-w-0 flex-1">

<p className="truncate text-sm font-medium">{m.user.name}</p>

<p className="truncate text-xs text-muted-foreground">

{m.user.email} · {m.user.github_username ? `@${m.user.github_username}` : 'no GitHub username'}

{' · '}{m.open_tasks} open task(s)

</p>

</div>

<RoleBadge role={m.project_role} />

{isOwner && m.project_role === 'Project Manager' && (

<Button variant="ghost" size="icon-sm" aria-label={`Remove ${m.user.name}`} onClick={() => remove(m)}>

<UserMinus />

</Button>

)}

</li>

))}

</ul>

)}

</CardContent>

</Card>

{isOwner && (

<Card className="content-start">

<CardHeader>

<CardTitle className="text-base">Assign a Project Manager</CardTitle>

<CardDescription>Any Employee. They can then create tasks and assign Members.</CardDescription>

</CardHeader>

<CardContent className="space-y-3">

<NativeSelect value={pick} onChange={(e) => setPick(e.target.value)} className="w-full">

<NativeSelectOption value="">Choose an Employee…</NativeSelectOption>

{choices.map((c) => (

<NativeSelectOption key={c.id} value={c.id}>{c.name} — {c.email}</NativeSelectOption>

))}

</NativeSelect>

<Button className="w-full" disabled={!pick || busy} onClick={() => appoint()}>

{busy ? <Loader2 className="animate-spin" /> : <UserPlus />} Assign

</Button>

<Button className="w-full" variant="outline" disabled={suggesting} onClick={suggest}>

{suggesting ? <Loader2 className="animate-spin" /> : <Sparkles />}

{suggesting ? 'Ranking candidates…' : 'Suggest with AI'}

</Button>

{suggestions && (

<div className="space-y-2 pt-1">

<p className="text-xs text-muted-foreground">

Ranked on delivery record and task history. Suggestions only — you choose.

</p>

<PeopleSuggestions suggestions={suggestions} actionLabel="Assign" busyId={busy ? 0 : null}

onPick={(u) => appoint(u.id)} />

</div>

)}

</CardContent>

</Card>

)}

</div>

)

}

frontend/src/components/project/PeopleSuggestions.jsx

import { Sparkles } from 'lucide-react'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import { Badge } from '@/components/ui/badge'

import { Button } from '@/components/ui/button'

import { initials } from '@/lib/project'

function statLine(stats) {

const parts = [`${stats.tasks_completed} task(s) done`]

if (stats.on_time_rate != null) parts.push(`${Math.round(stats.on_time_rate * 100)}% on time`)

parts.push(`${stats.open_tasks} open`)

if (stats.projects_managed) parts.push(`managed ${stats.projects_managed} project(s)`)

return parts.join(' · ')

}

export default function PeopleSuggestions({ suggestions, actionLabel, onPick, busyId }) {

if (!suggestions.length) {

return <p className="text-sm text-muted-foreground">The AI found no suitable candidates.</p>

}

return (

<ul className="space-y-2">

{suggestions.map((s) => (

<li key={s.user.id} className="space-y-1.5 rounded-lg border p-3">

<div className="flex items-center gap-2">

<Avatar className="size-7"><AvatarFallback className="text-xs">{initials(s.user.name)}</AvatarFallback></Avatar>

<div className="min-w-0 flex-1">

<p className="truncate text-sm font-medium">{s.user.name}</p>

<p className="truncate text-xs text-muted-foreground">{statLine(s.stats)}</p>

</div>

<Badge variant="secondary">{Math.round(s.score * 100)}</Badge>

<Button size="sm" variant="outline" disabled={busyId != null} onClick={() => onPick(s.user)}>

{actionLabel}

</Button>

</div>

<p className="flex gap-1.5 text-xs text-muted-foreground">

<Sparkles className="mt-0.5 size-3 shrink-0" /> {s.reasoning}

</p>

</li>

))}

</ul>

)

}

frontend/src/components/project/ProjectDocEditor.jsx

import { useCallback, useEffect, useState } from 'react'

import { ExternalLink, FileText, Info, Loader2, Save } from 'lucide-react'

import { toast } from 'sonner'

import { Alert, AlertDescription } from '@/components/ui/alert'

import { Button } from '@/components/ui/button'

import { Card, CardAction, CardContent, CardHeader, CardTitle } from '@/components/ui/card'

import { Skeleton } from '@/components/ui/skeleton'

import { Tabs, TabsContent, TabsList, TabsTrigger } from '@/components/ui/tabs'

import { Textarea } from '@/components/ui/textarea'

import Markdown from '@/components/Markdown'

import NotYetAvailable from './NotYetAvailable'

import { projectsApi } from '@/api/projects'

import { apiError } from '@/lib/project'

export default function ProjectDocEditor({ projectId }) {

const [doc, setDoc] = useState(null)

const [draft, setDraft] = useState('')

const [saving, setSaving] = useState(false)

const load = useCallback(async () => {

try {

const { data } = await projectsApi.document(projectId, 'doc')

setDoc(data)

setDraft(data.content || '')

} catch (err) {

toast.error(apiError(err, 'Could not load the project document'))

}

}, [projectId])

useEffect(() => { load() }, [load])

if (!doc) return <Skeleton className="h-96" />

if (!doc.url) {

return (

<NotYetAvailable icon={FileText} title="No project document yet">

The AI writes it when the Manager evaluates the project. You will edit it here, and saving it

will re-plan the Gantt chart.

</NotYetAvailable>

)

}

const dirty = draft.trim() !== (doc.content || '').trim()

const save = async () => {

setSaving(true)

try {

const { data } = await projectsApi.saveProjectDoc(projectId, draft)

setDoc(data)

setDraft(data.content)

toast.success(data.changed

? 'Saved to the repository — the Gantt chart will be re-planned in about half a minute'

: 'No changes to save')

} catch (err) {

toast.error(apiError(err, 'Could not save the project document'))

} finally {

setSaving(false)

}

}

return (

<Card id="project-doc">

<CardHeader>

<CardTitle className="text-base">Project document</CardTitle>

<CardAction className="flex gap-2">

<Button size="sm" variant="ghost" nativeButton={false}

render={<a href={doc.url} target="_blank" rel="noopener noreferrer" />}>

History on GitHub <ExternalLink />

</Button>

<Button size="sm" onClick={save} disabled={!dirty || saving}>

{saving ? <Loader2 className="animate-spin" /> : <Save />} Save

</Button>

</CardAction>

</CardHeader>

<CardContent className="space-y-3">

<Alert>

<Info />

<AlertDescription>

Keep this current as features shift. Saving a change commits it to the repository and makes the AI

re-plan the Gantt chart — it may re-estimate unfinished task groups and add groups for new features.

</AlertDescription>

</Alert>

<Tabs defaultValue="edit">

<TabsList>

<TabsTrigger value="edit">Edit</TabsTrigger>

<TabsTrigger value="preview">Preview</TabsTrigger>

</TabsList>

<TabsContent value="edit">

<Textarea value={draft} onChange={(e) => setDraft(e.target.value)} rows={24}

className="font-mono text-xs" aria-label="Project document markdown" />

</TabsContent>

<TabsContent value="preview" className="rounded-lg border p-4"><Markdown>{draft}</Markdown></TabsContent>

</Tabs>

</CardContent>

</Card>

)

}

frontend/src/components/project/ProgressReport.jsx

import { useCallback, useEffect, useState } from 'react'

import { ExternalLink, FileBarChart, Loader2, RefreshCw, Sparkles } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import { Card, CardAction, CardContent, CardHeader, CardTitle } from '@/components/ui/card'

import { Skeleton } from '@/components/ui/skeleton'

import { Tabs, TabsContent, TabsList, TabsTrigger } from '@/components/ui/tabs'

import Markdown from '@/components/Markdown'

import NotYetAvailable from './NotYetAvailable'

import { projectsApi } from '@/api/projects'

import { apiError } from '@/lib/project'

import { waitForJob } from '@/lib/jobs'

function DocumentPanel({ doc, title }) {

if (!doc) return <Skeleton className="h-64" />

if (!doc.content) {

return (

<NotYetAvailable icon={FileBarChart} title={`No ${title.toLowerCase()} yet`}>

It is written every Monday for active projects, or now with “Rewrite now”.

</NotYetAvailable>

)

}

return (

<Card>

<CardHeader>

<CardTitle className="text-base">{title}</CardTitle>

<CardAction>

<Button size="sm" variant="ghost" nativeButton={false}

render={<a href={doc.url} target="_blank" rel="noopener noreferrer" />}>

On GitHub <ExternalLink />

</Button>

</CardAction>

</CardHeader>

<CardContent><Markdown>{doc.content}</Markdown></CardContent>

</Card>

)

}

export default function ProgressReport({ projectId, canRefresh }) {

const [docs, setDocs] = useState({ report: null, progress: null })

const [busy, setBusy] = useState(false)

const load = useCallback(async () => {

try {

const [report, progress] = await Promise.all(

['report', 'progress'].map((k) => projectsApi.document(projectId, k)))

setDocs({ report: report.data, progress: progress.data })

} catch (err) {

toast.error(apiError(err, 'Could not load the report'))

}

}, [projectId])

useEffect(() => { load() }, [load])

const rewrite = async () => {

setBusy(true)

try {

const { data } = await projectsApi.refreshProgressReport(projectId)

const result = await waitForJob(data.job_id)

if (result.status === 'failed') toast.error(result.error)

else toast.success('Progress document and report rewritten')

load()

} catch (err) {

toast.error(apiError(err, err.message || 'Could not rewrite the report'))

} finally {

setBusy(false)

}

}

return (

<div id="progress-report" className="space-y-3">

<div className="flex flex-wrap items-center justify-between gap-2">

<p className="text-sm text-muted-foreground">Written by the AI from every task’s status and progress document.</p>

<div className="flex gap-2">

{canRefresh && (

<Button size="sm" onClick={rewrite} disabled={busy}>

{busy ? <Loader2 className="animate-spin" /> : <Sparkles />} {busy ? 'Writing…' : 'Rewrite now'}

</Button>

)}

<Button size="sm" variant="outline" onClick={load}><RefreshCw /> Refresh</Button>

</div>

</div>

<Tabs defaultValue="report">

<TabsList>

<TabsTrigger value="report">Report</TabsTrigger>

<TabsTrigger value="progress">Progress document</TabsTrigger>

</TabsList>

<TabsContent value="report"><DocumentPanel doc={docs.report} title="Project report" /></TabsContent>

<TabsContent value="progress"><DocumentPanel doc={docs.progress} title="Progress document" /></TabsContent>

</Tabs>

</div>

)

}

frontend/src/components/project/ReportDownload.jsx

import { useState } from 'react'

import { Download, Loader2 } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import {

Dialog, DialogContent, DialogDescription, DialogFooter, DialogHeader, DialogTitle,

} from '@/components/ui/dialog'

import { Input } from '@/components/ui/input'

import { Label } from '@/components/ui/label'

import { NativeSelect, NativeSelectOption } from '@/components/ui/native-select'

import { projectsApi } from '@/api/projects'

import { blobApiError, saveBlob } from '@/lib/project'

const iso = (d) => d.toISOString().slice(0, 10)

export default function ReportDownload({ projects = [] }) {

const today = new Date()

const [open, setOpen] = useState(false)

const [range, setRange] = useState({

start: iso(new Date(today.getFullYear(), today.getMonth(), 1)), end: iso(today),

})

const [projectId, setProjectId] = useState('')

const [busy, setBusy] = useState(false)

const download = async () => {

setBusy(true)

try {

const { data } = await projectsApi.report(range.start, range.end, projectId || null)

saveBlob(data, `trace-report-${range.start}-to-${range.end}.csv`)

setOpen(false)

} catch (err) {

toast.error(await blobApiError(err, 'Could not build the report'))

} finally {

setBusy(false)

}

}

return (

<>

<Button id="btn-download-report" variant="outline" onClick={() => setOpen(true)}>

<Download /> Download report

</Button>

<Dialog open={open} onOpenChange={setOpen}>

<DialogContent>

<DialogHeader>

<DialogTitle>Download report</DialogTitle>

<DialogDescription>

Every task created, due or completed in the range, grouped by project and task group, with its

status today and its group’s completion. A CSV file — it opens in any spreadsheet.

</DialogDescription>

</DialogHeader>

<div className="grid gap-4 sm:grid-cols-2">

<div className="space-y-2">

<Label htmlFor="report-start">From</Label>

<Input id="report-start" type="date" value={range.start} max={range.end}

onChange={(e) => setRange({ ...range, start: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="report-end">To</Label>

<Input id="report-end" type="date" value={range.end} min={range.start}

onChange={(e) => setRange({ ...range, end: e.target.value })} />

</div>

<div className="space-y-2 sm:col-span-2">

<Label htmlFor="report-project">Project</Label>

<NativeSelect id="report-project" className="w-full" value={projectId}

onChange={(e) => setProjectId(e.target.value)}>

<NativeSelectOption value="">All my projects</NativeSelectOption>

{projects.map((p) => <NativeSelectOption key={p.id} value={p.id}>{p.name}</NativeSelectOption>)}

</NativeSelect>

</div>

</div>

<DialogFooter>

<Button variant="outline" onClick={() => setOpen(false)}>Cancel</Button>

<Button onClick={download} disabled={busy || !range.start || !range.end || range.end < range.start}>

{busy ? <Loader2 className="animate-spin" /> : <Download />} Download CSV

</Button>

</DialogFooter>

</DialogContent>

</Dialog>

</>

)

}

frontend/src/components/project/NotYetAvailable.jsx

import { Empty, EmptyDescription, EmptyHeader, EmptyMedia, EmptyTitle } from '@/components/ui/empty'

export default function NotYetAvailable({ icon: Icon, title, children }) {

return (

<Empty className="border border-dashed">

<EmptyHeader>

{Icon && <EmptyMedia variant="icon"><Icon /></EmptyMedia>}

<EmptyTitle>{title}</EmptyTitle>

<EmptyDescription>{children}</EmptyDescription>

</EmptyHeader>

</Empty>

)

}

### 4.1.13 Frontend: Pages

frontend/src/pages/LandingPage.jsx

import { useNavigate } from 'react-router-dom'

import {

ArrowRight,

Zap,

GitBranch,

BarChart3,

ShieldCheck,

Bot,

FolderKanban,

CheckCircle2,

Users,

FileText,

Sparkles,

Cpu,

Bell,

} from 'lucide-react'

import { Button } from '@/components/ui/button'

import { Badge } from '@/components/ui/badge'

import { useTheme } from '@/contexts/ThemeContext'

import { Sun, Moon } from 'lucide-react'

const HOW_IT_WORKS = [

{

step: '01',

icon: FileText,

title: 'Manager uploads requirements',

body: 'Drop in any combination of PDFs, Word docs, or markdown files. TRACE extracts the intent.',

},

{

step: '02',

icon: Bot,

title: 'AI plans the project',

body: 'The AI authors a living project document, generates task groups, assigns a Gantt chart, and ranks candidate Project Managers — all in one pipeline run.',

},

{

step: '03',

icon: GitBranch,

title: 'The team delivers',

body: 'Every task is a GitHub issue. Whoever does the work updates its status; completing it closes the issue and moves the Gantt.',

},

]

const FEATURES = [

{

icon: Sparkles,

title: 'AI Project Evaluation',

body: 'Upload requirement documents and receive a structured project plan, task breakdown, and Gantt chart — generated end-to-end.',

},

{

icon: FolderKanban,

title: 'Living Project Documents',

body: 'The project doc starts as what the AI understood. The PM refines it. Every edit triggers Gantt re-evaluation.',

},

{

icon: CheckCircle2,

title: 'Tasks Are GitHub Issues',

body: 'Each project gets its own public repository. Creating a task opens an issue; completing it closes the issue.',

},

{

icon: Users,

title: 'AI-Ranked Assignee Suggestions',

body: 'The AI scores employees on task throughput, on-time rate, and past subject matter — and shows its reasoning.',

},

{

icon: BarChart3,

title: 'Auto-Maintained Gantt',

body: 'The chart regenerates on every status change. Each version is stamped with the reason it moved.',

},

{

icon: Bell,

title: 'Smart Notifications',

body: 'Assignment, due-date, and completion events reach the right people in-app and via email — no polling required.',

},

{

icon: ShieldCheck,

title: 'Server-Enforced Authority',

body: 'Only a task’s assignee or its Project Manager can change its status — checked by the API, not just hidden in the UI.',

},

{

icon: Cpu,

title: 'Three-Role Panel Separation',

body: 'Admin, Manager, and Employee each live in a fully isolated panel. Cross-panel access returns a 403 — never a silent redirect.',

},

]

export default function LandingPage() {

const navigate = useNavigate()

const { mode, toggleMode } = useTheme()

return (

<div className="min-h-screen flex flex-col bg-background text-foreground">

<nav className="sticky top-0 z-50 border-b bg-background/80 backdrop-blur supports-[backdrop-filter]:bg-background/60">

<div className="mx-auto max-w-6xl px-6 flex h-14 items-center justify-between">

<div className="flex items-center gap-2">

<div className="flex size-7 items-center justify-center rounded-md bg-primary text-primary-foreground text-xs font-bold">

T

</div>

<span className="font-semibold tracking-tight">TRACE</span>

</div>

<div className="flex items-center gap-2">

<Button

id="landing-btn-theme"

variant="ghost"

size="icon-sm"

onClick={toggleMode}

title={mode === 'dark' ? 'Light mode' : 'Dark mode'}

>

{mode === 'dark' ? <Sun className="size-4" /> : <Moon className="size-4" />}

</Button>

<Button

id="landing-btn-sign-in"

variant="outline"

size="sm"

onClick={() => navigate('/login')}

>

Sign in

</Button>

<Button

id="landing-btn-get-started"

size="sm"

onClick={() => navigate('/login')}

>

Get started <ArrowRight className="size-4" />

</Button>

</div>

</div>

</nav>

<section className="relative flex flex-col items-center justify-center text-center px-6 py-28 overflow-hidden">

<div className="pointer-events-none absolute inset-0 overflow-hidden" aria-hidden>

<div className="absolute -top-32 left-1/2 -translate-x-1/2 size-[600px] rounded-full bg-primary/10 blur-3xl" />

<div className="absolute top-20 right-0 size-72 rounded-full bg-primary/5 blur-2xl" />

</div>

<div className="relative max-w-3xl space-y-6">

<Badge variant="secondary" className="gap-1.5 px-3 py-1 text-xs">

<Zap className="size-3" />

AI-Driven Project Management

</Badge>

<h1 className="text-5xl md:text-6xl font-bold tracking-tight leading-[1.1]">

From requirements<br />

to{' '}

<span className="text-primary">delivered tasks</span>

,<br />

automatically.

</h1>

<p className="text-lg text-muted-foreground max-w-2xl mx-auto leading-relaxed">

TRACE turns a folder of requirement documents into a structured project plan, a

living Gantt chart, and GitHub issues — then keeps them current as code ships.

</p>

<div className="flex flex-col sm:flex-row items-center justify-center gap-3 pt-2">

<Button

id="hero-btn-get-started"

size="lg"

className="gap-2 px-8"

onClick={() => navigate('/login')}

>

Get started free

<ArrowRight className="size-4" />

</Button>

<Button

id="hero-btn-learn-more"

size="lg"

variant="outline"

className="gap-2 px-8"

onClick={() => document.getElementById('how-it-works')?.scrollIntoView({ behavior: 'smooth' })}

>

See how it works

</Button>

</div>

</div>

</section>

<section className="bg-muted/40 border-y px-6 py-20">

<div className="mx-auto max-w-4xl text-center space-y-4">

<h2 className="text-3xl font-bold tracking-tight">The problem with project handoffs</h2>

<p className="text-muted-foreground text-lg max-w-2xl mx-auto leading-relaxed">

Requirements live in PDFs. Plans live in spreadsheets. Tasks live in Jira.

Nobody knows if the code matches any of them — until it ships and it doesn't.

</p>

<p className="text-muted-foreground text-base max-w-xl mx-auto">

TRACE puts all three in one pipeline, connected by AI and anchored to the same

GitHub repository the team is pushing to.

</p>

</div>

</section>

<section id="how-it-works" className="px-6 py-24">

<div className="mx-auto max-w-5xl">

<div className="text-center space-y-3 mb-16">

<h2 className="text-3xl font-bold tracking-tight">How TRACE works</h2>

<p className="text-muted-foreground">Three steps from brief to verified delivery.</p>

</div>

<div className="grid md:grid-cols-3 gap-8">

{HOW_IT_WORKS.map(({ step, icon: Icon, title, body }) => (

<div

key={step}

className="relative flex flex-col items-start gap-4 rounded-xl border bg-card p-6 shadow-sm hover:shadow-md transition-shadow"

>

<div className="flex items-center gap-3">

<span className="text-4xl font-black text-primary/20 leading-none">{step}</span>

<div className="flex size-9 items-center justify-center rounded-lg bg-primary/10">

<Icon className="size-4 text-primary" />

</div>

</div>

<div className="space-y-1">

<h3 className="font-semibold text-base">{title}</h3>

<p className="text-sm text-muted-foreground leading-relaxed">{body}</p>

</div>

</div>

))}

</div>

</div>

</section>

<section className="bg-muted/40 border-y px-6 py-24">

<div className="mx-auto max-w-5xl">

<div className="text-center space-y-3 mb-16">

<h2 className="text-3xl font-bold tracking-tight">Everything in one platform</h2>

<p className="text-muted-foreground">

From raw requirements to delivered, tracked work.

</p>

</div>

<div className="grid sm:grid-cols-2 lg:grid-cols-4 gap-5">

{FEATURES.map(({ icon: Icon, title, body }) => (

<div

key={title}

className="flex flex-col gap-3 rounded-xl border bg-card p-5 hover:shadow-md transition-shadow"

>

<div className="flex size-9 items-center justify-center rounded-lg bg-primary/10">

<Icon className="size-4 text-primary" />

</div>

<h3 className="font-semibold text-sm">{title}</h3>

<p className="text-xs text-muted-foreground leading-relaxed">{body}</p>

</div>

))}

</div>

</div>

</section>

<section className="px-6 py-24 text-center">

<div className="mx-auto max-w-2xl space-y-6">

<h2 className="text-3xl font-bold tracking-tight">

Ready to automate your project lifecycle?

</h2>

<p className="text-muted-foreground text-lg">

Sign in to your TRACE workspace and start turning requirements into results.

</p>

<Button

id="cta-btn-get-started"

size="lg"

className="gap-2 px-10"

onClick={() => navigate('/login')}

>

Get started

<ArrowRight className="size-4" />

</Button>

</div>

</section>

<footer className="border-t bg-muted/30 px-6 py-8">

<div className="mx-auto max-w-6xl flex flex-col sm:flex-row items-center justify-between gap-4 text-sm text-muted-foreground">

<div className="flex items-center gap-2">

<div className="flex size-5 items-center justify-center rounded bg-primary text-primary-foreground text-[10px] font-bold">

T

</div>

<span className="font-medium text-foreground">TRACE</span>

<span>— Task and Resource Attendance and Comprehensive Evaluation</span>

</div>

<p>© {new Date().getFullYear()} TRACE. All rights reserved.</p>

</div>

</footer>

</div>

)

}

frontend/src/pages/LoginPage.jsx

import { useState, useEffect } from 'react'

import { useNavigate, useLocation } from 'react-router-dom'

import { Eye, EyeOff, ArrowRight, Mail, Lock, AlertCircle } from 'lucide-react'

import { getRoleBase } from '@/components/GuestOnlyRoute'

import { Button } from '@/components/ui/button'

import { Input } from '@/components/ui/input'

import { Label } from '@/components/ui/label'

import { Card, CardContent, CardDescription, CardHeader, CardTitle } from '@/components/ui/card'

import { Alert, AlertDescription } from '@/components/ui/alert'

import { Checkbox } from '@/components/ui/checkbox'

import { useAuth } from '@/contexts/AuthContext'

export default function LoginPage() {

const [email, setEmail] = useState('')

const [password, setPassword] = useState('')

const [showPassword, setShowPassword] = useState(false)

const [isLoading, setIsLoading] = useState(false)

const [loginError, setLoginError] = useState(null)

const { login, isAuthenticated, user, error: authError, setError } = useAuth()

const navigate = useNavigate()

const location = useLocation()

useEffect(() => {

if (isAuthenticated && user) {

const from = location.state?.from?.pathname

const base = getRoleBase(user)

navigate(from || base, { replace: true })

}

}, [isAuthenticated, user, navigate, location])

useEffect(() => {

setError(null)

}, [setError])

const handleSubmit = async (e) => {

e.preventDefault()

setIsLoading(true)

setLoginError(null)

try {

const userData = await login(email, password)

const from = location.state?.from?.pathname

const base = getRoleBase(userData)

navigate(from || base, { replace: true })

} catch (err) {

setLoginError(err.message || 'Invalid email or password')

} finally {

setIsLoading(false)

}

}

return (

<div className="min-h-screen flex items-center justify-center bg-background px-4">

<div className="w-full max-w-sm">

<div className="text-center mb-8">

<div className="inline-flex size-14 items-center justify-center rounded-xl bg-primary text-primary-foreground text-xl font-bold mb-4">

T

</div>

<h1 className="text-2xl font-bold tracking-tight">Welcome to TRACE</h1>

<p className="text-sm text-muted-foreground mt-1">Sign in to your TRACE panel</p>

</div>

{(loginError || authError) && (

<Alert variant="destructive" className="mb-4">

<AlertCircle className="size-4" />

<AlertDescription>{loginError || authError}</AlertDescription>

</Alert>

)}

<Card>

<CardContent className="pt-6">

<form onSubmit={handleSubmit} className="space-y-4">

<div className="space-y-2">

<Label htmlFor="login-email">Email Address</Label>

<div className="relative">

<Mail className="absolute left-2.5 top-1/2 -translate-y-1/2 size-4 text-muted-foreground" />

<Input

id="login-email"

type="email"

placeholder="you@trace.com"

value={email}

onChange={(e) => setEmail(e.target.value)}

required

className="pl-9"

/>

</div>

</div>

<div className="space-y-2">

<Label htmlFor="login-password">Password</Label>

<div className="relative">

<Lock className="absolute left-2.5 top-1/2 -translate-y-1/2 size-4 text-muted-foreground" />

<Input

id="login-password"

type={showPassword ? 'text' : 'password'}

placeholder="••••••••"

value={password}

onChange={(e) => setPassword(e.target.value)}

required

className="pl-9 pr-10"

/>

<button

type="button"

onClick={() => setShowPassword(!showPassword)}

className="absolute right-2.5 top-1/2 -translate-y-1/2 text-muted-foreground hover:text-foreground transition-colors"

>

{showPassword ? <EyeOff className="size-4" /> : <Eye className="size-4" />}

</button>

</div>

</div>

<div className="flex items-center justify-between">

<div className="flex items-center gap-2">

<Checkbox id="remember" />

<Label htmlFor="remember" className="text-xs font-normal cursor-pointer">

Remember me

</Label>

</div>

<Button variant="link" size="xs" type="button" className="px-0 text-xs h-auto">

Forgot password?

</Button>

</div>

<Button

id="btn-login"

type="submit"

disabled={isLoading}

className="w-full"

>

{isLoading ? (

<span className="size-4 border-2 border-primary-foreground/30 border-t-primary-foreground rounded-full animate-spin" />

) : (

<>

Sign In <ArrowRight className="size-4" />

</>

)}

</Button>

</form>

</CardContent>

</Card>

<p className="text-center text-xs text-muted-foreground mt-6">

TRACE — AI-Powered Project Management

</p>

</div>

</div>

)

}

frontend/src/pages/ForbiddenPage.jsx

import { useNavigate } from 'react-router-dom'

import { ShieldX, ArrowLeft, LogOut } from 'lucide-react'

import { Button } from '@/components/ui/button'

import { useAuth } from '@/contexts/AuthContext'

import { getRoleBase } from '@/components/GuestOnlyRoute'

export default function ForbiddenPage() {

const navigate = useNavigate()

const { user, logout } = useAuth()

const userRoles = user?.roles?.map((r) => r.role_name || r) ?? []

const base = getRoleBase(user)

return (

<div

id="forbidden-page"

className="min-h-screen flex items-center justify-center bg-background"

>

<div className="text-center max-w-md px-6 space-y-6">

<div className="inline-flex size-20 items-center justify-center rounded-2xl bg-destructive/10 text-destructive">

<ShieldX className="size-10" />

</div>

<div className="space-y-2">

<h1 className="text-4xl font-bold tracking-tight">403</h1>

<p className="text-xl font-semibold">Access Forbidden</p>

<p className="text-sm text-muted-foreground leading-relaxed">

Your account does not have permission to view this panel.

{userRoles.length > 0 && (

<>

{' '}

You are logged in as{' '}

<span className="font-medium text-foreground">

{userRoles.join(', ')}

</span>

.

</>

)}

</p>

</div>

{user && (

<div className="rounded-lg border bg-muted/40 p-4 text-left space-y-1">

<p className="text-xs text-muted-foreground">Logged in as</p>

<p className="text-sm font-medium">{user.name || user.username || user.email}</p>

<p className="text-xs text-muted-foreground">{user.email}</p>

<p className="text-xs text-muted-foreground">

Roles: {userRoles.length > 0 ? userRoles.join(', ') : 'None assigned'}

</p>

</div>

)}

<div className="flex flex-col gap-2">

<Button id="btn-go-to-panel" onClick={() => navigate(base, { replace: true })}>

<ArrowLeft className="size-4" />

Go to my panel

</Button>

<Button

id="btn-forbidden-logout"

variant="outline"

onClick={() => {

logout()

navigate('/login', { replace: true })

}}

>

<LogOut className="size-4" />

Sign out

</Button>

</div>

</div>

</div>

)

}

frontend/src/pages/NotFoundPage.jsx

import { Link } from 'react-router-dom'

import { Home, SearchX } from 'lucide-react'

import { Button } from '@/components/ui/button'

export default function NotFoundPage() {

return (

<div className="min-h-screen flex items-center justify-center bg-background px-4">

<div className="text-center">

<SearchX className="size-16 text-muted-foreground/30 mx-auto mb-6" />

<h1 className="text-6xl font-bold text-muted-foreground/20 mb-2">404</h1>

<p className="text-base text-muted-foreground mb-1">Page Not Found</p>

<p className="text-sm text-muted-foreground/60 mb-8">

The page you&apos;re looking for doesn&apos;t exist or has been moved.

</p>

<Link to="/dashboard">

<Button>

<Home className="size-4" /> Back to Dashboard

</Button>

</Link>

</div>

</div>

)

}

frontend/src/pages/admin/ControlPanelPage.jsx

import { useState, useEffect, useCallback } from 'react'

import { toast } from 'sonner'

import {

Database,

Search,

Plus,

Edit2,

Trash2,

RefreshCw,

Server,

Layers,

Table as TableIcon,

ChevronLeft,

ChevronRight,

ShieldAlert,

SlidersHorizontal,

CheckCircle2,

XCircle,

Key,

} from 'lucide-react'

import { Card, CardContent, CardHeader, CardTitle, CardDescription } from '@/components/ui/card'

import { Button } from '@/components/ui/button'

import { Input } from '@/components/ui/input'

import { Label } from '@/components/ui/label'

import { Badge } from '@/components/ui/badge'

import { Dialog, DialogContent, DialogHeader, DialogTitle, DialogFooter, DialogDescription } from '@/components/ui/dialog'

import { Table, TableBody, TableCell, TableHead, TableHeader, TableRow } from '@/components/ui/table'

import { NativeSelect } from '@/components/ui/native-select'

import { adminApi } from '@/api'

export default function AdminPanelPage() {

const [tables, setTables] = useState([])

const [selectedTable, setSelectedTable] = useState(null)

const [records, setRecords] = useState([])

const [tableMeta, setTableMeta] = useState(null)

const [loadingTables, setLoadingTables] = useState(true)

const [loadingRecords, setLoadingRecords] = useState(false)

const [searchTerm, setSearchTerm] = useState('')

const [page, setPage] = useState(1)

const [pageSize, setPageSize] = useState(20)

const [totalRecords, setTotalRecords] = useState(0)

const [totalPages, setTotalPages] = useState(1)

const [sortBy, setSortBy] = useState('')

const [sortOrder, setSortOrder] = useState('asc')

const [isModalOpen, setIsModalOpen] = useState(false)

const [editingRecord, setEditingRecord] = useState(null)

const [formData, setFormData] = useState({})

const [submitting, setSubmitting] = useState(false)

const [deleteConfirmOpen, setDeleteConfirmOpen] = useState(false)

const [recordToDelete, setRecordToDelete] = useState(null)

const fetchTables = useCallback(async () => {

setLoadingTables(true)

try {

const res = await adminApi.getTables()

const fetchedTables = res.data?.tables || []

setTables(fetchedTables)

if (fetchedTables.length > 0 && !selectedTable) {

setSelectedTable(fetchedTables[0].name)

}

} catch (err) {

toast.error(err.response?.data?.detail || 'Failed to fetch database tables')

} finally {

setLoadingTables(false)

}

}, [selectedTable])

useEffect(() => {

fetchTables()

}, [fetchTables])

const fetchTableRecords = useCallback(async () => {

if (!selectedTable) return

setLoadingRecords(true)

try {

const res = await adminApi.getTableRecords(selectedTable, {

page,

page_size: pageSize,

search: searchTerm,

sort_by: sortBy || undefined,

sort_order: sortOrder,

})

setRecords(res.data?.records || [])

setTotalRecords(res.data?.total || 0)

setTotalPages(res.data?.total_pages || 1)

setTableMeta({

columns: res.data?.columns || [],

primaryKey: res.data?.primary_key || 'id',

displayName: res.data?.display_name || selectedTable,

category: res.data?.category || 'General',

})

} catch (err) {

toast.error(err.response?.data?.detail || `Failed to fetch records for ${selectedTable}`)

} finally {

setLoadingRecords(false)

}

}, [selectedTable, page, pageSize, searchTerm, sortBy, sortOrder])

useEffect(() => {

fetchTableRecords()

}, [fetchTableRecords])

const categories = Array.from(new Set(tables.map((t) => t.category)))

const totalDbRecords = tables.reduce((sum, t) => sum + (t.total_records || 0), 0)

const handleSelectTable = (tblName) => {

setSelectedTable(tblName)

setPage(1)

setSearchTerm('')

setSortBy('')

}

const handleOpenCreateModal = () => {

setEditingRecord(null)

const initialForm = {}

if (tableMeta?.columns) {

tableMeta.columns.forEach((col) => {

if (!col.primary_key && col.name !== 'created_at' && col.name !== 'updated_at' && col.name !== 'deleted_at') {

initialForm[col.name] = ''

}

})

}

setFormData(initialForm)

setIsModalOpen(true)

}

const handleOpenEditModal = (rec) => {

setEditingRecord(rec)

const formValues = {}

if (tableMeta?.columns) {

tableMeta.columns.forEach((col) => {

formValues[col.name] = rec[col.name] !== null && rec[col.name] !== undefined ? String(rec[col.name]) : ''

})

}

setFormData(formValues)

setIsModalOpen(true)

}

const handleSubmitForm = async (e) => {

e.preventDefault()

setSubmitting(true)

try {

if (editingRecord) {

const pk = tableMeta?.primaryKey || 'id'

const recId = editingRecord[pk]

await adminApi.updateRecord(selectedTable, recId, formData)

toast.success('Record updated successfully!')

} else {

await adminApi.createRecord(selectedTable, formData)

toast.success('Record created successfully!')

}

setIsModalOpen(false)

fetchTableRecords()

fetchTables()

} catch (err) {

toast.error(err.response?.data?.detail || 'Operation failed')

} finally {

setSubmitting(false)

}

}

const handleConfirmDelete = async () => {

if (!recordToDelete || !tableMeta) return

const pk = tableMeta.primaryKey || 'id'

const recId = recordToDelete[pk]

try {

await adminApi.deleteRecord(selectedTable, recId)

toast.success('Record deleted successfully')

setDeleteConfirmOpen(false)

setRecordToDelete(null)

fetchTableRecords()

fetchTables()

} catch (err) {

toast.error(err.response?.data?.detail || 'Failed to delete record')

}

}

return (

<div className="space-y-6">

<div className="flex flex-col md:flex-row md:items-center justify-between gap-4 bg-card border border-border p-6 rounded-xl shadow-sm">

<div className="space-y-1">

<div className="flex items-center gap-2">

<div className="p-2 bg-primary/10 text-primary rounded-lg">

<Server className="size-6" />

</div>

<h1 className="text-2xl font-bold tracking-tight">Database Admin Panel</h1>

<Badge variant="outline" className="border-primary/40 text-primary font-mono text-xs">

Admin

</Badge>

</div>

<p className="text-sm text-muted-foreground">

Direct real-time CRUD access across all {tables.length} system database tables.

</p>

</div>

<div className="flex items-center gap-4 text-xs">

<div className="bg-muted/50 border border-border p-3 rounded-lg flex items-center gap-3">

<TableIcon className="size-4 text-muted-foreground" />

<div>

<div className="text-muted-foreground">Total Tables</div>

<div className="font-semibold text-sm">{tables.length}</div>

</div>

</div>

<div className="bg-muted/50 border border-border p-3 rounded-lg flex items-center gap-3">

<Layers className="size-4 text-muted-foreground" />

<div>

<div className="text-muted-foreground">Total Records</div>

<div className="font-semibold text-sm">{totalDbRecords.toLocaleString()}</div>

</div>

</div>

</div>

</div>

<div className="grid grid-cols-1 lg:grid-cols-12 gap-6">

<Card className="lg:col-span-3 border-border shadow-sm h-fit">

<CardHeader className="pb-3 border-b border-border">

<CardTitle className="text-sm font-semibold flex items-center justify-between">

<span>Database Tables</span>

<Button variant="ghost" size="icon" className="size-7" onClick={fetchTables} title="Refresh tables list">

<RefreshCw className={`size-3.5 ${loadingTables ? 'animate-spin' : ''}`} />

</Button>

</CardTitle>

<CardDescription className="text-xs">Select a table to inspect or modify</CardDescription>

</CardHeader>

<CardContent className="p-2 space-y-4 max-h-[700px] overflow-y-auto">

{categories.map((cat) => {

const categoryTables = tables.filter((t) => t.category === cat)

return (

<div key={cat} className="space-y-1">

<div className="px-2 py-1 text-[11px] font-semibold text-muted-foreground uppercase tracking-wider">

{cat}

</div>

{categoryTables.map((t) => {

const isSelected = selectedTable === t.name

return (

<button

key={t.name}

onClick={() => handleSelectTable(t.name)}

className={`w-full flex items-center justify-between px-3 py-2 text-xs rounded-lg transition-colors text-left font-medium ${

isSelected

? 'bg-primary text-primary-foreground font-semibold shadow-sm'

: 'hover:bg-accent hover:text-accent-foreground text-foreground'

}`}

>

<span className="truncate">{t.display_name}</span>

<Badge

variant={isSelected ? 'secondary' : 'outline'}

className="ml-2 text-[10px] px-1.5 py-0 h-4 font-mono"

>

{t.total_records}

</Badge>

</button>

)

})}

</div>

)

})}

</CardContent>

</Card>

<Card className="lg:col-span-9 border-border shadow-sm flex flex-col">

<CardHeader className="pb-4 border-b border-border">

<div className="flex flex-col sm:flex-row sm:items-center justify-between gap-4">

<div>

<div className="flex items-center gap-2">

<CardTitle className="text-lg font-bold">

{tableMeta?.displayName || selectedTable || 'Select Table'}

</CardTitle>

<Badge variant="secondary" className="font-mono text-xs">

{selectedTable}

</Badge>

</div>

<CardDescription className="text-xs mt-1">

{totalRecords} record{totalRecords === 1 ? '' : 's'} in database table

</CardDescription>

</div>

<div className="flex items-center gap-2">

<Button size="sm" onClick={handleOpenCreateModal} disabled={!selectedTable}>

<Plus className="size-4 mr-1.5" /> Add Record

</Button>

<Button variant="outline" size="sm" onClick={fetchTableRecords} disabled={loadingRecords}>

<RefreshCw className={`size-4 mr-1 ${loadingRecords ? 'animate-spin' : ''}`} /> Refresh

</Button>

</div>

</div>

<div className="mt-4 flex flex-col sm:flex-row items-center gap-3">

<div className="relative flex-1 w-full">

<Search className="absolute left-2.5 top-2.5 size-4 text-muted-foreground" />

<Input

placeholder={`Search ${tableMeta?.displayName || 'records'}...`}

value={searchTerm}

onChange={(e) => {

setSearchTerm(e.target.value)

setPage(1)

}}

className="pl-9 h-9 text-xs"

/>

</div>

<div className="flex items-center gap-2 w-full sm:w-auto text-xs">

<span className="text-muted-foreground shrink-0">Rows:</span>

<NativeSelect

value={pageSize}

onChange={(e) => {

setPageSize(Number(e.target.value))

setPage(1)

}}

className="h-9 text-xs w-20"

>

<option value={10}>10</option>

<option value={20}>20</option>

<option value={50}>50</option>

<option value={100}>100</option>

</NativeSelect>

</div>

</div>

</CardHeader>

<CardContent className="p-0 flex-1 overflow-x-auto">

{loadingRecords ? (

<div className="p-12 text-center text-muted-foreground space-y-2">

<RefreshCw className="size-6 animate-spin mx-auto text-primary" />

<p className="text-sm">Fetching table records...</p>

</div>

) : records.length === 0 ? (

<div className="p-12 text-center text-muted-foreground space-y-2">

<Database className="size-8 mx-auto opacity-40" />

<p className="text-sm font-medium">No records found</p>

<p className="text-xs text-muted-foreground">

{searchTerm ? 'Try adjusting your search criteria.' : 'This table is currently empty.'}

</p>

</div>

) : (

<Table>

<TableHeader className="bg-muted/40">

<TableRow>

{tableMeta?.columns?.map((col) => (

<TableHead key={col.name} className="text-xs font-semibold whitespace-nowrap">

<div className="flex items-center gap-1">

{col.primary_key && <Key className="size-3 text-amber-500" />}

<span>{col.name}</span>

</div>

</TableHead>

))}

<TableHead className="text-xs font-semibold text-right sticky right-0 bg-muted/40 pr-4">

Actions

</TableHead>

</TableRow>

</TableHeader>

<TableBody>

{records.map((rec, i) => (

<TableRow key={rec[tableMeta?.primaryKey] || i} className="hover:bg-muted/20 text-xs">

{tableMeta?.columns?.map((col) => {

const val = rec[col.name]

const isPk = col.primary_key

return (

<TableCell key={col.name} className="max-w-[200px] truncate font-mono text-[11px]">

{isPk ? (

<Badge variant="outline" className="font-mono text-[10px] border-amber-500/40 text-amber-600 bg-amber-500/5">

{val}

</Badge>

) : val === null || val === undefined ? (

<span className="text-muted-foreground/40 italic">null</span>

) : typeof val === 'boolean' ? (

val ? (

<Badge className="bg-emerald-500/10 text-emerald-600 border-emerald-500/20 text-[10px]">true</Badge>

) : (

<Badge variant="outline" className="text-muted-foreground text-[10px]">false</Badge>

)

) : (

<span>{String(val)}</span>

)}

</TableCell>

)

})}

<TableCell className="text-right whitespace-nowrap sticky right-0 bg-card pr-4">

<div className="flex items-center justify-end gap-1">

<Button variant="ghost" size="icon" className="size-7 text-muted-foreground hover:text-foreground" onClick={() => handleOpenEditModal(rec)} title="Edit Record">

<Edit2 className="size-3.5" />

</Button>

<Button

variant="ghost"

size="icon"

className="size-7 text-destructive hover:bg-destructive/10"

onClick={() => {

setRecordToDelete(rec)

setDeleteConfirmOpen(true)

}}

title="Delete Record"

>

<Trash2 className="size-3.5" />

</Button>

</div>

</TableCell>

</TableRow>

))}

</TableBody>

</Table>

)}

</CardContent>

<div className="p-4 border-t border-border flex items-center justify-between gap-4 text-xs">

<span className="text-muted-foreground">

Page {page} of {totalPages} ({totalRecords} records)

</span>

<div className="flex items-center gap-2">

<Button

variant="outline"

size="sm"

onClick={() => setPage((p) => Math.max(1, p - 1))}

disabled={page <= 1 || loadingRecords}

>

<ChevronLeft className="size-4 mr-1" /> Previous

</Button>

<Button

variant="outline"

size="sm"

onClick={() => setPage((p) => Math.min(totalPages, p + 1))}

disabled={page >= totalPages || loadingRecords}

>

Next <ChevronRight className="size-4 ml-1" />

</Button>

</div>

</div>

</Card>

</div>

<Dialog open={isModalOpen} onOpenChange={setIsModalOpen}>

<DialogContent className="max-w-2xl max-h-[85vh] overflow-y-auto">

<DialogHeader>

<DialogTitle className="flex items-center gap-2">

{editingRecord ? <Edit2 className="size-5 text-primary" /> : <Plus className="size-5 text-primary" />}

<span>{editingRecord ? `Edit ${tableMeta?.displayName} Record` : `Add Record to ${tableMeta?.displayName}`}</span>

</DialogTitle>

<DialogDescription>

{editingRecord

? `Updating PK (${tableMeta?.primaryKey}): ${editingRecord[tableMeta?.primaryKey]}`

: 'Fill in the field values below to create a new database row.'}

</DialogDescription>

</DialogHeader>

<form onSubmit={handleSubmitForm} className="space-y-4 py-2">

<div className="grid grid-cols-1 sm:grid-cols-2 gap-4">

{tableMeta?.columns?.map((col) => {

const isPk = col.primary_key

const isAutoTimestamp = col.name === 'created_at' || col.name === 'updated_at'

if (isPk && !editingRecord) {

return null

}

return (

<div key={col.name} className="space-y-1.5">

<Label className="text-xs flex items-center justify-between">

<span className="font-semibold">

{col.name}

{!col.nullable && !isPk && <span className="text-destructive ml-1">*</span>}

</span>

<span className="text-[10px] text-muted-foreground font-mono">{col.type}</span>

</Label>

{col.name === 'password' ? (

<Input

type="password"

placeholder="Set or update password"

value={formData[col.name] || ''}

onChange={(e) => setFormData({ ...formData, [col.name]: e.target.value })}

className="text-xs"

/>

) : (

<Input

disabled={isPk || isAutoTimestamp}

placeholder={col.nullable ? 'Optional' : 'Required'}

value={formData[col.name] ?? ''}

onChange={(e) => setFormData({ ...formData, [col.name]: e.target.value })}

className="text-xs font-mono"

/>

)}

</div>

)

})}

</div>

<DialogFooter className="pt-4 border-t border-border">

<Button type="button" variant="outline" onClick={() => setIsModalOpen(false)}>

Cancel

</Button>

<Button type="submit" disabled={submitting}>

{submitting ? <RefreshCw className="size-4 animate-spin mr-1.5" /> : null}

{editingRecord ? 'Save Changes' : 'Create Record'}

</Button>

</DialogFooter>

</form>

</DialogContent>

</Dialog>

<Dialog open={deleteConfirmOpen} onOpenChange={setDeleteConfirmOpen}>

<DialogContent className="max-w-md">

<DialogHeader>

<DialogTitle className="flex items-center gap-2 text-destructive">

<ShieldAlert className="size-5" /> Confirm Record Deletion

</DialogTitle>

<DialogDescription className="pt-2">

Are you sure you want to delete this record from table <strong className="text-foreground font-mono">{selectedTable}</strong>?

</DialogDescription>

</DialogHeader>

{recordToDelete && (

<div className="bg-muted/50 p-3 rounded-lg border border-border text-xs font-mono max-h-36 overflow-y-auto space-y-1">

<div><strong className="text-foreground font-semibold">{tableMeta?.primaryKey}:</strong> {recordToDelete[tableMeta?.primaryKey]}</div>

{Object.entries(recordToDelete).slice(0, 5).map(([k, v]) => (

<div key={k} className="truncate"><span className="text-muted-foreground">{k}:</span> {String(v)}</div>

))}

</div>

)}

<DialogFooter className="pt-4">

<Button variant="outline" onClick={() => setDeleteConfirmOpen(false)}>

Cancel

</Button>

<Button variant="destructive" onClick={handleConfirmDelete}>

Confirm Delete

</Button>

</DialogFooter>

</DialogContent>

</Dialog>

</div>

)

}

frontend/src/pages/admin/WorkforcePage.jsx

import { useCallback, useEffect, useMemo, useRef, useState } from 'react'

import { Download, Loader2, Pencil, Plus, RefreshCw, Search, Trash2, Upload } from 'lucide-react'

import { toast } from 'sonner'

import { Badge } from '@/components/ui/badge'

import { Button } from '@/components/ui/button'

import { Card, CardContent } from '@/components/ui/card'

import {

Dialog, DialogContent, DialogDescription, DialogFooter, DialogHeader, DialogTitle,

} from '@/components/ui/dialog'

import {

AlertDialog, AlertDialogAction, AlertDialogCancel, AlertDialogContent, AlertDialogDescription,

AlertDialogFooter, AlertDialogHeader, AlertDialogTitle,

} from '@/components/ui/alert-dialog'

import { Input } from '@/components/ui/input'

import { Label } from '@/components/ui/label'

import { NativeSelect, NativeSelectOption } from '@/components/ui/native-select'

import { Skeleton } from '@/components/ui/skeleton'

import { Table, TableBody, TableCell, TableHead, TableHeader, TableRow } from '@/components/ui/table'

import { Tabs, TabsContent, TabsList, TabsTrigger } from '@/components/ui/tabs'

import { workforceApi } from '@/api/workforce'

import { apiError, blobApiError, saveBlob } from '@/lib/project'

const INPUT_TYPE = { email: 'email', password: 'password', date: 'date', time: 'time', int: 'number' }

function RecordDialog({ tab, record, onClose, onSaved }) {

const editing = Boolean(record?.id)

const fields = tab.fields.filter((f) => !f.read_only && !(editing && f.create_only))

const [form, setForm] = useState(() =>

Object.fromEntries(fields.map((f) => [f.name, record?.[f.name] ?? (f.type === 'select' && f.required ? f.options[0] : '')])))

const [saving, setSaving] = useState(false)

const save = async (e) => {

e.preventDefault()

setSaving(true)

try {

if (editing) await workforceApi.update(tab.key, record.id, form)

else await workforceApi.create(tab.key, form)

toast.success(editing ? 'Saved' : 'Added')

onSaved()

} catch (err) {

toast.error(apiError(err, 'Could not save'))

} finally {

setSaving(false)

}

}

return (

<Dialog open onOpenChange={(open) => !open && onClose()}>

<DialogContent className="sm:max-w-lg">

<form onSubmit={save} className="space-y-4">

<DialogHeader>

<DialogTitle>{editing ? 'Edit' : 'Add'} — {tab.label}</DialogTitle>

<DialogDescription>Fields marked * are required.</DialogDescription>

</DialogHeader>

<div className="grid max-h-[60vh] gap-3 overflow-y-auto sm:grid-cols-2">

{fields.map((f) => (

<div key={f.name} className="space-y-1.5">

<Label htmlFor={`wf-${f.name}`}>{f.label}{f.required && ' *'}</Label>

{f.type === 'select' ? (

<NativeSelect id={`wf-${f.name}`} className="w-full" value={form[f.name] ?? ''}

onChange={(e) => setForm({ ...form, [f.name]: e.target.value })}>

{!f.required && <NativeSelectOption value="">—</NativeSelectOption>}

{f.options.map((o) => <NativeSelectOption key={o} value={o}>{o}</NativeSelectOption>)}

</NativeSelect>

) : (

<Input id={`wf-${f.name}`} type={INPUT_TYPE[f.type] || 'text'} value={form[f.name] ?? ''}

required={f.required} autoComplete="off"

onChange={(e) => setForm({ ...form, [f.name]: e.target.value })} />

)}

</div>

))}

</div>

<DialogFooter>

<Button type="button" variant="outline" onClick={onClose}>Cancel</Button>

<Button type="submit" disabled={saving}>{saving && <Loader2 className="animate-spin" />} Save</Button>

</DialogFooter>

</form>

</DialogContent>

</Dialog>

)

}

function BulkResult({ result, onClose }) {

return (

<Dialog open onOpenChange={(open) => !open && onClose()}>

<DialogContent className="sm:max-w-lg">

<DialogHeader>

<DialogTitle>Bulk upload</DialogTitle>

<DialogDescription>

{result.created} row{result.created === 1 ? '' : 's'} added

{result.rejected.length > 0 && `, ${result.rejected.length} rejected — fix them and upload those rows again`}.

</DialogDescription>

</DialogHeader>

{result.ignored_columns?.length > 0 && (

<p className="text-sm text-muted-foreground">Ignored columns: {result.ignored_columns.join(', ')}</p>

)}

{result.rejected.length > 0 && (

<div className="max-h-72 overflow-y-auto rounded-md border">

<Table>

<TableHeader><TableRow><TableHead className="w-16">Line</TableHead><TableHead>Reason</TableHead></TableRow></TableHeader>

<TableBody>

{result.rejected.map((r) => (

<TableRow key={r.line}><TableCell>{r.line}</TableCell><TableCell className="whitespace-normal">{r.error}</TableCell></TableRow>

))}

</TableBody>

</Table>

</div>

)}

<DialogFooter><Button onClick={onClose}>Done</Button></DialogFooter>

</DialogContent>

</Dialog>

)

}

function WorkforceTab({ tab }) {

const [rows, setRows] = useState(null)

const [query, setQuery] = useState('')

const [editing, setEditing] = useState(null)

const [deleting, setDeleting] = useState(null)

const [bulk, setBulk] = useState(null)

const [uploading, setUploading] = useState(false)

const fileRef = useRef(null)

const columns = tab.fields.filter((f) => f.list)

const load = useCallback(async () => {

try {

setRows((await workforceApi.list(tab.key)).data)

} catch (err) {

toast.error(apiError(err, `Could not load ${tab.label.toLowerCase()}`))

setRows([])

}

}, [tab])

useEffect(() => { load() }, [load])

const shown = useMemo(() => {

const q = query.trim().toLowerCase()

if (!q || !rows) return rows

return rows.filter((r) => columns.some((c) => String(r[c.name] ?? '').toLowerCase().includes(q)))

}, [rows, query, columns])

const template = async () => {

try {

saveBlob((await workforceApi.template(tab.key)).data, `${tab.key}-template.csv`)

} catch (err) {

toast.error(await blobApiError(err, 'Could not download the template'))

}

}

const upload = async (file) => {

if (!file) return

setUploading(true)

try {

setBulk((await workforceApi.bulk(tab.key, file)).data)

load()

} catch (err) {

toast.error(apiError(err, 'Could not read the file'))

} finally {

setUploading(false)

if (fileRef.current) fileRef.current.value = ''

}

}

const remove = async () => {

try {

await workforceApi.remove(tab.key, deleting.id)

toast.success('Deleted')

load()

} catch (err) {

toast.error(apiError(err, 'Could not delete'))

} finally {

setDeleting(null)

}

}

return (

<Card>

<CardContent className="space-y-4">

<div className="flex flex-wrap items-center gap-2">

<div className="relative w-full sm:w-64">

<Search className="absolute left-2.5 top-1/2 size-4 -translate-y-1/2 text-muted-foreground" />

<Input value={query} onChange={(e) => setQuery(e.target.value)} placeholder="Filter…" className="pl-8" />

</div>

<div className="ml-auto flex flex-wrap gap-2">

<Button variant="outline" size="icon" onClick={load} aria-label="Refresh"><RefreshCw /></Button>

<Button variant="outline" onClick={template}><Download /> CSV template</Button>

<Button variant="outline" onClick={() => fileRef.current?.click()} disabled={uploading}>

{uploading ? <Loader2 className="animate-spin" /> : <Upload />} Bulk upload

</Button>

<input ref={fileRef} type="file" accept=".csv,text/csv" className="hidden"

onChange={(e) => upload(e.target.files?.[0])} />

<Button onClick={() => setEditing({})}><Plus /> Add</Button>

</div>

</div>

{shown === null ? (

<div className="space-y-2"><Skeleton className="h-9" /><Skeleton className="h-9" /><Skeleton className="h-9" /></div>

) : shown.length === 0 ? (

<p className="py-8 text-center text-sm text-muted-foreground">

{rows.length ? 'Nothing matches the filter.' : `No ${tab.label.toLowerCase()} yet — add one, or bulk upload a CSV.`}

</p>

) : (

<div className="overflow-x-auto rounded-md border">

<Table>

<TableHeader>

<TableRow>

{columns.map((c) => <TableHead key={c.name}>{c.label}</TableHead>)}

<TableHead className="w-24" />

</TableRow>

</TableHeader>

<TableBody>

{shown.map((r) => (

<TableRow key={r.id}>

{columns.map((c) => (

<TableCell key={c.name}>

{c.name === 'status' && r[c.name]

? <Badge variant={['Active', 'Approved'].includes(r[c.name]) ? 'secondary' : 'outline'}>{r[c.name]}</Badge>

: (r[c.name] ?? '—')}

</TableCell>

))}

<TableCell className="text-right">

<Button variant="ghost" size="icon-sm" onClick={() => setEditing(r)} aria-label="Edit"><Pencil /></Button>

<Button variant="ghost" size="icon-sm" onClick={() => setDeleting(r)} aria-label="Delete"><Trash2 /></Button>

</TableCell>

</TableRow>

))}

</TableBody>

</Table>

</div>

)}

<p className="text-xs text-muted-foreground">

Bulk upload takes a UTF-8 CSV with the template’s columns; references use codes and names

(an employee’s code, a department’s name). Good rows are added and every bad row is listed with its reason.

</p>

</CardContent>

{editing && <RecordDialog tab={tab} record={editing} onClose={() => setEditing(null)}

onSaved={() => { setEditing(null); load() }} />}

{bulk && <BulkResult result={bulk} onClose={() => setBulk(null)} />}

<AlertDialog open={Boolean(deleting)} onOpenChange={(open) => !open && setDeleting(null)}>

<AlertDialogContent>

<AlertDialogHeader>

<AlertDialogTitle>Delete this record?</AlertDialogTitle>

<AlertDialogDescription>

{['employees', 'managers'].includes(tab.key)

? 'The account is deactivated and removed from the list; its history stays.'

: 'This cannot be undone.'}

</AlertDialogDescription>

</AlertDialogHeader>

<AlertDialogFooter>

<AlertDialogCancel>Cancel</AlertDialogCancel>

<AlertDialogAction onClick={remove}>Delete</AlertDialogAction>

</AlertDialogFooter>

</AlertDialogContent>

</AlertDialog>

</Card>

)

}

export default function WorkforcePage() {

const [tabs, setTabs] = useState(null)

useEffect(() => {

workforceApi.catalogue().then((r) => setTabs(r.data)).catch((err) => {

toast.error(apiError(err, 'Could not load Workforce'))

setTabs([])

})

}, [])

return (

<div id="workforce-page" className="space-y-6 max-w-[1400px]">

<div>

<h1 className="text-2xl font-bold tracking-tight">Workforce</h1>

<p className="text-sm text-muted-foreground">

The people and HR records TRACE plans with — kept here by the Admin, typically bulk-imported.

</p>

</div>

{tabs === null ? <Skeleton className="h-96" /> : tabs.length > 0 && (

<Tabs defaultValue={tabs[0].key}>

<TabsList className="flex-wrap h-auto">

{tabs.map((t) => <TabsTrigger key={t.key} value={t.key}>{t.label}</TabsTrigger>)}

</TabsList>

{tabs.map((t) => <TabsContent key={t.key} value={t.key}><WorkforceTab tab={t} /></TabsContent>)}

</Tabs>

)}

</div>

)

}

frontend/src/pages/admin/MonitorPage.jsx

import { useState, useEffect, useCallback } from 'react'

import {

RefreshCw,

CheckCircle,

AlertCircle,

AlertTriangle,

Database,

Cloud,

Brain,

Server,

Activity,

Mail,

MessageSquare,

Clock,

ListChecks,

} from 'lucide-react'

import { Button } from '@/components/ui/button'

import { Badge } from '@/components/ui/badge'

import { Card, CardContent, CardDescription, CardHeader, CardTitle } from '@/components/ui/card'

import { Table, TableBody, TableCell, TableHead, TableHeader, TableRow } from '@/components/ui/table'

import { formatDateTime } from '@/lib/project'

import servicesApi from '@/api/services'

function StatusBadge({ status }) {

const map = {

healthy: { variant: 'default', label: 'Healthy', Icon: CheckCircle },

unhealthy: { variant: 'destructive', label: 'Unhealthy', Icon: AlertCircle },

configured: { variant: 'secondary', label: 'Configured', Icon: CheckCircle },

not_configured: { variant: 'outline', label: 'Not Configured', Icon: AlertTriangle },

loading: { variant: 'secondary', label: 'Checking…', Icon: RefreshCw },

}

const s = map[status] || map.loading

return (

<Badge variant={s.variant} className="gap-1">

<s.Icon className={`size-3 ${status === 'loading' ? 'animate-spin' : ''}`} />

{s.label}

</Badge>

)

}

const SERVICE_CARDS = [

{ key: 'api',      label: 'API',             Icon: Server },

{ key: 'database', label: 'PostgreSQL',       Icon: Database },

{ key: 'redis',    label: 'Redis',            Icon: Activity },

{ key: 'celery',   label: 'Celery Worker',    Icon: Activity },

{ key: 'beat',     label: 'Celery Beat',      Icon: Clock },

{ key: 'minio',    label: 'MinIO',            Icon: Cloud },

{ key: 'mailpit',  label: 'Mailpit',          Icon: Mail },

{ key: 'llm',      label: 'LLM',              Icon: Brain },

{ key: 'websocket',label: 'WebSocket',        Icon: MessageSquare },

]

export default function MonitorPage() {

const [statuses, setStatuses] = useState(

Object.fromEntries(SERVICE_CARDS.map((s) => [s.key, 'loading']))

)

const [lastChecked, setLastChecked] = useState(null)

const [checking, setChecking] = useState(false)

const runChecks = useCallback(async () => {

setChecking(true)

try {

const s = (await servicesApi.getAllHealth()).data.services || {}

setStatuses({

api:       s.api?.status ?? 'unhealthy',

database:  s.database?.status ?? 'unhealthy',

redis:     s.redis?.status ?? 'unhealthy',

celery:    s.celery_worker?.status ?? 'unhealthy',

beat:      s.celery_beat?.status ?? 'unhealthy',

minio:     s.minio?.status ?? 'unhealthy',

mailpit:   s.mailpit?.status ?? 'unhealthy',

llm:       s.llm?.status ?? 'not_configured',

websocket: s.websocket?.status ?? 'unhealthy',

})

} catch {

setStatuses(Object.fromEntries(SERVICE_CARDS.map((s) => [s.key, 'unhealthy'])))

} finally {

setChecking(false)

setLastChecked(new Date())

}

}, [])

useEffect(() => { runChecks() }, [runChecks])

const healthy = Object.values(statuses).filter((s) => s === 'healthy' || s === 'configured').length

return (

<div id="monitor-page" className="space-y-6 max-w-[1400px]">

<div className="flex items-center justify-between">

<div>

<h1 className="text-2xl font-bold tracking-tight">Monitor</h1>

<p className="text-sm text-muted-foreground">

Server and service health — {healthy}/{SERVICE_CARDS.length} healthy

{lastChecked && (

<span className="ml-2 text-xs">

· Last checked {lastChecked.toLocaleTimeString()}

</span>

)}

</p>

</div>

<Button

id="btn-monitor-refresh"

variant="outline"

size="icon"

onClick={runChecks}

disabled={checking}

>

<RefreshCw className={checking ? 'animate-spin' : ''} />

</Button>

</div>

<div className="grid grid-cols-2 md:grid-cols-4 gap-4">

{SERVICE_CARDS.map(({ key, label, Icon }) => (

<Card key={key} className="transition-shadow hover:shadow-md">

<CardHeader className="pb-2 pt-4 px-4">

<div className="flex items-center justify-between">

<div className="flex items-center gap-2">

<Icon className="size-4 text-muted-foreground" />

<CardTitle className="text-sm font-medium">{label}</CardTitle>

</div>

</div>

</CardHeader>

<CardContent className="pb-4 px-4">

<StatusBadge status={statuses[key]} />

</CardContent>

</Card>

))}

</div>

<RecentJobs key={lastChecked?.getTime()} />

</div>

)

}

const OUTCOME_VARIANT = { SUCCESS: 'secondary', FAILED: 'destructive', FAILURE: 'destructive', ERROR: 'destructive' }

function RecentJobs() {

const [jobs, setJobs] = useState(null)

useEffect(() => {

servicesApi.recentJobs(30).then((r) => setJobs(r.data.jobs)).catch(() => setJobs([]))

}, [])

return (

<Card id="recent-jobs">

<CardHeader>

<CardTitle className="flex items-center gap-2 text-base"><ListChecks className="size-4" /> Recent jobs</CardTitle>

<CardDescription>The last 30 finished Celery jobs (results are kept for a day).</CardDescription>

</CardHeader>

<CardContent>

{jobs === null ? <p className="text-sm text-muted-foreground">Loading…</p> : jobs.length === 0 ? (

<p className="text-sm text-muted-foreground">No finished jobs yet — or the worker has not run since results expired.</p>

) : (

<div className="overflow-x-auto rounded-md border">

<Table>

<TableHeader>

<TableRow><TableHead>Job</TableHead><TableHead>Outcome</TableHead><TableHead>Finished</TableHead><TableHead>Detail</TableHead></TableRow>

</TableHeader>

<TableBody>

{jobs.map((j) => (

<TableRow key={j.id}>

<TableCell className="font-mono text-xs">{j.name}</TableCell>

<TableCell><Badge variant={OUTCOME_VARIANT[j.outcome] || 'outline'}>{j.outcome}</Badge></TableCell>

<TableCell className="text-xs">{formatDateTime(j.finished_at)}</TableCell>

<TableCell className="max-w-md truncate text-xs text-muted-foreground" title={j.detail || ''}>{j.detail || '—'}</TableCell>

</TableRow>

))}

</TableBody>

</Table>

</div>

)}

</CardContent>

</Card>

)

}

frontend/src/pages/admin/ConfigurationPage.jsx

import { useCallback, useEffect, useState } from 'react'

import { Brain, CheckCircle, GitBranch, KeyRound, Loader2, Mail, PlugZap, RefreshCw, Save, XCircle } from 'lucide-react'

import { toast } from 'sonner'

import { Alert, AlertDescription, AlertTitle } from '@/components/ui/alert'

import { Badge } from '@/components/ui/badge'

import { Button } from '@/components/ui/button'

import { Card, CardContent, CardDescription, CardFooter, CardHeader, CardTitle } from '@/components/ui/card'

import { Input } from '@/components/ui/input'

import { Label } from '@/components/ui/label'

import { NativeSelect, NativeSelectOption } from '@/components/ui/native-select'

import { Skeleton } from '@/components/ui/skeleton'

import { settingsApi } from '@/api/settings'

import servicesApi from '@/api/services'

import { apiError } from '@/lib/project'

const TOKEN_SOURCE = { database: 'Set here', env: 'Set in .env' }

function TestResult({ result, okNote }) {

if (!result) return null

return (

<Alert variant={result.ok ? 'default' : 'destructive'}>

{result.ok ? <CheckCircle /> : <XCircle />}

<AlertTitle>{result.ok ? 'Connection works' : 'Connection failed'}</AlertTitle>

<AlertDescription>

<ul className="space-y-1">

{result.checks.map((c) => (

<li key={c.name}><span className="font-medium">{c.name}:</span> {c.detail}</li>

))}

</ul>

{result.ok && okNote && <p className="mt-1">{okNote}</p>}

</AlertDescription>

</Alert>

)

}

const MAIL_FIELDS = ['host', 'port', 'security', 'username', 'from_address']

function MailSection() {

const [saved, setSaved] = useState(null)

const [form, setForm] = useState(Object.fromEntries(MAIL_FIELDS.map((f) => [f, ''])))

const [password, setPassword] = useState('')

const [saving, setSaving] = useState(false)

const [testing, setTesting] = useState(false)

const [result, setResult] = useState(null)

const load = useCallback(async () => {

try {

const { data } = await settingsApi.mail()

setSaved(data)

setForm(Object.fromEntries(MAIL_FIELDS.map((f) => [f, data[f] ?? ''])))

} catch (err) {

toast.error(apiError(err, 'Could not load mail settings'))

}

}, [])

useEffect(() => { load() }, [load])

const save = async (extra = {}) => {

setSaving(true)

try {

const payload = { ...form, port: form.port ? Number(form.port) : null, ...extra }

if (password) payload.password = password

const { data } = await settingsApi.saveMail(payload)

setSaved(data)

setPassword('')

setResult(null)

toast.success('Mail settings saved — the next email uses them')

} catch (err) {

toast.error(apiError(err, 'Could not save'))

} finally {

setSaving(false)

}

}

const test = async () => {

setTesting(true)

try {

setResult((await settingsApi.testMail()).data)

} catch (err) {

toast.error(apiError(err, 'Could not run the test'))

} finally {

setTesting(false)

}

}

const dirty = saved && (password || MAIL_FIELDS.some((k) => String(form[k] ?? '') !== String(saved[k] ?? '')))

const set = (key) => (e) => setForm({ ...form, [key]: e.target.value })

return (

<Card id="config-mail">

<CardHeader>

<div className="flex items-center gap-2">

<Mail className="size-4 text-muted-foreground" />

<CardTitle className="text-base">Mail</CardTitle>

{saved && <Badge variant={saved.host ? 'secondary' : 'outline'}>{saved.host ? 'Configured' : 'Not configured'}</Badge>}

</div>

<CardDescription>

The SMTP server for notification emails. Empty fields fall back to <code className="font-mono text-xs">.env</code> (Mailpit locally).

</CardDescription>

</CardHeader>

{!saved ? (

<CardContent className="space-y-3"><Skeleton className="h-9 w-full" /><Skeleton className="h-9 w-2/3" /></CardContent>

) : (

<CardContent className="space-y-4">

<div className="grid gap-4 sm:grid-cols-2">

<div className="space-y-2">

<Label htmlFor="mail-host">SMTP host</Label>

<Input id="mail-host" value={form.host} placeholder="smtp.acme.com" onChange={set('host')} />

</div>

<div className="grid grid-cols-2 gap-4">

<div className="space-y-2">

<Label htmlFor="mail-port">Port</Label>

<Input id="mail-port" type="number" min={1} max={65535} value={form.port} onChange={set('port')} />

</div>

<div className="space-y-2">

<Label htmlFor="mail-security">Security</Label>

<NativeSelect id="mail-security" className="w-full" value={form.security} onChange={set('security')}>

<NativeSelectOption value="none">None</NativeSelectOption>

<NativeSelectOption value="starttls">STARTTLS</NativeSelectOption>

<NativeSelectOption value="ssl">SSL/TLS</NativeSelectOption>

</NativeSelect>

</div>

</div>

<div className="space-y-2">

<Label htmlFor="mail-user">Username</Label>

<Input id="mail-user" value={form.username} placeholder="Empty — no login" autoComplete="off" onChange={set('username')} />

</div>

<div className="space-y-2">

<div className="flex items-center justify-between">

<Label htmlFor="mail-password">Password</Label>

<span className="text-xs text-muted-foreground">{saved.password_set ? TOKEN_SOURCE[saved.password_source] : 'Not set'}</span>

</div>

<Input id="mail-password" type="password" autoComplete="off" value={password}

placeholder={saved.password_set ? '•••••••••••• (unchanged)' : ''} onChange={(e) => setPassword(e.target.value)} />

<p className="text-xs text-muted-foreground">Stored encrypted and never shown again.</p>

</div>

<div className="space-y-2">

<Label htmlFor="mail-from">From address</Label>

<Input id="mail-from" type="email" value={form.from_address} placeholder="noreply@acme.com" onChange={set('from_address')} />

</div>

</div>

<TestResult result={result} okNote="The test only connects; nothing was sent." />

</CardContent>

)}

<CardFooter className="flex-wrap justify-between gap-2 border-t">

<Button variant="outline" onClick={test} disabled={!saved || testing || dirty}

title={dirty ? 'Save first — the test uses the saved settings' : undefined}>

{testing ? <Loader2 className="animate-spin" /> : <PlugZap />} Test connection

</Button>

<div className="flex gap-2">

{saved?.password_source === 'database' && (

<Button variant="ghost" onClick={() => save({ password: '' })} disabled={saving}><KeyRound /> Clear saved password</Button>

)}

<Button id="btn-save-mail" onClick={() => save()} disabled={!dirty || saving}>

{saving ? <Loader2 className="animate-spin" /> : <Save />} Save

</Button>

</div>

</CardFooter>

</Card>

)

}

function AiSection() {

const [llm, setLlm] = useState(null)

useEffect(() => { servicesApi.getLlmHealth().then((r) => setLlm(r.data)).catch(() => setLlm({})) }, [])

return (

<Card id="config-ai">

<CardHeader>

<div className="flex items-center gap-2">

<Brain className="size-4 text-muted-foreground" />

<CardTitle className="text-base">AI</CardTitle>

{llm && <Badge variant={llm.status === 'configured' ? 'secondary' : 'outline'}>

{llm.status === 'configured' ? 'Configured' : 'Not configured'}</Badge>}

</div>

<CardDescription>

Fixed in <code className="font-mono text-xs">.env</code> (<code className="font-mono text-xs">OPENAI_API_KEY</code>,{' '}

<code className="font-mono text-xs">OPENAI_MODEL</code>, <code className="font-mono text-xs">OPENAI_BASE_URL</code>) — not changeable here.

</CardDescription>

</CardHeader>

<CardContent className="grid gap-2 text-sm sm:grid-cols-2">

{!llm ? <Skeleton className="h-5 w-48" /> : (

<>

<p><span className="text-muted-foreground">Model:</span> {llm.model || '—'}</p>

<p className="truncate"><span className="text-muted-foreground">Endpoint:</span> {llm.base_url || '—'}</p>

</>

)}

</CardContent>

</Card>

)

}

function GitHubSection() {

const [saved, setSaved] = useState(null)

const [form, setForm] = useState({ owner: '', committer_name: '', committer_email: '' })

const [token, setToken] = useState('')

const [saving, setSaving] = useState(false)

const [testing, setTesting] = useState(false)

const [result, setResult] = useState(null)

const load = useCallback(async () => {

try {

const { data } = await settingsApi.github()

setSaved(data)

setForm({ owner: data.owner, committer_name: data.committer_name, committer_email: data.committer_email })

} catch (err) {

toast.error(apiError(err, 'Could not load GitHub settings'))

}

}, [])

useEffect(() => { load() }, [load])

const save = async (extra = {}) => {

setSaving(true)

try {

const payload = { ...form, ...extra }

if (token) payload.token = token

const { data } = await settingsApi.saveGithub(payload)

setSaved(data)

setToken('')

setResult(null)

toast.success('GitHub settings saved')

} catch (err) {

toast.error(apiError(err, 'Could not save'))

} finally {

setSaving(false)

}

}

const test = async () => {

setTesting(true)

try {

const { data } = await settingsApi.testGithub()

setResult(data)

} catch (err) {

toast.error(apiError(err, 'Could not run the test'))

} finally {

setTesting(false)

}

}

const dirty = saved && (token || Object.keys(form).some((k) => form[k] !== saved[k]))

return (

<Card id="config-github">

<CardHeader>

<div className="flex items-center gap-2">

<GitBranch className="size-4 text-muted-foreground" />

<CardTitle className="text-base">GitHub</CardTitle>

{saved && (

<Badge variant={saved.token_set && saved.owner ? 'secondary' : 'outline'}>

{saved.token_set && saved.owner ? 'Configured' : 'Not configured'}

</Badge>

)}

</div>

<CardDescription>

TRACE creates every project's repository — always public — under this organization, opens

each task as an issue there and invites project members as collaborators.

</CardDescription>

</CardHeader>

{!saved ? (

<CardContent className="space-y-3">

<Skeleton className="h-9 w-full" /><Skeleton className="h-9 w-full" /><Skeleton className="h-9 w-2/3" />

</CardContent>

) : (

<CardContent className="space-y-4">

<div className="grid gap-4 sm:grid-cols-2">

<div className="space-y-2">

<Label htmlFor="gh-owner">Organization</Label>

<Input id="gh-owner" value={form.owner} placeholder="acme-corp"

onChange={(e) => setForm({ ...form, owner: e.target.value })} />

<p className="text-xs text-muted-foreground">The organization login. Personal accounts are not supported.</p>

</div>

<div className="space-y-2">

<div className="flex items-center justify-between">

<Label htmlFor="gh-token">Token</Label>

<span className="text-xs text-muted-foreground">

{saved.token_set ? TOKEN_SOURCE[saved.token_source] : 'Not set'}

</span>

</div>

<Input id="gh-token" type="password" autoComplete="off" value={token}

placeholder={saved.token_set ? '•••••••••••• (unchanged)' : 'github_pat_…'}

onChange={(e) => setToken(e.target.value)} />

<p className="text-xs text-muted-foreground">

Fine-grained, for this organization only: Administration, Contents and Issues read/write,

Metadata read. Stored encrypted and never shown again.

</p>

</div>

<div className="space-y-2">

<Label htmlFor="gh-cname">Committer name</Label>

<Input id="gh-cname" value={form.committer_name} placeholder="TRACE"

onChange={(e) => setForm({ ...form, committer_name: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="gh-cemail">Committer email</Label>

<Input id="gh-cemail" type="email" value={form.committer_email} placeholder="trace@acme.com"

onChange={(e) => setForm({ ...form, committer_email: e.target.value })} />

</div>

</div>

<TestResult result={result}

okNote="Permission to create repositories is confirmed by the first project a Manager creates." />

</CardContent>

)}

<CardFooter className="flex-wrap justify-between gap-2 border-t">

<Button variant="outline" onClick={test} disabled={!saved || testing || dirty}

title={dirty ? 'Save first — the test uses the saved settings' : undefined}>

{testing ? <Loader2 className="animate-spin" /> : <PlugZap />} Test connection

</Button>

<div className="flex gap-2">

{saved?.token_source === 'database' && (

<Button variant="ghost" onClick={() => save({ token: '' })} disabled={saving}>

<KeyRound /> Clear saved token

</Button>

)}

<Button id="btn-save-github" onClick={() => save()} disabled={!dirty || saving}>

{saving ? <Loader2 className="animate-spin" /> : <Save />} Save

</Button>

</div>

</CardFooter>

</Card>

)

}

export default function ConfigurationPage() {

const [key, setKey] = useState(0)

return (

<div id="configuration-page" className="space-y-6 max-w-[1400px]">

<div className="flex items-center justify-between">

<div>

<h1 className="text-2xl font-bold tracking-tight">Configuration</h1>

<p className="text-sm text-muted-foreground">

Runtime settings stored in the database — a saved value wins over <code className="font-mono text-xs">.env</code>. No redeploy required.

</p>

</div>

<Button variant="outline" size="icon" aria-label="Refresh" onClick={() => setKey((k) => k + 1)}>

<RefreshCw />

</Button>

</div>

<GitHubSection key={`gh-${key}`} />

<MailSection key={`mail-${key}`} />

<AiSection key={`ai-${key}`} />

</div>

)

}

frontend/src/pages/admin/AdminSettingsPage.jsx

import { useState, useEffect } from 'react'

import { Settings as SettingsIcon, User, BellRing, ShieldCheck, Palette as PaletteIcon, Save as SaveIcon, Sun as SunIcon, Moon as MoonIcon, CheckCircle, AlertTriangle, Pencil } from 'lucide-react'

import { Card, CardContent, CardHeader, CardTitle } from '@/components/ui/card'

import { Badge } from '@/components/ui/badge'

import { Button } from '@/components/ui/button'

import { Input } from '@/components/ui/input'

import { Label } from '@/components/ui/label'

import { Switch } from '@/components/ui/switch'

import { Alert, AlertDescription } from '@/components/ui/alert'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import { Separator } from '@/components/ui/separator'

import { Tabs, TabsContent, TabsList, TabsTrigger } from '@/components/ui/tabs'

import { Select, SelectContent, SelectItem, SelectTrigger, SelectValue } from '@/components/ui/select'

import { useAuth } from '@/contexts/AuthContext'

import { useTheme } from '@/contexts/ThemeContext'

import { authApi } from '@/api'

export default function SettingsPage() {

const { user, updateUser } = useAuth()

const { mode, toggleMode } = useTheme()

const [saving, setSaving] = useState(false)

const [msg, setMsg] = useState(null)

const [profileForm, setProfileForm] = useState({ name: '', phone: '', gender: '' })

const [notifications, setNotifications] = useState({

email_task: true, email_attendance: true, email_reports: false,

push_task: true, push_attendance: false,

})

useEffect(() => {

if (user) setProfileForm({ name: user.name || '', phone: user.phone || '', gender: user.gender || '' })

}, [user])

const handleSaveProfile = async () => {

setSaving(true); setMsg(null)

try {

const res = await authApi.updateProfile(user.id, {

name: profileForm.name || undefined,

phone: profileForm.phone || undefined,

gender: profileForm.gender || undefined,

})

updateUser(res.data)

setMsg({ type: 'success', text: 'Profile updated successfully!' })

} catch (err) {

setMsg({ type: 'error', text: err.response?.data?.detail || 'Failed to update profile' })

} finally { setSaving(false) }

}

const handleSaveNotifications = () => {

localStorage.setItem('trace_notifications', JSON.stringify(notifications))

setMsg({ type: 'success', text: 'Notification preferences saved!' })

}

const initials = (user?.name || 'U').split(' ').map(w => w[0]).join('').slice(0, 2).toUpperCase()

return (

<div id="settings-page" className="space-y-6 max-w-[900px]">

<div>

<h1 className="text-2xl font-bold tracking-tight flex items-center gap-2">

<SettingsIcon className="size-5 text-muted-foreground" /> Settings

</h1>

<p className="text-sm text-muted-foreground">Manage your account and preferences</p>

</div>

{msg && (

<Alert variant={msg.type === 'success' ? 'default' : 'destructive'}>

{msg.type === 'success' ? <CheckCircle className="size-4" /> : <AlertTriangle className="size-4" />}

<AlertDescription>{msg.text}</AlertDescription>

</Alert>

)}

<Tabs defaultValue="profile" onValueChange={() => setMsg(null)}>

<TabsList>

<TabsTrigger value="profile"><User className="size-3 mr-1" />Profile</TabsTrigger>

<TabsTrigger value="notifications"><BellRing className="size-3 mr-1" />Notifications</TabsTrigger>

<TabsTrigger value="security"><ShieldCheck className="size-3 mr-1" />Security</TabsTrigger>

<TabsTrigger value="appearance"><PaletteIcon className="size-3 mr-1" />Appearance</TabsTrigger>

</TabsList>

<TabsContent value="profile">

<Card>

<CardHeader><CardTitle className="text-sm">Profile Information</CardTitle></CardHeader>

<CardContent className="space-y-6">

<div className="flex items-center gap-4 p-4 rounded-lg bg-muted/50">

<Avatar className="size-12">

<AvatarFallback>{initials}</AvatarFallback>

</Avatar>

<div className="flex-1">

<div className="font-medium">{user?.name || '—'}</div>

<div className="text-xs text-muted-foreground">{user?.email}</div>

<div className="flex items-center gap-1.5 mt-1 flex-wrap">

{user?.roles?.map((r) => <Badge key={r} variant="secondary">{r}</Badge>)}

<Badge variant={user?.is_verified ? 'default' : 'secondary'}>

{user?.is_verified ? 'Verified' : 'Unverified'}

</Badge>

</div>

</div>

</div>

<div className="grid grid-cols-1 sm:grid-cols-2 gap-4">

<div className="space-y-2">

<Label htmlFor="s-name">Full Name</Label>

<Input id="s-name" value={profileForm.name} onChange={e => setProfileForm({ ...profileForm, name: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="s-phone">Phone</Label>

<Input id="s-phone" type="tel" placeholder="+91-9876543210" value={profileForm.phone} onChange={e => setProfileForm({ ...profileForm, phone: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="s-email">Email</Label>

<Input id="s-email" type="email" value={user?.email || ''} disabled />

</div>

<div className="space-y-2">

<Label>Gender</Label>

<Select value={profileForm.gender} onValueChange={v => setProfileForm({ ...profileForm, gender: v })}>

<SelectTrigger><SelectValue placeholder="Prefer not to say" /></SelectTrigger>

<SelectContent>

<SelectItem value="">Prefer not to say</SelectItem>

<SelectItem value="Male">Male</SelectItem>

<SelectItem value="Female">Female</SelectItem>

<SelectItem value="Non-binary">Non-binary</SelectItem>

</SelectContent>

</Select>

</div>

</div>

<Button onClick={handleSaveProfile} disabled={saving}>

{saving ? <span className="size-4 border-2 border-primary-foreground/30 border-t-primary-foreground rounded-full animate-spin" /> : <SaveIcon className="size-4" />}

Save Changes

</Button>

</CardContent>

</Card>

</TabsContent>

<TabsContent value="notifications">

<Card>

<CardHeader><CardTitle className="text-sm">Notification Preferences</CardTitle></CardHeader>

<CardContent className="space-y-6">

<div className="space-y-4">

<p className="text-xs font-medium text-muted-foreground uppercase tracking-wider">Email Notifications</p>

{[

{ key: 'email_task', label: 'Task assignments & updates' },

{ key: 'email_attendance', label: 'Attendance reminders' },

{ key: 'email_reports', label: 'Weekly productivity reports' },

].map(item => (

<div key={item.key} className="flex items-center justify-between">

<Label className="font-normal">{item.label}</Label>

<Switch checked={notifications[item.key]} onCheckedChange={v => setNotifications({ ...notifications, [item.key]: v })} />

</div>

))}

</div>

<Separator />

<div className="space-y-4">

<p className="text-xs font-medium text-muted-foreground uppercase tracking-wider">Push Notifications</p>

{[

{ key: 'push_task', label: 'Task deadline reminders' },

{ key: 'push_attendance', label: 'Check-in/out alerts' },

].map(item => (

<div key={item.key} className="flex items-center justify-between">

<Label className="font-normal">{item.label}</Label>

<Switch checked={notifications[item.key]} onCheckedChange={v => setNotifications({ ...notifications, [item.key]: v })} />

</div>

))}

</div>

<Button onClick={handleSaveNotifications}><SaveIcon className="size-4" />Save Preferences</Button>

</CardContent>

</Card>

</TabsContent>

<TabsContent value="security">

<Card>

<CardHeader><CardTitle className="text-sm">Security Settings</CardTitle></CardHeader>

<CardContent className="space-y-3">

{[

{ title: 'Password', sub: 'Last changed: Never', action: <Button variant="outline" size="sm"><Pencil className="size-3" />Change</Button> },

{ title: 'Two-Factor Authentication', sub: 'Add an extra layer of security', action: <Badge variant="secondary">Not Enabled</Badge> },

{ title: 'Active Sessions', sub: '1 active session on this device', action: <Badge>Current</Badge> },

].map(item => (

<div key={item.title} className="flex items-center justify-between p-4 rounded-lg bg-muted/50">

<div>

<div className="text-sm font-medium">{item.title}</div>

<div className="text-xs text-muted-foreground mt-0.5">{item.sub}</div>

</div>

{item.action}

</div>

))}

</CardContent>

</Card>

</TabsContent>

<TabsContent value="appearance">

<Card>

<CardHeader><CardTitle className="text-sm">Appearance</CardTitle></CardHeader>

<CardContent className="space-y-6">

<div>

<p className="text-xs font-medium text-muted-foreground uppercase tracking-wider mb-3">Theme Mode</p>

<div className="flex gap-3">

{[{ key: 'dark', label: 'Dark', Icon: MoonIcon }, { key: 'light', label: 'Light', Icon: SunIcon }].map(({ key, label, Icon }) => (

<Button

key={key}

variant={mode === key ? 'default' : 'outline'}

onClick={toggleMode}

className="flex items-center gap-2"

>

<Icon className="size-4" /> {label}

{mode === key && <CheckCircle className="size-3" />}

</Button>

))}

</div>

</div>

</CardContent>

</Card>

</TabsContent>

</Tabs>

</div>

)

}

frontend/src/pages/manager/ManagerDashboardPage.jsx

import { useCallback, useEffect, useState } from 'react'

import { useNavigate } from 'react-router-dom'

import { AlertTriangle, FolderKanban, Plus, RefreshCw } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import { Card, CardContent, CardDescription, CardHeader, CardTitle } from '@/components/ui/card'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import { Progress } from '@/components/ui/progress'

import { Skeleton } from '@/components/ui/skeleton'

import { Empty, EmptyContent, EmptyDescription, EmptyHeader, EmptyMedia, EmptyTitle } from '@/components/ui/empty'

import { useAuth } from '@/contexts/AuthContext'

import { projectsApi } from '@/api/projects'

import { ProjectStatusBadge, TaskStatusBadge } from '@/components/project/status'

import ReportDownload from '@/components/project/ReportDownload'

import { apiError, formatDate, initials } from '@/lib/project'

export default function ManagerDashboardPage() {

const { user } = useAuth()

const navigate = useNavigate()

const [projects, setProjects] = useState(null)

const [activity, setActivity] = useState([])

const refresh = useCallback(async () => {

try {

const [p, a] = await Promise.all([projectsApi.list(), projectsApi.activity()])

setProjects(p.data)

setActivity(a.data)

} catch (err) {

toast.error(apiError(err, 'Could not load projects'))

setProjects([])

}

}, [])

useEffect(() => { refresh() }, [refresh])

const loading = projects === null

const list = projects || []

const totalTasks = list.reduce((n, p) => n + p.stats.total_tasks, 0)

const doneTasks = list.reduce((n, p) => n + p.stats.completed_tasks, 0)

const stats = [

{ label: 'Projects', value: list.length },

{ label: 'Active', value: list.filter((p) => p.status === 'Active').length },

{ label: 'Completed', value: list.filter((p) => p.status === 'Completed').length },

{ label: 'Overall completion', value: totalTasks ? `${Math.round((doneTasks / totalTasks) * 100)}%` : '—' },

{ label: 'At risk', value: list.filter((p) => p.at_risk).length, warn: true },

]

return (

<div id="manager-dashboard-page" className="space-y-6 max-w-[1400px]">

<div className="flex flex-wrap items-center justify-between gap-3">

<div>

<h1 className="text-2xl font-bold tracking-tight">Welcome, {user?.name || 'Manager'}</h1>

<p className="text-sm text-muted-foreground">All your projects at a glance</p>

</div>

<div className="flex items-center gap-2">

<Button variant="outline" size="icon" onClick={refresh} aria-label="Refresh"><RefreshCw /></Button>

<ReportDownload projects={list} />

<Button id="btn-new-project" onClick={() => navigate('/manager/projects/new')}>

<Plus /> New project

</Button>

</div>

</div>

<div className="grid grid-cols-2 md:grid-cols-5 gap-4">

{stats.map((s) => (

<Card key={s.label}>

<CardHeader className="pb-1">

<CardDescription>{s.label}</CardDescription>

</CardHeader>

<CardContent>

{loading ? <Skeleton className="h-8 w-12" /> : (

<p className={`text-2xl font-bold ${s.warn && s.value ? 'text-destructive' : ''}`}>{s.value}</p>

)}

</CardContent>

</Card>

))}

</div>

{!loading && list.length === 0 ? (

<Empty className="border border-dashed">

<EmptyHeader>

<EmptyMedia variant="icon"><FolderKanban /></EmptyMedia>

<EmptyTitle>No projects yet</EmptyTitle>

<EmptyDescription>

Create a project, upload its requirement documents and assign a Project Manager.

</EmptyDescription>

</EmptyHeader>

<EmptyContent>

<Button id="btn-create-first-project" onClick={() => navigate('/manager/projects/new')}>

<Plus /> Create a project

</Button>

</EmptyContent>

</Empty>

) : (

<div className="grid gap-6 lg:grid-cols-3">

<div className="lg:col-span-2 grid gap-4 sm:grid-cols-2 content-start">

{loading && [0, 1].map((i) => <Skeleton key={i} className="h-40" />)}

{list.map((p) => (

<Card

key={p.id}

className="cursor-pointer transition-colors hover:bg-muted/40"

onClick={() => navigate(`/manager/projects/${p.id}`)}

>

<CardHeader>

<div className="flex items-start justify-between gap-2">

<CardTitle className="text-base">{p.name}</CardTitle>

<ProjectStatusBadge status={p.status} />

</div>

<CardDescription className="line-clamp-2">{p.description || p.github_repo}</CardDescription>

</CardHeader>

<CardContent className="space-y-3">

<div className="space-y-1">

<div className="flex justify-between text-xs text-muted-foreground">

<span>{p.stats.completed_tasks}/{p.stats.total_tasks} tasks</span>

<span>{p.stats.completion_percentage}%</span>

</div>

<Progress value={p.stats.completion_percentage} />

</div>

<div className="flex items-center justify-between">

<div className="flex -space-x-2">

{p.project_managers.length === 0 && (

<span className="text-xs text-muted-foreground">No Project Manager yet</span>

)}

{p.project_managers.map((pm) => (

<Avatar key={pm.id} className="size-6 border-2 border-background" title={pm.name}>

<AvatarFallback className="text-[10px]">{initials(pm.name)}</AvatarFallback>

</Avatar>

))}

</div>

{p.at_risk && (

<span className="flex items-center gap-1 text-xs text-destructive">

<AlertTriangle className="size-3.5" /> At risk

</span>

)}

</div>

</CardContent>

</Card>

))}

</div>

<Card className="content-start">

<CardHeader>

<CardTitle className="text-base">Recent activity</CardTitle>

<CardDescription>Latest task changes across your projects</CardDescription>

</CardHeader>

<CardContent className="space-y-3">

{activity.length === 0 && <p className="text-sm text-muted-foreground">No task activity yet.</p>}

{activity.map((a) => (

<div key={a.task_id} className="flex items-start justify-between gap-2 text-sm">

<div className="min-w-0">

<p className="truncate font-medium">{a.task_title}</p>

<p className="truncate text-xs text-muted-foreground">

{a.project_name} · {a.assigned_to?.name || 'Unassigned'} · {formatDate(a.updated_at)}

</p>

</div>

<TaskStatusBadge status={a.status} />

</div>

))}

</CardContent>

</Card>

</div>

)}

</div>

)

}

frontend/src/pages/manager/ProjectCreatePage.jsx

import { useRef, useState } from 'react'

import { useNavigate } from 'react-router-dom'

import { ArrowLeft, ArrowRight, Check, FileText, Globe, Loader2, Upload, X } from 'lucide-react'

import { toast } from 'sonner'

import { Alert, AlertDescription, AlertTitle } from '@/components/ui/alert'

import { Button } from '@/components/ui/button'

import { Card, CardContent, CardDescription, CardFooter, CardHeader, CardTitle } from '@/components/ui/card'

import { Input } from '@/components/ui/input'

import { Label } from '@/components/ui/label'

import { Textarea } from '@/components/ui/textarea'

import { projectsApi } from '@/api/projects'

import { apiError } from '@/lib/project'

const STEPS = ['Details', 'Source files', 'Review']

const ACCEPT = '.pdf,.docx,.md,.markdown,.txt'

function repoSlug(name) {

return name.toLowerCase().replace(/[^a-z0-9]+/g, '-').replace(/^-+|-+$/g, '').slice(0, 100).replace(/-+$/, '')

}

function PublicNotice() {

return (

<Alert>

<Globe />

<AlertTitle>The project's GitHub repository is public</AlertTitle>

<AlertDescription>

Issues, generated documents — including the AI's summary of these requirements — and commit

history are world-readable. The files themselves stay private. Never put secrets in them.

</AlertDescription>

</Alert>

)

}

function formatSize(bytes) {

return bytes > 1024 * 1024 ? `${(bytes / 1024 / 1024).toFixed(1)} MB` : `${Math.max(1, Math.round(bytes / 1024))} KB`

}

export default function ProjectCreatePage() {

const navigate = useNavigate()

const fileInput = useRef(null)

const [step, setStep] = useState(0)

const [form, setForm] = useState({ name: '', description: '' })

const [files, setFiles] = useState([])

const [dragging, setDragging] = useState(false)

const [submitting, setSubmitting] = useState(false)

const slug = repoSlug(form.name)

const detailsValid = form.name.trim().length >= 2 && slug !== ''

const addFiles = (list) => {

const incoming = Array.from(list || [])

setFiles((prev) => [...prev, ...incoming.filter((f) => !prev.some((p) => p.name === f.name && p.size === f.size))])

}

const submit = async () => {

setSubmitting(true)

try {

const { data: project } = await projectsApi.create({

name: form.name.trim(),

description: form.description.trim() || null,

})

if (files.length) {

const { data: upload } = await projectsApi.uploadSourceFiles(project.id, files)

upload.rejected.forEach((r) => toast.warning(`${r.file_name} was not uploaded: ${r.reason}`))

}

toast.success(`Project "${project.name}" created`)

navigate(`/manager/projects/${project.id}`, { replace: true })

} catch (err) {

toast.error(apiError(err, 'Could not create the project'))

setSubmitting(false)

}

}

return (

<div id="project-create-page" className="space-y-6 max-w-3xl mx-auto">

<div>

<Button variant="ghost" size="sm" onClick={() => navigate('/manager')} className="-ml-2 mb-2">

<ArrowLeft /> Back

</Button>

<h1 className="text-2xl font-bold tracking-tight">New project</h1>

<p className="text-sm text-muted-foreground">

Describe the project, attach its requirement documents, then assign a Project Manager.

</p>

</div>

<ol className="flex items-center gap-2 text-sm">

{STEPS.map((label, i) => (

<li key={label} className="flex items-center gap-2">

<span className={`flex size-6 items-center justify-center rounded-full border text-xs font-medium ${

i < step ? 'bg-primary text-primary-foreground border-primary'

: i === step ? 'border-primary text-primary' : 'text-muted-foreground'}`}>

{i < step ? <Check className="size-3.5" /> : i + 1}

</span>

<span className={i === step ? 'font-medium' : 'text-muted-foreground'}>{label}</span>

{i < STEPS.length - 1 && <span className="mx-1 h-px w-8 bg-border" />}

</li>

))}

</ol>

<Card>

{step === 0 && (

<>

<CardHeader>

<CardTitle>Project details</CardTitle>

<CardDescription>

TRACE creates a GitHub repository for the project: tasks become its issues, and generated

documents are committed to it.

</CardDescription>

</CardHeader>

<CardContent className="space-y-4">

<div className="space-y-2">

<Label htmlFor="p-name">Name</Label>

<Input id="p-name" value={form.name} autoFocus

onChange={(e) => setForm({ ...form, name: e.target.value })} placeholder="Storefront relaunch" />

</div>

<div className="space-y-2">

<Label htmlFor="p-desc">Description</Label>

<Textarea id="p-desc" rows={3} value={form.description}

onChange={(e) => setForm({ ...form, description: e.target.value })}

placeholder="What is being built, and for whom" />

</div>

<p className="text-xs text-muted-foreground">

{form.name.trim() && !slug

? 'The name needs at least one letter or digit to name its repository.'

: <>Repository: <span className="font-mono">{slug || 'project-name'}</span> in the company's GitHub organization</>}

</p>

</CardContent>

</>

)}

{step === 1 && (

<>

<CardHeader>

<CardTitle>Source files</CardTitle>

<CardDescription>

Requirement documents — PDF, Word (.docx), Markdown or plain text, up to 20 MB each.

Their text is extracted for AI evaluation. You can add more later.

</CardDescription>

</CardHeader>

<CardContent className="space-y-4">

<PublicNotice />

<button

type="button"

onClick={() => fileInput.current?.click()}

onDragOver={(e) => { e.preventDefault(); setDragging(true) }}

onDragLeave={() => setDragging(false)}

onDrop={(e) => { e.preventDefault(); setDragging(false); addFiles(e.dataTransfer.files) }}

className={`flex w-full flex-col items-center justify-center gap-2 rounded-lg border-2 border-dashed p-8 text-sm transition-colors ${

dragging ? 'border-primary bg-muted' : 'border-border hover:bg-muted/50'}`}

>

<Upload className="size-6 text-muted-foreground" />

<span className="font-medium">Drop files here, or click to choose</span>

<span className="text-xs text-muted-foreground">{ACCEPT.replaceAll(',', ' ')}</span>

</button>

<input ref={fileInput} type="file" multiple accept={ACCEPT} className="hidden"

onChange={(e) => { addFiles(e.target.files); e.target.value = '' }} />

{files.length > 0 && (

<ul className="divide-y rounded-lg border">

{files.map((f) => (

<li key={`${f.name}-${f.size}`} className="flex items-center gap-3 px-3 py-2 text-sm">

<FileText className="size-4 text-muted-foreground" />

<span className="flex-1 truncate">{f.name}</span>

<span className="text-xs text-muted-foreground">{formatSize(f.size)}</span>

<Button variant="ghost" size="icon-sm" aria-label={`Remove ${f.name}`}

onClick={() => setFiles(files.filter((x) => x !== f))}><X /></Button>

</li>

))}

</ul>

)}

</CardContent>

</>

)}

{step === 2 && (

<>

<CardHeader>

<CardTitle>Review</CardTitle>

<CardDescription>The project starts as a Draft.</CardDescription>

</CardHeader>

<CardContent className="space-y-4">

<dl className="grid grid-cols-[140px_1fr] gap-y-2 text-sm">

<dt className="text-muted-foreground">Name</dt><dd>{form.name}</dd>

<dt className="text-muted-foreground">Description</dt><dd>{form.description || '—'}</dd>

<dt className="text-muted-foreground">Repository</dt>

<dd><span className="font-mono">{slug}</span> · public · created by TRACE</dd>

<dt className="text-muted-foreground">Source files</dt>

<dd>{files.length ? files.map((f) => f.name).join(', ') : 'None yet'}</dd>

</dl>

<PublicNotice />

</CardContent>

</>

)}

<CardFooter className="justify-between border-t">

<Button variant="outline" onClick={() => setStep(step - 1)} disabled={step === 0 || submitting}>

<ArrowLeft /> Back

</Button>

{step < 2 ? (

<Button onClick={() => setStep(step + 1)} disabled={step === 0 && !detailsValid}>

Next <ArrowRight />

</Button>

) : (

<Button id="btn-create-project" onClick={submit} disabled={submitting}>

{submitting ? <Loader2 className="animate-spin" /> : <Check />} Create project

</Button>

)}

</CardFooter>

</Card>

</div>

)

}

frontend/src/pages/manager/ProjectDetailPage.jsx

import { useCallback, useEffect, useState } from 'react'

import { useNavigate, useParams } from 'react-router-dom'

import { RefreshCw } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import { Tabs, TabsContent, TabsList, TabsTrigger } from '@/components/ui/tabs'

import { Skeleton } from '@/components/ui/skeleton'

import { projectsApi } from '@/api/projects'

import ProjectOverview from '@/components/project/ProjectOverview'

import TaskBoard from '@/components/project/TaskBoard'

import TeamPanel from '@/components/project/TeamPanel'

import ProgressReport from '@/components/project/ProgressReport'

import ProjectTreeGraph from '@/components/ProjectTreeGraph'

import GanttChart from '@/components/GanttChart'

import { ProjectStatusBadge } from '@/components/project/status'

import { apiError } from '@/lib/project'

const taskPath = (taskId) => `/manager/tasks/${taskId}`

export default function ManagerProjectDetailPage() {

const { id } = useParams()

const navigate = useNavigate()

const [project, setProject] = useState(null)

const load = useCallback(async () => {

try {

setProject((await projectsApi.get(id)).data)

} catch (err) {

toast.error(apiError(err, 'Could not load the project'))

if ([403, 404].includes(err.response?.status)) navigate('/manager', { replace: true })

}

}, [id, navigate])

useEffect(() => { setProject(null); load() }, [load])

if (!project) {

return <div className="space-y-4 max-w-[1400px]"><Skeleton className="h-10 w-72" /><Skeleton className="h-64" /></div>

}

return (

<div id="manager-project-page" className="space-y-6 max-w-[1400px]">

<div className="flex flex-wrap items-start justify-between gap-3">

<div className="min-w-0">

<div className="flex items-center gap-2">

<h1 className="text-2xl font-bold tracking-tight truncate">{project.name}</h1>

<ProjectStatusBadge status={project.status} />

</div>

<p className="text-sm text-muted-foreground">{project.description || project.github_repo}</p>

</div>

<Button variant="outline" size="icon" onClick={load} aria-label="Refresh"><RefreshCw /></Button>

</div>

<Tabs defaultValue="overview">

<TabsList>

<TabsTrigger value="overview">Overview</TabsTrigger>

<TabsTrigger value="tasks">Tasks</TabsTrigger>

<TabsTrigger value="tree">Tree</TabsTrigger>

<TabsTrigger value="gantt">Gantt</TabsTrigger>

<TabsTrigger value="report">Progress report</TabsTrigger>

<TabsTrigger value="team">Team</TabsTrigger>

</TabsList>

<TabsContent value="overview"><ProjectOverview project={project} isOwner onChange={load} /></TabsContent>

<TabsContent value="tasks"><TaskBoard projectId={project.id} taskPath={taskPath} /></TabsContent>

<TabsContent value="tree"><ProjectTreeGraph projectId={project.id} taskPath={taskPath} /></TabsContent>

<TabsContent value="gantt"><GanttChart projectId={project.id} /></TabsContent>

<TabsContent value="report"><ProgressReport projectId={project.id} canRefresh /></TabsContent>

<TabsContent value="team"><TeamPanel projectId={project.id} isOwner onChange={load} /></TabsContent>

</Tabs>

</div>

)

}

frontend/src/pages/manager/ManagerSettingsPage.jsx

import { useState, useEffect } from 'react'

import { Settings as SettingsIcon, User, BellRing, ShieldCheck, Palette as PaletteIcon, Save as SaveIcon, Sun as SunIcon, Moon as MoonIcon, CheckCircle, AlertTriangle, Pencil } from 'lucide-react'

import { Card, CardContent, CardHeader, CardTitle } from '@/components/ui/card'

import { Badge } from '@/components/ui/badge'

import { Button } from '@/components/ui/button'

import { Input } from '@/components/ui/input'

import { Label } from '@/components/ui/label'

import { Switch } from '@/components/ui/switch'

import { Alert, AlertDescription } from '@/components/ui/alert'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import { Separator } from '@/components/ui/separator'

import { Tabs, TabsContent, TabsList, TabsTrigger } from '@/components/ui/tabs'

import { Select, SelectContent, SelectItem, SelectTrigger, SelectValue } from '@/components/ui/select'

import { useAuth } from '@/contexts/AuthContext'

import { useTheme } from '@/contexts/ThemeContext'

import { authApi } from '@/api'

export default function SettingsPage() {

const { user, updateUser } = useAuth()

const { mode, toggleMode } = useTheme()

const [saving, setSaving] = useState(false)

const [msg, setMsg] = useState(null)

const [profileForm, setProfileForm] = useState({ name: '', phone: '', gender: '' })

const [notifications, setNotifications] = useState({

email_task: true, email_attendance: true, email_reports: false,

push_task: true, push_attendance: false,

})

useEffect(() => {

if (user) setProfileForm({ name: user.name || '', phone: user.phone || '', gender: user.gender || '' })

}, [user])

const handleSaveProfile = async () => {

setSaving(true); setMsg(null)

try {

const res = await authApi.updateProfile(user.id, {

name: profileForm.name || undefined,

phone: profileForm.phone || undefined,

gender: profileForm.gender || undefined,

})

updateUser(res.data)

setMsg({ type: 'success', text: 'Profile updated successfully!' })

} catch (err) {

setMsg({ type: 'error', text: err.response?.data?.detail || 'Failed to update profile' })

} finally { setSaving(false) }

}

const handleSaveNotifications = () => {

localStorage.setItem('trace_notifications', JSON.stringify(notifications))

setMsg({ type: 'success', text: 'Notification preferences saved!' })

}

const initials = (user?.name || 'U').split(' ').map(w => w[0]).join('').slice(0, 2).toUpperCase()

return (

<div id="settings-page" className="space-y-6 max-w-[900px]">

<div>

<h1 className="text-2xl font-bold tracking-tight flex items-center gap-2">

<SettingsIcon className="size-5 text-muted-foreground" /> Settings

</h1>

<p className="text-sm text-muted-foreground">Manage your account and preferences</p>

</div>

{msg && (

<Alert variant={msg.type === 'success' ? 'default' : 'destructive'}>

{msg.type === 'success' ? <CheckCircle className="size-4" /> : <AlertTriangle className="size-4" />}

<AlertDescription>{msg.text}</AlertDescription>

</Alert>

)}

<Tabs defaultValue="profile" onValueChange={() => setMsg(null)}>

<TabsList>

<TabsTrigger value="profile"><User className="size-3 mr-1" />Profile</TabsTrigger>

<TabsTrigger value="notifications"><BellRing className="size-3 mr-1" />Notifications</TabsTrigger>

<TabsTrigger value="security"><ShieldCheck className="size-3 mr-1" />Security</TabsTrigger>

<TabsTrigger value="appearance"><PaletteIcon className="size-3 mr-1" />Appearance</TabsTrigger>

</TabsList>

<TabsContent value="profile">

<Card>

<CardHeader><CardTitle className="text-sm">Profile Information</CardTitle></CardHeader>

<CardContent className="space-y-6">

<div className="flex items-center gap-4 p-4 rounded-lg bg-muted/50">

<Avatar className="size-12">

<AvatarFallback>{initials}</AvatarFallback>

</Avatar>

<div className="flex-1">

<div className="font-medium">{user?.name || '—'}</div>

<div className="text-xs text-muted-foreground">{user?.email}</div>

<div className="flex items-center gap-1.5 mt-1 flex-wrap">

{user?.roles?.map((r) => <Badge key={r} variant="secondary">{r}</Badge>)}

<Badge variant={user?.is_verified ? 'default' : 'secondary'}>

{user?.is_verified ? 'Verified' : 'Unverified'}

</Badge>

</div>

</div>

</div>

<div className="grid grid-cols-1 sm:grid-cols-2 gap-4">

<div className="space-y-2">

<Label htmlFor="s-name">Full Name</Label>

<Input id="s-name" value={profileForm.name} onChange={e => setProfileForm({ ...profileForm, name: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="s-phone">Phone</Label>

<Input id="s-phone" type="tel" placeholder="+91-9876543210" value={profileForm.phone} onChange={e => setProfileForm({ ...profileForm, phone: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="s-email">Email</Label>

<Input id="s-email" type="email" value={user?.email || ''} disabled />

</div>

<div className="space-y-2">

<Label>Gender</Label>

<Select value={profileForm.gender} onValueChange={v => setProfileForm({ ...profileForm, gender: v })}>

<SelectTrigger><SelectValue placeholder="Prefer not to say" /></SelectTrigger>

<SelectContent>

<SelectItem value="">Prefer not to say</SelectItem>

<SelectItem value="Male">Male</SelectItem>

<SelectItem value="Female">Female</SelectItem>

<SelectItem value="Non-binary">Non-binary</SelectItem>

</SelectContent>

</Select>

</div>

</div>

<Button onClick={handleSaveProfile} disabled={saving}>

{saving ? <span className="size-4 border-2 border-primary-foreground/30 border-t-primary-foreground rounded-full animate-spin" /> : <SaveIcon className="size-4" />}

Save Changes

</Button>

</CardContent>

</Card>

</TabsContent>

<TabsContent value="notifications">

<Card>

<CardHeader><CardTitle className="text-sm">Notification Preferences</CardTitle></CardHeader>

<CardContent className="space-y-6">

<div className="space-y-4">

<p className="text-xs font-medium text-muted-foreground uppercase tracking-wider">Email Notifications</p>

{[

{ key: 'email_task', label: 'Task assignments & updates' },

{ key: 'email_attendance', label: 'Attendance reminders' },

{ key: 'email_reports', label: 'Weekly productivity reports' },

].map(item => (

<div key={item.key} className="flex items-center justify-between">

<Label className="font-normal">{item.label}</Label>

<Switch checked={notifications[item.key]} onCheckedChange={v => setNotifications({ ...notifications, [item.key]: v })} />

</div>

))}

</div>

<Separator />

<div className="space-y-4">

<p className="text-xs font-medium text-muted-foreground uppercase tracking-wider">Push Notifications</p>

{[

{ key: 'push_task', label: 'Task deadline reminders' },

{ key: 'push_attendance', label: 'Check-in/out alerts' },

].map(item => (

<div key={item.key} className="flex items-center justify-between">

<Label className="font-normal">{item.label}</Label>

<Switch checked={notifications[item.key]} onCheckedChange={v => setNotifications({ ...notifications, [item.key]: v })} />

</div>

))}

</div>

<Button onClick={handleSaveNotifications}><SaveIcon className="size-4" />Save Preferences</Button>

</CardContent>

</Card>

</TabsContent>

<TabsContent value="security">

<Card>

<CardHeader><CardTitle className="text-sm">Security Settings</CardTitle></CardHeader>

<CardContent className="space-y-3">

{[

{ title: 'Password', sub: 'Last changed: Never', action: <Button variant="outline" size="sm"><Pencil className="size-3" />Change</Button> },

{ title: 'Two-Factor Authentication', sub: 'Add an extra layer of security', action: <Badge variant="secondary">Not Enabled</Badge> },

{ title: 'Active Sessions', sub: '1 active session on this device', action: <Badge>Current</Badge> },

].map(item => (

<div key={item.title} className="flex items-center justify-between p-4 rounded-lg bg-muted/50">

<div>

<div className="text-sm font-medium">{item.title}</div>

<div className="text-xs text-muted-foreground mt-0.5">{item.sub}</div>

</div>

{item.action}

</div>

))}

</CardContent>

</Card>

</TabsContent>

<TabsContent value="appearance">

<Card>

<CardHeader><CardTitle className="text-sm">Appearance</CardTitle></CardHeader>

<CardContent className="space-y-6">

<div>

<p className="text-xs font-medium text-muted-foreground uppercase tracking-wider mb-3">Theme Mode</p>

<div className="flex gap-3">

{[{ key: 'dark', label: 'Dark', Icon: MoonIcon }, { key: 'light', label: 'Light', Icon: SunIcon }].map(({ key, label, Icon }) => (

<Button

key={key}

variant={mode === key ? 'default' : 'outline'}

onClick={toggleMode}

className="flex items-center gap-2"

>

<Icon className="size-4" /> {label}

{mode === key && <CheckCircle className="size-3" />}

</Button>

))}

</div>

</div>

</CardContent>

</Card>

</TabsContent>

</Tabs>

</div>

)

}

frontend/src/pages/employee/EmployeeDashboardPage.jsx

import { useCallback, useEffect, useState } from 'react'

import { useNavigate } from 'react-router-dom'

import { AlertTriangle, Briefcase, RefreshCw } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import { Card, CardContent, CardDescription, CardHeader, CardTitle } from '@/components/ui/card'

import { Alert, AlertDescription, AlertTitle } from '@/components/ui/alert'

import { Progress } from '@/components/ui/progress'

import { Skeleton } from '@/components/ui/skeleton'

import { Empty, EmptyDescription, EmptyHeader, EmptyMedia, EmptyTitle } from '@/components/ui/empty'

import { useAuth } from '@/contexts/AuthContext'

import { projectsApi } from '@/api/projects'

import ReportDownload from '@/components/project/ReportDownload'

import { tasksApi } from '@/api/tasks'

import { RoleBadge, TaskStatusBadge } from '@/components/project/status'

import { apiError, formatDate, isOverdue } from '@/lib/project'

function dueBucket(task) {

if (isOverdue(task)) return 'Overdue'

if (!task.due_date) return 'No due date'

const days = (new Date(task.due_date) - new Date(new Date().toDateString())) / 86400000

return days <= 7 ? 'Due this week' : 'Later'

}

const BUCKETS = ['Overdue', 'Due this week', 'Later', 'No due date']

export default function EmployeeDashboardPage() {

const { user } = useAuth()

const navigate = useNavigate()

const [projects, setProjects] = useState(null)

const [tasks, setTasks] = useState([])

const refresh = useCallback(async () => {

try {

const [p, t] = await Promise.all([projectsApi.list(), tasksApi.mine()])

setProjects(p.data)

setTasks(t.data)

} catch (err) {

toast.error(apiError(err, 'Could not load your work'))

setProjects([])

}

}, [])

useEffect(() => { refresh() }, [refresh])

const loading = projects === null

const overdue = tasks.filter(isOverdue)

return (

<div id="employee-dashboard-page" className="space-y-6 max-w-[1400px]">

<div className="flex items-center justify-between">

<div>

<h1 className="text-2xl font-bold tracking-tight">Hello, {user?.name || 'there'}</h1>

<p className="text-sm text-muted-foreground">Your projects and open tasks</p>

</div>

<div className="flex items-center gap-2">

<Button variant="outline" size="icon" onClick={refresh} aria-label="Refresh"><RefreshCw /></Button>

<ReportDownload projects={projects || []} />

</div>

</div>

{overdue.length > 0 && (

<Alert variant="destructive">

<AlertTriangle />

<AlertTitle>{overdue.length} overdue task{overdue.length > 1 ? 's' : ''}</AlertTitle>

<AlertDescription>{overdue.map((t) => t.title).join(', ')}</AlertDescription>

</Alert>

)}

{!loading && projects.length === 0 ? (

<Empty className="border border-dashed">

<EmptyHeader>

<EmptyMedia variant="icon"><Briefcase /></EmptyMedia>

<EmptyTitle>You are not on a project yet</EmptyTitle>

<EmptyDescription>

A Manager makes you a Project Manager, or a Project Manager assigns you a task — then it appears here.

</EmptyDescription>

</EmptyHeader>

</Empty>

) : (

<div className="grid gap-6 lg:grid-cols-3">

<div className="space-y-4 lg:col-span-2">

<h2 className="text-lg font-semibold">My tasks</h2>

{!loading && tasks.length === 0 && <p className="text-sm text-muted-foreground">No open tasks assigned to you.</p>}

{BUCKETS.map((bucket) => {

const items = tasks.filter((t) => dueBucket(t) === bucket)

if (!items.length) return null

return (

<Card key={bucket}>

<CardHeader>

<CardTitle className={`text-base ${bucket === 'Overdue' ? 'text-destructive' : ''}`}>{bucket}</CardTitle>

</CardHeader>

<CardContent>

<ul className="divide-y rounded-lg border">

{items.map((t) => (

<li key={t.id} className="flex cursor-pointer items-center gap-3 px-3 py-2 text-sm hover:bg-muted/40"

onClick={() => navigate(`/employee/tasks/${t.id}`)}>

<span className="min-w-0 flex-1">

<span className="font-medium">{t.title}</span>

<span className="block text-xs text-muted-foreground">

{t.project_name} · {t.task_group_name} · due {formatDate(t.due_date)}

</span>

</span>

<TaskStatusBadge status={t.status} />

</li>

))}

</ul>

</CardContent>

</Card>

)

})}

</div>

<div className="space-y-4">

<h2 className="text-lg font-semibold">My projects</h2>

{loading && <Skeleton className="h-32" />}

{(projects || []).map((p) => (

<Card key={p.id} className="cursor-pointer transition-colors hover:bg-muted/40"

onClick={() => navigate(`/employee/projects/${p.id}`)}>

<CardHeader>

<CardTitle className="text-base">{p.name}</CardTitle>

<CardDescription><RoleBadge role={p.my_role} /></CardDescription>

</CardHeader>

<CardContent className="space-y-1">

<div className="flex justify-between text-xs text-muted-foreground">

<span>{p.stats.completed_tasks}/{p.stats.total_tasks} tasks</span>

<span>{p.stats.completion_percentage}%</span>

</div>

<Progress value={p.stats.completion_percentage} />

</CardContent>

</Card>

))}

</div>

</div>

)}

</div>

)

}

frontend/src/pages/employee/ProjectDetailPage.jsx

import { useCallback, useEffect, useState } from 'react'

import { useNavigate, useParams } from 'react-router-dom'

import { RefreshCw } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import { Tabs, TabsContent, TabsList, TabsTrigger } from '@/components/ui/tabs'

import { Skeleton } from '@/components/ui/skeleton'

import { projectsApi } from '@/api/projects'

import ProjectOverview from '@/components/project/ProjectOverview'

import TaskBoard from '@/components/project/TaskBoard'

import TeamPanel from '@/components/project/TeamPanel'

import ProjectDocEditor from '@/components/project/ProjectDocEditor'

import ProjectTreeGraph from '@/components/ProjectTreeGraph'

import GanttChart from '@/components/GanttChart'

import { ProjectStatusBadge, RoleBadge } from '@/components/project/status'

import { apiError } from '@/lib/project'

const taskPath = (taskId) => `/employee/tasks/${taskId}`

export default function EmployeeProjectDetailPage() {

const { id } = useParams()

const navigate = useNavigate()

const [project, setProject] = useState(null)

const load = useCallback(async () => {

try {

setProject((await projectsApi.get(id)).data)

} catch (err) {

toast.error(apiError(err, 'Could not load the project'))

if ([403, 404].includes(err.response?.status)) navigate('/employee', { replace: true })

}

}, [id, navigate])

useEffect(() => { setProject(null); load() }, [load])

if (!project) {

return <div className="space-y-4 max-w-[1400px]"><Skeleton className="h-10 w-72" /><Skeleton className="h-64" /></div>

}

const isPM = project.my_role === 'Project Manager'

const tree = <ProjectTreeGraph projectId={project.id} taskPath={taskPath} />

const gantt = <GanttChart projectId={project.id} canReevaluate={isPM} />

return (

<div id="employee-project-page" className="space-y-6 max-w-[1400px]">

<div className="flex flex-wrap items-start justify-between gap-3">

<div className="min-w-0">

<div className="flex flex-wrap items-center gap-2">

<h1 className="text-2xl font-bold tracking-tight truncate">{project.name}</h1>

<ProjectStatusBadge status={project.status} />

<RoleBadge role={project.my_role} />

</div>

<p className="text-sm text-muted-foreground">{project.description || project.github_repo}</p>

</div>

<Button variant="outline" size="icon" onClick={load} aria-label="Refresh"><RefreshCw /></Button>

</div>

{isPM ? (

<Tabs defaultValue="tasks">

<TabsList>

<TabsTrigger value="overview">Overview</TabsTrigger>

<TabsTrigger value="tasks">Tasks</TabsTrigger>

<TabsTrigger value="tree">Tree</TabsTrigger>

<TabsTrigger value="gantt">Gantt</TabsTrigger>

<TabsTrigger value="doc">Project doc</TabsTrigger>

<TabsTrigger value="team">Team</TabsTrigger>

</TabsList>

<TabsContent value="overview"><ProjectOverview project={project} isOwner={false} onChange={load} /></TabsContent>

<TabsContent value="tasks"><TaskBoard projectId={project.id} canManage taskPath={taskPath} onChange={load} /></TabsContent>

<TabsContent value="tree">{tree}</TabsContent>

<TabsContent value="gantt">{gantt}</TabsContent>

<TabsContent value="doc"><ProjectDocEditor projectId={project.id} /></TabsContent>

<TabsContent value="team"><TeamPanel projectId={project.id} isOwner={false} /></TabsContent>

</Tabs>

) : (

<Tabs defaultValue="mine">

<TabsList>

<TabsTrigger value="overview">Overview</TabsTrigger>

<TabsTrigger value="mine">My tasks</TabsTrigger>

<TabsTrigger value="tree">Tree</TabsTrigger>

<TabsTrigger value="gantt">Gantt</TabsTrigger>

</TabsList>

<TabsContent value="overview"><ProjectOverview project={project} isOwner={false} onChange={load} /></TabsContent>

<TabsContent value="mine"><TaskBoard projectId={project.id} mine taskPath={taskPath} /></TabsContent>

<TabsContent value="tree">{tree}</TabsContent>

<TabsContent value="gantt">{gantt}</TabsContent>

</Tabs>

)}

</div>

)

}

frontend/src/pages/employee/TaskDetailPage.jsx

import { useCallback, useEffect, useState } from 'react'

import { Link, useLocation, useNavigate, useParams } from 'react-router-dom'

import { ArrowLeft, CheckCircle2, ExternalLink, FileText, GitCommitHorizontal, Loader2 } from 'lucide-react'

import { toast } from 'sonner'

import { Button } from '@/components/ui/button'

import { Card, CardAction, CardContent, CardDescription, CardHeader, CardTitle } from '@/components/ui/card'

import { Skeleton } from '@/components/ui/skeleton'

import { NativeSelect, NativeSelectOption } from '@/components/ui/native-select'

import {

AlertDialog, AlertDialogAction, AlertDialogCancel, AlertDialogContent, AlertDialogDescription,

AlertDialogFooter, AlertDialogHeader, AlertDialogTitle,

} from '@/components/ui/alert-dialog'

import { tasksApi } from '@/api/tasks'

import { projectsApi } from '@/api/projects'

import { TaskStatusBadge } from '@/components/project/status'

import Markdown from '@/components/Markdown'

import TaskDiscussion from '@/components/project/TaskDiscussion'

import { apiError, formatDate, isOverdue } from '@/lib/project'

export default function TaskDetailPage() {

const { taskId } = useParams()

const navigate = useNavigate()

const panel = useLocation().pathname.startsWith('/manager') ? '/manager' : '/employee'

const [task, setTask] = useState(null)

const [candidates, setCandidates] = useState([])

const [busy, setBusy] = useState(null)

const [confirmComplete, setConfirmComplete] = useState(false)

const [progressDoc, setProgressDoc] = useState(null)

const load = useCallback(async () => {

try {

const { data } = await tasksApi.get(taskId)

setTask(data)

if (data.task_progress_doc) tasksApi.progressDoc(data.id).then((r) => setProgressDoc(r.data)).catch(() => {})

if (data.can_edit) setCandidates((await projectsApi.candidates(data.project_id)).data)

} catch (err) {

toast.error(apiError(err, 'Could not load the task'))

if ([403, 404].includes(err.response?.status)) navigate(panel, { replace: true })

}

}, [taskId, navigate, panel])

useEffect(() => { load() }, [load])

const setStatus = async (status) => {

setBusy(status)

try {

setTask((await tasksApi.updateStatus(task.id, status)).data)

toast.success(`Status set to ${status}`)

} catch (err) {

toast.error(apiError(err, 'Could not change the status'))

} finally {

setBusy(null)

setConfirmComplete(false)

}

}

const reassign = async (value) => {

try {

const { data } = await tasksApi.assign(task.id, value ? Number(value) : null)

setTask(data.task)

toast.success(value ? `Assigned to ${data.task.assigned_to.name}` : 'Task unassigned')

data.warnings.forEach((w) => toast.warning(w))

} catch (err) {

toast.error(apiError(err, 'Could not reassign'))

}

}

if (!task) return <div className="space-y-4 max-w-4xl"><Skeleton className="h-10 w-80" /><Skeleton className="h-64" /></div>

const isPM = task.can_edit

const issueRef = task.github_issue_id ? `#${task.github_issue_id}` : null

return (

<div id="task-detail-page" className="space-y-6 max-w-4xl">

<div>

<Button variant="ghost" size="sm" className="-ml-2 mb-2" nativeButton={false} render={<Link to={`${panel}/projects/${task.project_id}`} />}>

<ArrowLeft /> {task.project_name}

</Button>

<div className="flex flex-wrap items-center gap-2">

<h1 className="text-2xl font-bold tracking-tight">{task.title}</h1>

<TaskStatusBadge status={task.status} />

</div>

<p className="text-sm text-muted-foreground">

{task.task_group_name} · {task.priority} priority · due{' '}

<span className={isOverdue(task) ? 'text-destructive' : ''}>{formatDate(task.due_date)}</span>

</p>

</div>

<div className="grid gap-4 md:grid-cols-3">

<div className="space-y-4 md:col-span-2">

<Card>

<CardHeader><CardTitle className="text-base">Description</CardTitle></CardHeader>

<CardContent>

<p className="whitespace-pre-wrap text-sm">{task.description || 'No description.'}</p>

</CardContent>

</Card>

<Card>

<CardHeader>

<CardTitle className="flex items-center gap-2 text-base"><GitCommitHorizontal className="size-4" /> GitHub issue</CardTitle>

<CardDescription>This task is an issue in the project’s repository.</CardDescription>

</CardHeader>

<CardContent className="space-y-3 text-sm">

<p>

Reference {issueRef ? <strong>{issueRef}</strong> : 'the issue number'} in your commit messages so GitHub

links the work to it. When you are done, mark the task complete here — that closes the issue.

</p>

{issueRef && (

<pre className="rounded-md bg-muted px-3 py-2 text-xs">git commit -m "Add coupon field to cart ({issueRef})"</pre>

)}

{task.github_issue_url && (

<a href={task.github_issue_url} target="_blank" rel="noopener noreferrer"

className="inline-flex items-center gap-1.5 text-primary hover:underline">

Open GitHub issue {issueRef} <ExternalLink className="size-3" />

</a>

)}

</CardContent>

</Card>

<Card>

<CardHeader>

<CardTitle className="flex items-center gap-2 text-base"><FileText className="size-4" /> Progress document</CardTitle>

{task.task_progress_doc && (

<CardAction>

<Button size="sm" variant="ghost" nativeButton={false}

render={<a href={task.task_progress_doc} target="_blank" rel="noopener noreferrer" />}>

On GitHub <ExternalLink />

</Button>

</CardAction>

)}

</CardHeader>

<CardContent className="text-sm">

{progressDoc?.content ? (

<Markdown>{progressDoc.content}</Markdown>

) : task.progress_doc_error ? (

<p className="text-destructive">The AI could not write the plan: {task.progress_doc_error}</p>

) : (

<p className="text-muted-foreground">

{task.task_progress_doc ? 'Loading…' : 'Being written — the AI drafts the steps and checklist when a task is created. Refresh in a minute.'}

</p>

)}

</CardContent>

</Card>

{task.can_discuss && <TaskDiscussion taskId={task.id} />}

</div>

<div className="space-y-4">

<Card>

<CardHeader><CardTitle className="text-base">Status</CardTitle></CardHeader>

<CardContent className="space-y-3 text-sm">

{task.completed_by && (

<p className="flex items-center gap-1.5">

<CheckCircle2 className="size-4" /> Completed by {task.completed_by} · {formatDate(task.completed_at)}

</p>

)}

{task.allowed_statuses.length > 0 ? (

<div className="flex flex-wrap gap-2">

{task.allowed_statuses.map((s) => (

<Button key={s} size="sm" variant={s === 'Completed' ? 'default' : 'outline'} disabled={!!busy}

onClick={() => (s === 'Completed' ? setConfirmComplete(true) : setStatus(s))}>

{busy === s && <Loader2 className="animate-spin" />}

{s === 'Completed' ? 'Mark complete' : s}

</Button>

))}

</div>

) : (

<p className="text-muted-foreground">You can view this task but not change its status.</p>

)}

</CardContent>

</Card>

<Card>

<CardHeader><CardTitle className="text-base">People</CardTitle></CardHeader>

<CardContent className="space-y-3 text-sm">

<div>

<p className="text-xs text-muted-foreground">Assignee</p>

{isPM ? (

<NativeSelect className="mt-1 w-full" value={task.assigned_to?.id || ''} onChange={(e) => reassign(e.target.value)}>

<NativeSelectOption value="">Unassigned</NativeSelectOption>

{candidates.map((c) => <NativeSelectOption key={c.id} value={c.id}>{c.name}</NativeSelectOption>)}

</NativeSelect>

) : (

<p>{task.assigned_to?.name || 'Unassigned'}</p>

)}

</div>

<div>

<p className="text-xs text-muted-foreground">Assigned by</p>

<p>{task.assigned_by?.name || '—'}</p>

</div>

</CardContent>

</Card>

</div>

</div>

<AlertDialog open={confirmComplete} onOpenChange={setConfirmComplete}>

<AlertDialogContent>

<AlertDialogHeader>

<AlertDialogTitle>Mark this task complete?</AlertDialogTitle>

<AlertDialogDescription>

This records the task as completed and closes GitHub issue {issueRef}. It can be reopened

later by setting another status.

</AlertDialogDescription>

</AlertDialogHeader>

<AlertDialogFooter>

<AlertDialogCancel>Cancel</AlertDialogCancel>

<AlertDialogAction onClick={() => setStatus('Completed')}>Mark complete</AlertDialogAction>

</AlertDialogFooter>

</AlertDialogContent>

</AlertDialog>

</div>

)

}

frontend/src/pages/employee/EmployeeSettingsPage.jsx

import { useState, useEffect } from 'react'

import { Settings as SettingsIcon, User, BellRing, ShieldCheck, Palette as PaletteIcon, Save as SaveIcon, Sun as SunIcon, Moon as MoonIcon, CheckCircle, AlertTriangle, Pencil } from 'lucide-react'

import { Card, CardContent, CardHeader, CardTitle } from '@/components/ui/card'

import { Badge } from '@/components/ui/badge'

import { Button } from '@/components/ui/button'

import { Input } from '@/components/ui/input'

import { Label } from '@/components/ui/label'

import { Switch } from '@/components/ui/switch'

import { Alert, AlertDescription } from '@/components/ui/alert'

import { Avatar, AvatarFallback } from '@/components/ui/avatar'

import { Separator } from '@/components/ui/separator'

import { Tabs, TabsContent, TabsList, TabsTrigger } from '@/components/ui/tabs'

import { Select, SelectContent, SelectItem, SelectTrigger, SelectValue } from '@/components/ui/select'

import { useAuth } from '@/contexts/AuthContext'

import { useTheme } from '@/contexts/ThemeContext'

import { authApi } from '@/api'

export default function SettingsPage() {

const { user, updateUser } = useAuth()

const { mode, toggleMode } = useTheme()

const [saving, setSaving] = useState(false)

const [msg, setMsg] = useState(null)

const [profileForm, setProfileForm] = useState({ name: '', phone: '', gender: '', github_username: '' })

const [notifications, setNotifications] = useState({

email_task: true, email_attendance: true, email_reports: false,

push_task: true, push_attendance: false,

})

useEffect(() => {

if (user) setProfileForm({ name: user.name || '', phone: user.phone || '', gender: user.gender || '', github_username: user.github_username || '' })

}, [user])

const handleSaveProfile = async () => {

setSaving(true); setMsg(null)

try {

const res = await authApi.updateProfile(user.id, {

name: profileForm.name || undefined,

phone: profileForm.phone || undefined,

gender: profileForm.gender || undefined,

github_username: profileForm.github_username.trim(),

})

updateUser(res.data)

setMsg({ type: 'success', text: 'Profile updated successfully!' })

} catch (err) {

setMsg({ type: 'error', text: err.response?.data?.detail || 'Failed to update profile' })

} finally { setSaving(false) }

}

const handleSaveNotifications = () => {

localStorage.setItem('trace_notifications', JSON.stringify(notifications))

setMsg({ type: 'success', text: 'Notification preferences saved!' })

}

const initials = (user?.name || 'U').split(' ').map(w => w[0]).join('').slice(0, 2).toUpperCase()

return (

<div id="settings-page" className="space-y-6 max-w-[900px]">

<div>

<h1 className="text-2xl font-bold tracking-tight flex items-center gap-2">

<SettingsIcon className="size-5 text-muted-foreground" /> Settings

</h1>

<p className="text-sm text-muted-foreground">Manage your account and preferences</p>

</div>

{msg && (

<Alert variant={msg.type === 'success' ? 'default' : 'destructive'}>

{msg.type === 'success' ? <CheckCircle className="size-4" /> : <AlertTriangle className="size-4" />}

<AlertDescription>{msg.text}</AlertDescription>

</Alert>

)}

<Tabs defaultValue="profile" onValueChange={() => setMsg(null)}>

<TabsList>

<TabsTrigger value="profile"><User className="size-3 mr-1" />Profile</TabsTrigger>

<TabsTrigger value="notifications"><BellRing className="size-3 mr-1" />Notifications</TabsTrigger>

<TabsTrigger value="security"><ShieldCheck className="size-3 mr-1" />Security</TabsTrigger>

<TabsTrigger value="appearance"><PaletteIcon className="size-3 mr-1" />Appearance</TabsTrigger>

</TabsList>

<TabsContent value="profile">

<Card>

<CardHeader><CardTitle className="text-sm">Profile Information</CardTitle></CardHeader>

<CardContent className="space-y-6">

<div className="flex items-center gap-4 p-4 rounded-lg bg-muted/50">

<Avatar className="size-12">

<AvatarFallback>{initials}</AvatarFallback>

</Avatar>

<div className="flex-1">

<div className="font-medium">{user?.name || '—'}</div>

<div className="text-xs text-muted-foreground">{user?.email}</div>

<div className="flex items-center gap-1.5 mt-1 flex-wrap">

{user?.roles?.map((r) => <Badge key={r} variant="secondary">{r}</Badge>)}

<Badge variant={user?.is_verified ? 'default' : 'secondary'}>

{user?.is_verified ? 'Verified' : 'Unverified'}

</Badge>

</div>

</div>

</div>

<div className="grid grid-cols-1 sm:grid-cols-2 gap-4">

<div className="space-y-2">

<Label htmlFor="s-name">Full Name</Label>

<Input id="s-name" value={profileForm.name} onChange={e => setProfileForm({ ...profileForm, name: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="s-phone">Phone</Label>

<Input id="s-phone" type="tel" placeholder="+91-9876543210" value={profileForm.phone} onChange={e => setProfileForm({ ...profileForm, phone: e.target.value })} />

</div>

<div className="space-y-2">

<Label htmlFor="s-github">GitHub username</Label>

<Input id="s-github" placeholder="octocat" value={profileForm.github_username} onChange={e => setProfileForm({ ...profileForm, github_username: e.target.value })} />

<p className="text-xs text-muted-foreground">Needed so the GitHub issues for your tasks can be assigned to you.</p>

</div>

<div className="space-y-2">

<Label htmlFor="s-email">Email</Label>

<Input id="s-email" type="email" value={user?.email || ''} disabled />

</div>

<div className="space-y-2">

<Label>Gender</Label>

<Select value={profileForm.gender} onValueChange={v => setProfileForm({ ...profileForm, gender: v })}>

<SelectTrigger><SelectValue placeholder="Prefer not to say" /></SelectTrigger>

<SelectContent>

<SelectItem value="">Prefer not to say</SelectItem>

<SelectItem value="Male">Male</SelectItem>

<SelectItem value="Female">Female</SelectItem>

<SelectItem value="Non-binary">Non-binary</SelectItem>

</SelectContent>

</Select>

</div>

</div>

<Button onClick={handleSaveProfile} disabled={saving}>

{saving ? <span className="size-4 border-2 border-primary-foreground/30 border-t-primary-foreground rounded-full animate-spin" /> : <SaveIcon className="size-4" />}

Save Changes

</Button>

</CardContent>

</Card>

</TabsContent>

<TabsContent value="notifications">

<Card>

<CardHeader><CardTitle className="text-sm">Notification Preferences</CardTitle></CardHeader>

<CardContent className="space-y-6">

<div className="space-y-4">

<p className="text-xs font-medium text-muted-foreground uppercase tracking-wider">Email Notifications</p>

{[

{ key: 'email_task', label: 'Task assignments & updates' },

{ key: 'email_attendance', label: 'Attendance reminders' },

{ key: 'email_reports', label: 'Weekly productivity reports' },

].map(item => (

<div key={item.key} className="flex items-center justify-between">

<Label className="font-normal">{item.label}</Label>

<Switch checked={notifications[item.key]} onCheckedChange={v => setNotifications({ ...notifications, [item.key]: v })} />

</div>

))}

</div>

<Separator />

<div className="space-y-4">

<p className="text-xs font-medium text-muted-foreground uppercase tracking-wider">Push Notifications</p>

{[

{ key: 'push_task', label: 'Task deadline reminders' },

{ key: 'push_attendance', label: 'Check-in/out alerts' },

].map(item => (

<div key={item.key} className="flex items-center justify-between">

<Label className="font-normal">{item.label}</Label>

<Switch checked={notifications[item.key]} onCheckedChange={v => setNotifications({ ...notifications, [item.key]: v })} />

</div>

))}

</div>

<Button onClick={handleSaveNotifications}><SaveIcon className="size-4" />Save Preferences</Button>

</CardContent>

</Card>

</TabsContent>

<TabsContent value="security">

<Card>

<CardHeader><CardTitle className="text-sm">Security Settings</CardTitle></CardHeader>

<CardContent className="space-y-3">

{[

{ title: 'Password', sub: 'Last changed: Never', action: <Button variant="outline" size="sm"><Pencil className="size-3" />Change</Button> },

{ title: 'Two-Factor Authentication', sub: 'Add an extra layer of security', action: <Badge variant="secondary">Not Enabled</Badge> },

{ title: 'Active Sessions', sub: '1 active session on this device', action: <Badge>Current</Badge> },

].map(item => (

<div key={item.title} className="flex items-center justify-between p-4 rounded-lg bg-muted/50">

<div>

<div className="text-sm font-medium">{item.title}</div>

<div className="text-xs text-muted-foreground mt-0.5">{item.sub}</div>

</div>

{item.action}

</div>

))}

</CardContent>

</Card>

</TabsContent>

<TabsContent value="appearance">

<Card>

<CardHeader><CardTitle className="text-sm">Appearance</CardTitle></CardHeader>

<CardContent className="space-y-6">

<div>

<p className="text-xs font-medium text-muted-foreground uppercase tracking-wider mb-3">Theme Mode</p>

<div className="flex gap-3">

{[{ key: 'dark', label: 'Dark', Icon: MoonIcon }, { key: 'light', label: 'Light', Icon: SunIcon }].map(({ key, label, Icon }) => (

<Button

key={key}

variant={mode === key ? 'default' : 'outline'}

onClick={toggleMode}

className="flex items-center gap-2"

>

<Icon className="size-4" /> {label}

{mode === key && <CheckCircle className="size-3" />}

</Button>

))}

</div>

</div>

</CardContent>

</Card>

</TabsContent>

</Tabs>

</div>

)

}

# 5. Standardization of the Coding

A fixed set of coding standards was followed throughout TRACE, so that every module looks and behaves the same way and a new developer can predict where a rule lives. The standards are written down in the project's conventions document and checked by automated tests where possible.

## 5.1 Naming and Layout Conventions

Table 37: Coding conventions

| Item | Convention |
| --- | --- |
| Python names | snake_case for functions and variables, PascalCase for classes, UPPER_CASE for constants (PEP 8) |
| JavaScript names | camelCase for functions and variables, PascalCase for React components, one component per file |
| Database | Table names plural and snake_case; foreign keys named <entity>_id; every table has id, created_at, updated_at, deleted_at |
| API | Versioned under /api/v1; nouns for resources (/projects/{id}/tasks), a verb only for actions (/evaluate, /reevaluate) |
| Files | One router per resource in api/v1/, business rules in services/, schemas in schemas/, models in models/ |
| Frontend styling | Only the shared component library and design tokens; no hard-coded colours; one icon library |
| Configuration | One environment file (.env) for the whole stack; nothing duplicated |
| Schema changes | Only through Alembic migrations, one concern per migration |

## 5.2 Code Efficiency

- Asynchronous I/O throughout the backend. FastAPI routes, SQLAlchemy sessions (asyncpg driver) and the HTTP client for GitHub are all asynchronous, so one server process serves many requests while others wait on the database or on GitHub.

- Slow work leaves the request. Every AI call, every Gantt re-plan, every e-mail and every scheduled sweep runs in a Celery worker; the API only queues the job and returns its id. A request never waits for the AI model.

- Debouncing. A burst of task completions produces one Gantt re-plan, not one per completion: each trigger is delayed 30 seconds, and a job that finds a newer version already exists does nothing.

- Deterministic where possible, AI only where needed. Rescheduling after a status change is plain date arithmetic; the AI is consulted only when the scope changes (the project document is edited). This saves cost and removes a failure mode.

- Extract once, read many times. Text is extracted from uploaded files once, at upload, and stored; the AI pipeline never re-parses PDFs or Word files.

- Bounded AI inputs. Source text sent to the AI is capped at 60,000 characters, task documents at 4,000 characters each and candidate lists at 25 people, keeping calls fast and cheap.

- Eager loading. Related rows (roles of a user, the project of a task) are loaded in the same query with selectinload, avoiding the "N + 1 queries" problem.

- Content-free live events. WebSocket events only say "refetch", so the server does not serialise data twice, and the socket needs no permission logic of its own.

- Soft delete with indexed keys. Rows are marked deleted instead of being removed, and every lookup is by primary or foreign key.

- Production frontend build. In production the React application is served as a minified, pre-built bundle.

## 5.3 Error Handling

Errors are handled consistently at every layer:

- One exception hierarchy. All expected errors are subclasses of TraceException (an HTTP exception carrying a status code and a readable message): invalid credentials (401), expired or malformed token (401), insufficient permissions (403), not found (404), already exists (409), plus specific ones such as AI not configured (503) and GitHub not configured (503). FastAPI turns them into a JSON response {"detail": "…"}, which the frontend shows in a toast.

- Meaningful status codes. 400/422 for invalid input, 401 for authentication, 403 for authorisation, 404 for missing records, 409 for conflicts (repository name clash, evaluation already running, group still holding tasks), 502 when GitHub refuses, 503 when a required service is not configured or reachable.

- Explicit rollback. Where an external call follows a database write (a GitHub issue after a task row), the service rolls the transaction back itself on failure, rather than relying on the caller.

- Warnings instead of failures where appropriate. Problems that should not block the main change — a missing GitHub username, an invitation GitHub refused, a pending invitation — are returned as a warnings list and shown to the user, while the change itself succeeds.

- Visible AI failures. A failed AI job records its reason where people will see it: projects.ai_errors (per job, with time and the step that failed) or tasks.progress_doc_error. It never leaves stale data looking fresh.

- Retry on invalid AI output. An AI answer that fails validation is sent back with the errors for correction, up to two retries.

- No secret in an error. Configuration errors are raised in a way that never echoes the values of settings; a changed encryption key gives a clear "enter it again" message instead of a crash.

- Frontend handling. A central HTTP client refreshes an expired token automatically and retries the request once; a shared helper turns any error response into a readable message; every page has loading, empty and error states.

- Logging. Background jobs log failures with the step and the project id, so problems can be traced in the worker log and on the Admin Monitor page.

## 5.4 Parameters Calling and Passing

- Dependency injection. FastAPI injects the database session, the current user, the GitHub client and the project access object into each route as parameters (Depends(...)). Routes therefore never create these themselves, and tests replace them with fakes.

- Typed parameters. Every Python function declares the types of its parameters and return value. Path parameters (project_id: int), query parameters (start: date, end: date) and request bodies (Pydantic models) are converted and validated by FastAPI before the function runs.

- Keyword-only arguments are used for optional behaviour (for example notify(..., task=..., exclude=actor), run_evaluate_project(db, project_id, *, job_id, ai, github)), which makes calls self-describing and prevents arguments in the wrong order.

- Pass by object reference. Python passes references to objects; services receive the ORM objects they need (a Task, a ProjectAccess) rather than re-loading them, and modify them within the caller's transaction. The caller commits.

- Jobs receive ids, not objects. Background jobs are queued by name with plain arguments (ids, strings, ISO dates), because objects cannot cross process boundaries; the job loads fresh rows in its own session.

- Frontend props. React components receive data and callbacks as props (for example a task board receives the project, its tasks and an onChanged callback) and never fetch permissions on their own.

## 5.5 Validation Checks

Table 38: Validation checks

| Where | Checks |
| --- | --- |
| Login and registration | E-mail format, required fields, unique e-mail and username, minimum password length; public registration cannot choose a privileged role |
| Project | Name 2–255 characters; the name must yield a valid repository slug; editable status limited to Draft, Active, Completed, Archived |
| Source files | Type must be PDF, DOCX, MD or TXT; size at most 20 MB; file must be readable; rejected files are listed with the reason |
| Task group | Name 1–255 characters; duration at least 1 day; must belong to the project |
| Task | Title 2–255 characters; priority one of Low, Medium, High, Critical; estimated hours 0–999; group must belong to the project; assignee must be an active Employee |
| Task status | One of the seven statuses; the caller must be allowed to set it (assignee or Project Manager); Overdue is refused for everyone |
| Project document | 1–200,000 characters; an unchanged save commits nothing |
| Discussion | Message 1–5,000 characters; a reply must belong to the same task; caller must be allowed to discuss |
| Report download | Start and end dates required; end not before start |
| Settings | Organization name and e-mail formats; mail port range; secrets write-only |
| Bulk upload | UTF-8 CSV; known column names; each value coerced to its type (integer, date, time, e-mail, one of a list); required fields present; references (department, employee code) must exist |
| AI output | Must match its schema: lengths, ranges, unique group names, dependencies only on earlier groups, suggested people only from the candidate list |
| Gantt version | Range covers every bar and milestone; one bar per group; start ≤ end; completion 0–100; dependencies between existing bars and never to itself |
| Frontend forms | Required fields and formats are checked before submission; the server repeats every check |

# 6. Testing

Testing is the process of executing the software with the intent of finding errors, and of showing that it meets its requirements. TRACE was tested continuously: every build increment added its tests, and the complete suite was run before an increment was considered finished.

## 6.1 Testing Techniques and Testing Strategies Used

### 6.1.1 Testing Techniques

Black-box testing

Black-box testing examines the functionality of the system without looking at its internal structure; test cases are derived from the specification. In TRACE almost every test calls the real HTTP API as a client would and checks only the response and the visible effects (the status code, the returned data, the GitHub issue created, the notification sent). Techniques used:

- Equivalence partitioning — for example, file uploads were tested with one representative of each class: supported and readable, supported but unreadable, unsupported type, over the size limit.

- Boundary value analysis — the 20 MB upload limit, 1 and 20 task groups, 1 and 365 days, 2-character titles, the end date equal to and before the start date of a report.

- Decision-table testing — the role matrix: every combination of caller (owner Manager, other Manager, Admin, Project Manager, Member, outsider, anonymous) and project operation, with the expected answer (allowed, 403, 401).

- State-transition testing — task status changes in both directions (completing and re-opening, cancelling), project states through evaluation success and failure.

- Use-case testing — end-to-end flows such as Manager → Project Manager → task → GitHub issue.

- Error guessing — GitHub refusing an invitation, an assignee whose invitation is still pending, a repository that is already gone, an AI that keeps returning invalid JSON, a changed encryption key.

White-box testing

White-box (structural) testing uses knowledge of the internal code. It was used for the pure functions where every branch matters:

- the scheduling rule — groups with and without dependencies, with a hand-planned span, completed groups, and unfinished groups whose end has passed (the slip branch);

- the AI retry loop — success on the first attempt, success after a retry, failure after the last retry;

- the status-authority function — every branch of may_set_status for assignee, Project Manager and others;

- the Gantt schema validator — each rule that can reject a chart;

- the repository slug function — letters, digits, punctuation, long names, names without letters or digits.

Coverage criteria applied were statement coverage and branch (decision) coverage of these functions.

Grey-box testing

Many tests combine both views: they drive the system through its public API (black box) but then inspect the database or the fake GitHub's recorded state (white box) — for example, checking that after a failed evaluation no task group from the failed run remains in the database.

### 6.1.2 Testing Strategies

Table 39: Levels of testing applied

| Level | How it was applied in TRACE |
| --- | --- |
| Unit testing | Individual functions and endpoints in isolation, with GitHub, the AI model, MinIO and Redis replaced by fakes that behave like the real services |
| Integration testing | Routes, services, the ORM and a real PostgreSQL test database working together; the real GitHub client code runs against a fake GitHub transport |
| System testing | Complete flows across modules through the HTTP API: project creation to issue, evaluation to Gantt, completion to notification and re-plan |
| Regression testing | The full suite was run after every change; bugs that were found received a test that pins the fix |
| Security testing | A static audit that every route declares an authorisation guard; role matrices; checks that secrets are never returned and are encrypted at rest; production pre-flight refusals |
| Migration testing | An empty database is migrated to the latest revision and compared with the models (no drift); only one migration head may exist |
| Live acceptance testing | An opt-in test that runs the real code path against real GitHub (create repository, name clash, commit documents, assign and close issues, archive) |
| User acceptance testing | Walk-through of each panel's flows by the users of each role |

## 6.2 Testing Plan Used

Table 40: Test plan

| Item | Plan |
| --- | --- |
| Objective | Verify every functional requirement (FR-01 … FR-30) and the security rules before an increment is accepted |
| Scope | All backend routes, services, background job bodies, schemas and migrations; frontend verified by building and by walk-through |
| Test environment | Linux; PostgreSQL and Redis in Docker; a dedicated test database trace_test built by Alembic migrations; Python virtual environment |
| Tools | pytest, pytest-asyncio, HTTPX asynchronous test client, a fake GitHub on httpx.MockTransport, a scripted fake AI, a fake object store |
| Isolation | Autouse fixtures block real GitHub and MinIO in every test, record every queued job and every live event, and pin an empty AI key, so no test reaches a real model, queue or worker |
| Test data | A shared "world" fixture per test: an Admin, two Managers, a Project Manager, Members and an outsider, with a project and repository |
| Entry criteria | Code of the increment complete; database migrated to head |
| Exit criteria | Whole suite passes; frontend build passes; the increment's "done when" condition demonstrated |
| Responsibility | The developer writes the tests together with the code of each increment |
| Schedule | Continuous during every build phase, followed by the dedicated testing activity (J) of the project plan |

## 6.3 Test Reports

The suite contains 218 test functions; the role-matrix and other parametrised tests expand them to several hundred test cases. At the Phase 5 hand-off the full run reported 374 passed and 2 skipped (the two skipped tests are the opt-in live GitHub tests), and the notification, discussion and administration tests were added after that. The tables below report representative cases from the suite.

### 6.3.1 Unit Test Cases

Authentication

Table 41: Unit tests — authentication

| Test Id | Test case | Expected output | Actual output | Result |
| --- | --- | --- | --- | --- |
| UT-01 | Log in with a valid e-mail and password | 200; access and refresh tokens and roles returned | Tokens returned | Pass |
| UT-02 | Log in with a wrong password | 401 "Invalid email or password" | 401 returned | Pass |
| UT-03 | Log in with an e-mail that does not exist | 401, same message (no account enumeration) | 401 returned | Pass |
| UT-04 | Log in with an empty body | 422 validation error | 422 returned | Pass |
| UT-05 | Refresh with a valid refresh token | New access token | Token issued | Pass |
| UT-06 | Refresh with an invalid token | 401 | 401 returned | Pass |
| UT-07 | Register without a role | Account created as Employee | Employee created | Pass |
| UT-08 | Anonymous registration asking for Admin | 403 — privileged roles need an Admin | 403 returned | Pass |
| UT-09 | Admin registers a Manager | 201 | Manager created | Pass |
| UT-10 | Register with an e-mail already used | 409 already exists | 409 returned | Pass |

Projects and GitHub

Table 42: Unit tests — projects and repositories

| Test Id | Test case | Expected output | Actual output | Result |
| --- | --- | --- | --- | --- |
| UT-11 | Admin or Project Manager tries to create a project | 403 | 403 returned | Pass |
| UT-12 | Manager creates "Mobile App: v2 (Beta)!" | Public repo acme/mobile-app-v2-beta created with issues enabled; project Draft | As expected | Pass |
| UT-13 | Project name with no letters or digits | 422 — no valid repository name | 422 returned | Pass |
| UT-14 | Repository name already exists | 409 naming the repository; nothing created | 409, no row | Pass |
| UT-15 | No GitHub token or organization configured | 503; no project | 503 returned | Pass |
| UT-16 | Token lacks the Administration permission | 502 with a precise message | Message returned | Pass |
| UT-17 | Upload PDF, DOCX, MD and an unsupported file | Supported files stored and text extracted; unsupported reported | As expected | Pass |
| UT-18 | A non-owner uploads a source file | 403 | 403 returned | Pass |
| UT-19 | Delete a project with open tasks | 409; project kept | 409 returned | Pass |
| UT-20 | Delete a project; archiving the repo fails | Project kept, error returned | As expected | Pass |
| UT-21 | Managers list projects | Each sees only their own | As expected | Pass |

Team and assignment

Table 43: Unit tests — team and assignment

| Test Id | Test case | Expected output | Actual output | Result |
| --- | --- | --- | --- | --- |
| UT-22 | Appoint a Project Manager | PM row created; invited to the repo with Write | As expected | Pass |
| UT-23 | Appoint a PM with no GitHub username | Appointed, with a warning | Warning returned | Pass |
| UT-24 | GitHub refuses the invitation | Appointment still succeeds, with a warning | As expected | Pass |
| UT-25 | Appoint a Manager or Admin as PM | 422 — only Employees | 422 returned | Pass |
| UT-26 | Assign a task to a pending invitee | Issue left unassigned, "invitation pending" warning | As expected | Pass |
| UT-27 | Remove a PM who holds no tasks | Access revoked, pending invitation withdrawn | As expected | Pass |
| UT-28 | Remove a PM who holds tasks | Stays as Member, keeps repository access | As expected | Pass |

Tasks and status authority

Table 44: Unit tests — tasks and status authority

| Test Id | Test case | Expected output | Actual output | Result |
| --- | --- | --- | --- | --- |
| UT-29 | Member tries to create a task | 403 | 403 returned | Pass |
| UT-30 | Create a task; GitHub fails | Task rolled back; no row | No row | Pass |
| UT-31 | Create a task in another project's group | 422 | 422 returned | Pass |
| UT-32 | Assignee sets own task to Completed | 200; completed_by = Assignee; issue closed | As expected | Pass |
| UT-33 | Assignee tries Cancelled or Overdue | 403 | 403 returned | Pass |
| UT-34 | Member changes someone else's task | 403 | 403 returned | Pass |
| UT-35 | Manager or Admin tries to complete a task | 403 | 403 returned | Pass |
| UT-36 | Status sent through the generic edit endpoint | Ignored — status unchanged | Unchanged | Pass |
| UT-37 | PM completes a task | Issue closed; group roll-up updated | As expected | Pass |
| UT-38 | allowed_statuses for each role | Exactly the statuses may_set_status allows | Match | Pass |
| UT-39 | Delete a task | Soft-deleted; issue closed as not planned | As expected | Pass |
| UT-40 | Delete a group that holds tasks | 409 | 409 returned | Pass |

AI pipeline, Gantt and scheduling

Table 45: Unit tests — AI pipeline and Gantt

| Test Id | Test case | Expected output | Actual output | Result |
| --- | --- | --- | --- | --- |
| UT-41 | AI returns invalid JSON once, then valid | Errors sent back; valid result accepted | As expected | Pass |
| UT-42 | AI returns invalid JSON three times | AIOutputInvalid raised; nothing saved | As expected | Pass |
| UT-43 | Plan with repeated names or a dependency on a later group | Rejected by the schema | Rejected | Pass |
| UT-44 | Suggestion naming a non-candidate user | Rejected by the schema | Rejected | Pass |
| UT-45 | Evaluate while running / without text / with tasks | 409 each | 409 returned | Pass |
| UT-46 | Evaluate without AI or GitHub configured | 503 | 503 returned | Pass |
| UT-47 | Scheduling with dependencies and a late group | Dependants start after; slip stretches to today | As expected | Pass |
| UT-48 | Save an inconsistent Gantt chart | Rejected; nothing persisted | As expected | Pass |
| UT-49 | Versions are appended | New version number each time; old kept | As expected | Pass |
| UT-50 | No Gantt yet | null, not an error | null | Pass |

Settings, notifications and administration

Table 46: Unit tests — settings, notifications and administration

| Test Id | Test case | Expected output | Actual output | Result |
| --- | --- | --- | --- | --- |
| UT-51 | Save the GitHub token | Stored encrypted; never returned — only "set" | As expected | Pass |
| UT-52 | Omit the token on save / send empty | Omitted keeps it; empty clears it | As expected | Pass |
| UT-53 | Encryption key changed after saving | Clear 503 asking to re-enter the secret | As expected | Pass |
| UT-54 | Generic Control Panel CRUD on system_settings | Table not available | Not listed | Pass |
| UT-55 | Test connection with a bad token | Failed check with GitHub's message | As expected | Pass |
| UT-56 | Mail body containing HTML | Escaped in the e-mail | Escaped | Pass |
| UT-57 | Bulk upload with good and bad rows | Good rows added; bad rows reported with line numbers | As expected | Pass |
| UT-58 | Notifications without a login | 401 | 401 returned | Pass |
| UT-59 | WebSocket with a bad token | Connection refused | Refused | Pass |
| UT-60 | Report with end before start | 422 | 422 returned | Pass |

### 6.3.2 System Test Cases

Table 47: System tests

| Test Id | Scenario | Steps and expected outcome | Actual outcome | Result |
| --- | --- | --- | --- | --- |
| ST-01 | Manager to issue | Manager creates project → appoints PM → PM creates group and task with assignee → GitHub issue #1 exists, titled as the task, assigned to the Member's GitHub account, body contains the description | As expected | Pass |
| ST-02 | Evaluate Project | Upload source text → evaluate → project document committed twice, task groups created by AI, Gantt v1 with reason initial, project Active, owner notified | As expected | Pass |
| ST-03 | Failed evaluation | AI fails at planning → project back to Draft, ai_errors names the step, no groups from the failed run remain, owner notified of failure | As expected | Pass |
| ST-04 | Completion flow | Assignee completes task → issue closed, group roll-up updated, PMs notified live and by e-mail, Gantt re-plan queued with 30 s delay | As expected | Pass |
| ST-05 | Burst of completions | Several completions in quick succession → exactly one new Gantt version | One version | Pass |
| ST-06 | Project document edit | PM saves a changed document → AI revises durations / adds groups → new version project_doc_updated; unchanged save commits nothing | As expected | Pass |
| ST-07 | AI failure on re-plan | AI call fails during a document re-plan → chart still re-planned, ai_errors records the failure | As expected | Pass |
| ST-08 | Overdue sweep | Past-due open tasks → Overdue, assignee and PMs notified, one re-plan per project | As expected | Pass |
| ST-09 | Due reminders | Only tasks due tomorrow produce a reminder | As expected | Pass |
| ST-10 | Discussion | Assignee posts, PM replies → both see the thread; an outsider Member and the Admin get 403; participants notified | As expected | Pass |
| ST-11 | Weekly progress report | Job reads task documents → progress and report documents committed, URLs stored | As expected | Pass |
| ST-12 | Report download | Manager downloads CSV for a date range → only their projects, tasks created, due or completed in range | As expected | Pass |
| ST-13 | Role matrix | Every project route × {owner, other Manager, Admin, PM, Member, outsider, anonymous} → expected allow / 403 / 401 | All as expected | Pass |
| ST-14 | Route guard audit | Every registered route declares a guard; only /health and login / refresh / register are public | As expected | Pass |
| ST-15 | Fresh installation | Empty database migrated to head; no difference from the models; application start does not create tables | As expected | Pass |
| ST-16 | Production pre-flight | Production refuses weak JWT secret, debug mode, missing encryption key and seed passwords, without printing secrets | As expected | Pass |
| ST-17 | Live GitHub (opt-in) | Real organization: connection test, repository creation, name clash, document commit, issue assign / close, archive on delete | Passed | Pass |

## 6.4 Debugging and Code Improvement

Debugging was driven by failing tests and by review of each increment. The most instructive defects found, and the improvements made, were:

Table 48: Defects found and improvements made

| No. | Defect or weakness found | Correction / improvement |
| --- | --- | --- |
| 1 | A legacy generic task-update endpoint accepted a status field, so any signed-in user could mark any task complete | Removed; status got its own endpoint that enforces status authority in one place |
| 2 | Public registration trusted a caller-supplied role, so anyone could register as Admin | Public registration now always creates an Employee; privileged accounts need an Admin token |
| 3 | Several service endpoints were reachable without authentication | Every route now declares a guard, and a static audit test fails if one does not |
| 4 | A fresh database could not reach the latest migration, because some tables had been created at start-up by create_all instead of by a migration | A catch-up migration was inserted and create_all removed; a test now migrates an empty database and checks for drift |
| 5 | Creating a task flushed the row before calling GitHub; on a GitHub error the row could survive | The service rolls back explicitly on failure; the test harness was changed to behave like the real session |
| 6 | Reading created_at of a new row raised an asynchronous lazy-load error | Rows are refreshed after insert before being returned |
| 7 | The attendance log endpoint crashed on columns that no longer existed | Fixed; found by the new role matrix |
| 8 | The generic Control Panel exposed the settings table, which would have returned the token and stored it unencrypted | Table removed from the generic CRUD; a dedicated settings API is the only writer |
| 9 | A malformed encryption key produced an unexplained server error | Now a clear 503 naming the key; production refuses to start with it |
| 10 | GitHub refuses a pending invitee as issue assignee | The service retries unassigned and warns; the fake GitHub enforces the same rule |
| 11 | Background jobs shared the web server's connection pool across event loops | Each job uses its own session without pooling |
| 12 | The old chat WebSocket was an open, unauthenticated broadcast room | Removed; the new socket requires a valid token and carries no data |
| 13 | E-mail bodies inserted text into HTML unescaped | Escaped |
| 14 | The production pre-flight, as first written, printed part of a secret in its error | Moved so that errors never echo settings; a test with canary values pins it |
| 15 | An AI call on every Gantt re-plan added cost and a failure mode | Re-plans after status changes became deterministic; the AI is consulted only when the project document changes |

# 7. System Security Measures

Security was treated as a requirement of every increment, not a final step. This chapter describes how TRACE protects its data and how user profiles and access rights are created and enforced.

## 7.1 Database and Data Security

Protection of credentials and secrets

- Password hashing. User passwords are hashed with bcrypt using 12 rounds of salting. The plain password is never stored or logged, and a hash cannot be reversed; login compares the entered password against the hash.

- Encryption of stored secrets. Secrets entered by the Admin — the GitHub token and the SMTP password — are encrypted with Fernet (authenticated symmetric encryption) before they are written to system_settings. The encryption key lives only in the server's .env file, never in the database. A reader of the database, a backup or the Control Panel therefore sees only ciphertext.

- Write-only secrets. No API ever returns a secret. The Configuration screen shows only whether a token is set and where it comes from (Not set / Set here / Set in .env). The settings table is deliberately excluded from the Admin's generic table editor, which would otherwise be able to read or overwrite it unencrypted.

- One configuration file. Database, Redis, MinIO, AI and JWT credentials are kept in a single .env file on the server, excluded from version control; a template without values is provided instead.

Protection of data in the database

- No direct access for end users. Users reach data only through the API; the application connects to PostgreSQL with a single role whose password is known only to the server.

- SQL injection prevention. All queries are built with the SQLAlchemy ORM and executed with bound parameters; user input is never concatenated into SQL.

- Input validation. Every request body, path and query parameter is validated by Pydantic schemas before it reaches the business logic (types, lengths, ranges, allowed values).

- Referential integrity and constraints (Section 3.3) prevent inconsistent data even if a bug slipped past the application.

- Soft deletion. Records are marked deleted instead of being erased, preserving history and references; deleted rows are excluded from every query.

- Atomic changes. Each request runs in one transaction; a change that also needs GitHub (a task and its issue, a project and its repository) is either completed fully or rolled back.

- Schema control. The schema is changed only by reviewed, versioned migrations; a test fails if the models and the migrations disagree.

Protection of files and generated documents

- Uploaded requirement files are stored privately in MinIO and are served only through the authorised API.

- Generated documents live in the project's GitHub repository, which has its own history (git log) — nothing can be changed without a trace. Repositories are public by an explicit, stated design decision of this educational project, and the upload screen warns users not to put confidential material in requirement documents.

Protection in transit and at the edge

- In production, all traffic uses HTTPS; the application is published through a Cloudflare tunnel, so the server opens no inbound port and the API binds only to the local interface.

- The frontend is served as a production build (not the development server) in production.

- Production pre-flight. The server refuses to start in production with a weak JWT secret, debug mode on, a missing public URL, a missing or invalid encryption key, or any seeded account still using its published demo password — and the refusal never prints the settings values. Demo accounts and demo data are not seeded in production. A command is provided to change a seeded password.

Protection of external accounts

- TRACE uses one fine-grained GitHub token scoped to the company Organization with only the permissions it needs (Administration, Contents, Issues read/write; Metadata read), not a classic full-access token, so a leaked token exposes only TRACE's repositories.

- The token cannot delete repositories; deleting a project archives its repository instead.

- Collaborators are invited with Write permission per repository, and access is revoked when a Project Manager leaves a project.

- The AI key, model and endpoint are fixed in .env and cannot be changed by any user through the application.

## 7.2 Creation of User Profiles and Access Rights

Creation of user profiles

- The first Admin account is created by the installation seed (in local development) or by the operator, and its password must be changed before production will start.

- Admin and Manager accounts can only be created by an Admin — through the Workforce screen or the registration endpoint called with an Admin token.

- Public self-registration always creates an Employee account; any requested privileged role is refused.

- Each user maintains their own profile — name, contact details, password and GitHub username — through the Settings page; a user can never edit another user's profile.

- The Admin maintains the workforce record (employee code, department, designation, shift, reporting manager, status) for each employee, individually or by CSV bulk upload. Setting a user Inactive or Blocked stops them from being chosen for projects.

Authentication

- Login returns a short-lived access token and a longer-lived refresh token, both JWTs signed with the server secret and carrying their type, so one cannot be used as the other.

- The browser sends the access token with every request; when it expires, the client uses the refresh token once to obtain a new one, and signs the user out if that fails.

- The WebSocket connection is authenticated with the same token; an invalid token is refused.

Access rights

Access is controlled in two layers on the server; the interface only reflects the result.

- Platform role on every route. Every API route declares which of Admin, Manager and Employee may call it. An automated audit fails the build if any route has no guard; the only public routes are the health check and login, token refresh and registration.

- Project role on every project and task operation. The caller's role in the specific project is resolved from project_assignments: the owning Manager administers the project; a Project Manager runs its structure; a Member works on their own tasks; any other Employee gets 403. Managers see only the projects they own; the Admin can read every project but change none of them through the project screens.

Table 49: Summary of access rights by role

| Role | Rights |
| --- | --- |
| Admin | All administration: Control Panel, Workforce, Monitor, Configuration. Reads every project; takes no part in project delivery |
| Manager | Creates projects and uploads their documents; evaluates them; appoints and removes Project Managers; reads progress reports; discusses tasks of own projects; downloads reports. No HR functions |
| Project Manager | Edits the living project document; creates task groups and tasks; assigns Members; sets any task status (including completing on someone's behalf and cancelling); requests re-plans and suggestions |
| Member | Sees the project, tree and Gantt; works on their own tasks; sets their own task's status, including Completed; discusses their tasks |
| System | Sets Overdue (nightly sweep) — no person can |

Status authority is enforced in one function on the server, and API responses carry the permissions (can_edit, can_discuss, allowed_statuses) derived from the same check, so a user can never be shown an action the server would refuse, and a crafted request for such an action is refused anyway.

A user who opens another role's panel sees a 403 page that names their actual role, rather than being silently redirected, so a wrongly provisioned account is noticed immediately.

# 8. Reports

TRACE produces the reports below. Sample layouts follow.

Table 50: Reports generated by the system

| Report | Trigger | Recipient / where |
| --- | --- | --- |
| Project report (CSV) for a date range | On demand — Download report on the dashboard | Manager (own projects), Employee (projects they are on) |
| Project progress document | Weekly (Mondays 07:00) and on demand | Manager and team — Progress Report tab; repository file |
| Project report document | Weekly (Mondays 07:00) and on demand | Manager — Progress Report tab; repository file |
| Project document (initial and living) | Evaluate Project; edits by the PM | Everyone on the project — Overview; repository files |
| Task progress document | On task creation | Assignee and team — task page; repository file |
| Gantt chart version | Evaluation and every re-plan | Everyone on the project — Gantt tab, with version history |
| Dashboard statistics | Live | Manager and Employee dashboards |
| Notifications and e-mails | Assignment, due, overdue, completion, evaluation, discussion | The people concerned |
| Service health and job outcomes | Live | Admin — Monitor page |

## 8.1 Project Report (CSV Download)

The dashboard's Download report action asks for a start date and an end date (and, optionally, one project) and downloads a CSV file named trace-report-<start>-to-<end>.csv. A task is included if it was created, due or completed within the range; each row shows its status as of today. The file opens in any spreadsheet program.

Table 51: Columns of the CSV project report

| Column | Meaning | Example |
| --- | --- | --- |
| Project | Project name | Storefront |
| Project status | Draft, Active, Completed, Archived | Active |
| Task group | Module the task belongs to | Backend Foundation |
| Group completion % | Completed ÷ non-cancelled tasks of the group | 66.67 |
| Task | Task title | Cart with coupons |
| Status | Status of the task today | In Progress |
| Priority | Low, Medium, High, Critical | High |
| Assignee | Name of the Member | Dan K. |
| Created | Date the task was created | 2026-09-05 |
| Due | Due date | 2026-09-20 |
| Completed | Completion date, if completed | (empty) |
| Completed by | Assignee or Project Manager | (empty) |
| GitHub issue | Link to the task's issue | https://github.com/…/issues/3 |

Sample of the downloaded file:

Project,Project status,Task group,Group completion %,Task,Status,Priority,Assignee,Created,Due,Completed,Completed by,GitHub issue

Storefront,Active,Backend Foundation,66.67,Auth API,Completed,High,Asha R.,2026-09-01,2026-09-10,2026-09-09,Assignee,https://github.com/…/issues/1

Storefront,Active,Backend Foundation,66.67,Product catalogue API,Completed,Medium,Dan K.,2026-09-02,2026-09-14,2026-09-15,Project Manager,https://github.com/…/issues/2

Storefront,Active,Backend Foundation,66.67,Cart with coupons,In Progress,High,Dan K.,2026-09-05,2026-09-20,,,https://github.com/…/issues/3

Storefront,Active,Checkout,0.00,Payment gateway,Pending,Critical,,2026-09-12,2026-09-30,,,https://github.com/…/issues/4

(Sample data for illustration.)

## 8.2 Project Progress Document and Report Document

Both are Markdown files written by the AI every week into the project's repository (docs/project_progress_doc.md and docs/project_report_doc.md) and rendered on the Progress Report tab with a Rewrite now button. Sample layout of the report document:

# Storefront — Weekly Report (week of 21 Sep 2026)

## Summary

Overall completion 42%. Backend Foundation is nearly done; Checkout has not started.

The project is on track for its planned end date of 30 Nov 2026.

## Progress by task group

| Task group          | Completion | Status      | Planned end |

|---------------------|-----------:|-------------|-------------|

| Backend Foundation  |   66.7 %   | In Progress | 25 Sep 2026 |

| Checkout            |    0.0 %   | Pending     | 20 Oct 2026 |

## Completed this week

- Auth API (Asha R.)

- Product catalogue API (Dan K., one day late)

## Risks and blockers

- Cart with coupons depends on the pricing rules still under discussion.

## Next week

- Finish the cart; start the payment gateway integration.

## 8.3 Task Progress Document

Written by the AI when a task is created (docs/tasks/task-<id>.md) and shown on the task page with its checklist:

# Task 3 — Cart with coupons

## Steps

- [ ] 1. Cart model — items, quantities, totals per user

- [ ] 2. Coupon rules — percentage and fixed discounts, expiry

- [ ] 3. API endpoints — add, remove, apply coupon, view cart

- [ ] 4. Tests — totals, invalid and expired coupons

## Acceptance criteria

- A user can add and remove items and see the correct total.

- An expired or unknown coupon is refused with a clear message.

## 8.4 Gantt Chart

The Gantt tab shows one bar per task group with its completion, dependency arrows, a today line and the project's end milestone; a bar expands to show its tasks as markers on their due dates. A version picker shows every earlier version with its number, date and reason (initial, task_status_change, project_doc_updated, manual).

Figure 23: Sample layout — Gantt chart of a project as shown in TRACE

## 8.5 Dashboard Statistics

Table 52: Manager dashboard — statistics shown

| Item | Content |
| --- | --- |
| Stat row | Total, active and completed projects; overall completion; number of at-risk projects |
| Project cards | Name, status, progress bar, Project Managers, open and overdue task counts |
| At-risk projects | Projects with overdue tasks or past their end date |
| Recent activity | Latest task changes across the Manager's projects |

Table 53: Employee dashboard — statistics shown

| Item | Content |
| --- | --- |
| Progress | Completion across the projects the Employee is on |
| My tasks | Open tasks grouped by due state: overdue, due soon, later, no date |
| Overdue callout | Count and list of overdue tasks |
| Notifications | Most recent notifications |

## 8.6 Notification E-mail

Subject: New task: Cart with coupons

You were assigned 'Cart with coupons' in Storefront.

Open in TRACE: https://<trace-host>/employee/tasks/3

# 9. Output

This chapter shows the screens of TRACE as each type of user sees them, taken from the running application with its sample data. The main screen of each type of user is in Section 3.6; every other screen follows here, grouped by user — Visitor, Admin, Manager and Employee. The Settings screens are the same for every user and are shown once, for the Employee. Where a screen is longer than the browser window, its first part is shown.

Figure 24: Visitor — Sign In
Sign-in with e-mail and password; each role is taken to its own panel.

Figure 25: Visitor — Access Forbidden (403)
Shown when an account opens a panel its role may not use, with the way back to its own.

Figure 26: Visitor — Page Not Found (404)
Shown for any address the application does not have.

Figure 27: Admin — Control Panel — Users
The rows of the users table, with search, paging, and edit and delete on every row.

Figure 28: Admin — Control Panel — Add Record
A new row for any table; the form is built from the table's columns, types and required fields.

Figure 29: Admin — Notifications
The notification bell's list, with mark-all-read.

Figure 30: Admin — Workforce — Employees
Employee records with code and department; added one by one or bulk-uploaded from a CSV.

Figure 31: Admin — Workforce — Add Employee
The employee form: account details, employee code, department, designation, shift and joining date.

Figure 32: Admin — Workforce — Managers
The Manager accounts of the organisation.

Figure 33: Admin — Workforce — Add Manager
A new Manager: name, username, e-mail, password, phone and status.

Figure 34: Admin — Workforce — Leaves
Leave records of the employees, added here or bulk-uploaded.

Figure 35: Admin — Workforce — Add Leave
A leave by employee code, with its type, dates, reason and status.

Figure 36: Admin — Workforce — Holidays
The organisation's holidays, with date, type and description.

Figure 37: Admin — Workforce — Add Holiday
A new holiday: name, date, type and description.

Figure 38: Admin — Workforce — Attendance
Attendance records maintained by the Admin.

Figure 39: Admin — Workforce — Add Attendance
An attendance record: employee code, date, in and out times, and where it was worked.

Figure 40: Admin — Workforce — Shifts
The work shifts with their start and end times and break length.

Figure 41: Admin — Workforce — Add Shift
A new shift: name, start, end and break in minutes.

Figure 42: Admin — Workforce — Departments
The departments of the organisation.

Figure 43: Admin — Workforce — Add Department
A new department with its description.

Figure 44: Admin — Workforce — Designations
The job titles employees can hold.

Figure 45: Admin — Workforce — Add Designation
A new designation with its description.

Figure 46: Admin — Monitor
The health of every service — API, PostgreSQL, Redis, Celery, MinIO, mail, LLM, WebSocket — and recent jobs.

Figure 47: Admin — Configuration
GitHub and mail settings kept in the database; a saved value wins over .env, with a connection test.

Figure 48: Manager — Download Report
A CSV of every task created, due or completed in a date range, grouped by project and task group.

Figure 49: Manager — Notifications
Evaluation results and failures, each with its reason, in the notification list.

Figure 50: Manager — New Project
The three-step project wizard: details, source files, then review; a GitHub repository is created for it.

Figure 51: Manager — Project Overview (Not Yet Evaluated)
Progress, dates, repository and documents of a project that has not been evaluated by the AI.

Figure 52: Manager — Project Tasks
The project's task groups and their tasks, with status, priority and estimated days.

Figure 53: Manager — Project Tree
The project as a tree: project, task groups, then tasks, coloured by status.

Figure 54: Manager — Gantt Chart
Planned dates and completion of each task group, with dependencies and today's line.

Figure 55: Manager — Progress Report
The weekly project report the AI writes from every task's status, or on demand with Rewrite now.

Figure 56: Manager — Progress Document
The project's progress document, kept alongside the report.

Figure 57: Manager — Team
The project's people, and the assignment of a Project Manager with AI suggestions.

Figure 58: Manager — Task Detail (Manager)
A task as the Manager sees it: read-only status, its GitHub issue, progress document and discussion.

Figure 59: Manager — Project Overview (Evaluated)
An evaluated project: seven task groups, the generated documents and the uploaded source file.

Figure 60: Manager — Project Tasks (Evaluated)
The task groups the AI created from the requirement documents.

Figure 61: Manager — Project Tree (Evaluated)
The tree of the evaluated project with all its task groups.

Figure 62: Manager — Gantt Chart (Evaluated)
The AI's first plan: task groups laid out in order of their dependencies.

Figure 63: Manager — Progress Report (Evaluated)
The report tab of the evaluated project before its first weekly report.

Figure 64: Manager — Progress Document (Evaluated)
The progress document tab of the evaluated project.

Figure 65: Manager — Team (Evaluated)
The evaluated project's Project Manager, with the option to assign another.

Figure 66: Manager — Task Detail with Plan
A task whose GitHub issue exists and whose progress document holds the AI's steps.

Figure 67: Employee — Download Report
The same CSV report, limited to the employee's own projects.

Figure 68: Employee — Notifications
The employee's notification list.

Figure 69: Employee — Project Overview
A project the employee runs as Project Manager, before AI evaluation.

Figure 70: Employee — Project Tasks
The Project Manager's task board, with New task and New task group.

Figure 71: Employee — New Task
A new task opens a GitHub issue; the AI can suggest tasks for a group and suggest assignees.

Figure 72: Employee — New Task Group
A task group is one module on the Gantt chart, with an estimated duration.

Figure 73: Employee — Project Tree
The project tree as the Project Manager sees it.

Figure 74: Employee — Gantt Chart
The Gantt chart, with Re-plan now for the Project Manager.

Figure 75: Employee — Project Document (Empty)
Before evaluation there is no project document; the AI writes it when the project is evaluated.

Figure 76: Employee — Team
The team of the project as the Project Manager sees it.

Figure 77: Employee — Task Detail (Project Manager)
A task with the status controls — Blocked, Cancelled, Mark complete, In Progress, In Review — and its assignee.

Figure 78: Employee — Project Overview (Evaluated)
An evaluated project with its documents linked in the project's GitHub repository.

Figure 79: Employee — Project Tasks (Evaluated)
The task groups of the evaluated project, with the first task and its issue number.

Figure 80: Employee — New Task (Evaluated)
Creating a task in one of the AI-made task groups.

Figure 81: Employee — New Task Group (Evaluated)
Adding a task group to an evaluated project.

Figure 82: Employee — Project Tree (Evaluated)
The tree of the evaluated project.

Figure 83: Employee — Gantt Chart (Evaluated)
The evaluated project's plan, with Re-plan now.

Figure 84: Employee — Project Document — Edit
The Markdown editor; saving commits the document to GitHub and has the AI re-plan the Gantt chart.

Figure 85: Employee — Project Document — Preview
The same document rendered, as it reads in the repository.

Figure 86: Employee — Team (Evaluated)
The team of the evaluated project.

Figure 87: Employee — Task Detail with Plan
The task's GitHub issue, the commit message to use, and the AI-written steps in its progress document.

Figure 88: Employee — Settings — Profile
Name, phone, gender and the GitHub username that tasks' issues are assigned to.

Figure 89: Employee — Settings — Notifications
Which e-mail and push notifications the user receives.

Figure 90: Employee — Settings — Security
Password, two-factor authentication and active sessions.

Figure 91: Employee — Settings — Appearance
Light or dark theme.

# 10. Future Scope and Further Enhancement of the Project

## 10.1 Limitations of the Present System

- Public repositories only. Every repository TRACE creates is public, so generated documents (including the AI's summary of the requirements) and issues are world-readable. This suits an educational deployment but not confidential client work.

- One GitHub Organization per installation, accessed with one token; personal GitHub accounts are not supported.

- Dependence on external services. Task creation needs GitHub, and the AI features need an AI provider; when either is unavailable those actions are refused (the rest of the system keeps working).

- AI quality depends on the input. The plan is only as good as the requirement documents; scanned PDFs without a text layer cannot be read (no OCR).

- The task checklist is written once. A task's progress document is not ticked off automatically as work proceeds; the task's status is the record.

- No branch strategy. Documents are committed to the default branch; per-task branches are not created.

- Desktop-first interface. The screens are designed for desktop browsers; there is no mobile application.

- Members are not removed from projects, and there is no resend invitation action; assigning a task again re-sends the invitation.

- Two-factor authentication and session management are not yet available.

## 10.2 Future Enhancements

- Private repositories and per-project visibility, with GitHub branch protection.

- GitHub App integration instead of a personal token — short-lived, per-installation credentials not tied to one person, and finer permissions.

- Branch per task. Create a branch named from the issue number when a task starts, and link pull requests to tasks.

- Critical-path overlay on the Gantt chart, with projected completion dates computed from dependencies.

- Cross-project workload view to detect people over-allocated across several projects at once, and use it in assignee ranking.

- Scope-drift detection. Compare the living project document and the work actually done against the immutable initial document, and warn when the project drifts from its original brief.

- Chat-operations in task discussions — for example @trace create task … to create a task in natural language.

- Reusable project templates — a standard task-group structure instantiated in one click.

- Contribution heat-map of commits and completions per person over time.

- Multimodal intake — whiteboard photos and voice notes as source documents, with OCR for scanned PDFs.

- AI fairness audit — periodic checks that suggestion scores show no systematic bias.

- Explainable dispute queue — if the AI is ever allowed to decide things, a way to contest its verdicts with a human override.

- Mobile application (React Native) and a responsive pass over all panels.

- Two-factor authentication, session management and single sign-on.

- Integrations with Slack or Microsoft Teams for notifications, and with calendars for due dates.

- Export formats — PDF and Excel versions of the project report, alongside CSV.

- Multi-tenant SaaS deployment, each company with isolated data and its own GitHub Organization.

# 11. Bibliography

Books

- Pressman, Roger S. and Maxim, Bruce R. — Software Engineering: A Practitioner's Approach, McGraw-Hill Education.

- Sommerville, Ian — Software Engineering, Pearson Education.

- Mall, Rajib — Fundamentals of Software Engineering, PHI Learning.

- Elmasri, Ramez and Navathe, Shamkant B. — Fundamentals of Database Systems, Pearson Education.

- Silberschatz, Abraham, Korth, Henry F. and Sudarshan, S. — Database System Concepts, McGraw-Hill Education.

- Lutz, Mark — Learning Python, O'Reilly Media.

- Banks, Alex and Porcello, Eve — Learning React, O'Reilly Media.

Standards

- IEEE Std 830-1998 — IEEE Recommended Practice for Software Requirements Specifications.

- RFC 7519 — JSON Web Token (JWT), Internet Engineering Task Force.

- RFC 6455 — The WebSocket Protocol, Internet Engineering Task Force.

Official documentation

- FastAPI — https://fastapi.tiangolo.com

- Pydantic — https://docs.pydantic.dev

- SQLAlchemy 2.0 — https://docs.sqlalchemy.org

- Alembic — https://alembic.sqlalchemy.org

- PostgreSQL — https://www.postgresql.org/docs/

- Celery — https://docs.celeryq.dev

- Redis — https://redis.io/docs/

- React — https://react.dev

- Vite — https://vite.dev

- Tailwind CSS — https://tailwindcss.com/docs

- shadcn/ui — https://ui.shadcn.com

- React Flow (@xyflow/react) — https://reactflow.dev

- GitHub REST API — https://docs.github.com/en/rest

- OpenAI API reference — https://platform.openai.com/docs

- MinIO — https://min.io/docs

- Docker and Docker Compose — https://docs.docker.com

- Cryptography (Fernet) — https://cryptography.io

- pytest — https://docs.pytest.org

Other resources

- IGNOU MCA project guidelines (MCSP-232).

- Stack Overflow — https://stackoverflow.com

- MDN Web Docs — https://developer.mozilla.org

# Appendices

## Appendix A — API Endpoint Reference

All endpoints are under /api/v1. The Guard column is the platform role checked on the route; project routes also check the project role.

Table 54: Principal API endpoints

| Method | Path | Purpose | Guard |
| --- | --- | --- | --- |
| POST | /auth/login | Sign in; returns tokens and roles | Public |
| POST | /auth/refresh | New access token from a refresh token | Public |
| POST | /auth/register | Register (Employee only, unless called by an Admin) | Public |
| GET | /projects | Projects visible to the caller, with statistics | Any role |
| POST | /projects | Create a project and its repository | Manager |
| GET | /projects/report | CSV report for a date range | Manager, Employee |
| GET / PATCH / DELETE | /projects/{id} | Detail, edit, delete (archives repository) | Any / owner |
| POST / DELETE | /projects/{id}/source-files[/{fid}] | Upload with text extraction; remove | Owner |
| GET / POST / DELETE | /projects/{id}/assignments[/{uid}] | Team; appoint or remove a Project Manager | Owner |
| GET / POST / PATCH / DELETE | /projects/{id}/task-groups[/{gid}] | Task groups | Project Manager |
| GET / POST | /projects/{id}/tasks | List; create task and GitHub issue | Project Manager to create |
| GET | /tasks/mine | My open tasks across projects | Employee |
| GET / PATCH / DELETE | /tasks/{id} | Detail with permissions; edit details; delete | PM to change |
| PATCH | /tasks/{id}/assign | Assign / unassign | Project Manager |
| PATCH | /tasks/{id}/status | Change status (status authority) | Assignee or PM |
| GET / POST | /tasks/{id}/discussions | Discussion thread | Participants |
| GET | /projects/{id}/tree | Project tree graph | Project users |
| GET | /projects/{id}/gantt[?version=N], /gantt/versions | Gantt and its history | Project users |
| POST | /projects/{id}/gantt/reevaluate | Re-plan now | Project Manager |
| POST / GET | /projects/{id}/evaluate[/status] | Evaluate Project; its state | Owner / project users |
| POST | /projects/{id}/suggest-managers | AI-ranked PM candidates | Owner |
| POST | /projects/{id}/tasks/suggest-assignees | AI-ranked assignees | Project Manager |
| POST | /projects/{id}/task-groups/{gid}/suggest-tasks | AI task suggestions | Project Manager |
| POST | /projects/{id}/progress-report | Rewrite progress and report documents now | Owner or PM |
| GET / PUT | /projects/{id}/documents/{kind} | Read a project document; save the living one | Project users / PM |
| GET | /tasks/{id}/progress-doc | The task's plan and checklist | Project users |
| GET / PATCH / POST | /notifications, /{id}/read, /read-all | Notification centre | Any role |
| WS | /ws?token=… | Live "refetch" events | Valid token |
| GET / PUT / POST | /admin/settings/github, /mail, …/test | Configuration and connection tests | Admin |
| — | /admin/tables, /workforce/{entity}[/bulk] | Control Panel CRUD; Workforce CRUD and bulk upload | Admin |
| GET | /services/health/*, /services/jobs/recent | Monitor | Admin |
| GET | /services/task/{job_id}/result | Poll a background job | Any role |

## Appendix B — Installation and Running

Prerequisites: Docker with Docker Compose, Python 3.11+, Node.js 20+, a GitHub Organization with a fine-grained token, and an OpenAI-compatible API key.

- Copy .env.example to .env at the repository root and fill in the values (database, JWT secret, encryption key, AI key and model, GitHub organization and token, SMTP).

- Install the backend dependencies into backend/.venv (pip install -r requirements.txt) and the frontend dependencies (npm install in frontend/).

- Start everything with ./start.sh start — this starts PostgreSQL, Redis, MinIO, Mailpit and pgAdmin in Docker, runs the migrations and seeds, and starts the API, the Celery worker and beat, and the frontend.

- Open http://localhost:5173 and sign in as the Admin; set the GitHub organization and token in Configuration and press Test connection.

Table 55: Commands

| Command | Purpose |
| --- | --- |
| ./start.sh start / stop / restart | Start, stop or restart the whole stack |
| ./start.sh migrate | Apply database migrations |
| ./start.sh status | Show what is running |
| ./start.sh set-password <email> | Set a user's password |
| .venv/bin/python -m pytest -q (in backend/) | Run the automated test suite |

Table 56: Service addresses (local)

| Service | Address |
| --- | --- |
| Frontend | http://localhost:5173 |
| API and interactive API documentation | http://localhost:8000, http://localhost:8000/docs |
| pgAdmin | http://localhost:5050 |
| Mailpit (development mail) | http://localhost:8025 |
| MinIO console | http://localhost:9001 |

Table 57: Main environment settings (.env)

| Key | Meaning |
| --- | --- |
| APP_ENV | local or production |
| POSTGRES_DB, POSTGRES_USER, POSTGRES_PASSWORD, DB_PORT | Database |
| REDIS_PORT | Redis (Celery broker, live events) |
| MINIO_ROOT_USER, MINIO_ROOT_PASSWORD, MINIO_BUCKET | Object storage |
| JWT_SECRET_KEY | Token signing secret |
| SETTINGS_ENCRYPTION_KEY | Fernet key for stored secrets |
| OPENAI_API_KEY, OPENAI_MODEL, OPENAI_BASE_URL | AI model (fixed here; not changeable in the application) |
| GITHUB_OWNER, GITHUB_TOKEN, GITHUB_COMMITTER_NAME, GITHUB_COMMITTER_EMAIL | GitHub fallback values (Configuration overrides them) |
| SMTP_FROM and SMTP settings | Outgoing mail |

## Appendix C — Scheduled Jobs

Table 58: Celery beat schedule

| Job | When | Purpose |
| --- | --- | --- |
| mark_overdue_tasks | Every night, 23:00 | Open past-due tasks → Overdue; notify; re-plan affected Gantt charts |
| task_due_reminders | Every day, 08:00 | Remind assignees and PMs of tasks due tomorrow |
| update_project_progress_docs | Mondays, 07:00 | AI rewrites every active project's progress and report documents |
| compute_all_weekly_scores | Sundays, 23:30 | Task-based performance scores used as evidence in AI ranking |

# Glossary

Table 59: Glossary of terms

| Term | Meaning |
| --- | --- |
| Access token | Short-lived signed token sent with every request to prove who the user is |
| Alembic | Tool that applies versioned changes (migrations) to the database schema |
| API | Application Programming Interface — the set of HTTP endpoints the frontend calls |
| ASGI | Asynchronous Server Gateway Interface — the standard FastAPI runs on |
| Assignee | The Member a task is assigned to; the person doing it |
| bcrypt | Slow, salted password-hashing algorithm |
| Celery | Distributed task queue that runs background jobs |
| Celery beat | Scheduler that queues jobs at fixed times |
| Critical path | The longest chain of dependent activities; it fixes the project's duration |
| CRUD | Create, Read, Update, Delete |
| CSV | Comma-Separated Values — a plain-text table format |
| Debounce | Collapsing a burst of triggers into a single action |
| DFD | Data Flow Diagram |
| Docker Compose | Tool that runs several containers (database, Redis, MinIO …) together |
| ER diagram | Entity Relationship diagram |
| Evaluate Project | The AI action that turns source documents into a project document, task groups and a Gantt chart |
| FastAPI | Python web framework used for the backend |
| Fernet | Authenticated symmetric encryption used for stored secrets |
| Fine-grained token | A GitHub token limited to chosen repositories and permissions |
| Gantt chart | Bar chart of activities on a calendar |
| GitHub issue | A work item in a GitHub repository; in TRACE, one per task |
| GitHub Organization | Shared GitHub account owning the repositories TRACE creates |
| JSON | JavaScript Object Notation — the data format of the API |
| JSON mode | AI model option that forces the reply to be a JSON object |
| JSONB | PostgreSQL binary JSON column type |
| JWT | JSON Web Token (RFC 7519) |
| LLM | Large Language Model — the AI model used for planning and writing |
| Markdown | Plain-text formatting language used for the generated documents |
| Member | Employee assigned at least one task in a project |
| Migration | A versioned, reversible change to the database schema |
| MinIO | S3-compatible object store for uploaded files |
| ORM | Object-Relational Mapping — working with tables as classes (SQLAlchemy) |
| PERT | Programme Evaluation and Review Technique |
| Project document | The AI-written description of the project; an immutable initial copy and a living copy |
| Project Manager | Employee appointed to run one project |
| Pydantic | Python library that validates data against declared schemas |
| Re-plan | Regeneration of the Gantt chart as a new version |
| Redis | In-memory data store used as the job broker and for live events |
| Refresh token | Longer-lived token used only to obtain a new access token |
| REST | Representational State Transfer — style of HTTP API |
| Slug | URL-safe form of a name, used as the repository name |
| Soft delete | Marking a row deleted (deleted_at) instead of removing it |
| SPA | Single-Page Application |
| SRS | Software Requirement Specification |
| Status authority | The rule deciding who may set a task's status |
| Task group | A module of work in a project; one Gantt bar |
| Vite | Build tool and development server for the frontend |
| WebSocket | Persistent two-way connection used for live events |